## Slide 1
Clarification_ QM 58 Category 3 Quality Requirements
KZN Province
KZN006 - Klipspruit Substation
29 March 2022
07/31/26
<number>
Notes: <number>

## Slide 2: Content of this presentation
  Quality Requirement Category 3
  Section A – document submission
  Section B – document submission
  Completion of Section C: Contract Quality Plan
  Completion of Section D: Quality Control Plan / Inspection and Test Plan (QCP /ITP)
  Complete Section E:Form A
07/31/26
<number>

## Slide 3: 1- Quality Requirement - Category 3
07/31/26
<number>
SECTION A:
A.1 QMS Manual or a document that defines and describes the QMS and its scope or Quality Method statement based on scope. (The manual to be aligned to ISO 9001:2015 )
Clauses of ISO 9001:2015
  Clause 4 - Context of organization
  Clause 5 – Leadership
  Clause 6 – Planning
  Clause 7 – Support
  Clause 8 – Operation
  Clause 9 – Performance Evaluation
  Clause 10 – Improvement
Notes: QMS
<number>

## Slide 4: 1- Quality Requirement - Category 3
07/31/26
<number>
SECTION A:
A.2 Quality Policy Approved by top management
Commitment to: meet customer requirements / expectations; continual improvement; satisfying all applicable requirements including statutory requirements.
A.4 Control of documented information
Describe how documents are approved, distributed, retrieved, reviewed. Control of obsolete and external origin.
Describe storage(how records are kept), protection, retrieval, retention time and disposal of records
Notes: QMS
<number>

## Slide 5: 1- Quality Requirement - Category 3
07/31/26
<number>
SECTION A:
A.6 Documented information for Non-Conformance and Corrective Action
•Describe -elimination of detected non-conformance
•Describe process of Corrective Action –Prevention of recurrence (ID root cause)
A.7 Documented information for Internal audit
Planned interval, conducted by trained and independent personnel, who will conduct, how will they conduct and intervals. Reporting and correction of audit findings
Notes: QMS
<number>

## Slide 6: Section B
B.1 Documented information for defined roles, responsibilities and authorities
Submits either of these documents
  Organogram
  Job Profile
  Responsibility Matrix etc.
  Please ensure that the Quality Roles / Function is detailed
07/31/26
<number>

## Slide 7: Section B
B.2 Documented information for Control of Externally Provided Processes, Products and Services
Describe how you ensure that work completed/supplied by external party (Sub-Contractor, Suppliers) compiles with the requirements.
  Selection
  Evaluation
  On going monitoring
  Inspection
  Product acceptance /approval / final Inspection
  Controls that you have in place
07/31/26
<number>
Notes: Controls
<number>

## Slide 8
Contract Quality Plan specific to the scope of work
Template attached on invitation – CQP Template
07/31/26
<number>
Section C – Contract Quality Plan

## Slide 9: Section D- Quality Control Plan/ Inspection Test Plan
QCP is a document specifying the activities to be inspected throughout the execution of the project, inclusive of test methods, procedures and acceptance criteria.
The contactor to outline all the inspection activities, acceptance criteria and who to approve. All check sheets that are to be used shall be attached to the QCP.
  List of activities,
  activity control measures-( visual/ checklist / testing);
  Intervention points
  Checklists/ ITPs need to be well designed for each activity;
  Indicate approvals required by client
26-07-31
<number>
Notes: <number>

## Slide 10: 3 - D: Quality Control Plan (QCP / ITP)
07/31/26
<number>
EXAMPLE :

## Slide 11: Section E - Form A completion and signing
07/31/26
<number>
Complete here
Complete and sign here
Notes: <number>

## Slide 12
07/31/26
<number>