NEC3 Term Service Contract (TSC3)

| Between | ESKOM HOLDINGS SOC Ltd (Reg No. 2002/015527/30) |  |
| --- | --- | --- |
| and | [Insert at award stage] (Reg No. ___________ ) |  |
| for | Cleaning of dams and haulage of all waste from the dams at Majuba Power Station for 60 months Insert title of the service |  |
| Contents: |  | No of pages |
| Part C1 | Agreements & Contract Data | [●] |
| Part C2 | Pricing Data | [●] |
| Part C3 | Scope of Work | [●] |
| ENQUIRY No. | MPMAJ10246GX |  |

PART C1:	AGREEMENTS & CONTRACT DATA

| Contents: |  | No of pages |
| --- | --- | --- |
| C1.1 | Form of Offer and Acceptance | [●] |
| C1.2a | Contract Data provided by the Employer | [●] |
| C1.2b | Contract Data provided by the Contractor | [●] |
| C1.3 | Proforma Guarantees | [●] |

C1.1 Form of Offer & Acceptance

## Offer

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a contract for the procurement of:

Cleaning of dams and haulage of all waste from the dams at Majuba Power Station for 60 months

The tenderer, identified in the Offer signature block, has examined the documents listed in the Tender Data and addenda thereto and by submitting this Offer has accepted the Conditions of Tender.

By the representative of the tenderer, deemed to be duly authorised, signing this part of this Form of Offer and Acceptance the tenderer offers to perform all of the obligations and liabilities of the Contractor under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the Contract Data.

Delete the row for the Options which do not apply

| Options A | The offered total of the Prices exclusive of VAT is | R [●] |
| --- | --- | --- |
|  | Value Added Tax @ 15% is | R [●] |
|  | The offered total of the amount due inclusive of VAT is | R [●] |
|  | (in words) [●] |  |

This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the period of validity stated in the Tender Data, or other period as agreed, whereupon the tenderer becomes the party named as the Contractor in the conditions of contract identified in the Contract Data.

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| For the tenderer: |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |
| Tenderer’s CIDB registration number: |  |  |  |  |

## Acceptance

By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the tenderer’s Offer.  In consideration thereof, the Employer shall pay the Contractor the amount due in accordance with the conditions of contract identified in the Contract Data.  Acceptance of the tenderer’s Offer shall form an agreement between the Employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement.

The terms of the contract, are contained in:

Part C1		Agreements and Contract Data, (which includes this Form of Offer and Acceptance)

Part C2		Pricing Data

Part C3		Scope of Work: Service Information

and drawings and documents (or parts thereof), which may be incorporated by reference into the above listed Parts.

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Returnable Schedules as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance.  No amendments to or deviations from said documents are valid unless contained in this Schedule.

The tenderer shall within two weeks of receiving a completed copy of this agreement, including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any securities, bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the Contract Data at, or just after, the date this agreement comes into effect.  Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed and signed original copy of this document, including the Schedule of Deviations (if any).

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| for the Employer |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |

Note: If a tenderer wishes to submit alternative tenders, use another copy of this Form of Offer and Acceptance.

## Schedule of Deviations to be completed by the Employer prior to contract award

Note:

- This part of the Offer & Acceptance would not be required if the contract has been developed by negotiation between the Parties and is not the result of a process of competitive tendering.

- The extent of deviations from the tender documents issued by the Employer prior to the tender closing date is limited to those permitted in terms of the Conditions of Tender.

- A tenderer’s covering letter must not be included in the final contract document.  Should any matter in such letter, which constitutes a deviation as aforesaid be the subject of agreement reached during the process of Offer and Acceptance, the outcome of such agreement shall be recorded here and the final draft of the contract documents shall be revised to incorporate the effect of it.

| No. | Subject | Details |
| --- | --- | --- |
| 1 | [●] | [●] |
| 2 | [●] | [●] |
| 3 | [●] | [●] |
| 4 | [●] | [●] |
| 5 | [●] | [●] |
| 6 | [●] | [●] |
| 7 | [●] | [●] |

By the duly authorised representatives signing this Schedule of Deviations below, the Employer and the tenderer agree to and accept this Schedule of Deviations as the only deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Tender Schedules, as well as any confirmation, clarification or changes to the terms of the Offer agreed by the tenderer and the Employer during this process of Offer and Acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Form shall have any meaning or effect in the contract between the parties arising from this Agreement.

|  | #### For the tenderer: |  | #### For the Employer |
| --- | --- | --- | --- |
| Signature |  |  |  |
| Name |  |  |  |
| Capacity |  |  |  |
| On behalf of | (Insert name and address of organisation) |  | (Insert name and address of organisation) |
| Name & signature of witness |  |  |  |
| Date |  |  |  |

C1.2 TSC3 Contract Data

# Part one - Data provided by the Employer

Completion of this data in full, according to the Options chosen, is essential to create a complete contract.

| Clause |  | ## Statement | ## Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  | ## General |  |  |  |  |
|  |  | The conditions of contract are the core clauses and the clauses for main Option: |  |  |  |  |
|  |  |  | A: Priced contract with price list |  |  |  |
|  |  | dispute resolution Option | W1: Dispute resolution procedure |  |  |  |
|  |  | and secondary Options |  |  |  |  |
|  |  |  | X1: Price adjustment for inflation |  |  |  |
|  |  |  | X2 Changes in the law |  |  |  |
|  |  |  | X17: Low service damages |  |  |  |
|  |  |  | X18: Limitation of liability |  |  |  |
|  |  |  | X19: Task Order |  |  |  |
|  |  |  | X20 : Key performance indicators |  |  |  |
|  |  |  | Z: Additional conditions of contract |  |  |  |
|  |  | of the NEC3 Term Service Contract April 2013 (TSC3) | If 2005 Edition is to be used delete “April 2013” and replace with “June 2005 with amendments June 2006”. Always delete this note before finalising this Data |  |  |  |
| 10.1 |  | The Employer is (name): | Eskom Holdings SOC Ltd (reg no: 2002/015527/30), a state owned company incorporated in terms of the company laws of the Republic of South Africa |  |  |  |
|  |  | Address | Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg |  |  |  |
| 10.1 |  | The Service Manager is (name): | T Gazu |  |  |  |
|  |  | Address | Majuba Power Station Private Bag X 9001 Volksrust 2470 |  |  |  |
|  |  | Tel | 017 799 3755 |  |  |  |
|  |  | Fax |  |  |  |  |
|  |  | e-mail | sibiyain@eskom.co.za |  |  |  |
| 11.2(2) |  | The Affected Property is | Majuba Power Station |  |  |  |
| 11.2(13) |  | The service is | Cleaning of dams and haulage of all waste from the dams at Majuba Power Station for 60 months |  |  |  |
| 11.2(14) |  | The following matters will be included in the Risk Register | N/A |  |  |  |
| 11.2(15) |  | The Service Information is in | Part 3: Scope of Work and all documents and drawings to which it makes reference. |  |  |  |
| 12.2 |  | The law of the contract is the law of | the Republic of South Africa |  |  |  |
| 13.1 |  | The language of this contract is | English |  |  |  |
| 13.3 |  | The period for reply is | 02 weeks |  |  |  |
| ## 2 |  | ## The Contractor’s main responsibilities | Data required by this section of the core clauses is also provided by the Contractor in Part 2 and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |
| 21.1 |  | The Contractor submits a first plan for acceptance within | 02 weeks of the Contract Date |  |  |  |
| ## 3 |  | ## Time |  |  |  |  |
| 30.1 |  | The starting date is. | 01 August 2022 or soon thereafter |  |  |  |
| 30.1 |  | The service period is | 60 Months |  |  |  |
| ## 4 |  | ## Testing and defects | ## There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |
| ## 5 |  | ## Payment |  |  |  |  |
| 50.1 |  | The assessment interval is | between the 25th day of each successive month. |  |  |  |
| 51.1 |  | The currency of this contract is the | South African Rand |  |  |  |
| 51.2 |  | The period within which payments are made is | 04 weeks. |  |  |  |
| 51.4 |  | The interest rate is | the publicly quoted prime rate of interest (calculated on a 365 day year) charged by from time to time by the Standard Bank of South Africa Limited (as certified, in the event of any dispute, by any manager of such bank, whose appointment it shall not be necessary to prove) for amounts due in Rands and (ii) the LIBOR rate applicable at the time for amounts due in other currencies. LIBOR is the 6 month London Interbank Offered Rate quoted under the caption “Money Rates” in The Wall Street Journal for the applicable currency or if no rate is quoted for the currency in question then the rate for United States Dollars, and if no such rate appears in The Wall Street Journal then the rate as quoted by the Reuters Monitor Money Rates Service (or such service as may replace the Reuters Monitor Money Rates Service) on the due date for the payment in question, adjusted mutatis mutandis every 6 months thereafter (and as certified, in the event of any dispute, by any manager employed in the foreign exchange department of The Standard Bank of South Africa Limited, whose appointment it shall not be necessary to prove. |  |  |  |
| ## 6 |  | ## Compensation events | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |
| ## 7 |  | ## Use of Equipment Plant and Materials | ## There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |
| ## 8 |  | ## Risks and insurance |  |  |  |  |
| 80.1 |  | These are additional Employer's risks | 1. [●] |  |  |  |
|  |  |  | 2. [●] |  |  |  |
|  |  |  | 3. [●] |  |  |  |
| 83.1 |  | The Employer provides these insurances from the Insurance Table | as stated for “Format TSC3” available on http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies_ From_1_April_2014_To_31_March_2015.aspx (See Annexure A for basic guidance). |  |  |  |
| 83.1 |  | The Employer provides these additional insurances | as stated for “Format TSC3” available on http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies_ From_1_April_2014_To_31_March_2015.aspx (See Annexure A for basic guidance) |  |  |  |
| 83.1 |  | The Contractor provides these additional insurances: | [●] |  |  |  |
| 83.1 |  | The minimum amount of cover for insurance against loss and damage caused by the Contractor to the Employer’s property is | the amount of the deductibles relevant to the event described in the “Format TSC3” insurance policy available on http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies_ From_1_April_2014_To_31_March_2015.aspx |  |  |  |
| 83.1 |  | The insurance against loss of or damage to the works, Plant and Materials is to include cover for Plant and Materials provided by the Employer for an amount of | [●] |  |  |  |
| 83.1 |  | The minimum amount of cover for insurance in respect of loss of or damage to property (except the Employer’s property, Plant and Materials and Equipment) and liability for bodily injury to or death of a person (not an employee of the Contractor) arising from or in connection with the Contractor’s Providing the Service for any one event is: | whatever the Contractor deems necessary in addition to that provided by the Employer. |  |  |  |
| 83.1 |  | The minimum limit of indemnity for insurance in respect of death of or bodily injury to employees of the Contractor arising out of and in the course of their employment in connection with this contract for any one event is: | As prescribed by the Compensation for Occupational Injuries and Diseases Act No. 130 of 1993 and the Contractor’s common law liability for people falling outside the scope of the Act with a limit of Indemnity of not less than R500 000 (Five hundred thousand Rands).. |  |  |  |
| ## 9 |  | ## Termination | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data. |  |  |  |
| ## 10 |  | ## Data for main Option clause |  |  |  |  |
| A |  | Priced contract with price list |  |  |  |  |
| ## 11 |  | ## Data for Option W1 |  |  |  |  |
| W1.1 |  | The Adjudicator | the person selected from the ICE-SA Division (or its successor body) of the South African Institution of Civil Engineering Panel of Adjudicators by the Party intending to refer a dispute to him. (see www.ice-sa.org.za). If the Parties do not agree on an Adjudicator the Adjudicator will be appointed by the Arbitration Foundation of Southern Africa (AFSA). |  |  |  |
|  |  | Address | [●] |  |  |  |
|  |  | Tel No. | [●] |  |  |  |
|  |  | Fax No. | [●] |  |  |  |
|  |  | e-mail | [●] |  |  |  |
| W1.2(3) |  | The Adjudicator nominating body is: | the Chairman of ICE-SA a joint Division of the South African Institution of Civil Engineering and the Institution of Civil Engineers (London) (see www.ice-sa.org.za ) or its successor body. |  |  |  |
| W1.4(2) |  | The tribunal is: | Arbitration |  |  |  |
| W1.4(5) |  | The arbitration procedure is | the latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body. |  |  |  |
|  |  | The place where arbitration is to be held is | [●] South Africa |  |  |  |
|  |  | The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or - if the arbitration procedure does not state who selects an arbitrator, is | the Chairman for the time being or his nominee of the Association of Arbitrators (Southern Africa) or its successor body. |  |  |  |
| ## 12 |  | ## Data for secondary Option clauses |  |  |  |  |
| X1 |  | Price adjustment for inflation |  |  |  |  |
| X1.1 |  | The base date for indices is | 1 month before contract start date |  |  |  |
|  |  | The proportions used to calculate the Price Adjustment Factor are: | proportion | linked to index for | Index prepared by |  |
|  |  |  | 0.25 | Labour | Seifsa Table 3 |  |
|  |  |  | 0.15 | Mining and Construction plant and equipment price index-Machinery for mining quarrying and Construction and Parts thereof | Seifsa table P2 |  |
|  |  |  | 5% | Road Freight Cost | Seifsa table L2 (A) |  |
|  |  |  | 40 | Petroleum Product Index/ SAPIA DIESEL 0,005% | Seifsa table L2 (A) |  |
|  |  |  | 0.15 | non-adjustable |  |  |
|  |  |  | 1.00 |  |  |  |
| X2 |  | Changes in the law | There is no reference to Contract Data in this Option and terms in italics are identified elsewhere in this Contract Data. |  |  |  |
| X17 |  | Low service damages |  |  |  |  |
| X17.1 |  | The service level table is in | [●] |  |  |  |
| X18 |  | Limitation of liability |  |  |  |  |
| X18.1 |  | The Contractor’s liability to the Employer for indirect or consequential loss is limited to | R0.0 (zero Rand) |  |  |  |
| X18.2 |  | For any one event, the Contractor’s liability to the Employer for loss of or damage to the Employer’s property is limited to | the amount of the deductibles relevant to the event described in the “Format TSC3” insurance policy available on http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies_ From_1_April_2014_To_31_March_2015.aspx |  |  |  |
| X18.3 |  | The Contractor’s liability for Defects due to his design of an item of Equipment is limited to | The greater of - the total of the Prices at the Contract Date and - the amounts excluded and unrecoverable from the Employer’s insurance (other than the resulting physical damage to the Employer’s property which is not excluded) plus the applicable deductibles in the Employer’s assets and works / maintenance policies available on http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies_ - From_1_April_2014_To_31_March_2015.aspx |  |  |  |
| X18.4 |  | The Contractor’s total liability to the Employer, for all matters arising under or in connection with this contract, other than the excluded matters, is limited to | the total of the Prices other than for the additional excluded matters. The Contractor’s total liability for the additional excluded matters is not limited. The additional excluded matters are amounts for which the Contractor is liable under this contract for - Defects due to his design, plan and specification, - Defects due to manufacture and fabrication outside the Affected Property, - loss of or damage to property (other than the Employer’s property, Plant and Materials), - death of or injury to a person and - infringement of an intellectual property right. |  |  |  |
| X18.5 |  | The end of liability date is | [●] months after the end of the service period. |  |  |  |
| X19 |  | Task Order |  |  |  |  |
| X19.5 |  | The Contractor submits a Task Order programme to the Service Manager within | [●] days of receiving the Task Order |  |  |  |
| X20 |  | Key Performance Indicators (not used when Option X12 applies) |  |  |  |  |
| X20.1 |  | The incentive schedule for Key Performance Indicators is in | Annexure [●] to this Contract Data |  |  |  |
| X20.2 |  | A report of performance against each Key Performance Indicator is provided at intervals of | [●] months |  |  |  |
| Z |  | The additional conditions of contract are | Z1 to Z11 always apply. |  |  |  |
| Z1 | Cession delegation and assignment |  |  |  |  |  |
| Z1.1 | The Contractor does not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer. |  |  |  |  |  |
| Z1.2 | Notwithstanding the above, the Employer may on written notice to the Contractor cede and delegate its rights and obligations under this contract to any of its subsidiaries or any of its present divisions or operations which may be converted into separate legal entities as a result of the restructuring of the Electricity Supply Industry. |  |  |  |  |  |
| Z2 | Joint ventures |  |  |  |  |  |
| Z2.1 | If the Contractor constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations then these persons or organisations are deemed to be jointly and severally liable to the Employer for the performance of this contract. |  |  |  |  |  |
| Z2.2 | Unless already notified to the Employer, the persons or organisations notify the Service Manager within two weeks of the Contract Date of the key person who has the authority to bind the Contractor on their behalf. |  |  |  |  |  |
| Z2.3 | The Contractor does not alter the composition of the joint venture, consortium or other unincorporated grouping of two or more persons without the consent of the Employer having been given to the Contractor in writing. |  |  |  |  |  |
| Z3 |  | Change of Broad Based Black Economic Empowerment (B-BBEE) status |  |  |  |  |
| Z3.1 |  | Where a change in the Contractor’s legal status, ownership or any other change to his business composition or business dealings results in a change to the Contractor’s B-BBEE status, the Contractor notifies the Employer within seven days of the change. |  |  |  |  |
| Z3.2 |  | The Contractor is required to submit an updated verification certificate and necessary supporting documentation confirming the change in his B-BBEE status to the Service Manager within thirty days of the notification or as otherwise instructed by the Service Manager. |  |  |  |  |
| Z3.3 |  | Where, as a result, the Contractor’s B-BBEE status has decreased since the Contract Date the Employer may either re-negotiate this contract or alternatively, terminate the Contractor’s obligation to Provide the Service. |  |  |  |  |
| Z3.4 |  | Failure by the Contractor to notify the Employer of a change in its B-BBEE status may constitute a reason for termination. If the Employer terminates in terms of this clause, the procedures on termination are P1, P2 and P4 as stated in clause 92, and the amount due is A1 and A3 as stated in clause 93. |  |  |  |  |
| Z4 | Confidentiality |  |  |  |  |  |
| Z4.1 | The Contractor does not disclose or make any information arising from or in connection with this contract available to Others. This undertaking does not, however, apply to information which at the time of disclosure or thereafter, without default on the part of the Contractor, enters the public domain or to information which was already in the possession of the Contractor at the time of disclosure (evidenced by written records in existence at that time). Should the Contractor disclose information to Others in terms of clause 25.1, the Contractor ensures that the provisions of this clause are complied with by the recipient. |  |  |  |  |  |
| Z4.2 | If the Contractor is uncertain about whether any such information is confidential, it is to be regarded as such until notified otherwise by the Service Manager. |  |  |  |  |  |
| Z4.3 | In the event that the Contractor is, at any time, required by law to disclose any such information which is required to be kept confidential, the Contractor, to the extent permitted by law prior to disclosure, notifies the Employer so that an appropriate protection order and/or any other action can be taken if possible, prior to any disclosure. In the event that such protective order is not, or cannot, be obtained, then the Contractor may disclose that portion of the information which it is required to be disclosed by law and uses reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed. |  |  |  |  |  |
| Z4.4 | The taking of images (whether photographs, video footage or otherwise) of the Affected Property or any portion thereof, in the course of Providing the Service and after the end of the service period, requires the prior written consent of the Service Manager. All rights in and to all such images vests exclusively in the Employer. |  |  |  |  |  |
| Z4.5 | The Contractor ensures that all his subcontractors abide by the undertakings in this clause. |  |  |  |  |  |
| Z5 | Waiver and estoppel: Add to core clause 12.3: |  |  |  |  |  |
| Z5.1 | Any extension, concession, waiver or relaxation of any action stated in this contract by the Parties, the Service Manager or the Adjudicator does not constitute a waiver of rights, and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing. |  |  |  |  |  |
| Z6 |  | Health, safety and the environment: Add to core clause 27.4 |  |  |  |  |
| Z6.1 |  | The Contractor undertakes to take all reasonable precautions to maintain the health and safety of persons in and about the execution of the service. Without limitation the Contractor: - accepts that the Employer may appoint him as the “Principal Contractor” (as defined and provided for under the Construction Regulations 2014 (promulgated under the Occupational Health & Safety Act 85 of 1993) (“the Construction Regulations”) for the Affected Property; - warrants that the total of the Prices as at the Contract Date includes a sufficient amount for proper compliance with the Construction Regulations, all applicable health & safety laws and regulations and the health and safety rules, guidelines and procedures provided for in this contract and generally for the proper maintenance of health & safety in and about the execution of the service; and - undertakes, in and about the execution of the service, to comply with the Construction Regulations and with all applicable health & safety laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |  |  |  |
| Z6.2 |  | The Contractor, in and about the execution of the service, complies with all applicable environmental laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |  |  |  |
| Z7 | Provision of a Tax Invoice and interest. Add to core clause 51 |  |  |  |  |  |
| Z7.1 | Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice in accordance with the Employer's procedures stated in the Service Information, showing the amount due for payment equal to that stated in the payment certificate. |  |  |  |  |  |
| Z7.2 | If the Contractor does not provide a tax invoice in the form and by the time required by this contract, the time by when the Employer is to make a payment is extended by a period equal in time to the delayed submission of the correct tax invoice. Interest due by the Employer in terms of core clause 51.2 is then calculated from the delayed date by when payment is to be made. |  |  |  |  |  |
| Z7.3 | The Contractor (if registered in South Africa in terms of the companies Act) is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment. |  |  |  |  |  |
| Z8 | Notifying compensation events |  |  |  |  |  |
| Z8.1 | Delete the last paragraph of core clause 61.3 and replace with: If the Contractor does not notify a compensation event within eight weeks of becoming aware of the event, he is not entitled to a change in the Prices. |  |  |  |  |  |
| Z9 | Employer’s limitation of liability |  |  |  |  |  |
| Z9.1 | The Employer’s liability to the Contractor for the Contractor’s indirect or consequential loss is limited to R0.00 (zero Rand) |  |  |  |  |  |
| Z9.2 | The Contractor’s entitlement under the indemnity in 82.1 is provided for in 60.1(12) and the Employer’s liability under the indemnity is limited to compensation as provided for in core clause 63 and X19.11 if Option X19 Task Order applies to this contract. |  |  |  |  |  |
| Z10 | Termination: Add to core clause 91.1, at the second main bullet point, fourth sub-bullet point, after the words "against it": |  |  |  |  |  |
| Z10.1 | or had a business rescue order granted against it. |  |  |  |  |  |
| Z11 | Ethics |  |  |  |  |  |

For the purposes of this Z-clause, the following definitions apply:

Affected Party	means, as the context requires, any party, irrespective of whether it is the Contractor or a third party, such party’s employees, agents, or Subcontractors or Subcontractor’s employees, or any one or more of all of these parties’ relatives or friends,

Coercive Action	means to harm or threaten to harm, directly or indirectly, an Affected Party or the property of an Affected Party, or to otherwise influence or attempt to influence an Affected Party to act unlawfully or illegally,

Collusive Action	means where two or more parties co-operate to achieve an unlawful or illegal purpose, including to influence an Affected Party to act unlawfully or illegally,

Committing Party	means, as the context requires, the Contractor, or any member thereof in the case of a joint venture, or its employees, agents, or Subcontractors or the Subcontractor’s employees,

Corrupt Action	means the offering, giving, taking, or soliciting, directly or indirectly, of a good or service to unlawfully or illegally influence the actions of an Affected Party,

Fraudulent Action	means any unlawfully or illegally intentional act or omission that misleads, or attempts to mislead, an Affected Party, in order to obtain a financial or other benefit or to avoid an obligation or incurring an obligation,

Obstructive Action	means a Committing Party unlawfully or illegally destroying, falsifying, altering or concealing information or making false statements to materially impede an investigation into allegations of Prohibited Action and

Prohibited Action	means any one or more of a Coercive Action, Collusive Action Corrupt Action, Fraudulent Action or Obstructive Action.

Z 11.1 	A Committing Party may not take any Prohibited Action during the course of the procurement of this contract or in execution thereof.

Z 11.2 	The Employer may terminate the Contractor’s obligation to Provide the Service if a Committing Party has taken such Prohibited Action and the Contractor did not take timely and appropriate action to prevent or remedy the situation, without limiting any other rights or remedies the Employer has. It is not required that the Committing Party had to have been found guilty, in court or in any other similar process, of such Prohibited Action before the Employer can terminate the Contractor’s obligation to Provide the Service for this reason.

Z 11.3 	If the Employer terminates the Contractor’s obligation to Provide the Service for this reason, the procedures and amounts due on termination are respectively P1, P2, P3 and P4, and A1 and A3.

Z 11.4 	A Committing Party co-operates fully with any investigation pursuant to alleged Prohibited Action. Where the Employer does not have a contractual bond with the Committing Party, the Contractor ensures that the Committing Party co-operates fully with an investigation.

# Annexure A:	Insurance provided by the Employer

These notes are provided as guidance to tendering contractors and the Contractor about the insurance provided by the Employer. The Contractor must obtain its own advice. Details of the insurance itself are available from the internet web link given below.

- Services provided in a TSC3 contract could include some element of construction or refurbishment as well as a continuous maintenance or operational service activity.  If an event occurs which causes loss or damage, a claim could be made either against the Employer’s “works” type policy which may be in place for the Employer’s portion of the Affected Property concerned or against the Employer’s assets policy which may be in place for the Employer’s portion of the Affected Property concerned, or both.

- The cover provided and the deductibles under the works policy are different to those under the assets policy.   Each policy has a range of applicable deductibles depending on the location of the Affected Property and the nature of the insurable event.

- The Contractor is required in terms of Contract Data for clause 83 to provide cover for the deductibles in the insurance provided by the Employer.  This can be provided from his own resources on a ‘self insured’ basis or obtained by him from his own insurers.   In order to assess the extent of this cover, tendering contractors and their brokers should consult the internet web link given below and scroll to ‘Format TSC3’ to establish both the cover and the deductibles in relation to the service provided in terms of this contract.

- Tendering contractors should note that cover provided by the Employer is only per the policies available on the internet web link listed below and may not be the cover required by the tendering contractor or as intended by each of the listed insurances in the left hand column of the Insurance Table in clause 83.2.  In terms of clause 83.1 “the Contractor provides the insurances stated in the Insurance Table except any insurance which the Employer is to provide”.  Hence the Contractor provides insurance which the Employer does not provide and in cases where the Employer does provide insurance the Contractor insures for the difference between what the Insurance Table requires and what the Employer provides.

- If Marine Insurance is required the Contractor needs to obtain a copy of the latest edition of Eskom’s Marine Policies Procedures found at internet website given below.

- Further information and full details of all Eskom provided policies and procedures may be obtained from:

http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies_

From_1_April_2014_To_31_March_2015.aspx

C1.2 Contract Data

# Part two - Data provided by the Contractor

[Instructions to the contract compiler:  (delete this notes before issue to tenderers with an enquiry)

Whenever a cell is shaded in the left hand column it denotes this data is optional and would be required in relation to the option selected.  In the event that the option is not required select and delete the whole row.]

Notes to a tendering contractor:

- Please read both the both the NEC3 Term Service Contract April 2013 and the relevant parts of its Guidance Notes (TSC3-GN) in order to understand the implications of this Data which the tenderer is required to complete.

- The number of the clause which requires the data is shown in the left hand column for each statement however other clauses may also use the same data.

- Where a form field like this [     ] appears, data is required to be inserted relevant to the option selected. Click on the form field once and type in the data.  Otherwise complete by hand and in ink.

Completion of the data in full, according to Options chosen, is essential to create a complete contract.

| ## Clause | ## Statement | ## Data |
| --- | --- | --- |
| 10.1 | The Contractor is (Name): |  |
|  | Address |  |
|  | Tel No. |  |
|  | Fax No. |  |
| 11.2(8) | The direct fee percentage is | % |
|  | The subcontracted fee percentage is | % |
| 11.2(14) | The following matters will be included in the Risk Register |  |
| 11.2(15) | The Service Information for the Contractor’s plan is in: |  |
| 21.1 | The plan identified in the Contract Data is contained in: |  |
| 24.1 | The key people are: |  |
|  | 1 Name: |  |
|  | Job: |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  | 2 Name: |  |
|  | Job |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  |  | CV's (and further key person's data including CVs) are in . |
| A | Priced contract with price list |  |
| 11.2(12) | The price list is in |  |
| 11.2(19) | The tendered total of the Prices is | R |

Part 2: Pricing Data

TSC3 Option A

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing assumptions: Option A | 2 |
| C2.2 | The price list | [●] |

C2.1 Pricing assumptions: Option A

# How work is priced and assessed for payment

Clause 11 in NEC3 Term Service Contract (TSC3) core clauses and Option A states:

| Identified and defined terms | 11 11.2 | (12) The Price List is the price list unless later changed in accordance with this contract. |
| --- | --- | --- |
|  |  | (17) The Price for Services Provided to Date is the total of - the Price for each lump sum item in the Price List which the Contractor has completed and - where a quantity is stated for an item in the Price List, an amount calculated by multiplying the quantity which the Contractor has completed by the rate. |
|  |  | (19) The Prices are the amounts stated in the Price column of the Price List. Where a quantity is stated for an item in the Price List, the Price is calculated by multiplying the quantity by the rate. |

This confirms that Option A is a priced contract where the Prices are derived from a list of items of service which can be priced as lump sums or as expected quantities of service multiplied by a rate or a mix of both.

# Function of the Price List

Clause 54.1 in Option A states: “Information in the Price List is not Service Information”.  This confirms that instructions to do work or how it is to be done are not included in the Price List but in the Service Information.  This is further confirmed by Clause 20.1 which states, “The Contractor Provides the Service in accordance with the Service Information”. Hence the Contractor does not Provide the Service in accordance with the Price List.   The Price List is only a pricing document.

# Link to the Contractor’s plan

Clause 21.4 states “The Contractor provides information which shows how each item description on the Price List relates to the operations on each plan which he submits for acceptance”.  Hence when compiling the price list, the tendering contractor needs to develop his first clause 21.2 plan in such a way that operations shown on it can be priced in the price list  and result in a satisfactory cash flow in terms of clause 11.2(17).

# Preparing the price list

Before preparing the price list, both the Employer and tendering contractors should read the TSC3 Guidance Notes pages 14 and 15.  In an Option A contract, either Party may have entered items into the price list either as a process of offer and acceptance (tendering) or by negotiation depending on the nature of the service to be provided.  Alternatively the Employer, in his Instructions to Tenderers or in a Tender Schedule, may have listed some items that he requires the Contractor to include in the price list to be prepared and priced by him.

It is assumed that in preparing or finalising the price list the Contractor:

- Has taken account of the guidance given in the TSC3 Guidance Notes relevant to Option A;

- Understands the function of the Price List and how work is priced and paid for;

- Is aware of the need to link operations shown in his plan to items shown in the Price List;

- Has listed and priced items in the price list which are inclusive of everything necessary and incidental to Providing the Service in accordance with the Service Information, as it was at the time of tender, as well as correct any Defects not caused by an Employer’s risk;

- Has priced work he decides not to show as a separate item within the Prices or rates of other listed items in order to fulfil the obligation to complete the service for the tendered total of the Prices.

- Understands there is no adjustment to items priced as lump sums if the amount, or quantity, of work within that item later turns out to be different to that which the Contractor estimated at time of tender. The only basis for a change to the (lump sum) Prices is as a result of a compensation event.

## Format of the price list

(From the example given in an Appendix within the TSC3 Guidance Notes)

Entries in the first four columns in the price list in section C2.2 are made either by the Employer or the tendering contractor.

If the Contractor is to be paid an amount for the item which is not adjusted if the quantity of work in the item changes, the tendering contractor enters the amount in the Price column only, the Unit, Expected Quantity and Rate columns being left blank.

If the Contractor is to be paid an amount for an item of work which is the rate for the work multiplied by the quantity completed, the tendering contractor enters the rate which is then multiplied by the Expected Quantity to produce the Price, which is also entered.

If the Contractor is to be paid a Price for an item proportional to the length of time for which a service is provided, a unit of time is stated in the Unit column and the expected length of time (as a quantity of the stated units of time) is stated in the Expected Quantity column.

C2.2 the price list

| Item No | Description | Unit | Qty | Capacity/ m3 | PRICE | TOTAL PRICE |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | Site establishment | sum | 1 |  |  |  |
| 2. | Site de - establishment | sum | 1 |  |  |  |
| 3. | Safety (PPE, Medicals & Safety File | Yearly | 5 |  |  |  |
| 4. | Exit Medicals | Once Off | 1 |  |  |  |
| 5. | Complying with Environmental Programme Act and all other statutory Environmental requirements | sum | 1 |  |  |  |
| 6. | Ash dam number 1 | ea | 1 | 269000 |  |  |
| 7. | Ash dam number 2 | ea | 1 | 63000 |  |  |
| 8. | Ash dam number 3 | ea | 1 | 93000 |  |  |
| 9. | Coal stockyard pollution control dam | ea | 1 | 75000 |  |  |
| 10. | Clean water dam | ea | 1 | 245000 |  |  |
| 11. | Dirty water dam | ea | 1 | 170000 |  |  |
| 12. | Emergency storage | ea | 1 | 45000 |  |  |
| 13. | Raw water dam | ea | 1 | 622000 |  |  |
| 14. | Disposal of waste (like silt, vegetation, any foreign material, etc) to suitable landfill site. | ea | 1 |  |  |  |
|  | Other please specify |  |  |  |  |  |

| The total of the Prices |  |
| --- | --- |

THE CONTRACTOR TO PLEASE NOTE THE FOLLOWING:

- All the rates and prices will be assumed to be fully inclusive of everything necessary (such as correct labour rates, full pay for public holidays for non-shift workers, any allowances, home-work-home transport, accommodation, etc.) in order to provide the service as described at the time of entering into this contract.

- Each dam will be paid on the area cleaned per cycle

- Invoices will be paid according to the services rendered where a proof of PPE issued, detailed assessment etc. to accompany the assessment, not according to the contract value. Please also cater for Covid

- All PPE with visible company logo to be issued no later than 07 working days after awarding of the contract.

- All dams will be cleaned on as and when required at the instruction of the Service Manager which will be in writing.

C3.1: EMPLOYER’S SERVICE INFORMATION

### Contents

Part 3: Scope of Work	19

C3.1: Employer’s service Information	20

- Description of the service  22

  - Executive overview	22

  - Employer’s requirements for the service	22

  - Interpretation and terminology	27

- Management strategy and start up.28

  - The Contractor’s plan for the service	28

2.2	Management meetings .......................................................................................Error! Bookmark not defined.

  - Contractor’s management, supervision and key people	30

  - Provision of bonds and guarantees	30

2.5	Documentation control .......................................................................................Error! Bookmark not defined.

  - Invoicing and payment	30

  - Contract change management	31

  - Records of Defined Cost to be kept by the Contractor	31

  - Insurance provided by the Employer	31

  - Training workshops and technology transfer	31

  - Design and supply of Equipment	31

| Things provided at the end of the service period for the Employer’s use 31 2.12.1 | Equipment 31 |  |
| --- | --- | --- |
| 2.12.2 | Information and other things | 31 |

  - Management of work done by Task Order	32

- Health and safety, the environment and quality assurance	32

  - Health and safety risk management	32

  - Environmental constraints and management	35

  - Quality assurance requirements	36

- Procurement	37

  - People	37

    - Minimum requirements of people employed	37

    - BBBEE and preferencing scheme	37

    - Accelerated Shared Growth Initiative – South Africa (ASGI-SA) 37

  - Subcontracting	38

    - Preferred subcontractors  Error! Bookmark not defined.

    - Subcontract documentation, and assessment of subcontract tenders	38

    - Limitations on subcontracting	38

    - Attendance on subcontractors	Error! Bookmark not defined.

  - Plant and Materials	38

    - Specifications	38

    - Correction of defects	38

    - Contractor’s procurement of Plant and Materials	39

    - Tests and inspections before delivery	39

    - Plant & Materials provided “free issue” by the Employer	39

- Working on the Affected Property  Error! Bookmark not defined.

  - Employer’s site entry and security control, permits, and site regulations ..........Error! Bookmark not defined.

  - People restrictions, hours of work, conduct and records	40

  - Health and safety facilities on the Affected Property	40

  - Environmental controls, fauna & flora	40

  - Cooperating with and obtaining acceptance of Others	40

  - Records of Contractor’s Equipment	40

  - Equipment provided by the Employer	40

  - Site services and facilities	40

    - Provided by the Employer 40

    - Provided by the Contractor	Error! Bookmark not defined.

  - Control of noise, dust, water and waste 	41

5.10	Hook ups to existing works .................................................................................Error! Bookmark not defined.

5.11	Tests and inspections ..........................................................................................Error! Bookmark not defined.

    - Description of tests and inspections	Error! Bookmark not defined.

    - Materials facilities and samples for tests and inspections	Error! Bookmark not defined.

- List of drawings   41

  - Drawings issued by the Employer 	41

- Description of the service

##### Executive overview

Majuba Power Station is situated in Mpumalanga between Volksrust and Amersfoort in Mpumalanga. Majuba is classified as a Zero Liquid Effluent Discharge station and are therefore bound not to spill any contaminated water into the environment. The station has pollution control dams to contain effluent runoffs from the dirty areas and raw water dam which contains water used for station water production. The station has the responsibility to maintain all the dams responsibility in good working condition. A scope of this contract  covers de-silting all station dams and  disposing silt on the allocated waste disposal sites, vegetation removal, oil spillages and any foreign materials inside the dams at certain intervals to ensure that they are being operated and maintained within design requirements. The intervals of this contract scope execution will be determined by the Employer as and when required. The station has a number of dams which  are clay lines and  in a process of lining ash dams. Therefore it is essential for the Contractor to select cleaning techniques or methods that will not damage liners leading to environmental impact. The Contractor will be responsible to determine cleaning techniques on the dams as well a method statement that shall be approved by the Employer. There are different levels of contaminants in the sludge for the different dams thus different methods of handling is needed. The Contractor is expected to adhere to all Environmental regulations, Safety regulations needs to be complied with to prevent harm to the environment thus the need for inclusion of the necessary level of supervision. The Majuba Power Station water use license are also included as additional information for compliance.

  - Employer’s requirements for the service

The following dams on site must be covered with this service and there is an Interim maximum operating levels of the pollution control dams at Majuba Power Station.

| ITEM | NAME OF THE DAM | CAPACITY (m3) | MAXIMUM OPERATING LEVEL (AS % CAPACITY) |
| --- | --- | --- | --- |
| 1. | Ash dam number 1 | 269000 | 62% |
| 2, | Ash dam number 2 | 63000 | 20% |
| 3. | Ash dam number 3 | 93000 | 75% |
| 4. | Coal Stockyard Pollution Control Dam | 75000 | 49% |
| 5. | Clean Water Dam | 245000 | 49% |
| 6. | Dirty Water Dam | 170000 | 87% |
| 7. | Emergency Storage | 45000 | 20% |
| 8. | Raw water dam | 622 000 | 85% |

The Contractor should recommend dams di-silting method or technique that will prevent damage on the liners and it should capable of removing or pumping out 1 200 tons of silt per day.  It is also expected that the dry solids will be removed and transported onto the dedicated waste disposal site as indicated by The Employer and water should be retained on the dam. A proposed cleaning method shall be reviewed and approved by The Employer. The Contractor shall provide and submit the following reports to The Employer: daily quantities of silt removed and dam bathymetric survey report after completing cleaning activities on each dam.  The haulage of the silt to the waste site from the dams shall be such that it shall have minimum impact on the environment i.e. spillages on Where there are no pumping facilities the sludge and any waste from the dams must be dried out before haulage by the Contractor using an environmental friendly process for the dewatering. Vegetation growing on the dams shall be removed  using a method preferred by The Contractor but this method shall not cause damage on the dam’s liners. All material disposal shall be done on the dedicated waste site as directed by The Employer Representatives including Environmental Officer. In cases where there are chemicals, the Contractor will supply MSDS for all chemicals needed for the works. All requires electrical supplies shall be supplied by the Contractor in the form of a diesel generator.

The Contractor shall adhere to all safety requirements of the Employer including Plant Safety Regulations in terms of working under permit, Life Rules, Health and Safety requirements. The Employer will provide a Responsible Person in terms of the regulations for the required permits. The Contractor is to supply a competent supervisor with the necessary safety and environmental training to supervise the works. Proof of certification shall be supplied to The Employer.

    - All the payments will be based on the on the quantities of silt removed from the dam as indicated on this document. The Contractor shall provide daily reports and the bathymetric survey report after completing cleaning activities on each dam using recognized measuring instruments. The Employer will perform audit bathymetric surveys with Third Party if there are suspicious information discrepancies on the report submitted by The Contractor’s reports and The Contractor shall be liable for such payments. .

    - All    mobile equipment Operators licensed including mobile vehicles  to transport waste material to disposal facilities shall be fully trained and all competency certificates shall be submitted to the Employer.

    - The Contractor shall supply own colour coded waste containers like skips that are not defective or corroded through-out the project.

    - All the waste from the dams will be tested for the classification of waste by the Employer (full report to be given to the Contractor before the commencement of work) and in cases where waste is classified as hazardous it should be treated as such all the hazardous waste and to be hauled and disposed of at the licensed and approved landfill site and proof of disposal to be submitted to the Employer during assessment. The contractor must appoint a registered waste service provider for the disposal of hazardous waste, eg. Fuel oil spillage, lube oil spillage.

    - In case the waste is classified as non-hazardous then waste will be hauled and disposed of by the

Contractor to the ash dams.

    - The Contractor to note that waste cannot be stored for more than 90 days without disposal, meaning that all the containers to be labelled with the first date of accumulation to track the stored waste.

    - During the drying process all waste removed from the dams that is not inside the skips to be

Immediately put on top of the plastic bags, which will be supplied by the Contractor.

###### THE CONTRACTOR TO TAKE NOTE OF THE FOLLOWING:

      - All fuels to be used must be stored in a leak-proof containers in a bund. Any spillages to be reported and cleaned and reported immediately to the Employer. All cost for this will be for the Contractors account.

      - The Contractor to supply its own equipment pumps inspection or check sheets to be kept on site at all times.

      - Safety PPE (including all rescue equipment for deep-water work), reflective vests, security, portable chemical toilet, shelter, transport, accommodation, all fuel needed for operation as well as direct supervision while works is in progress to be supplied by the Contractor.

      - The Contractor’s supervisor shall be trained as and act as Safety Representative as well as Environmental officer proof of certification to be provided. It will be expected from him to do the necessary Risk Assessments daily and minute it.

      - The Contractor must present his SHE file to Majuba P.S. Safety Department for verification and all his people need to attend the induction course presented by the Safety Department as soon as the SHE file has been approved.

      - The works will be monitored by the Employers Representative with assistance from the Safety and Environmental Departments.

      - The cleaning of dams can take place anytime during the year, but dry season is the preferred season as the inflow of water is minimal.

      - All works will be judged completed when Employers Representative is satisfied. Payment will be based on volume or tonnage based not time based and quotation to be based accordingly.

      - All equipment or machinery to be used by the Contractor shall  provide  a generator as there are no electrical supply available in the areas where the dams are situated.

      - All relevant Environmental regulations, standards, policies, guidelines, procedures and Majuba Power Station water use licence to be strictly adhered to.

      - When a need arises, the contractor will be expected to clean the dams simultaneously.

###### The following dams are included in the works:

- Ash dams number 1, 2 and ash dam number 3

Both dams receives water mixed with ash during ashing which happens daily from the ash plant. This is mainly clear ash water but it can still have silt that will settle in the dams as well as vegetation growing inside the dam. Should there be an inflow and a lot of water in the dams then The Contractor will still be expected to use suitable equipment to carry out cleaning activities.  Cleaning of both dams to be cleaned quarterly or on request depending on the rate of settlement.

    - The sludge and vegetation should be removed and dried  before transported to the allocated waste site by the Contractor. The sludge, if classified as hazardous by The Employer, must be treated as such and disposed of at a registered landfill site by the Contractor. All disposal certificates to be handed to the Employers’ supervisor as evidence of disposal by the Contractor.

    - Non-hazardous sludge and vegetation to be loaded on the trucks for disposal at the ash dam by the Contractor.

    - No spillages whether for hazardous or non-hazardous on the roads will be allowed and records of vegetation removed to be kept.

    - If electrical supply is needed the Contractor need to supply a generator. All electrical installation work to be provided by the Contractor.

    - A slurry pumped from the dams can be pumped onto the into dewatering bags for dewatering and drying.

    - The  Contractor shall remove or transport dried material onto the waste disposal site.

The Contractor shall recommend cleaning method or technique to the Employer and this technique shall not damage the dam liners and/ structures.

    - The slurry must be removed to the original depth of the dams. Drawings will be supplied.

###### Coal stockyard pollution control dam.

Coal stockyard pollution control dam receives water from the coal stock yard via the v-drains and rain catchment area. This is mainly clear coal water but it can still have silt that will settle in the dam as well as vegetation growing inside the dam.. The Contractor will still be expected to use suitable equipment to carry out cleaning activities. Cleaning of this dam to be cleaned every 2,5 year or on request depending on the rate of settlement.

    - The sludge and vegetation should be removed and dried by the Contractor. The sludge to be dried before removed by the Contractor. The sludge, if classified as hazardous by the Employer, must be treated as such and disposed of at a registered landfill site by the Contractor. All disposal certificates to be handed to the Employers’ supervisor as evidence of disposal by the Contractor.

    - If electrical supply is needed the Contractor need to supply a generator. All electrical installation work to be provided by the Contractor.

    - Material removed from the dam must be dried out before transported to the waste disposal site.



The Contractor shall recommend cleaning method or technique to the Employer ( Prerrebly Slurry sucker) and any other recommended method shall be approved by the Employer. This technique shall not damage the dam liners and/ structures.

- When the sludge and the reeds is dried out by the Contractor and classified as non-hazardous by the Employer it must be collected separately and transported in trucks to the ash dam where it will be disposed of by the Contractor.

- All spillages need to be cleaned and reported immediately to the Employer immediately by the

Contractor.

###### Clean water dam

This dam receives water from storm water cut-off drains, diversion bunds, berm penstocks. All water from the clean water dam is prevented from entering the settling basin and dirty water dam by a series of storm- water cut-off drains. This is mainly clear storm water but it can still have silt that will settle in the dam as well as vegetation growing inside the dam. The Contractor will still be expected to use suitable equipment to carry out cleaning activities... Cleaning of this dam to be cleaned every 2,5 years or on request depending on the rate of settlement.

- The sludge and vegetation should be removed and dried by the Contractor. The sludge to be dried before removed by the Contractor. The sludge, if classified as hazardous by the Employer, must be treated as such and disposed of at a registered landfill site by the Contractor. All disposal certificates to be handed to  the Employers’  supervisor  as evidence of disposal by the Contractor. Non-hazardous sludge and vegetation to be loaded on the trucks for disposal at the ash dam by the Contractor.

- Contractor will make sure no spillages whether for hazardous or non-hazardous on the roads will be allowed and records of vegetation removed to be kept.

- If electrical supply is needed the Contractor need to supply a generator. All electrical installation work to be provided by the Contractor.

- If a dredger is used the slurry must be pumped back into bags for dewatering and drying.

- Should the dams be empty the sludge can be dried out and removed by trucks without damaging the dam structures by the Contractor.

- The slurry must be removed to the original depth of the dams. Drawings will be supplied.

- All waste removed to be dried first before it can transported for disposal by the Contractor.

###### Dirty water dam

Dirty water dam receives water from the surface water runoff from exposed ash surfaces, seepage from the ash facility and power station effluent. This water is only suitable for dust suppression on exposed ash surfaces and is not allowed to discharge into natural water courses. The dirty water system consists of a series of dirty water cut-off drains, a dirty water pipeline, settling basin (3 sumps), three dirty water dam and pump stations. This is mainly dirty water which have contaminants that will settle in the dam as well as vegetation growing inside the dam. The cleaning of the dam needs to be take place preferably during the dry season as the inflow of water is minimal. Should there be an inflow and a lot of water in the dam then it will necessitate the use of a dredger. If the water level is very low it can be pumped into the weir to the ash dam to empty completely. Cleaning of this dam to be cleaned every 2, 5 years or on request depending on the rate of settlement.

- The sludge and vegetation should be removed and dried by the Contractor. The sludge to be dried before removed by the contractor. The sludge, if classified as hazardous by the Employer, must be treated as such and disposed of at a registered landfill site by the Contractor All disposal certificates to be handed to the Employers’ supervisor as evidence of disposal by the Contractor.

- Non-hazardous sludge and vegetation to be loaded on the trucks for disposal at the ash dam by the

Contractor (Awaiting Environmental conformation by no later than 26/11)

- Contractor will make sure no spillages whether for hazardous or non-hazardous on the roads will be allowed and records of vegetation removed to be kept.

- If electrical supply is needed the Contractor need to supply a generator. All electrical installation work to be provided by the Contractor.

- If a dredger is used the slurry must be pumped back into bags for dewatering and drying.

- Should the dams be empty the sludge can be dried out and removed by trucks without damaging the dam structures. by the Contractor.

- The slurry must be removed to the original depth of the dams. Drawings will be supplied.

- All waste removed to be dried first before it can transported for disposal by the Contractor.

###### Raw water dam

This dam receives water from storm water cut-off drains, diversion bunds, berm penstocks, coal stock yard run offs and coal trucks entrance run offs.

- The sludge and vegetation should be removed and dried by the Contractor without compromising the composition of the water quality in the dam. The sludge to be dried before removed by the contractor. The sludge, if classified as hazardous by the Employer, must be treated as such and disposed of at a registered landfill site by the Contractor All disposal certificates to be handed to the Employers’ supervisor as evidence of disposal by the Contractor.

- The sludge need to be dredged and pumped into bags placed on a plastic sail to enable dewatering and drying before removal.

- When the sludge is dried out it must be collected and transported in trucks to the ash dam where it will be disposed of.

- The trucks load bays must be sealed to prevent spillages along the road during transportation. All drivers must be trained to remove waste.

- All spillages by the Contractor to be contained and cleaned in the correct fashion to prevent any spillage to the environment. All spillages to be reported immediately.

- All vegetation removed must be drained of any water and disposed of in a proper manner indicated by the employer’s supervisor. Record of vegetation removed to be kept.

- Cleaning frequency will be do once a year (yearly)

###### Emergency storage

The emergency storage dirty dams during emergencies, as it receives water from dirty dam overflow s then there is a high chance of hazardous contamination which will need the dam to be sampled by the Contractor for the Employer to classify the waste inside the dam.

- The sludge and vegetation should be removed and dried by the Contractor. The sludge to be dried before removed by the contractor. The sludge, if classified as hazardous by the Employer, must be treated as such and disposed of at a registered landfill site by the Contractor All disposal certificates to be handed to the Employers’ supervisor as evidence of disposal by the Contractor.

- The sludge need to be dredged and pumped into bags placed on a plastic sail to enable dewatering and drying before removal.

- When the sludge is dried out it must be collected and transported in trucks to the ash dam where it will be disposed of.

- The trucks load bays must be sealed to prevent spillages along the road during transportation. All drivers must be trained to remove waste.

- All spillages by the Contractor to be contained and cleaned in the correct fashion to prevent any spillage to the environment. All spillages to be reported immediately

- Cleaning of this dam to be cleaned every 2,5 years or on request depending on the rate of settlement.

##### Interpretation and terminology

The following abbreviations are used in this Service Information:

| Abbreviation | Meaning given to the abbreviation |
| --- | --- |
| PPE | Personal Protective Equipment |
| SHE | Safety Health and Environmental file |
| AWR | Ash Water Return |

#### Management strategy and start up.

  - The Contractor’s plan for the service

The Employer requires daily planning from the Contractor for each activity, including weekend overtime which will be at the cost of the Contractor. Any activity that takes longer than one normal shift (9 Hours) must be planned in detail. The planning must be available and agreed to by both parties by 15:30 daily. The Contractor implements a planning system for daily and detail project/activity planning. A weekly progress report to be sent by the Contractor to the Service Manager’. The Contractor obtains the Service Manager’s acceptance for the system.

The Employer has existing databases and planning systems, the Contractor may in conjunction with the

Service Manager liaise with the Employer to acquire information about the system.

##### Management meetings.

Below regular meetings of a general nature will be convened and chaired by the Site Supervisor for the whole term of the contract.

| TITLE AND PURPOSE | APPROXIMATE TIME & INTERVAL | LOCATION | ATTENDANCE BY: |
| --- | --- | --- | --- |
| Contract Management Meeting: Overall contract progress and feedback. This will include plant walks | Weekly, Monday’s (08:00 to 10:00). | Operating Support offices. | Contractor supervisor, Contract Site Manager, Service Manager, Environmental rep and Safety rep. |
| Assessments | After completion of each task (13h00 to 14h00). | Operating Support offices. | Service Manager, Contractor Supervisor and or the Contractor Manager. |
| Partners SHE Meeting | Monthly date and time to be communicated by Safety Department | To be communicated by Safety Department. | Contractor Safety Officer, Contractor SHE rep, Contractor Site Supervisor and Contractor Site Manager. |

##### Meetings

All meetings will be chaired and co-ordinated by the Site Supervisor only, Records i.e. minutes and signed attendance registers of these meetings shall be submitted to the Service Manager by the person conveying the meeting within five (05) working days after the meeting.

Meetings of a specialist nature may be convened as specified elsewhere in this Service Information or if not so specified by persons and at times and locations to suit the Parties, the nature and the progress of the service.  Records of these meetings shall be submitted to the Service Manager by the person convening the meeting within five (05) days of the meeting.

All meetings shall be recorded using minutes or a register prepared and circulated by the person who convened the meeting. Such minutes or register shall not be used for the purpose of confirming actions or instructions under the contract as these shall be done separately by the person identified in the conditions of contract to carry out such actions or instructions. Records of these meetings shall be submitted to the Department that requested the meeting and copy the Service Manager by the person convening the meeting within five days of the meeting. Any other meeting that is not specified above, the Contractor to inform the Service Manager at least one (01) day before the sitting of the meeting.

##### Contractor’s management, supervision and key people.

The Contractor shall supply the contract organogram of all names and surnames, addresses, contact details, at least 02 next of kin names, surname & cell number, lines of authority and roles of all employees involved in the contract. Should there be any changes, the Contractor to submit changes to the Service Manager within 07 working days after changes have been made.

The Contractor will be required to ensure the following throughout the contract:

- That he provides constant supervision in all areas where work is being performed.

- The Service Manager must approve in writing any change to staff structure including names and after such approval, the Contractor shall submit an updated staff structure to the Service Manager.

- Management and supervision to be visible on the plant at all times to ensure work is carried out safely and according to the requirements of the works information.

- The Contractor ensures that his Site Supervisor before any work being started does the necessary risk assessments and informs his staff of what is to be done and ensures the work can be carried out safely.

- It is the responsibility of Site Supervisor to always inform the Service Manager when he or she plans to be absent from work in writing via email or cellphone small message service - SMS (in cases of any type of leave, leave forms thereafter to be signed and approved by the Service Manager depending on the type of leave).

- The Contractor ensures that his staffs is always available and visible in the plant to deliver their daily activities services as per the people restrictions, hours of work, conduct and records in section 5.2.

##### Documentation control.

All correspondence between the Contractor, the Service Manager and the Site Supervisor will be done in writing following these rules.

- All letters bears the sender's signature.

###### All letters to have a valid company logo or letter head.

- Letters follows the numbering scheme described in point 9.

- Correspondence sent via E-mail:

- Call for service requests will be done via Email as it will be an everyday thing, there won’t be a need for writing a letter.

Sender: The letter is saved in PDF format and sent as an attachment to the receiver. The email Subject field contains only the doc reference number as described in point 9. The e-mail body may contain informal text but is not contractually binding.

Receiver: The receiver replies to the e-mail received, ensuring that the complete message from the sender is included in the message as an attachment. This attachment includes the letter in PDF format. In his reply the receiver includes the following text on the first line of the Message Body: "Acknowledgement of receipt”. This acknowledgement of receipt is contractually binding and serves as proof that the letter was delivered to the receiver’s address (Core Clause 13.2).

When a reply to a letter is required, e.g. “Acceptance of documentation” the receiver now becomes the sender and the procedure under for 3 a. and b. is followed with the receiver writing a new  letter with a new reference number as described under point 9.

- Correspondence delivered by hand:

Sender: The sender prepares the letter with a space for the receiver to sign and date acknowledgement of acceptance. The sender signs the letter and prepares two copies of the letter for delivery.

Receiver: The receiver signs both copies of the letter upon receipt and returns a signed and dated

copy to the sender.

- Correspondence by fax:

Sender: The sender prepares the letter with a space for the receiver to sign and date acknowledgement of acceptance. The sender signs the letter and sends it to the receiver by fax. Receiver - Upon receipt, the receiver signs and dates the letter and returns it to the sender by fax, acknowledging receipt.

- Correspondence via messaging small message service (no WhatsApp or Facebook and etc. will be accepted), this will be done by the Site Supervisor only in cases of sick leave or personal emergencies.

Sender: The Site Supervisor sends a messaging small message service before 08h00 to the Service Manager informing him or her leave to be taken.

Receiver: The Service Manager responds back to the Site Supervisor via the messaging small message service.

- No other forms of correspondence are acceptable, nor will it be deemed contractually binding.

- All correspondence not transmitted with one of the methods described above will be deemed as informal communication and not contractually binding. Only when a correspondence has been acknowledged for receipt by the receiver by the above will be deemed contractually binding.

- Correspondence numbering scheme

Service Manager - The numbering of all formal correspondence from the Service Manager or Site Supervisor or Site Administrator starts with a prefix ACH-E followed by the correspondence number 0001, 0002 etc.

Example: ACH-E-0001.

Contractor - The numbering of all formal correspondence from the Contractor starts with a prefix

CH-

C followed by the correspondence number 0001, 0002……etc. Example: CH-C-0001.

##### Contractor’s management, supervision and key people

An organogram to be supplied by the contractor depicting resources for the following functions:

- Competent   Site   Supervisor   with   good   communication   skills,   trained   in   Risk   assessment, Environmental knowledge and certificate as proof of working knowledge of the NEC.

- Health and Safety representative.(SHEQ)

- Staff needed for the day to day operation of machinery such as generators pumps and any other equipment needed. These people need to be trained and competent. Certificates supplied by contractor.

- All drivers of the excavators, trucks etc. These drivers need to comply with the national road ordinance, licensed and trained in waste removal.

- General labourers to carry out other duties such as manning the fire hoses etc.

##### Provision of bonds and guarantees

N/A

##### Invoicing and payment

Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice showing the amount due for payment equal to that stated in the Service Manager’s payment certificate.

The Contractor shall address the tax invoice to Finance Department, Majuba Power Station Finance

department and include on each invoice the following information:

- Name and address of the Contractor and the Service Manager;

- The contract number and title;

- Contractor’s VAT registration number;

- The Employer’s VAT registration number 4740101508;

- Description of service provided for each item invoiced based on the Price List;

- Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT;

- (add other as required)

Add procedures for invoice submission and payment (e. g. electronic payment instructions)

Payment will be based on volume of slurry and or vegetation (m3) removed determined from survey and

not on time. Quotation to be based accordingly.

The Contractor supplies an invoice on the agreed format with details as above to financial accounting. Where CPA is applicable it must be shown separately on its own invoice. Any compensation events will be dealt with according to the NEC process and invoiced on its own Task Order reference, 45 number and invoice. To ensure prompt assessments, the assessment will be done on the information available on the actual cost spread sheets. The backup invoices must be available before the next assessment date for final corrections. The assessment must show all the lines as loaded on the SAP system. The Contractor keeps record of all the original backup invoices and records and allows access to such, as required by clause 52.2 and 52.3 of the conditions of Contract. The Contractor supplies copies with each assessment.

For any outsourced scope of work the Contractor provides motivation to the Service Manager for acceptance prior to commencement of work.

##### Contract change management

N/A

##### Records of Defined Cost to be kept by the Contractor

N/A

  - Insurance provided by the Employer

N/A

##### Training workshops and technology transfer

N/A

##### Design and supply of Equipment

N/A

  - Things provided at the end of the service period for the Employer’s use

###### Equipment

N/A

###### Information and other things

All documentation supplied by the employer as well as all documentation filed by the contractor such as time sheets, legal documentation, removal certificates, safety documentation(toolbox talks) and disposal certificates where used, must be submitted to the Services Manager at the end of each works.

##### 2.14  Management of work done by Task Order

All additional work requested by the Service Manager will be done by issuing a task order. This may include emergency work as well as hiring of equipment. The Contractor needs to supply the Service Manager with the contents of the Task order. This must include the description of the work, price list as well completion date. After consultation the Service Manager will issue the task order.

#### Health and safety, the environment and quality assurance

##### Health and safety risk management

The Contractor shall comply with the health and safety requirements contained in Annexure A to this Service Information.

    - SAFETY:

- The Contractor complies with the Occupational Health and Safety Act 85 of 1993.

- The Contractor complies with the Employers Plant Safety Regulations.

- The  Contractor  complies  with  the  Safety,  Health  &  Environmental  Procedure  for  Contractors

SPSER003.

    - Safety Plan

The Contractor maintains a safety plan in accordance with the OHSAct.

The Contractor provides safety statistical information on a weekly basis to the Service Manager, every Wednesday. Details of the reporting format and information required are obtained from the Service Manager.

###### Standard Isolation Procedure

The Contractor designs a standard isolation procedure for the use of his workforce which will be submitted to and accepted by the Service Manager 1 week before the possession date of the Plant. This will serve as a training and reference guide. The purpose is to impress upon his workforce the importance of safety in preventing injury to personnel or damage to plant. The safe start up and shut down sequences and step- by-step isolation sequence must be listed in the procedure, in-line with the Employer’s Plant Safety Regulations and requirements.

###### rmit-to Work Arrangements

The Contractor operates under the Permit-to-Work system with lock-out facilities in accordance with the

Employer’s Plant Safety Regulations where needed.

###### Safety System

The Contractor will operate and maintain the prescribed safety system by the Employer. There will be a ‘as- and-when required’ compliance SHE audit done by the Employer’s Safety Risk Department.

###### rsonal Protective Equipment

The Contractor supplies, maintains and ensures that his personnel at all times wear the relevant branded

personal protective equipment as required for each task. Only SABS approved safety equipment is allowed to be used. Safety PPE including all rescue equipment , reflective vests, (take deepwater work in consideration),

###### Plant Safety Regulations of the Employer

      - The Contractor shall conform to the  Employers Plant Safety Regulations and  the Operating Regulations for High Voltage Systems.

      - The Employer’s Supervisor will apply for permit for the cleaning operation.

      - The Employer shall, on request, make available a copy of the latest revision of the Plant Safety Regulations and Operating Regulations for High Voltage Systems to the Contractor.

###### alth and Safety Arrangements

      - The Contractor must ensure that all his personnel attend the Employers Health and Safety Induction Course prior to starting with any work. The Induction Course is presented by the Employer’s Safety Risk Department. Arrangements are to be made with Safety Risk Management through the Service Manager by the Contractor.

      - Where new staff members join the contractors crew they need to attend the induction course and the safety file updated accordingly before they start work.

      - The Contractor shall comply with the guidelines set out in the Employers Safety Manual. The sheet on the first page must be completed by the Contractor and submitted to the Service Manager before starting any work. This sheet will be valid for the duration of the contract.

      - Safety Risk Management has the right and authority to visit and inspect the Contractor’s work place or site yard and the working areas to ensure that tools; machinery and equipment comply with the Employers minimum safety requirements.

      - The Service Manager may instruct the Contractor to stop work, where the Contractor’s personnel fail to conform to safety standards or contravene health and safety regulations. Such stop-work order is not a compensation event. The Service Manager may instruct the Contractor to discipline his employees and to submit a disciplinary action report to the Service Manager. The Contractor shall implement additional health and safety precautions where necessary.

###### ire Precautions

      - Any tampering with the Employer’s fire equipment is strictly forbidden.

      - All access to electrical distribution boards must be kept free of obstruction, and not be used for work or storage at any time.  Firefighting equipment must remain accessible at all times.

      - In case of fire, the Contractor reports the location and extent of the fire to the Employers

Electrical Operating Desk at extension 5222.

      - The Contractor takes the necessary action to safe guard the area to prevent risk to plant and personnel and the spreading of the fire.

      - The Contractor takes the necessary action to prevent any veld fires from starting.

###### Reporting of accidents

      - The Employer follows an accident prevention policy that includes the investigation of all accidents involving personnel and property. This is done with the intention of introducing control measures to prevent a recurrence of the same incidents. The Contractor is expected to fully co-operate to achieve this objective. The Service Manager must be informed immediately of any medical or disabling injury and within 24 hours of any first aid treatments. Any damage to plant and equipment with risks to production must be reported to the Service Manager immediately. Any damage to plant and equipment with no risks to production must be reported to the Service Manager within 24 hours.

      - NOTE! This report does not relieve the Contractor of his legal obligations to report certain incidents to the Department of Labour, or to keep records in terms of the Occupational Health and Safety Act, and Compensation for Occupational Injuries and Diseases Act.

###### Occupational Health and Safety Act 85 0f 1993 – SECTION 37

      - In accordance with Section 37 (2) of the Act, the Contractor is appointed by the Employer as a mandatory to assume the duties and responsibilities to the Contract. The Contractor ensures compliance with all requirements of the Act and any instruction or notification that enhances those requirements.

      - The Contractor’s person appointed on the form in Annexure 9 is a competent person as defined in the General Machinery Regulations, Section 2.1 of the Act.

      - The Contractor acknowledges that he is fully aware of all the requirements of the Occupational Health and Safety Act and undertakes to employ only staff who have been duly authorised in terms thereof and who receive sufficient safety training to ensure that they can comply therewith.

      - The Contractor undertakes not to do, and not to allow anything to be done which will contravene any of the provisions of the Act, Regulations or Safety and Operating Procedures.

      - The Contractor shall appoint a person who liaises with the Employers Safety Officer, responsible for the premises relevant to the Contract. The person appointed shall on request:

        - Supply the Employers Safety Officer with copies of minutes of all Health and Safety Committee meetings, whenever required.

        - Supply the Employers Safety Officer with copies of all appointments in respect of employees employed on this contract, in terms if the Act and Regulations and shall notify the Employers Safety Officer of any changes thereto.

      - The Employer may, at any stage during the duration of this contract:

        - Perform safety audits at the Contractor’s premises, its work place and its employees;

        - Refuse any employee, subcontractor or agent of the Contractor access to its premises if such person is found to commit any unsafe act or any unsafe working practice or is found not to be duly authorised nor qualified in terms of the Act;

        - Issue the Contractor with a stop work order or a compliance order should the Employer

become aware of any unsafe working procedure or condition or any non - compliance with the Act, Regulations and Procedures referred to in the Occupational Health and Safety Act and all Regulations made there under as well as the entire Employer’s Safety and Operating Procedures.

      - Any stop work order resulting from the stipulations of the above going clause is not a compensation event. Furthermore, no reasonable amendments to the act or the Regulations or to the Employer’s Safety and Operating Procedures will entitle the Contractor to claim any additional costs or time incurred in complying therewith, from the Employer.

###### Radiation protection

N/A.

###### Hazardous Substances

It is required in terms of the General Administrative Regulation (Regulation 7) of the Act that any manufacturer, importer, seller or supplier of hazardous chemical substances shall supply the receiver, free of charge with the safety data sheet with sufficient information to enable the user to introduce the necessary measures as regards the protection of the health and safety of persons. It is therefore the responsibility of the Contractor to request the supplier to supply the information for all hazardous chemicals to be used for the works. If the information is not available the items are not be allowed on site. All the hazardous chemical substances must be on register in the store with the relevant safety data sheets. This applies to items supplied by the Employer as well.

###### Environmental management

The Contractor is required to ensure that all goods, services or works supplied in terms of the contract conform to all applicable environmental legislation. Where work is done on site, the goods, services or works supplied will also conform to the Employer’s environmental specifications.

###### Housekeeping

The Contractor’s equipment does not impair the operation of the plant or access to the plant.

##### Environmental constraints and management

The Contractor shall comply with the environmental criteria and constraints stated in Annexure B

    - Environmental regulations to be strictly adhered to as well as Majuba policies and procedures.

    - The Contractor shall comply with the environmental criteria and constraints stated in Annexure 6.1 of

the Operating and Maintenance manual.

    - 3.2.1 To protect the Employer’s environmental interests, the Contractor complies with all relevant and appropriate environmental legal requirements contained in governmental notices, laws and regulations promulgated by the national and provincial governments.

    - The Contractor provides the Employer with a product and service falling in the scope of Act 36 of 12874 or Hazardous Substances Act no 15 of 1973. The Contractor provides the Employer with all the necessary information to comply with the legal requirements of Government Notice R1179 in Government Gazette No 16596 of 25 August 1995 (Exposure of employees to Hazardous Chemical Substances) and Section 10 of the Fertilizers, Farm Feeds, Agricultural Remedies and Stock Remedies Act, No 36 of 1947 (Registered pesticides, fertilizers and agricultural remedies, including herbicides (“weed killer”).

    - Environmental criteria and constraints as listed below:

| Environmental Impact | Safeguards & Actions |
| --- | --- |
| Noise Pollution | All care and due diligence will be taken to prevent or minimise noise impacts on the community. |
| Water Pollution | All care and due diligence will be taken to minimise or prevent pollutant material such as oil and fuel, entering waterways and subsurface water. |
|  | All pumped slurry must be controlled and any leakage should be fixed at once. Rehabilitation of effected areas required. |
|  | Material, fuel and oil, will be stored in an impervious bunded area. |
| Soil Disturbance and Erosion | Erosion and sediment control measures will be implemented and maintained to prevent sediment moving off site and sediment laded water entering the water course or any drainage lines. |
|  | Disturbed areas that have potential to cause erosion will be stabilised and/or re-vegetated. Care must be taken to fix leaks at once to prevent erosion of dam walls. |
|  | Prevent sediment and/or mud from being tracked onto road. |
| Flora & Fauna Disturbance | Where vegetation is removed, stockpile sites will be managed to prevent impacts. |
|  | All removed vegetation to be disposed of correctly and quantified. |
| Air Pollution | All care and due diligence will be taken to minimise or prevent air pollution. |
|  | Any vehicle transporting waste or other materials that may produce odours or dust must be covered during transportation. |
| Community Consultation | Community notification will be undertaken when works are likely to cause dust or offensive noise to impact on the public and nearby residents. |
|  | Community notification will be undertaken before works are scheduled to commence outside normal working hours. |

| Visual Impact | Stockpiles should not be stored at a height that has the potential to cause visual impact. |
| --- | --- |
| Waste Management | Stockpiles and waste material will not be left on site. |
|  | All material stockpiled that will not be reused or recycled will be disposed of in an appropriate manner such as a licensed landfill. All disposal certificates to be filed and presented to the Employer on request. |
|  | The work site will be left and kept tidy. |

    - LAND MANAGEMENT

3.2.2.1 Veld fires

The Contractor takes all precautions to prevent fires. A veld fire management plan, reporting etc., is submitted to the

Service Manager 2 weeks after the Contract Date for acceptance.

    - Relevant Legislation

The following is a list of some of the relevant legislation and other environmental documents at the time of the compilation of this document:

      - South African Acts:

The Contractor must ensure compliance to the following at all times:

- South African Acts:

  - The Environment Conservation Act (Act 73 of 1989) NEMA

  - The Atmospheric Pollution Prevention Act (Act 45 of 1965) NEMWA

  - The Occupational Health and Safety Act (Act 85 of 1993)

  - The Road Traffic Act (Act 29 of 1989) NWA

  - The Health Act (Act 63 of 1977) CARA

  - he Hazardous Substances Act (Act 15 of 1973) NEMBA

- Subsequent amendments to any of the above Acts are also implied.

- Eskom Policies and Procedures:

  - ESKPBAAD6 Environmental Management Policy

  - ESKPBAAA9 Environmental Impact Assessment

  - ESKPVAAL7 Environmental Impact Assessment

  - ESKPBAAA3 Air Quality Management Policy

  - ESKPBAAD4 Herbicide Management

  - ESKASAALO The Safe Use of Pesticides and Herbicides

  - ESKPBAAA8 Energy and Environmental Policy and Strategy

  - ESKPBAAAC4 Waste Management Policy and Strategy

  - ESKPBAAA6 Coal Utilization

  - GEM6 An Eskom Purchasing Policy for Buying Environmentally Friendly Products

  - ESKADAAJ4 Water Management Policy

  - ESKADAAJ5 Waste Management Policy

  - ESKADAAP7 Investigation of Major Incidents

  - GGS0350 Generation Fire Risk Management

##### 3.3	Quality assurance requirements

Quality management shall comply with the Employers standard GGS0462 –Quality requirements for engineering and construction works, ISO 9001 and the QM58 (240-105658000) Supplier Quality Management Specification.

The Contractor will be required to have the necessary Quality Control Plans with the work Packages for each job activity pertaining to this Scope of Supply.

Quality Assurance will be monitored by the Employer’s representative and feedback to be given weekly at the

meeting.

The Employer reserves the right to audit the contract, after providing prior notice.

#### 4	Procurement

    - Minimum requirements of people employed

All people used for the service will be properly trained and authorised according their positions. The Service Manager

will have access to all documentation such as attendance registers as well as personnel files to verify qualifications.

Supplier Development and Localisation Requirements

The Contractor recruits 100% of all new recruits of general labour from Dr Pixley Ka Seme local municipality, using the recruitment form provided by the department of labour.  Contact details and application forms will be provided by the Employer’s Representative on request

In an event that new recruits are not from the defined Dr Pixley Ka Seme municipality, the contractor needs to provide proof that the local municipality could not provide such individual.

The contractor needs to update the Employer’s Representative as well as the department of labour, in the event that there is a change in the staff compliment e.g. dismissal, resignation, etc

The contractor submits an updated monthly job statistics on the 1st day of each month, using the reporting template that is provided by the Employer’s Representative.

Transporting of Staff

The Contractor must use transportation sourced from the Dr Pixley Ka Seme local taxi association.

The Contractor remains responsible for ensuring that the required personnel are on site at the required times.  The Contractor is required to submit a risk mitigation plan outlying Mitigating Steps that will be taken in the event of Strike actions that could prevent the contractor from providing the Service as per the scope.

    - BBBEE and preferencing scheme

Preference is given to South African companies as possible sub-contractors. Local resources are to be utilised where possible.

A predetermined and Mutually agreed value of this contract, at the Contract date, is attributed to Eskom Holdings Limited classified Black Economic enterprises (BEE) / small Medium & Micro enterprises (SMME) or Black woman Owned ( BWO ) enterprises.

The value attributed to such enterprises is monitored by the Contractor and submitted to the Service Manager for

acceptance by means of a statement of expenditure.

    - Accelerated Shared Growth Initiative – South Africa (ASGI-SA)

The Contractor complies with and fulfils the Contractor’s obligations in respect of the Accelerated and Shared Growth Initiative - South Africa in accordance with and as provided for in the Contractor’s ASGI-SA Compliance Schedule stated below

The Contractor shall keep accurate records and provide the Service Manager with reports on the Contractor’s actual

delivery against the above stated ASGI-SA criteria.  [Elaborate on access to and format of records and frequency of submission etc.]

The Contractor’s failure to comply with his ASGI-SA obligations constitutes substantial failure on the part of the

Contractor to comply with his obligations under this contract.

##### People

    - Minimum requirements of people employed

All people used for the service will be properly trained and authorised according their positions. The Service Manager

will have access to all documentation such as attendance registers as well as personnel files to verify qualifications.

    - BBBEE and preferencing scheme

Preference is given to South African companies as possible sub-contractors. Local resources are to be utilised where possible.

A predetermined and Mutually agreed value of this contract, at the Contract date, is attributed to Eskom Holdings Limited classified Black Economic enterprises (BEE) / small Medium & Micro enterprises (SMME) or Black woman Owned ( BWO ) enterprises.

The value attributed to such enterprises is monitored by the Contractor and submitted to the Service Manager for acceptance by means of a statement of expenditure.

    - Accelerated Shared Growth Initiative – South Africa (ASGI-SA)

The Contractor complies with and fulfils the Contractor’s obligations in respect of the Accelerated and Shared Growth Initiative - South Africa in accordance with and as provided for in the Contractor’s ASGI-SA Compliance Schedule stated below

.

[Insert the agreed ASGI-SA Compliance Schedule here]

The Contractor shall keep accurate records and provide the Service Manager with reports on the Contractor’s actual delivery against the above stated ASGI-SA criteria.  [Elaborate on access to and format of records and frequency of submission etc.]

The Contractor’s failure to comply with his ASGI-SA obligations constitutes substantial failure on the part of the

Contractor to comply with his obligations under this contract.

##### Subcontracting

    - Preferred subcontractors

Preference whenever possible on all subcontracting work shall be allocated to BWO’s, SMM’s and BEE’s. The

Employers definitions for these categories of companies apply.

    - Subcontract documentation, and assessment of subcontract tenders

The Contractor submits a detailed list and proposed contract data of subcontractors to be used, including labour hire and closed corporations with their tender for approval.

If new sub-Contractors are going to be used during the contract duration their details need to be supplied to the

Service manager for approval before they are used.

    - Limitations on subcontracting

The utilisation of labour and sub-contractors of the local community is recommended.

Take note that no labour is to be hired at Majuba Power Station, Majuba Coal stockyard and ash disposal Security gates.

    - The Employers subcontractors

Subcontractors used by the Employer will visit the site to carry out inspections and maintenance on request from the

Contractor and the Employer.

Subcontractors may change from time to time due to their agreements with the Employer. The amount of subcontractors might also increase or decrease from time to time.

    - Subcontract documentation, and assessment of subcontract tenders

The utilisation of labour and sub-contractors of the local community is recommended.

Take note that no labour is to be hired at Majuba Power Station, Majuba Coal stockyard and ash disposal Security

gates.

    - Limitations on subcontracting

Subcontractors used by the Employer will visit the site to carry out inspections and maintenance on request from the

Contractor and the Employer.

Subcontractors may change from time to time due to their agreements with the Employer. The amount of subcontractors might also increase or decrease from time to time.

##### Plant and Materials

    - Specifications

The integrity of all the dams cleaned by the Contractor must not be affected.

    - Correction of defects

Where the integrity was affected and damage is evident caused by the Contractor, the Contractor will be liable and held responsible for the repairs to the Employer’s satisfaction.

    - Contractor’s procurement of Plant and Materials

All plant and materials required by the Contractor to be supplied by the Contractor

    - Tests and inspections before delivery

N/A

    - Plant & Materials provided “free issue” by the Employer

The Employer does not supply anything for the works.

Working on the Affected Property

##### Employer’s site entry and security control, permits, and site regulations

    - The Contractor applies for access permits (Contractor’s Permit) to the Service Manager. The Contractor’s

personnel shall be required to be in the possession of a Contractor Permit at all times.

    - All Contractor personnel shall be issued with a access permit (Contractor Permit) which will contain the following information:

      - Name

      - ID Number

      - Company

      - Validity date

    - All Contractor permits must be submitted to Protective Services when the workers leave the Site during or after completion of the works.

    - In order to assist Protective Services with the issuing of permits and the identification of personnel on Site, the Contractor is to supply a list of all personnel that he intends using on Site, at least 48 hours prior to entering the Security area. This list must be delivered to the Service Manager. The list identified with the Contractor’s name, is to contain the following information:

      - Employee Name.

      - Employee ID Number.

      - Eskom Safety Co-ordinators signature.

      - Eskom Service Manager’s signature.

      - Copy of the first page of the ID book of every employee of the Contractor, photocopied to reduce the size to 65%.

    - The list of details has to be completed on the special form appended to the Contractor’s Safety Manual.

    - To speed up the process of gaining access to the Site, the Contractor must compile detailed lists of all tools and equipment to be taken on Site before arriving at the Power Station Security gate.  A special

tool and equipment list form is available at Protective Services. An authorised copy of this list must be retained and used again when the tools and Equipment is removed from Site during or after completion of the works. Any item on site without this approved list will be deemed to belong to the Employer.

- The Contractor’s visitors and personnel shall conform to the security arrangements in force at the Site at all times. Application forms for visitors must be filled in by the Contractor’s site manager and approved by the Employer, one day before the visit and submitted to the Employer’s Protective Services office. Visitors will not be allowed on Site if the necessary forms are not in the possession of security staff.

- The Chief of Protective Services may, with valid cause, remove any of the Contractor’s personnel from Site, either temporarily or permanently. He may deny access to the Site to any person whom, in the opinion of the said Chief of Protective Services, constitutes a security risk.

- No unauthorised vehicles will be allowed on Site. The Contractor provides vehicle application to the

Service Manager for acceptance.

- The Contractor will be limited to the  working areas  associated  with the works. The Contractor  is forbidden to enter any other areas, and must ensure that his employees abide by these regulations.

- Parking inside the power station is strictly prohibited, except for loading proposes.

- No recruiting of casual labour may be done on Eskom premises, including the area outside the security gates.

##### People restrictions, hours of work, conduct and records

The Contractor will follow Majuba Power Station’s working roster where working conditions must comply with the labour laws.

    - Working Hours

      - The  Contractor  provides  the  working  hours  for  all  the  departments  to  the  Service  Manager  for acceptance.

    - Overtime

      - Overtime will be determined by the Contractor and is to be included in the m3 price.

##### Health and safety facilities on the Affected Property

The Employer does have a Medical centre on site with an ambulance service and trained medical personnel in case of emergencies.

Also on site is a Fire service with a fire truck and trained Proto team members for emergencies.

Note

Intoxicating substances:

No alcohol will be allowed on site. Any person found in possession or under the influence (more than 0 as Majuba’s standard is zero tolerance) of any intoxicating substance will be removed by the Contractor.

##### Environmental controls, fauna & flora

The Contractor adheres to all Environmental legislation.

##### Cooperating with and obtaining acceptance of Others

The Contractor will have to interface with others during his contract period and is required to co-operate with the Eskom personnel and or other Contractors such as Roshcon who manages the ash dams.

  - Records of Contractor’s Equipment

The Contractor will keep record of all his equipment used on site. Such records will state serial numbers as well as safety certificates and all safety inspection sheets. `This sub-paragraph is intended to address how records are to be kept of Equipment on Site including whether it is owned or hired. Include any constraints about scaffolding, rigs, heavy lifts and cranes, including removal from the Affected Property.

  - Equipment provided by the Employer

The Employer will provide no equipment but in an emergency the Contractor can discuss with the Employer certain needs for assistance.

##### Site services and facilities

    - Provided by the Employer

      - Power reticulation on some of the sites limited to 380V 100Amps. This will be available in emergency only.

      - Potable water to the site.

      - The Employer will supply an area for site establishment in some areas if needed.

      - The Employer will have samples of sludge tested to determine method of disposal of sludge removed.

| 4.12.2 |  | Provided by the Contractor Contractor to provide all tools, equipment, machinery, stationary and site office where needed |
| --- | --- | --- |
|  |  | The Contractor shall ensure that the operator on shift has reliable communication with the Contractor’s |
|  |  | Supervisor as well as Employer’s representative. |
|  |  | All vehicles, machinery, electrical supply in the form of generators and other equipment needed for the |
|  |  | works. All equipment will be registered and all drivers to be authorised to transport waste |
|  |  | The Contractor to supply all ablution facilities such as chemical toilets. |
|  |  | The Contractor supplies all fuel and all other consumables. |
|  |  | The Contractor arranges his own accommodation for his staff. |
|  |  | The Contractor arranges his own security. |

##### Control of noise, dust, water and waste

    - Control of above to be done to prevent any negative influence to others as well as the community.

#### List of drawings

  - Drawings issued by the Employer

This is the list of drawings issued by the Employer at or before the Contract Date and which apply to this contract.

| Drawing number | Revision | Title |
| --- | --- | --- |

##### Specifications and legal documentation as attached in disc supplied

Specific environmental legislation to adhere to are:

The Contractor must ensure compliance to the following at all times:

- South African Acts:

  - The Environment Conservation Act (Act 73 of 1989) NEMA

  - The Atmospheric Pollution Prevention Act (Act 45 of 1965) NEMWA

  - The Occupational Health and Safety Act (Act 85 of 1993)

  - The Road Traffic Act (Act 29 of 1989) NWA

  - The Health Act (Act 63 of 1977) CARA

  - The Hazardous Substances Act (Act 15 of 1973) NEMBA Subsequent amendments to any of the above Acts are also implied.

- Eskom Policies and Procedures:

  - ESKPBAAD6 Environmental Management Policy

  - ESKPBAAA9 Environmental Impact Assessment

  - ESKPVAAL7 Environmental Impact Assessment

  - ESKPBAAA3 Air Quality Management Policy

  - ESKPBAAD4 Herbicide Management

  - ESKASAALO The Safe Use of Pesticides and Herbicides

  - ESKPBAAA8 Energy and Environmental Policy and Strategy

  - ESKPBAAAC4 Waste Management Policy and Strategy

  - ESKPBAAA6 Coal Utilization

  - GEM6 An Eskom Purchasing Policy for Buying Environmentally Friendly Products

  - ESKADAAJ4 Water Management Policy

  - ESKADAAJ5 Waste Management Policy

  - ESKADAAP7 Investigation of Major Incidents

  - GGS0350 Generation Fire Risk Management

  - GEM BULLETIN 5 Problem Plant Species on Generation Sites.

## PART 4: ATTACHMENTS

ATTACHMENT A:        Health & safety

###### 5	REQUIREMENTS AND RESPONSIBILITIES

Eskom, as the Employer in terms of section 8 of the OHSA, has the overall accountability and responsibility for the health and safety of all persons involved during construction work. This is managed by means of various agreements, which are part of the interpretation of this procedure, as required in terms of section

37.1 of the OHSA. In this capacity Eskom must ensure that employees have their OHSA duties explained to them.

###### Client (Eskom)

The client may appoint an agent on a site and project specific basis to act on its behalf in terms of the duties and responsibilities imposed on the client in terms of legislation and this procedure. This appointment shall be properly documented.

The Client shall ensure that the Agent it appoints has the necessary competence and resources to perform the required duties and when  appointed  shall take the responsibilities imposed on the Client by the Construction Regulations and where applicable by this procedure.

###### The Project Managers shall:

      - As  far  as  is  reasonable  and  practicable  develop  a  comprehensive  project  plan  that  includes reference to all SHE issues.

      - Ensure that designers are made aware of their roles and responsibilities.

      - Where applicable, provide to the designer:

        - Eskom-specific SHE criteria to be applied to the designs.

        - Environmental Impact Assessment report.

        - Geo-science technical report.

      - Ensure that the project team conduct a baseline site-and project-specific risk assessment in relation to all relevant hazards.

      - Prepare and provide the SHE specifications that shall be based on the baseline site-and project- and

scope of work specific risk assessment, identifying the existing and potentially significant residual hazards that a competent and resourced contractor would not have been expected to know. The SHE specifications should include:

        - Any relevant SHE information about the specific construction work to be performed;

        - Include all the applicable and relevant information contained in the Eskom documents pertaining to the project and scope of work. Extracts or the entire Eskom document must be included in the SHE specification. Refer to Annexure 1 for additional minimum requirements for SHE specifications.

      - Ensure that the Principal Contractors submitting tenders have made detailed provision for the cost of SHE measures for the construction work.

      - Ensure if a Principal Contractor intends to use a subcontractor/s to perform work on the construction project, that this arrangement shall be indicated by the Principal Contractor during the tendering stage or at the commencement of work. The Principal Contractor shall indicate who his / her subcontractors are, and provide evidence that the subcontractor/s have the necessary competence and resources to carry out the work safely and to ensure a duty of care to the environment. The Project Manager has the right to determine who works on his / her project.

      - Ensure that the Principal Contractor is registered and in good standing with the Compensation Commissioner or with a licensed compensation insurer, prior to and for the duration of the contracted work.

      - Ensure that  tendering  Principal  Contractors  provide  a  detailed  SHE  plan,  based  on  the  SHE

specifications provided as well as any other SHE considerations arising from the Principal Contractors' construction activities.

      - In cases where internal Eskom departments perform construction work within Eskom, the requirements of this procedure shall be adhered to.

      - After the selection and appointment of the Principal Contractor / internal service  provider have

been concluded, the Client and the Principal Contractor / internal service provider must complete and sign the ‘Notification of Construction Work’. The Principal Contractor / internal service provider shall forward this notification to the Provincial Director, prior to the commencement of work and retain evidence of such notification.

      - The Project Manager shall audit the work that is being executed against the approved SHE plan at

the intervals as mutually agreed upon, but not less than once a month.

      - All Project Managers involved in construction work shall be registered with the South African Council for the Project and Construction Management Professions (SACPCMP).

      - Ensure that all Eskom employees involved in construction work receive essential training as determined by a training needs analysis.

      - Not appoint a Principal Contractor to perform construction work, unless the Project Manager is reasonably satisfied that the Principal Contractor, which he intends to appoint, has the necessary competence and resources to carry out the work in a safe and healthy manner and ensure the duty of care to the environment.

      - In order for Eskom to fulfil its responsibility to support government and Eskom initiatives, employ

emerging contractors that require guidance and assistance that is reasonably practicable.

      - Appoint each Principal Contractor in writing.

      - Where subcontractors are appointed by the Principal Contractor, ensure that the Principal Contractor supplies the applicable Eskom SHE specifications to the subcontractor/s.

      - Stop the Principal Contractor or subcontractors from continuing with work if such work is not in accordance with the SHE plan or Eskom requirements. Any Eskom employee or contractor can stop an activity, which poses a threat to the health and safety of person(s) or a risk of degradation to the environment. Any person can report to the Project Manger any unsafe or unhealthy practices, or conditions which pose a threat to the environment. The Project Manager shall issue non-conformance

reports for the circumstances giving rise to the stoppage, the actions taken and any corrective measures required.

      - Then there are changes in the scope of work and /or work environment (e.g. climatic  changes;

amendments to Eskom rules and / or legislative amendments), review (and revise if necessary) the affected sections of the SHE specification and baseline site-and project -specific risk assessment and provide it to the Principal Contractor. The Principal Contractor shall then review (and revise if necessary) the SHE plan and the activity-based risk assessments. The Project Manager must then ensure that the provisions in the SHE plan are adequate and thereafter approve and sign off the plan, prior to recommencing the work affected by the changed scope.

      - Ensure that the Principal Contractors audit their subcontractors on their compliance with the approved SHE plan as per the requirements of the SHE file.

      - Shall ensure that no visitor enters construction sites without having first received a SHE briefing in the form of induction and thereafter the relevant risk-based PPE, where reasonably practicable.

      - Ensure, prior to the commencement of construction work, that all persons involved in any construction work have received the Client's project specific induction training.

      - The Project Manager must ensure that the Principal Contractor is made aware of his / her requirement to hand over the SHE file on completion of the contracted work. The SHE file shall contain all the requirements as per Annexure 2.

      - Ensure that all contractors receive Majuba Power Station SHE induction  training.

      - Keep documented records of all training

###### SAFETY HEALTH AND ENVIRONMENT PLAN

    - The SHE plan shall be based on the requirements of the OHS act as well as per  Majuba SHE Procedure for contractors

    - Principal contractors will be held responsible for non-compliance by their sub-contractors.

###### SAFETY HEALTH AND ENVIRONMENT FILE

    - SHE file will contain all the documentation as required by the OHS Act as well as the checklist Majuba Specifications and the copy of the safety file will be kept at SRM office.

    - Majuba Power Station SRM Department will conduct regular audits on the contractors SHE file and premises to ensure compliance with the legal requirements and Majuba SHE procedure for contractors.

    - At completion of contract, the SHE file will be included in the consolidated file as per the requirements of the Construction Regulations 5(8), and will be handed over to the Project leader.

    - No contractor will be allowed to work at Majuba Power Station before the SHE file is approved and all other requirements are complied with.

###### NOTIFICATION OF CONSTRUCTION WORK (CR3)

    - Majuba Power Station will notify the Department of Labour of construction work in case of Outages. For other projects, notification of construction work will be the responsibility of the Contractors.

    - ARNF 367 form will be used to notify the department of labour

###### STATUTORY APPOINTMENTS

    - Refer to Annexure C Checklist for all required appointments.

    - All required statutory appointments will be done in writing.

    - The appointment letter must indicate company footers as well company

Logo (Letterhead)

    - Only  competent  people  can  be  appointed  and  proof  of  competency  must  accompany  the appointment

    - An appointment will include the following

      - Clear  reference  to  the  act  or  regulation  under  which  the  person  doing  the  appointment  is

authorised to do so.

      - The date, name and signature of the person doing the appointment.

      - The area of responsibilities.

      - The duties to be performed.

      - Clear reference to the act or regulation under which the appointee is appointed.

      - The name of the person appointed.

      - The date, signature and the acceptance of the person appointed

      - Any termination of any appointment will be done in writing and a copy placed on file

###### LETTER OF GOOD STANDING (CR 4(1)(G))

    - No Contractor will be allowed to perform any work activities on site without a valid letter of good standing

    - The contractor must be in good standing with the compensation for the duration of the project

###### RISK ASSESSMENTS (CR7)

    - The project leader will provide the contractor with risk that already exists pertaining to the project.

    - A risk assessment will be compiled for every task to be performed as well as: -

      - Transportation of passengers and goods.

      - Site establishment.

      - Use of all equipment.

    - No principal contractor will be allowed to do any work without a proper Risk Assessment.

    - Every principal contractor will have a proper risk assessment at his / her arrival at Majuba Power

Station.  Before  commencement  of  any  work,  every  principal  contractor  will  adapt  his  risk assessment to the prevailing hazards and conditions.

    - Attendance register for the hazards and related working procedures, reflecting the date of training and the names and signatures of all trainees will be kept in the SHE file.

    - See annexure D, Hazard checklist for a list of possible points to consider and include in a risk assessment.

###### PERSONAL PROTECTIVE EQUIPMENT

    - The contractor’s Employer shall issue to all his employees on site personal protective equipment that is approved by SABS.

    - Long sleeve personal protective equipment shall be worn in the plant.

    - The equipment shall be worn where required and where it is indicated by symbolic safety signs.

    - Personal protective equipment shall be maintained in a good and clean condition.

    - The equipment shall be checked on a regular basis to ensure that it is being worn in the right place at the right time

    - Damaged PPE shall be replaced.

    - Records of issue shall be kept.

ATTACHMENT B:

      - Majuba Power Station EMS Implementation: Handling of Waste and Chemical or Oil Spillage.

###### Majuba Power Station Environmental Management Requirement for Contractors and Suppliers ENV/GEN/SPEC/01.

This total is required by the Employer for budgeting purposes only.  Actual amounts due will be assessed in terms of the conditions of contract.

Available from Engineering Contract Strategies Tel 011 803 3008 Fax 086 539 1902 www.ecs.co.za

Available from Engineering Contract Strategies Tel 011 803 3008 Fax 086 5391902 or www.ecs.co.za