Part 2: Pricing Data

TSC3 Option E

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing assumptions: Option E | 1 |
| C2.2 | The price list | [●] |

C2.1 Pricing assumptions: Option E

# How work is priced and assessed for payment

Clause 11 in the core and Option E clauses of the NEC3 Term Service Contract (TSC3) state:

| Identified and defined terms | 11 11.2 | (12) The Price List is the price list unless later changed in accordance with this contract. |
| --- | --- | --- |
|  |  | (18) The Price for Services Provided to Date is the Defined Cost which the Contractor has paid plus the Fee. |
|  |  | (24) The Prices are the amounts stated in the Price column of the Price List. If no Price List is included, the Prices are the Defined Cost plus the Fee. |

Payments are made at Defined Cost plus Fee (See core clauses 11.2(5), 11.2(6) and 11.2(8)).  As this Option is used when the definition of work is likely to be inadequate for pricing purposes, it may not be practical to establish a Price List.

# Function of the Price List

In this Option the Price List (if any) is used only as a means of forecasting the final outcome.

# Preparing the price list (if any)

It will be assumed that the tendering contractor has read Pages 14 and 15 of the TSC3 Guidance Notes before preparing the price list.  Items in the price list may have been inserted by the Employer and the tendering contractor should insert any additional items which he considers necessary.

## Format of the price list

Entries in the first four columns in the price list in section C2.2 are made either by the Employer or the tendering contractor.  For Option E the Price List is used only for forecasting Defined Cost.

If the price list includes an amount for the item which is not adjusted if the quantity of work in the item changes, the tendering contractor enters the amount in the Price column only, the Unit, Expected Quantity and Rate columns being left blank.

If the price list includes an amount for an item of work which is the rate for the work multiplied by the quantity completed, the tendering contractor enters the rate which is then multiplied by the Expected Quantity to produce the Price, which is also entered.

If the price list includes an item proportional to the length of time for which a service is provided, a unit of time is stated in the Unit column and the expected length of time (as a quantity of the stated units of time) is stated in the Expected Quantity column.

C2.2 the price list

| Item nr | Description | Unit | Expected Quantity | Rate | Price |
| --- | --- | --- | --- | --- | --- |

| The total of the Prices |  |
| --- | --- |