Part 3: Scope of Work

| Document reference | Title | No of pages |
| --- | --- | --- |
|  | This cover page | 1 |
| C3.1 | Employer’s Scope | 11 |
| C3.2 | Consultant’s Scope (insert at award stage or delete if not applicable) |  |
|  | Total number of pages |  |

C3.1: Employer’s scope

Table of Contents

Part 3: Scope of Work	1

C3.1: Employer’s scope	2

1	Description of the services	3

1.1	Executive overview	3

1.2	Interpretation and terminology	3

2	Specification and description of the services	4

2.1	Stage 1 Preparation	4

2.2	Stage 2 Concept	5

2.3	Stage 3: Design development	5

2.4	Stage 4: Production information	5

2.5	Stage 5: Manufacture, Installation and Construction Information:	5

2.6	Stage 6: Post Practical Completion	5

3	Constraints on how the Consultant Provides the Services.	5

3.1	Management meetings	5

3.2	Consultant’s key persons	6

3.3	Provision of bonds and guarantees	6

3.4	Documentation control and retention	6

3.4.1	Identification and communication	6

3.4.2	Retention of documents	6

3.5	Records and forecasting of expenses	6

3.6	Records and forecasting of the Time Charge	7

3.7	Invoicing and payment	7

3.8	Contract change management	7

3.9	Inclusions in the programme	7

3.10	Quality management	7

3.10.1	System requirements	7

3.10.2	Information in the quality plan	8

3.11	The Parties use of material provided by the Consultant	8

3.11.1	Employer’s purpose for the material	8

3.11.2	Restrictions on the Consultant’s use of the material for other work	8

3.11.3	Transfer of rights if Option X 9 applies	8

3.12	Management of work done by Task Order	8

3.13	Health and safety	8

3.14	Procurement	9

3.14.1	BBBEE and preferencing scheme	9

3.14.2	Other constraints	9

3.14.3	Preferred subconsultants	9

3.14.4	Subcontract documentation, and assessment of subcontract tenders	9

3.14.5	Limitations on subcontracting	9

3.14.6	Attendance on Subconsultants	9

3.15	Correction of Defects	10

3.16	Working on the Employer’s property	10

3.16.1	Employer’s entry and security control, permits, and site regulations	10

3.16.2	People restrictions, hours of work, conduct and records	10

3.17	Cooperating with and obtaining acceptance of Others	10

3.18	Things provided by the Employer	10

3.19	Cataloguing requirements by the Consultant	10

4	List of drawings	10

4.1	Drawings issued by the Employer	10

# Description of the services

## Executive overview

The Architecture Department in Group IT provides strategic guidance and develops the enterprise landscape for the organization. The team researches emerging IT technologies and associated trends which need to be analysed for organizational alignment. The team designs IT solutions based on best-practice methodologies and projects are strategically aligned for the Group. In order for enterprise architects to develop robust solutions, infrastructure and security and data roadmaps, the Architecture department needs to be exposed to various training interventions. Architects are required to obtain the necessary certification in order to formally guide the organization in developing trends. The type of training is based on the IT industry which are deemed important for conceptual and logical designs, landscape development and strategic positioning.

Therefore, the Architecture Department has identified 2-main areas of training for the next 3-years.

They are: -

1. Security Training

2. Data Analytics Training

These training interventions will provide the team with the latest knowledge, methods, and skills to perform design work for projects, landscape development and propose practical roadmaps for the organization amongst other architecture deliverables. The architects will also ensure that the enterprise landscape is developed to manage business and technical risks.

## Interpretation and terminology

The following abbreviations are used in this Scope:

| Abbreviation | Meaning given to the abbreviation |
| --- | --- |
| ECSA | Engineering Council of South Africa |
| SACPCMP | South African Council for Project and Construction Management Professionals |
| CISM | Certified Information Security Manager |
| CISSP | Certified information systems security professionals |
| SABSA | Sherwood Applied Business Security Architecture |

# Specification and description of the services

a. Security Training

The following security training is required by Eskom, but not limited to the examples provided: -

1. General Security Training

Purpose and Objective: This training intervention is required to provide candidates with a general overview of security concepts. It is required to manage business and technical risks.

Typical training interventions are: CISSP; Certified Information Security Manager (CISM); Cyber Security Fundamentals, SABSA

2. Identity and Access Management

Purpose and Objective: Eskom has a heterogeneous application and infrastructure environment which is widely adopted in the organization. Group IT (Architecture) requires to train and develop resources to manage and support the enterprise identity and access

environment from a holistic Architecture perspective

Typical training interventions are: Azure, Identity & Access Management; Threat Modelling; Network Security

3. Cloud Security

Purpose and Objective: This training intervention is required to provide candidates with a general overview of cloud security concepts. It is required to provide architects with the basic, intermediary, and advanced content on how to securely architect business applications and related infrastructure.

Typical training interventions are: CCSP; CompTIA Cloud+; Azure Security Engineer Associate; AWS Certified Security

4. Specialized Security Training

Purpose and Objective: This training intervention is required to provide candidates with a general overview of specialized security concepts (Threat & Vulnerability

Management, Operating systems security, Pen testing & Ethical Hacking).

Typical training interventions are: CompTIA+ Security+; Systems Security Certified Practitioner; Certified Secure Software Lifecycle Professional; Licensed Penetration

Tester; CompTIA CySA+

b. Data Analytics Training

The following security training is required by Eskom: -

General Data Analytics Training

Purpose and Objective: This training intervention is required to provide candidates with a general overview of data analytics, big data principles, core purposes of data collection, processing and how intelligent reporting influences business decision making.

Typical training interventions are: Associate Certified Analytics Professional (aCAP); Certified Analytics Professional; Microsoft Certified Azure Data Scientist Associate; Open Certified Data Scientist; Certification of Professional Achievement in Data Sciences; CompTIA Data+; Cloudera Certified Associate (CCA) Data Analyst

| Course name | Offering method Classroom/online or blended approach | No. of training days | Estimated number of learners |
| --- | --- | --- | --- |
| General Security Training | Preferable Blended approach | To be confirm by supplier | 12 |
| Identity and Access Management | Preferable Blended approach | To be confirm by supplier | 12 |
| Cloud Security | Preferable Blended approach | To be confirm by supplier | 12 |
| Specialized Security Training | Preferable Blended approach | To be confirm by supplier | 12 |
| General Data Analytics Training | Preferable Blended approach | To be confirm by supplier | 15 |
| Total |  |  | 63 |

## Stage 1 Preparation

N/A

## Stage 2 Concept

N/A

## Stage 3: Design development

N/A

## Stage 4: Production information

N/A

## Stage 5: Manufacture, Installation and Construction Information:

N/A

## Stage 6: Post Practical Completion

N/A

# Constraints on how the Consultant Provides the Services.

## Management meetings

The conditions of contract (e.g. Clause 15.2) and other sections of this Scope may require that a meeting be held.  However the intention of all NEC contracts is that the Parties and their agents use the techniques of partnering to manage the contract by holding meetings designed to pro actively and jointly manage the administration of the contract with the objective of minimising the adverse effects of risks and surprises for both Parties.

Depending on the size and complexity of the services, it is probably beneficial for the Employer’s Agent to hold a weekly risk register meeting (Clause 15.2).  This could be used to discuss compensation events, subconsulting, overall co-ordination and other matters of a general nature.  Separate meetings for specialist activities such as programming and activities of a technical nature may also be warranted.

Describe here the general meetings and their purpose. Provide particulars of approximate times, days, location, and attendance requirements, stipulating that attendees shall have the necessary delegated authority to make decisions in respect of matters discussed at such meetings.  The following text could be used as a model for this section:

Regular meetings of a general nature may be convened and chaired by the Employer’s Agent as follows:

| Title and purpose | Approximate time & interval | Location | Attendance by: |
| --- | --- | --- | --- |
| Risk register and compensation events | As and when required ___ | MS team | Employer agent and consultant |
| Overall contract progress and feedback | As and when required | MS Team | Employer’s Agent , Consultant and __ |

Meetings of a specialist nature may be convened as specified elsewhere in this Scope or if not so specified by persons and at times and locations to suit the Parties, the nature and the progress of the services.  Records of these meetings shall be submitted to the Employer’s Agent by the person convening the meeting within five days of the meeting.

All meetings shall be recorded using minutes or a register prepared and circulated by the person who convened the meeting.   Such minutes or register shall not be used for the purpose of confirming actions or instructions under the contract as these shall be done separately by the person identified in the conditions of contract to carry out such actions or instructions.

## Consultant’s key persons

State any additional constraining requirements on Consultant’s key persons over and above those already stated in clause 22.1 or in the Contract Data.  Such as need to notify contact details, leave and mentoring requirements where applicable.  This section could be used to solicit an organogramme from the Consultant showing his people and their lines of authority / communication.  This would be essential if the Consultant is a Joint Venture.

## Provision of bonds and guarantees

The form in which a bond or guarantee required by the conditions of contract (if any) is to be provided by the Consultant is given in Part 1 Agreements and Contract Data, document C1.3, Sureties.

The Employer may withhold payment of amounts due to the Consultant until the bond or guarantee required in terms of this contract has been received and accepted by the person notified to the Consultant by the Employer’s Agent to receive and accept such bond or guarantee.  Such withholding of payment due to the Consultant does not affect the Employer’s right to termination stated in this contract.

## Documentation control and retention

### Identification and communication

All final reports are to be issued in electronic format and hard copy to the Employer’s Agent (Thembie Madlophe). Draft reports for comment and input are to be submitted to the Employers Agent in electronic format as well. The communication between Consultant and Employer’s Agent will be done via email; telephone and web meetings.

The NEC templates will also be used for communication (e.g. Early warning) and the originator will generate own numbering system. Communication to be directed to the lead person of the consultant and the employer’s contracts manager (Vice Versa

### Retention of documents

The Consultant is to retain copies of terms of reference or brief, reports and other documents which record the services in electronic format and hard copy. The time period for which the Consultant is to retain such documents is the period for retention stated in the Contract Data.

## Records and forecasting of expenses

First read clause 21.3 (Option A) and 21.4 (Option C E and G) and then state here any additional requirements you may need for the record keeping and forecasting of expenses.  Otherwise delete.

## Records and forecasting of the Time Charge

If Option C E or G applies first read clause 21.4 then state here any additional requirements you may need for the record keeping and forecasting of the Time Charge. Otherwise delete and delete in any case if Option A applies.

## Invoicing and payment

Clause 50.2 states invoices submitted by the Consultant include the details stated in the Scope to show how the amount due has been assessed.  Also state what must be shown on the Invoice.  The following text is suggested.

The following details shall be shown on or attached to each Invoice to show how the amount due has been assessed:

[List them]

The Consultant shall address the tax invoice to _________________________ and include on it the following information:

- Name and address of the Consultant and the Employer’s Agent;

- The contract number and title;

- Consultant’s VAT registration number;

- The Employer’s VAT registration number 4740101508;

- Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT;

- (add other as required)

[Add procedures for invoice submission and payment (e. g. electronic payment instructions)]

## Contract change management

This section is intended to deal with any additional requirements to the compensation event clauses in section 6 of the core clauses; such as the use of standard forms.  Not the same thing as documentation control.

## Inclusions in the programme

First read clause 31.2 and then include here any matters regarding the order and timing of the work of the Employer and Others which the Consultant is take account of in his programme.  Also describe any information other than that already requested in clause 31.2 which the Consultant is to show on each programme he submits for acceptance.

## Quality management

### System requirements

The Consultant shall comply with Quality Management System Requirements ISO 9001

### Information in the quality plan

The Consultant shall submit the following:

- Quality method statement based on scope

- Quality Policy Approved by top management

- Quality Objectives Approved by top management

## The Parties use of material provided by the Consultant

### Employer’s purpose for the material

Clause 70.1 states that the Employer has the right to use the material provided by the Consultant for the purpose stated in the Scope.  State here what your intended purpose is.

### Restrictions on the Consultant’s use of the material for other work

Read clause 70.4 first and if you want to restrict the Consultant’s use of material provided by him for this contract on other work state these here.

### Transfer of rights if Option X 9 applies

Only use this heading if Option X9 is included in the conditions of contract.

Read the first sentence of Option X9 and then state whether there is any exception to the ownership rights as may have been agreed with the Consultant prior to contract award. For example, ownership of some of the material may not be required or is excluded, or the ownership may be the subject of a separate licence agreement.   If there are no exceptions, state there is no exception.

If other rights - per the second sentence of X9.1 - are required state these here.

The third sentence of X9.1 requires that the Consultant provide to the Employer the documents which transfer these rights to the Employer.  It would be sensible to specify here exactly what documents the Employer is expecting the Consultant to provide, and may be even in what form they are to be provided.

State any other constraints on the Consultant relating to the transfer of rights.  For example that the Consultant shall not challenge or assist any other party challenging at any time the validity or ownership of any of the intellectual property rights relating to the material created and developed for this contract.

## Management of work done by Task Order

Task instruction will be issued for each course as and when the course is required, the supplier will issue a quotation based on the task instruction, the Employer’s agent will issue a Purchase Order, The course will take place, then the supplier will issue the invoice and we pay.

## Health and safety

The Consultant shall at all times comply with the health and safety requirements prescribed by law as they may apply to the services.

The Consultant shall at all times comply with the health and safety requirements prescribed by law as they may apply to the services.

The Consultant shall comply with the Eskom’s health and safety requirements below:

SAFETY:

In terms of Eskom’s SHE Policy (32-94), Eskom adopt a very strict stance on ensuring adherence to prescribed Safety Regulations. Strict compliance with the OHS Act is vital, and ALL submissions required in terms of Contractor Regulations, as contained in the Act, must be received by Eskom. All Service Providers are also expected to adhere to Eskom’s SHE Guidelines (32-524), which must be adhered to at all times, and the successful Service Provider must also sign a Section 37 (2) Agreement, which stipulates our SHE Specifications. NO Tenders will be accepted from any Service Provider who is UNABLE to comply with any Eskom’s SHE requirements.

Also of extreme importance are Eskom’s Life Saving Rules are non-negotiable health and safety rules which must not be broken under any circumstances. It must be highlighted that Eskom takes a ZERO TOLERANCE stance to violation of these rules. These rules are applicable to any person entering Eskom sites:

a.	RULE 1: Open, Isolate, Test, Earth, Bond and/or Insulate BEFORE Touch (That is, any plant operating above 1000 V)

No person may work on any electrical network unless:

- he/she is trained is trained and authorised as competent for the task to be done;

- a pre-task risk assessment to identify all risks and hazards has been conducted prior to any work commencing;

- an equipotential zone is created for each worker on the job site by earthing, bonding, and/or insulating according to approved procedures;

- all conducting material is connected together, all staff on site wear electrical safety shoes, and insulating techniques are applied according to standards; and

- an authorised person/team leader has certified and shown all staff that the apparatus is safe to work on.

NB: In the case of live work, this must be conducted according to standards and procedures while maintaining a minimum safe working clearance.

b.	RULE 2: HOOK UP AT HEIGHTS

Working at height is defined as any work performed above a stable work surface or where a person puts himself/herself in a position where he/she exposes himself/herself to a fall from or into.

No person may work at height where there is a risk of falling unless:

- A pre-task risk assessment to identify all risks and hazards has been to commencing any work at height;

- he/she is appropriately trained;

- he/she is appropriately secured during ascending and descending; and

- he/she is using an approved fall arrest system where applicable.

c.	RULE 3: BUCKLE UP

No work may drive any vehicle on Eskom business and/or on Eskom premises:

- unless the driver and all passengers are wearing seat belts.

d.	RULE 4: BE SOBER

No person is allowed to work under the influence of drugs and alcohol or may drive any vehicle on Eskom business and/or on Eskom premises:

“Under the influence” means the use of alcohol, drugs, and/or controlled substance to the extent that individual/s:

- faculties are in any way impaired by the consumption or use of the substance; or

- is unable to perform in a safe, productive manner; or

- has a level of any such substance in their body equal to/ exceeding legal standards;

- has a level of alcohol in his/her body greater than 0.02% blood alcohol concentration.

This includes any level of on illegal substance in the body, irrespective of when used.

e.	RULE 5: ENSURE THAT YOU HAVE A PERMI T TO WORK

Where an authorisation limitation exists, no person shall work without the required Permit to Work (PTW), which is governed by the Plant Safety Regulations, Operating Regulations for High Voltage Systems (ORHVS), etc.

- No plant is to return to service without cancellation of all permits on that plant in accordance with the procedure.

## Procurement

### BBBEE and preferencing scheme

Specify constraints which Consultant must comply with after contract award in regard to any Broad Based Black Economic Empowerment (B-BBEE) or preferencing scheme measures.

### Other constraints

Delete if not required or state any other constraints that may be applicable to people employed by the Consultant and change the heading to suit the subject matter.

### Preferred subconsultants

PSC3 does not make use of nominated subconsultants but the Employer may list which subconsultants or suppliers the Consultant is required to enter into subcontracts with.  This is usually only required where very specialist services need to be obtained from a particular supplier or group of suppliers in order to comply with operational standards.

### Subcontract documentation, and assessment of subcontract tenders

Specify any constraints on how the Consultant is to prepare subcontract documentation, whether use of the NEC3 system is compulsory or not (compulsory is recommended) and how subcontract tenders are to be issued, received, assessed (using a joint report?) and awarded.

### Limitations on subcontracting

The Employer may require that the Consultant must subcontract certain specialised work, or that the Consultant shall not subcontract more than a specified proportion of the whole of the contract.

### Attendance on Subconsultants

State requirements for attendance on Subconsultants, if any

## Correction of Defects

First read clause 41.2 and if any particular additional constraints are required when correcting Defects, state them here.  Otherwise delete this heading.

## Working on the Employer’s property

This part of the Scope addresses constraints, facilities, services and rules applicable to the Consultant whilst he is doing work on the Employer’s property.   Delete this section if not applicable.

### Employer’s entry and security control, permits, and site regulations

Sites such as Koeberg Nuclear Power Station have very strict entrance requirements which tendering consultants need to allow for in their prices, and the Consultant has to comply with.  State these or similar requirements here.  In addition to the above there may be other restrictions once on the site.

### People restrictions, hours of work, conduct and records

Restrictions and hours of work may apply on some sites.  It is very important that the Consultant keeps records of his people working on the Employer’s property, including those of his Subconsultants.  State that the Employer’s Agent shall have access to these records at any time.  These records may be needed when assessing compensation events.

## Cooperating with and obtaining acceptance of Others

This sub-paragraph could be used to deal with two issues.

1) The cross reference from core clause 23.1 about cooperation generally as well as details about Others with whom the Consultant may be required to work. See clause 11.2(7) for the definition of Others.

2) Requirements for liaison with and acceptance from statutory authorities or inspection agencies.

## Things provided by the Employer

Provide details of any facilities and equipment made available by the Employer for the Consultant’s use during performance of the services.  State any conditions relating thereto.

## Cataloguing requirements by the Consultant

State whether cataloguing is applicable, if it is, reference the requirements for cataloguing that need to be satisfied by the Consultant (consult Procurement Instruction Number 1 of 2018 – Incorporating Cataloguing into the Procurement Environment, Unique Identifier 240-1289988974).

# List of drawings

## Drawings issued by the Employer

This is the list of drawings issued by the Employer at or before the Contract Date and which apply to this contract.

| Drawing number | Revision | Title |
| --- | --- | --- |
| N/A |  |  |