NEC3 Term Service

Short Contract (TSSC3)

| A contract between | Eskom Holdings SOC Ltd (Reg No. 2002/015527/30) |  |
| --- | --- | --- |
| and |  |  |
| for | Disconnections and Reconnections of small power users (SPU’s) in the Northern Cape Customer Service Area’s in Karoo Sector (CARNAVON; COLESBERG; DE AAR; PETRUSVILLE; PRIESKA) |  |
| Contents: | Compiled in accordance with CIDB Standard for Uniformity in Construction Procurement (May 2010 amendments) | Page No. |
| Part C1 | Agreements & Contract Data |  |
|  | C1.1 Form of Offer and Acceptance | [2] |
|  | C1.2 Contract Data provided by the Employer | [5] |
|  | C1.2 Contract Data provided by the Contractor | [12] |
| Part C2 | Pricing Data |  |
|  | C2.1 Pricing assumptions | [13] |
|  | C2.2 Price List | [14] |
| Part C3 | Scope of Work |  |
|  | C3.1 Service Information | [15] |
|  | Pro Forma Task Order |  |
| Documentation prepared by: | Khuduthamaga Ntshekang |  |

C1 Agreements & Contract Data

# C1.1 Form of Offer and Acceptance

## Offer

The Employer, identified in the Acceptance page signature block on the next page, has solicited offers to enter into a contract for the procurement of:

Disconnections and Reconnections of Small Power Users (SPU’s) in the Northern Cape Customer Service Area’s in Karoo Sector (CARNAVON; COLESBERG; DE AAR; PETRUSVILLE; PRIESKA) on an as and when required basis for a period of 24 months

The tenderer, identified in the signature block below, having examined the documents listed in the Tender Data and addenda thereto as listed in the Tender Schedules, and by submitting this Offer has accepted the Conditions of Tender.

By the representative of the tenderer, deemed to be duly authorised, signing this part of this Form of Offer and Acceptance the tenderer offers to perform all of the obligations and liabilities of the Contractor under the Contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the Contract Data.

| The offered total of the Prices exclusive of VAT is | R Rates based |
| --- | --- |
| Value Added Tax @ 15% is | R |
| The offered total of the Prices inclusive of VAT is | R Rates based |
| (in words) |  |

This Offer may be accepted by the Employer by signing the form of Acceptance overleaf and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the period of validity stated in the Tender Data, or other period as agreed, whereupon the tenderer becomes the party named as the Contractor in the conditions of contract identified in the Contract Data.

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| For the tenderer: | (Insert name and address of organisation) |  |  |  |
| Name & signature of witness |  |  | Date |  |
| Tenderer’s CIDB registration number: |  | N/A |  |  |

## Acceptance

By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the tenderer’s Offer.  In consideration thereof, the Employer shall pay the Contractor the amount due in accordance with the conditions of contract identified in the Contract Data.  Acceptance of the tenderer’s Offer shall form an Agreement between the Employer and the tenderer upon the terms and conditions contained in this Agreement and in the Contract that is the subject of this Agreement.

The terms of the Contract, are contained in:

Part 1	Agreements and Contract Data, (which includes this Form of Offer and Acceptance)

Part 2	Pricing Data

Part 3	Scope of Work: Service Information

and drawings and documents (or parts thereof), which may be incorporated by reference into the above listed Parts.

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Tender Schedules as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of Offer and Acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance.  No amendments to or deviations from said documents are valid unless contained in this Schedule, which must be signed by the duly authorised representative(s) for both parties.

The tenderer shall within one week of receiving a completed copy of this Agreement, including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any securities, bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the Contract Data at, or just after, the date this Agreement comes into effect.  Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this Agreement.

Notwithstanding anything contained herein, this Agreement comes into effect on the date when the tenderer receives one fully completed and signed copy of this document, including the Schedule of Deviations (if any) together with all the terms of the contract as listed above.

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| for the Employer | (Insert name and address of organisation) |  |  |  |
| Name & signature of witness |  |  | Date |  |

Note: 	If a tenderer wish to submit alternative tender offers, further copies of this document may be used for that purpose, duly endorsed, ‘Alternative Tender No. _____ ‘

## Schedule of Deviations

Note:

- To be completed by the Employer prior to award of contract.  This part of the Offer & Acceptance would not be required if the contract has been developed by negotiation between the Parties and is not the result of a process of competitive tendering.

- The extent of deviations from the tender documents issued by the Employer prior to the tender closing date is limited to those permitted in terms of the Conditions of Tender.

- A tenderer’s covering letter must not be included in the final contract document.  Should any matter in such letter, which constitutes a deviation as aforesaid be the subject of agreement reached during the process of Offer and Acceptance, the outcome of such agreement shall be recorded here and the final draft of the contract documents shall be revised to incorporate the effect of it.

| No. | Subject | Details |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |
| 7 |  |  |

By the duly authorised representatives signing this Schedule of Deviations below, the Employer and the tenderer agree to and accept this Schedule of Deviations as the only deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Tender Schedules, as well as any confirmation, clarification or changes to the terms of the Offer agreed by the tenderer and the Employer during this process of Offer and Acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Form shall have any meaning or effect in the contract between the parties arising from this Agreement.

|  | #### For the tenderer: |  | #### For the Employer |
| --- | --- | --- | --- |
| Signature |  |  |  |
| Name |  |  |  |
| Capacity |  |  |  |
| On behalf of | (Insert name and address of organisation) |  | (Insert name and address of organisation) |
| Name & signature of witness |  |  |  |
| Date |  |  |  |

# C1.2 Contract Data

## Data provided by the Employer

[Instructions to the contract compiler:  (delete these two notes in the final draft of a contract)

- Please read the relevant clauses in the NEC3 Term Service Short Contract (April 2013) (TSSC3) before you enter data.  The number of the principal clause is shown for most statements however other clauses may also use the same data.

- Where the following symbol is used “[●]” - data is required to be inserted.]

Completion of the data in full is essential to create a complete contract.

| ## Clause |  | ## Statement | ## Data |
| --- | --- | --- | --- |
|  |  | ## General |  |
| 10.1 |  | The Employer is (Name): | Eskom Holdings SOC Ltd (reg no: 2002/015527/30), a state owned company incorporated in terms of the company laws of the Republic of South Africa |
|  |  | Address | Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg |
|  |  | Tel No. | [011] 8008111 |
|  |  | Fax No. |  |
|  |  | E-mail address |  |
|  |  | If the Employer appoints an Employer’s Agent , the Employer’s Agent is: |  |
| 14.5 |  | Name | Khuduthamaga Ntshekang |
|  |  | Address | DSC Building, 69 Memorial Road, Monument Heights, Kimberley, 8301 |
|  |  | Tel No. | [053] 928 8225 |
|  |  | Fax No. | [086] 539 0842 |
|  |  | E-mail address | ntshekke@eskom.co.za |
|  |  | The authority of the Employer’s Agent is | As per the contract |
| 11.2(5) |  | The service is | Disconnections and Reconnections of small power users (SPU’s) in the Northern Cape Customer Service Area’s Karoo Sector (CARNAVON; COLESBERG; DE AAR; PETRUSVILLE; PRIESKA) on an as and when required basis for a period of 24 months |
| 11.2(6) |  | The Service Information is in | The document called ‘Service Information’ in Part 3 of this contract. |
| 30.1 |  | The starting date is. | 1st November 2022 |
| 30.1 |  | The service period is. | 24 months |
| 13.2 |  | The period for reply is | [●] weeks |
| 50.1 |  | The assessment day is the | [●] of each month. |
| 51.2 |  | The interest rate on late payment is | 0% per complete week of delay. [Insert a rate only if a rate less than 0.5% per week of delay has been agreed] |
| 80.1 |  | The Contractor is not liable to the Employer for loss of or damage to the Employer’s property in excess of | the amount of the deductibles relevant to the event described in the “Format TSSC3” insurance policy available on http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies.aspx |
| 82.1 |  | The Employer provides this insurance | as stated for “Format TSSC3” available on http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies.aspx (See Annexure A for basic guidance) |
| 82.1 |  | The minimum amount of cover for the first insurance stated in the Insurance Table is: | the amount of the deductibles relevant to the event described in the “Format TSSC3” insurance policy available on http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies.aspx |
| 82.1 |  | The minimum amount of cover for the third insurance stated in the Insurance Table is: | whatever the Contractor deems necessary in addition to that provided by the Employer. |
| 82.1 |  | The minimum amount of cover for the fourth insurance stated in the Insurance Table is: | As prescribed by the Compensation for Occupational Injuries and Diseases Act No. 130 of 1993 and the Contractor’s common law liability for people falling outside the scope of the Act with a limit of Indemnity of not less than R500 000 (Five hundred thousand Rands) |
|  |  | Does the United Kingdom Housing Grants, Construction and Regeneration Act (1996) apply? | No |
| 93.1 |  | The Adjudicator is | The person selected from the ICE-SA Division (or its successor body) of the South African Institution of Civil Engineering Panel of Adjudicators by the Party intending to refer a dispute to him. (see www.ice-sa.org.za). If the Parties do not agree on an Adjudicator the Adjudicator will be appointed by the Arbitration Foundation of Southern Africa (AFSA). |
|  |  | Address | [●] |
|  |  | Tel No. | [●] |
|  |  | Fax No. | [●] |
|  |  | e-mail | [●] |
| 93.2(2) |  | The Adjudicator nominating body is: | The Chairman of ICE-SA a joint Division of the South African Institution of Civil Engineering and the London Institution of Civil Engineers. (See www.ice-sa.org.za ) or its successor body |
| 93.4 |  | The tribunal is: | Arbitration. |
|  |  | The arbitration procedure is | the latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body. |
|  |  | The place where arbitration is to be held is | South Africa |
|  |  | The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or - if the arbitration procedure does not state who selects an arbitrator, is | the Chairman for the time being or his nominee of the Association of Arbitrators (Southern Africa) or its successor body. |
|  |  | The conditions of contract are the NEC3 Term Service Short Contract (April 2013) and the following additional conditions Z1 to Z11 which always apply: |  |
| Z1 | Cession delegation and assignment |  |  |
| Z1.1 | The Contractor does not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer. |  |  |
| Z1.2 | Notwithstanding the above, the Employer may on written notice to the Contractor cede and delegate its rights and obligations under this contract to any of its subsidiaries or any of its present divisions or operations which may be converted into separate legal entities as a result of the restructuring of the Electricity Supply Industry. |  |  |
| Z2 |  | Change of Broad Based Black Economic Empowerment (B-BBEE) status |  |
| Z2.1 |  | Where a change in the Contractor’s legal status, ownership or any other change to his business composition or business dealings results in a change to the Contractor’s B-BBEE status, the Contractor notifies the Employer within seven days of the change. |  |
| Z2.2 |  | The Contractor is required to submit an updated verification certificate and necessary supporting documentation confirming the change in his B-BBEE status to the Employer within thirty days of the notification or as otherwise instructed by the Employer. |  |
| Z2.3 |  | Where, as a result, the Contractor’s B-BBEE status has decreased since the starting date the Employer may either re-negotiate this contract or alternatively, terminate the Contractor’s obligation to Provide the Service. |  |
| Z2.4 |  | Failure by the Contractor to notify the Employer of a change in its B-BBEE status may constitute a reason for termination. If the Employer terminates in terms of this clause, the procedures on termination are those stated in Clause 91.1 and the amount due on termination includes amounts listed in Clause 92.1 less a deduction of the forecast additional cost to the Employer of completing the service. |  |
| Z3 | Ethics |  |  |
| Z3.1 | Any offer, payment, consideration, or benefit of any kind made by the Contractor, which constitutes or could be construed either directly or indirectly as an illegal or corrupt practice, as an inducement or reward for the award or in execution of this contract constitutes grounds for terminating the Contractor’s obligation to Provide the Service or taking any other action as appropriate against the Contractor (including civil or criminal action). |  |  |
| Z3.2 | The Employer may terminate the Contractor’s obligation to Provide the Service if the Contractor is found guilty by a competent court, administrative or regulatory body of participating in illegal or corrupt practices. Such practices include making of offers, payments, considerations, or benefits of any kind or otherwise, whether in connection with any procurement process or contract with the Employer or other people or organisations and including in circumstances where the Contractor or any such member is removed from the an approved vendor data base of the Employer as a consequence of such practice. |  |  |
| Z3.3 | If the Employer terminates in terms of this clause, the procedures on termination are those stated in Clause 91.1 and the amount due on termination includes amounts listed in Clause 92.1 less a deduction of the forecast additional cost to the Employer of completing the service. |  |  |
| Z4 | Confidentiality |  |  |
| Z4.1 | The Contractor does not disclose or make any information arising from or in connection with this contract available to others except where required by this contract. This undertaking does not, however, apply to information which at the time of disclosure or thereafter, without default on the part of the Contractor, enters the public domain or to information which was already in the possession of the Contractor at the time of disclosure (evidenced by written records in existence at that time). Should the Contractor disclose information to others where required by this contract the Contractor ensures that the provisions of this clause are complied with by the recipient. |  |  |
| Z4.2 | If the Contractor is uncertain about whether any such information is confidential, it is to be regarded as such until notified otherwise by the Employer. |  |  |
| Z4.3 | In the event that the Contractor is, at any time, required by law to disclose any such information which is required to be kept confidential, the Contractor, to the extent permitted by law prior to disclosure, notifies the Employer so that an appropriate protection order and/or any other action can be taken if possible, prior to any disclosure. In the event that such protective order is not, or cannot, be obtained, then the Contractor may disclose that portion of the information which it is required to be disclosed by law and uses reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed. |  |  |
| Z4.4 | The taking of images (whether photographs, video footage or otherwise) of the Employer’s property or any portion thereof, in the course of Providing the Service and after the end of the service period, requires the prior written consent of the Employer. All rights in and to all such images vests exclusively in the Employer. |  |  |
| Z4.5 | The Contractor ensures that all his subcontractors abide by the undertakings in this clause. |  |  |
| Z5 | Waiver and estoppel: Add to clause 12.2: |  |  |
| Z5.1 | Any extension, concession, waiver or relaxation of any action stated in this contract by the Parties or their delegates or the Adjudicator does not constitute a waiver of rights, and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing. |  |  |
| Z6 |  | Health, safety and the environment |  |
| Z6.1 |  | The Contractor undertakes to take all reasonable precautions to maintain the health and safety of persons in and about the execution of the service. Without limitation the Contractor: - warrants that the total of the Prices as at the Contract Date includes a sufficient amount for proper compliance with the Construction Regulations, all applicable health & safety laws and regulations and the health and safety rules, guidelines and procedures provided for in this contract and generally for the proper maintenance of health & safety in and about the execution of service; and - undertakes, in and about the execution of the service, to comply with the Construction Regulations and with all applicable health & safety laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |
| Z6.2 |  | The Contractor, in and about the execution of the service, complies with all applicable environmental laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |
|  |  | Environmental tender requirements: 1. Acknowledgement of Eskom's SHE rules and requirements form (Annexure B) . 2.Environmental Management Plan for the Scope of work addressing the following as a minimum: - Waste management (reduction, re-use, recycling, disposal). - Environmental induction. - Environmental incident management. - Emergency planning for environmental incidents. - Approach to ensuring compliance with environmental compliance obligations. Environmental competency, training, appointments (Proof must be provided that personnel involved have undergone environmental training) - Environmental Communication and awareness ] 3. Environmental (or SHE/SHEQ) policy signed by Company Owner/CEO/MD: - Commitment to: (1) compliance to environmental compliance obligations; and (2) environmental duty of care. N.B:Please note that compliance to National Environmental legislation, Provincial and municipal By-laws will be applicable at all time. |  |
| Z7 | Provision of a Tax Invoice and interest. Add to clause 50 |  |  |
| Z7.1 | The Contractor provides the Employer with a tax invoice in accordance with the Employer's procedures stated in the Service Information, showing the correctly assessed amount due for payment. |  |  |
| Z7.2 | If the Contractor does not provide a tax invoice in the form and by the time required by this contract, the time by when the Employer is to make a payment is extended by a period equal in time to the delayed submission of the correct tax invoice. Interest due by the Employer in terms of clause 51.2 is then calculated from the delayed date by when payment is to be made. |  |  |
| Z7.3 | The Contractor is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment. |  |  |
| Z8 | Notifying compensation events |  |  |
| Z8.1 | Delete from the last sentence in clause 61.1, “unless the event arises from an instruction of the Employer.” |  |  |
| Z9 | Employer’s limitation of liability; Add to clause 80.2 |  |  |
| Z9.1 | The Employer’s liability to the Contractor for the Contractor’s indirect or consequential loss is limited to R0.00 (zero Rand). |  |  |
| Z10 | Termination: Add to clause 90.2, after the words "or its equivalent": |  |  |
| Z10.1 | or had a business rescue order granted against it. |  |  |
| Z11 | Addition to Clause 50.4 |  |  |
| Z11.1 | If the amount due for the Contractor’s payment of delay damages reaches the limits stated in a Task Order (if any), the Employer may terminate the Contractor’s obligation to Provide the Service. |  |  |
| Z11.2 | If the Employer terminates in terms of this clause, the procedures on termination are those stated in Clause 91.1 and the amount due on termination includes amounts listed in Clause 92.1 less a deduction of the forecast additional cost to the Employer of completing the service. |  |  |

# Annexure A:	Insurance provided by the Employer

These notes are provided as guidance to tendering contractors and the Contractor about the insurance provided by the Employer. The Contractor must obtain its own advice. Details of the insurance itself are available from the internet web link given below.

- Services provided in a TSSC3 contract could include some element of construction or refurbishment as well as a continuous maintenance or operational service activity.  If an event occurs which causes loss or damage, a claim could be made either against the Employer’s “works” policy which may be in place for the Employer’s portion of the property affected by the service or against the Employer’s “assets” policy which may be in place for the Employer’s portion of the property affected by the service, or both.

- The cover provided and the deductibles under the works policy are different to those under the assets policy.   Each policy has a range of applicable deductibles depending on the location of the property affected by the service and the nature of the insurable event.

- The Contractor is required in terms of Contract Data for clause 82 to provide cover for the deductibles in the insurance provided by the Employer.  This can be provided from the Contractor’s own resources on a ‘self insured’ basis or obtained by him from his own insurers.   In order to assess the extent of this cover, tendering contractors and their brokers should consult the internet web link given below and scroll to ‘Format TSSC3’ to establish both the cover and the deductibles in relation to the service provided in terms of this contract.

- Tendering contractors should note that cover provided by the Employer is only per the policies available on the internet web link listed below and may not be the cover required by the tendering contractor to cover his risks as intended by each of the listed insurances in the left hand column of the Insurance Table in clause 82.1.  In terms of clause 82.1 “the Contractor provides .... the insurances stated in the Insurance Table.  The Contractor does not provide an insurance which the Employer is to provide as stated in the Contract Data”.  Hence the Contractor provides insurance which the Employer does not provide and in cases where the Employer does provide insurance the Contractor insures for the difference between what the Insurance Table requires and what the Employer provides.

- Part 2 of the contract will include a requirement for the tendering contractor to identify the cost of insurance which he has allowed for in his Prices, given the foregoing guidance, either as a separate priced item or

- Further information and full details of all Eskom provided policies and procedures may be obtained from:

http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies.aspx

## Data provided by the Contractor (the Contractor’s Offer)

The tendering contractor is advised to read both the NEC3 Term Service Short Contract (April 2013) and the relevant parts of its Guidance Notes (TSSC3-GN) in order to understand the implications of this Data which the tenderer is required to complete.  An example of the completed Data is provided on page 24 of the TSSC3 Guidance Notes.

Completion of the data in full is essential to create a complete contract.

| 10.1 | The Contractor is (Name): | [●] |
| --- | --- | --- |
|  | Address | [●] |
|  | Tel No. | [●] |
|  | Fax No. | [●] |
|  | E-mail address | [●] |
| 63.2 | The percentage for overheads and profit added to the Defined Cost for people is | [●] |
| 63.2 | The percentage for overheads and profit added to other Defined Cost is | [●] |
| 11.2(4) | The Price List is in | The document called ‘Price List’ in Part 2 of this contract. |
| 11.2(4) | The offered total of the Prices for part of the service in Part 1 of the Price List is [Enter the total of the Prices from the Price List]: | Not applicable |
| 11.2(4) | The offered total of the Prices for part of the service in Part 2 of the Price List is [Enter the total of the Prices from the Price List]: | RATES BASED AS PER PRICE LIST |

C2 Pricing Data

# C2.1 Pricing assumptions

The Price List is in two parts.  Part 1 is for work described in the Service Information not requiring the Employer to issue a Task Order.  Part 2 is for work to be carried out within a stated period of time on a task by Task basis and instructed by Task Order.  The service may comprise work under Part 1 only or Part 2 only or a mix of both.

Entries in the first four columns of Part 1 of the Price List are made either by the Employer or the tenderer.  Entries in the first four columns of Part 2 of the Price List would normally be made by the Employer as the Party most likely to know the kind of work which will be instructed by the issue of Task Orders.  The tenderer then enters a rate for each item and multiplies it by the Expected quantity to produce the Price to be entered in the final column.

If the Contractor is to be paid an amount for the item which is not adjusted if the quantity of work in the item changes, the tenderer enters the amount in the Price column only, the Unit, Expected quantity and Rate columns being left blank.

If the Contractor is to be paid an amount for the item of work which is the rate for the work multiplied by the quantity completed, the tenderer enters a rate for each item and multiplies it by the Expected quantity to produce the Price, to be entered in the final column.

If the Contractor is to be paid a Price for an item proportional to the length of time for which a service is provided, a unit of time is stated in the Unit column and the expected length of time (as a quantity of the stated units of time) is stated in the Expected quantity column.

The rates and Prices entered for each item includes for all work and other things necessary to complete the item.

# C2.2 Price List

Part 2

The rates and Prices entered for each item includes for all work and other things necessary to complete the item.

| Item no. | Description | Unit | Quantity | Rate Price Excl. VAT |
| --- | --- | --- | --- | --- |
| 1. 1.1 1.2 1.3 | Disconnect SPU meter in accordance with prescribed procedure/standard, sealing of meter and data capturing - Urban Area - Rural Area - Deep Rural | Per SPU Meter Per SPU Meter Per SPU Meter | 1 1 1 |  |
| 2. 2.1 2.2 2.3 | Reconnect SPU meter in accordance with prescribed procedure/standard, sealing of meter and data capturing. Working hours: - Urban Area - Rural Area - Deep Rural | Per SPU Meter Per SPU Meter Per SPU Meter | 1 1 1 |  |
| 3. 3.1 3.2 3.3 | Reconnect After Hours SPU meter in accordance with prescribed procedure/standard, sealing of meter and data capturing. After Hours: - Urban Area - Rural Area - Deep Rural | Per SPU Meter Per SPU Meter Per SPU Meter | 1 1 1 |  |

NOTE WELL: The services will be required on an “as and when” required basis. Quantities cannot be provided upfront. Pricing to be all inclusive of all costs to render the disconnection and reconnection services in all the areas as per the scope of work.

| Contractor: ........................................................ PRINT NAME | .............................................................. SIGNATURE | .................................................. DATE |
| --- | --- | --- |

Eskom reserves the right to audit the application of these rates.  As a Contractor you must provide Eskom with access to all relevant documents which will enable Eskom to obtain the assurance that the applicable rates as is applied as intended, and that failure to comply with the application of the prescribed rate will result in Eskom terminating the contract.

C3:  Scope of Work

# C3.1 Service Information

1. Description of the service

The contractor will visit a meter installation and perform a disconnection/reconnection activity as per Eskom instruction. The task will include: - Verify the meter number to be disconnected/reconnected - The disconnection/reconnection will be performed by switching the main circuit breaker (MCB) into ON/OFF position - For disconnections the MCB will be sealed in the OFF position. If the MCB does not have a shroud a disconnection sticker must be stuck over the MCB and the tails must be pulled in the event when the MCB cannot be sealed off to prevent the customer from tampering and reconnecting electricity supply - Upon the reconnection the sticker must be removed. If fitted with a shroud then the MCB must be sealed in the ON position - Record the meter reading after both disconnection and reconnection - Take digital photograph of disconnected/reconnected meter showing the date and time when the photograph is taken - Lock meter installation with Eskom lock - Proper training on how to seal off meters when disconnected should be enforced - Where meters are in the property or inside the house, the tails must be pulled as well as any other meter whether it is a single or 3 phase meter that cannot be sealed off - Any private locks to be replaced with Eskom locks An inspection of the electrical installation is to be performed for any visual tampering, stuck or faulty meters and/or damages to the meter/installation and reported to Eskom. Note: Detailed works processes and timelines information will be issued with the task instruction Eskom will provide the following: - Single line diagrams and maps of areas to be audited (Eskom will provide training) - Sealing pliers - Meter seals - Disconnection stickers - Eskom locks All specialised tools, equipment and PPE required to do the work and comply to the OHSACT and Eskom safety requirements are to be supplied by the successful tenderer. Data Specification Eskom is to provide the tenderer with a daily list of customers to be disconnected/reconnected on an excel spreadsheet by fax or e-mail All feedback related to disconnection/reconnection to be furnished by email daily on the Eskom provided excel spreadsheet and photos by email or CD disk to Eskom Revenue and Credit Management Department. The following data to be included: - Closing meter reading - Meter serial number - Clear Digital photo (date stamped) - If premise address and meter number do not correspond with data on Eskom list, then meter number and premise address must be provided to Eskom (photo included) Data Quality Data must be submitted daily to Eskom Revenue and Credit Management Department. Errors must be rectified at no cost to Eskom.

The outputs of this service include the following:

Disconnections / Reconnections

- Disconnections and reconnections to be performed for both Small Power Users.

- Where the disconnection or reconnection cannot be performed due to limited network operating authorization of the Contractor, such feedback will have to be provided to Eskom Revenue & Credit Management Department. Such feedback must be substantiated with digital photographic proof.

- The work request will be dispatched to the Contractors’ Admin Support via the Eskom Revenue & Credit Management Department, Contact Centre and Work Management Centre.

- Note: Eskom pay per customer installation disconnected or reconnected.

- The contractor must have knowledge of the geographical area as well as the Eskom network.

- The contractor will be expected to read Eskom’s single line diagrams to find installations where necessary.

- A digital photograph will be taken for disconnections and reconnections in such a manner that the meter readings and serial number will easily be read off the photo, as well as proof that MCB has been isolated in the OFF position and sealed/sticker for disconnections and vice versa for reconnections. Remember that these photos could be used in a court of law thus the quality needs to be good so that there can be no doubt. In some case 2 photos maybe required to obtain the desired quality. The digital photo must be sent via Email to Eskom Revenue & Credit Management Department within the prescribed timeline.

- Eskom will not pay for the activity if the prior requested photo is not sent, or is sent outside the prescribed timeline. Photo must indicate date and time stamp.

- Service points identified by Eskom to be on Rural routes will paid a higher monetary rate for services performed on these routes. See attached schedule for classification of the routes.

- If access cannot be gained to meter installations for any reason (bad roads etc) this must be reported via the Contractors cell phone to the Revenue & Credit Management Department while the contractor is on site. (A digital photo will be requested by Eskom to substantiate the reason.)Eskom will then try and contact the customer and make the necessary arrangements. If unsuccessful, the contractor will have to return to the premise at an alternative date as advised by Eskom. The contractor will be paid by Eskom for both visits.

- The information required by the contractor i.e. Installation Number (POD ID), name and address of customer, meter number ID (identity) will be supplied by Eskom.

The Information required by Eskom i.e. meter reading etc. will be captured by the

Contractor and sent back to the Revenue and Credit Management Department.

- Eskom will provide the correct documentation (Excel spreadsheet) and will prescribe the method of communication i.e. manual or electronic.

- Under no circumstances is the contractor allowed to engage in negotiations with the customer. The contractor is also not allowed to deceive the customer in order to gain access to their property.

- The task will not be deemed “complete” until all the required information, in the correct format, is received by a responsible Eskom employee.

- Work shall be carried out by Eskom authorized contractor personnel only. The disconnection / reconnection shall be done by switching the Eskom Main Circuit (MCB) off/on. Under no circumstances will the contractor interfere with any circuit wiring.

- For disconnections the MCB will be sealed in the “OFF” position. If the MCB does not have a shroud a disconnection sticker maybe stuck over the MCB to prevent the customer from tampering with and reconnecting electricity supply. A disconnection sticker will be supplied by Eskom.

- Upon reconnection the seal of sticker must be removed. If fitted with a shroud then the MCB must be sealed in the “ON” position

- See Timeline schedule

Typical data capture for SPU Installations but not limited to:

| Meter serial / badge number |  |  |
| --- | --- | --- |
| Meter reading – Dial 1 |  |  |
| Dial 2 |  |  |
| Dial 3 |  |  |
| Is meter Single or 3 Phase |  |  |
| Number of digits left of comma |  |  |
| Number of digits right of comma |  |  |
| Circuit Breaker size |  |  |
| Sealing Pliers number |  |  |
| Is the meter box locked | YES | NO |
| Are the hinges in good condition | YES | NO |
| Is the meter installation or meter in need of any repair | YES | NO |
| If so, detail |  |  |
| GPS Coordinate |  |  |

2.  The Contractor requirements-

- Contractor Field Staff / Sub Contractors to be locally based within the respective area

- Have sufficient Contractor Field Staff / Sub Contractors to manage all the required activities within the timelines – ideally have separate resources to do both disconnections and reconnections, as well as move in/move out activities within the prescribed timelines.

- The Contractor will provide own Administrative support personnel to be available during hours of operation as prescribed in the scope and Western Region Disconnection/Reconnection Contractor notes.

- Furthermore is it expected that contractor will make the necessary arrangements to ensure that the post is filled at all times to ensure timeous communication between Eskom and the Contractor. This includes periods when the administrative person might be on leave, sick leave etc.

- The contractor will supply their own equipment that will enable them to execute their duties as per the contract, i.e. fax and photocopy machines, as well as all stationery.

- The Contractor will ensure that all Contractor Field Staff / Sub Contractors / Office staff  have access to e-mail and/or fax facilities, a cell phone for all communication and equipment to take a reasonable quality digital photo which can be sent remotely.

- The Contractor must ensure that Contractor Field Staff / Sub Contractors have the required resources to provide a quality and timeous service. Such resources include a suitable vehicle for the terrain.

- Under no circumstances may the Field Staff use Eskom or the Customers resources to carry out their duties unless specifically stated in this document.

- Contractor Field Staff / Sub Contractors vehicles will be visibly marked with an Eskom logo on the side of the vehicle (Magnetic Sticker will be supplied by Eskom), identifying them as sub-contractors to Eskom. A maximum of 2 contractor personnel per vehicle when accessing a customer’s premises.

- Contractor Field Staff / Sub Contractors must at all times be neat and wear clearly marked apparel (shirts or bibs) which identifies them as Eskom sub-contractors. (Eskom to supply such shirts or bibs)

- A statutory requirement by all Eskom Contractors is to report any faulty equipment on the network which is a safety risk i.e. low hanging conductor, damaged meter kiosks etc to designated Eskom personnel.

- It is the Contractors responsibility to ensure that on completion of any site visit (meter route readings, disconnection etc) by the Contractor Field Staff / Sub Contractors that the installation will be left in an electrical and tamper safe condition. i.e the meter cover and meter terminal plate will be sealed and the box will be locked with a Eskom lock to minimized the risk. All financial risks, i.e. suspected tampering etc must be reported to designated Eskom personnel. Note this is an inherent activity and no extra payment will be made for these activities. Eskom will do random audits to check compliance to the above.

- All Contractor Field Staff / Sub Contractors will attend the relevant Eskom courses i.e. meter reading, LV regulations etc. and be accredited before they are allowed to do field work.

- Eskom customers will be treated courteously and respectfully at all times

- Under no circumstances may the contractor give the customer access to the box or a key unless instructed as such in writing by Eskom.

- No additional payment will be made for the request of Digital photos as this is part of the normal activity

3.     Eskom shall:-

- Provide the contractor with Sealing Pliers, Sealing wire and ferrules or any other type of sealing devices, disconnection stickers and Eskom locks. The Contractor will be liable for loss or damage to the allocated sealing pliers.

- Eskom will issue ID card, Letter of Authorization, and Magnetic Sticker with Eskom logo and apparel with Eskom identity to subcontractors / contractors as means of identification.

- Provide the applicable training to the Contractor Field Staff / Sub Contractors and the Contractors’ Admin Support. The first course for each requirement will be paid for by Eskom, Eskom reserves the right to bill the Contractor for subsequent courses due to new staff etc.

- Eskom will periodically review the pricing of activities and make discretionary increases based on economic and inflationary trends.

4.      Work Processes

- When a Work Order (Disconnection / Reconnection list) is issued, the Contractors’ Admin Support must sign receipt or confirm receipt thereof in writing, i.e via return E-mail.

- All completed field tasks will be reported back to the Revenue & Credit Management Department. Eskom to provide contact details, i.e. telephone, fax numbers, email addresses etc.

- The Contractors’ Administrative Support personnel will give daily feedback to the Revenue & Credit Management Department.

- No task will be considered as completed until Eskom has received the feedback in the appropriate format and time lines.

Note: Timeline schedule

- The Contractors’ Administrative Support needs to do weekly and monthly reports and provide Eskom with timeous feedback. Work reconciliation and invoicing process will be used as prescribed by Eskom.

- All financial statements and invoices will be in compliance of GAAP.

- Time Lines

Disconnections

    - Eskom will provide the contractor electronically (E-mail) with disconnection list on a daily basis (Monday to Thursday) by 09:00AM.

    - The contractor to perform the physical disconnections and provide the necessary feedback (as prescribed by Eskom), by 15:00PM on the same day that the list was received.

    - The following data elements are requested:

- Closing Meter read

- Meter serial number

- Digital photo (date stamped) , proving physical disconnection

- If premise address and meter number does not correlate with disconnection list, then the meter number and/or premise address must be provided to Eskom. (Photo also required).

  - If there is a large volume of work, a new deadline can be negotiated between the designated Eskom personnel and the contractor.

Reconnections

  - Eskom (Revenue & Credit Management Department, will electronically provide the reconnection list to the contractor on a daily basis (Monday to Friday), it can occur during the course of the day up until 15:00 PM.

  - These normal hour reconnections will be executed on the same day by the contractor within a 12 hour timeline.

  - If normal hour reconnection requests are received after 15h00PM, this will only be executed the next morning.

  - Any normal hour reconnection request received and logged before 15:00PM,  but the work order only replicates after 15h00PM, for reasons determined by Eskom, that work order will be dispatched to the contractor for execution to be done the same day, within an agreed turnaround time of 24 hours.

  - All these reconnection work orders send to and received by the contractor before 15:30PM, must be done the same day. The normal contractor rates will apply.

  - Any normal hour reconnection request received and logged after 15:00PM, (unless stated “Reconnection After Hour”) and the work order is received by the contractor, then the work must be done by 09:30AM the following morning.

  - Any Reconnection After Hour requests received and logged from 15:00PM and Eskom request the work to be done after 15:00PM, then the Contractor will receive the after-hour call out rate.

  - Business After hours is defined as between 16:30 PM to 07:45 AM (the next morning).

  - Red Areas (to be defined) in which no work is performed after a certain time will also apply to reconnections to be done by contractors.

  - The contractor should perform the physical reconnection within the required timelines, within an agreed turnaround time of 24 hours, with the aim to reconnect the same day if payment is received before 15:00PM and dispatched/ instructed by Eskom as such.

  - The contractor should provide the necessary data feedback (reconnection list by fax, digital photo by email) by 09:00 AM the following day.

  - The following data elements to be provided:

        - Closing meter read and opening meter read

        - Meter Serial number

        - Photo proofing of physical reconnection

        - Photo date and time spent.

        - If premise address and meter number in field do not correlate with list provided, the field meter number and/or premise address must be provided as feedback to Eskom. (Photo also required).

  - If Eskom request the work to be done after hours, i.e. between 16:30 PM and 07:45 AM (following day), the Contractor will receive the after working hours rate.

  - The contractor will not be expected to react to call outs which are received after 21:00 PM.

  - Weekends will be deemed to start at 15:00 PM on a Friday and end at 7:30 AM on a Monday. The period between the timelines specified as well as Public holidays are considered to be “after working hours” and payment will be effected accordingly.

Data and GPS collection

  - As negotiated between Eskom designate personnel and the contractor.

6.        Penalties and incentives

Disconnection/Reconnections and all other Reading activities

- Contractor will not be paid for late, incomplete, inaccurate or poor quality work, which includes feedback.

- Eskom will re-schedule the task if the contractor has not completed an allocated task as per the prescribed Eskom specifications and timelines, the above will be completed at contractors own expense.

- Note: If for any reason the contractor cannot perform the task, timeous feedback from the field must be given to the designated Eskom personnel. Eskom will then decide on the action to be taken. See scope of work for details.

- Eskom encourages the contractor to locate installations/customers that are consuming energy in the field but are not on the CC&B billing system. A monetary reward per successful CC&B update will be paid to the contractor.

Note: If Eskom is dissatisfied with the quality of service delivered by the Contractor/ Contractor Field Staff / Sub Contractors for a specific task or in general, Eskom will then notify the contractor in writing that another Contractor or Eskom personnel will be performing that output. The Contractor will then be billed for the work performed by the 3rd party as per the rate quoted by the 3rd party.

7.        Other Requirements

- The contractor tendering for the contract needs to submit a detailed business plan to enable Eskom to determine whether the contractor is capable of delivering a quality, timeous and sustainable service.

- The business plan must also include a staff structure and give a clear indication of how the staff is deployed within the area.

- Requirements and specifications of the Occupational Health and Safety Act 85 of 1993 must also be adhered to. Specifications will be provided to the contractor.

- Note: The above business plan needs to be adhered to for the duration of the contract otherwise Eskom will deem the contract to be in breach. Any deviations need to be negotiated in writing between the contractor and Eskom.

Tools and Equipment (As set out in the SHEC Specifications)

All tool and equipment must conform to Eskom’s standards for Safety

- Protective clothing

- Safety equipment

- Hand tools including bolt cutters

Training, Authorisation and Safety

Authorisation requirements:

  - All activities involving live LV work must be carried out by appropriately authorised persons

Minimum requirements:

Low Voltage Live Work

Operating Regulations Low Voltage Systems

Test Instruments (Earth Leakage, Polarity & Multi Meter)

ORHVS for Responsible Persons

  - Authorization permits must be submitted to the Eskom representative as proof of been authorised by Eskom,

Safety requirements and standards:

  - Contractors must comply with all safety standards and procedures

Responsibility for training:

  - It is the contractor’s responsibility that his /her staff is trained to meet all the requirements. Eskom will provide orientation and on-the-job training related to disconnection and reconnection of meters

2. Specifications

List the specifications that apply to this contract. Some typical headings have been provided as a minimum; delete if not required or expand and include correct titles as applicable.

| Title | Date or revision | Tick if publicly available |
| --- | --- | --- |
| General Specifications: |  |  |
| Employer’s Health and Safety requirements |  |  |
| OHS Act requirements to be met by principal contractors employed by Eskom (DPC 34-333) | Sept 2006 |  |
| Standard for sealing Metering Equipment (DST 34-749) | Jul 2007 |  |
| Safety, Health and Environment (SHE) Policy (32 – 94) |  |  |
| Environmental Management Program (EMP) (ESKPVAAZ1) |  |  |

3. Constraints on how the Contractor Provides the Service

The contractor’s field operators are to be neatly dressed in approved safety clothing at all times.

The contractor’s field operators are to be neatly dressed in approved safety clothing at all times.

3.1  Meetings

Provide information about regular meetings to be held such as early warning and compensation event meetings (suggest weekly), safety and planning meetings.

Regular engagements will be arranged on as and when required basis to address issues encountered as the work progress.

3.2  Use of standard forms

Provide details of standard forms to be used by the Contractor in the administration of the contract, for example early warning and compensation event notifications.

If and when required, to be requested from the Employer.

## 3.3 Invoicing and payment

The Z clauses make reference to invoicing procedures stated here in this Service Information. Also include a list of information which is to be shown on an invoice.   The following text is provided as a guide; revise to suit actual requirements.

In terms of core clause 50 the Contractor assesses the amount due and applies to the Employer for payment.  The Contractor applies for payment with a tax invoice addressed to the Employer as follows:

______________________________________________________________________

The Contractor includes the following information on each tax invoice:

- Name and address of the Contractor

- The contract number and title;

- Purchase order number

- Contractor’s VAT registration number;

- Contractor’s Banking Details

- The Employer’s VAT registration number 4740101508;

- Employer’s name should be stated Eskom Holdings SOC Limited

- The total of

- The Price for each lump sum item in the Price List or Task Order which the Contractor has completed;

- Where a quantity is stated for an item in the Price List or Task Order, an amount calculated by multiplying the quantity which the Contractor has completed by the rate,

- Other amounts to be paid to the Contractor;

- Less amounts to be paid by or retained from the Contractor;

- The change in the amount due since the previous payment being the invoiced amount - excluding VAT, the VAT and including VAT;

The Contractor attaches the detail assessment of all work done for each item in the Price List to each tax invoice showing

- the Price for each lump sum item in the Price List or Task Order which the Contractor has completed and

- where a quantity is stated for an item in the Price List or Task Order, an amount calculated by multiplying the quantity which the Contractor has completed by the rate.

Electronic submission of invoices via e-mail:

Details on how to submit invoices and additional information:

- Ensure that the Eskom order number is clearly indicated on your invoice together with the line number on the order you are billing for.

- All Electronic invoices must be sent in PDF format only.

- Each PDF file should contain one invoice; or one debit note; or one credit note only as Eskom’s SAP system does not support more than one PDF being linked into workflow at a time.

- Only one PDF file per email. (one invoice or debit note or credit note)

- Send all invoices in PDF straight from your system to an Eskom email address (see email addresses below)

- For Foreign invoices, suppliers will still be required to physically deliver hard copies of original documents to the respective documentation management centers even though you have e-mailed those invoices (Eskom is still seeking clarity from the South African Reserve Bank regarding e-invoicing for Foreign Invoices or invoices in foreign currency. Current requirements are that these manual invoices should still be submitted. You can send the invoice copy to the email addresses indicated below).

- Please ensure that you comply with the tax Requirement for submitting invoices electronically.

- If there is Cost Price Adjustment (CPA) on your invoice we recommend that you issue a separate invoice for CPA so that if there are any issues on the CPA the rest of the invoice can be paid while resolving the CPA issues.

- Introduction of electronic invoicing does not guarantee payment but will ensure visibility of all invoices and ensure that no invoices get lost. If the goods receipt is not done the invoice will be parked and the system will automatically send an e-mail to the end user to do the goods receipt. This is also tracked by Eskom through the park invoice report.

- Your company can request a park invoice report from the Finance Shared Services (FSS) contact center which can then be followed up and corrected. You are welcome to forward the details of invoices corrected to the FSS contact center.

- Email address for invoice submission:

invoiceseskomlocal@eskom.co.za

3.4 Records of Defined Cost

In order to substantiate the Defined Cost of compensation events, the Employer may require the Contractor to keep records of amounts paid by him for people employed by the Contractor, plant and materials, work subcontracted by the Contractor and equipment.  [See clause 11.2(2) and 63.2].  State in what form these records are to be kept and how accessed by the Employer.

There is no prescribed format for these.

### 3.5 Accelerated Shared Growth Initiative – South Africa (ASGI-SA)

If the ASGI-SA requirements are to be included in this contract specify constraints which Contractor must comply with after contract award in regard to any ASGI-SA requirements.  The ASGI-SA Compliance Schedule completed in the returnable tender schedules is reproduced here.  If ASGI-SA does not apply, delete this paragraph.

Not applicable for this contract

### 3.6  BBBEE and referencing scheme

Specify constraints which Contractor must comply with after contract award in regard to any Broad Based Black Economic Empowerment (B-BBEE) or referencing scheme measures.

Not applicable for this contract

4.  Requirements for the plan

State whether a plan is required and, if it is, state what form it is to be in, what information is to be shown on it, when it is to be submitted and when it is to be updated.

Not required for this contract.

5. Services and other things provided by the Employer

Describe what the Employer will provide such as services (including water and electricity) and “free issue” plant and materials and equipment.

| Item | Date by which it will be provided |
| --- | --- |
| - Single line diagrams and maps of areas to be audited (Eskom will provide training) - Meter seals - Disconnection stickers - Eskom locks | During the first 2 weeks after awarding the contract |

6. Property affected by the service

Give information about any property upon which the service is to be provided.   This may include the property of others as well as that of the Employer.  Also provide any other information which is likely to affect the Contractor’s work.

In order to carry out the task which is disconnection or reconnection, various properties are accessed e.g. businesses, farms, residential properties, etc.

tssc3 Pro forma Task Order

Task Order

| Task Order form for use when work within the service is instructed to be carried out within a stated period of time on a Task by Task basis |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task Order No. | [●] |  | service | .[●] |
| To: [●]....................................................................................................................................................... .......................................................................................................................... (Contractor) |  |  |  |  |
| I propose to instruct you to carry out the following task: |  |  |  |  |
| Description |  | [●] |  |  |
| Starting date |  | [●] |  |  |
| Completion Date |  | [●] |  |  |
| Delay damages per week |  | [●] |  |  |
| Please submit your price and programme proposals below. |  |  |  |  |
| Signed: |  |  | Date |  |
| (for Employer) |  |  |  |  |
| Total of Prices for items of work on the Price List (details attached) |  |  | R.___________________________________ |  |
| Total of Prices for items of work not on the Price List (details attached). |  |  | R.___________________________________ |  |
| Total of the Prices for this Task Order |  |  | R ___________________________________ |  |
| The programme for the Task is |  |  | ........................................... [ref] (attached) |  |
| Signed: |  |  | Date |  |
| (for Contractor) |  |  |  |  |
| I accept the above price and programme and instruct you to carry out the Task |  |  |  |  |
| Signed: |  |  | Date: |  |
| (for Employer) |  |  |  |  |

Available from Engineering Contract Strategies Tel 011 803 3008, Fax 086 539 1902 or www.ecs.co.za.

If the previous edition applies change ‘April 2013’ for ’September 2009’.

State whether attached as a ‘PDF’ file in terms of Eskom’s licence, or to be obtained from Engineering Contract Strategies Tel 011 803 3008, Fax 086 539 1902 or www.ecs.co.za

Available from Engineering Contract Strategies Tel 011 803 3008, Fax 086 539 1902, or www.ecs.co.za.