NEC3 Term Service Contract (TSC3)

| Between | ESKOM HOLDINGS SOC Ltd (Reg No. 2002/015527/30) |  |
| --- | --- | --- |
| and | [Insert at award stage] (Reg No. ___________) |  |
| for | Standby Welding Services for the Waterways at Peaking Pumped Storage Schemes (Drakensberg, Ingula and Palmiet PS) Insert title of the service |  |
| Contents: |  | No of pages |
| Part C1 | Agreements & Contract Data | [●] |
| Part C2 | Pricing Data | [●] |
| Part C3 | Scope of Work | [●] |
| CONTRACT No. | [Insert at award stage] |  |

PART C1:	AGREEMENTS & CONTRACT DATA

| Contents: |  | No of pages |
| --- | --- | --- |
| C1.1 | Form of Offer and Acceptance [to be inserted from Returnable Documents at award stage] | [●] |
| C1.2a | Contract Data provided by the Employer | [●] |
| C1.2b | Contract Data provided by the Contractor [to be inserted from Returnable Documents at award stage] | [●] |

C1.1 Form of Offer & Acceptance

## Offer

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a contract for the procurement of:

# Standby Welding Services for the Waterways at Peaking Pumped Storage Schemes (Drakensberg, Ingula and Palmiet PS)

The tenderer, identified in the Offer signature block, has examined the documents listed in the Tender Data and addenda thereto and by submitting this Offer has accepted the Conditions of Tender.

By the representative of the tenderer, deemed to be duly authorised, signing this part of this Form of Offer and Acceptance the tenderer offers to perform all of the obligations and liabilities of the Contractor under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the Contract Data.

Delete the row for the Options which do not apply

| Options A | The offered total of the Prices exclusive of VAT is | R [●] |
| --- | --- | --- |
|  | Sub total | R [●] |
|  | Value Added Tax @ 15% is | R [●] |
|  | The offered total of the amount due inclusive of VAT is | R [●] |
|  | (in words) [●] |  |

This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the period of validity stated in the Tender Data, or other period as agreed, whereupon the tenderer becomes the party named as the Contractor in the conditions of contract identified in the Contract Data.

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| For the tenderer: |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |
| Tenderer’s CIDB registration number: |  |  |  |  |

## Acceptance

By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the tenderer’s Offer.  In consideration thereof, the Employer shall pay the Contractor the amount due in accordance with the conditions of contract identified in the Contract Data.  Acceptance of the tenderer’s Offer shall form an agreement between the Employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement.

The terms of the contract, are contained in:

Part C1		Agreements and Contract Data, (which includes this Form of Offer and Acceptance)

Part C2		Pricing Data

Part C3		Scope of Work: Service Information

and drawings and documents (or parts thereof), which may be incorporated by reference into the above listed Parts.

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Returnable Schedules as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance.  No amendments to or deviations from said documents are valid unless contained in this Schedule.

The tenderer shall within two weeks of receiving a completed copy of this agreement, including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any securities, bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the Contract Data at, or just after, the date this agreement comes into effect.  Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed and signed original copy of this document, including the Schedule of Deviations (if any).

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) | James L’Etang |  |  |  |
| Capacity | Senior Manager: Technical Plant |  |  |  |
| For the Employer | Eskom Holdings SOC Ltd c/o 15 Pasita Street Rosenpark 7530 |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |

Note: If a tenderer wishes to submit alternative tenders, use another copy of this Form of Offer and Acceptance.

## Schedule of Deviations to be completed by the Employer prior to contract award

Note:

- This part of the Offer & Acceptance would not be required if the contract has been developed by negotiation between the Parties and is not the result of a process of competitive tendering.

- The extent of deviations from the tender documents issued by the Employer prior to the tender closing date is limited to those permitted in terms of the Conditions of Tender.

- A tenderer’s covering letter must not be included in the final contract document.  Should any matter in such letter, which constitutes a deviation as aforesaid be the subject of agreement reached during the process of Offer and Acceptance, the outcome of such agreement shall be recorded here and the final draft of the contract documents shall be revised to incorporate the effect of it.

| No. | Subject | Details |
| --- | --- | --- |
| 1 | [●] | [●] |
| 2 | [●] | [●] |
| 3 | [●] | [●] |
| 4 | [●] | [●] |
| 5 | [●] | [●] |
| 6 | [●] | [●] |
| 7 | [●] | [●] |

By the duly authorised representatives signing this Schedule of Deviations below, the Employer and the tenderer agree to and accept this Schedule of Deviations as the only deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Tender Schedules, as well as any confirmation, clarification or changes to the terms of the Offer agreed by the tenderer and the Employer during this process of Offer and Acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Form shall have any meaning or effect in the contract between the parties arising from this Agreement.

|  | #### For the tenderer: |  | #### For the Employer |
| --- | --- | --- | --- |
| Signature |  |  |  |
| Name |  |  | James L’Etang |
| Capacity |  |  | Senior Manager: Technical Plant |
| On behalf of | (Insert name and address of organisation) |  | Eskom Holdings SOC Ltd c/o 15 Pasita Street Rosenpark 7530 |
| Name & signature of witness |  |  |  |
| Date |  |  |  |

C1.2 TSC3 Contract Data

# Part one - Data provided by the Employer

Completion of this data in full, according to the Options chosen, is essential to create a complete contract.

| Clause |  |  | ## Statement |  | ## Data |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  | ## General |  |  |  |  |  |  |
|  |  |  | The conditions of contract are the core clauses and the clauses for main Option: |  |  |  |  |  |  |
|  |  |  |  |  | A: Priced contract with price list |  |  |  |  |
|  |  |  | dispute resolution Option |  | W1: Dispute resolution procedure |  |  |  |  |
|  |  |  | and secondary Options |  |  |  |  |  |  |
|  |  |  |  |  | X1: Price adjustment for inflation |  |  |  |  |
|  |  |  |  |  | X2 Changes in the law |  |  |  |  |
|  |  |  |  |  | X17: Low service damages |  |  |  |  |
|  |  |  |  |  | X18: Limitation of liability |  |  |  |  |
|  |  |  |  |  | X19: Task Order |  |  |  |  |
|  |  |  |  |  | Z: Additional conditions of contract |  |  |  |  |
|  |  |  | of the NEC3 Term Service Contract April 2013 (TSC3) |  | If 2005 Edition is to be used delete “April 2013” and replace with “June 2005 with amendments June 2006”. Always delete this note before finalising this Data |  |  |  |  |
| 10.1 |  |  | The Employer is (name): |  | Eskom Holdings SOC Ltd (reg no: 2002/015527/30), a state-owned company incorporated in terms of the company laws of the Republic of South Africa |  |  |  |  |
|  |  |  | Address |  | Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg |  |  |  |  |
|  |  |  | Represented by: |  | James L’Etang |  |  |  |  |
|  |  |  | Tel No. |  | TBC |  |  |  |  |
| 10.1 |  |  | The Service Manager is (name): |  | Lindiswa Mbonyana |  |  |  |  |
|  |  |  | Address |  | 15 Pasita Street, Rosen park |  |  |  |  |
|  |  |  | Tel |  | TBC |  |  |  |  |
|  |  |  | e-mail |  | TBC |  |  |  |  |
| 11.2(2) |  |  | The Affected Property is |  | Peaking Pumped Storage Schemes (Drakensberg, Ingula and Palmiet PS) |  |  |  |  |
| 11.2(13) |  |  | The service is |  | Standby welding services for the waterways |  |  |  |  |
| 11.2(14) |  |  | The following matters will be included in the Risk Register |  | - Delays and disruptions caused by the Contractor - Noncompliance to Health and Safety requirements - Noncompliance to Construction Regulations - Community protest - Decommissioning of stations during contract period - As identified by the parties from time to time. |  |  |  |  |
| 11.2(15) |  |  | The Service Information is in |  | Part 3: Scope of Work and all documents and drawings to which it makes reference. |  |  |  |  |
| 12.2 |  |  | The law of the contract is the law of |  | the Republic of South Africa |  |  |  |  |
| 13.1 |  |  | The language of this contract is |  | English |  |  |  |  |
| 13.3 |  |  | The period for reply is |  | - One (1) week - Immediately for all safety related matters. |  |  |  |  |
| ## 2 |  |  | ## The Contractor’s main responsibilities |  | Data required by this section of the core clauses is also provided by the Contractor in Part 2 and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| 21.1 |  |  | The Contractor submits a first plan for acceptance within |  | on the Contract Date |  |  |  |  |
| ## 3 |  |  | ## Time |  |  |  |  |  |  |
| 30.1 |  |  | The starting date is. |  | TBC |  |  |  |  |
| 30.1 |  |  | The service period is |  | 10 Years |  |  |  |  |
| ## 4 |  |  | ## Testing and defects |  | ## There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| ## 5 |  |  | ## Payment |  |  |  |  |  |  |
| 50.1 |  |  | The assessment interval is |  | between the 25th and 27th day of each successive month or after Completion of the Task Order. |  |  |  |  |
| 51.1 |  |  | The currency of this contract is the |  | South African Rand |  |  |  |  |
| 51.2 |  |  | The period within which payments are made is |  | 60 days after receipt of an acceptable Tax Invoice and all relevant supporting documentation. |  |  |  |  |
| 51.4 |  |  | The interest rate is |  | the publicly quoted prime rate of interest (calculated on a 365 day year) charged by from time to time by the Standard Bank of South Africa Limited (as certified, in the event of any dispute, by any manager of such bank, whose appointment it shall not be necessary to prove) for amounts due in Rands and (ii) the LIBOR rate applicable at the time for amounts due in other currencies. LIBOR is the 6 month London Interbank Offered Rate quoted under the caption “Money Rates” in The Wall Street Journal for the applicable currency or if no rate is quoted for the currency in question then the rate for United States Dollars, and if no such rate appears in The Wall Street Journal then the rate as quoted by the Reuters Monitor Money Rates Service (or such service as may replace the Reuters Monitor Money Rates Service) on the due date for the payment in question, adjusted mutatis mutandis every 6 months thereafter (and as certified, in the event of any dispute, by any manager employed in the foreign exchange department of The Standard Bank of South Africa Limited, whose appointment it shall not be necessary to prove. |  |  |  |  |
| ## 6 |  |  | ## Compensation events |  | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| ## 7 |  |  | ## Use of Equipment Plant and Materials |  | ## There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| ## 8 |  |  | ## Risks and insurance |  |  |  |  |  |  |
| 80.1 |  |  | These are additional Employer's risks |  | None |  |  |  |  |
| ## 9 |  |  | ## Termination |  | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data. |  |  |  |  |
| ## 10 |  |  | ## Data for main Option clause |  |  |  |  |  |  |
| A |  |  | Priced contract with price list |  |  |  |  |  |  |
| 20.5 |  |  | The Contractor prepares forecasts of the final total of the Prices for the whole of the service at intervals no longer than |  | As when required |  |  |  |  |
| ## 11 |  |  | ## Data for Option W1 |  |  |  |  |  |  |
| W1.1 |  |  | The Adjudicator |  | the person selected from the ICE-SA Division (or its successor body) of the South African Institution of Civil Engineering Panel of Adjudicators by the Party intending to refer a dispute to him. (see www.ice-sa.org.za). If the Parties do not agree on an Adjudicator the Adjudicator will be appointed by the Arbitration Foundation of Southern Africa (AFSA). |  |  |  |  |
| W1.2(3) |  |  | The Adjudicator nominating body is: |  | the Chairman of ICE-SA a joint Division of the South African Institution of Civil Engineering and the Institution of Civil Engineers (London) (see www.ice-sa.org.za ) or its successor body. |  |  |  |  |
| W1.4(2) |  |  | The tribunal is: |  | arbitration |  |  |  |  |
| W1.4(5) |  |  | The arbitration procedure is |  | the latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body. |  |  |  |  |
|  |  |  | The place where arbitration is to be held is |  | Cape Town, South Africa |  |  |  |  |
|  |  |  | The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or - if the arbitration procedure does not state who selects an arbitrator, is |  | the Chairman for the time being or his nominee of the Association of Arbitrators (Southern Africa) or its successor body. |  |  |  |  |
| ## 12 |  |  | ## Data for secondary Option clauses |  |  |  |  |  |  |
| X1 |  |  | Price adjustment for inflation |  | Price will be Fixed and Firm for the 1't Year of Contract. From Year 2 and Subsequent Years prices will be Subjected to the lndices below |  |  |  |  |
| X1.1 |  |  | The base date for indices is |  | Base date Indices are the month before the tender closing date |  |  |  |  |
|  |  |  | The proportions used to calculate the Price Adjustment Factor are: |  | proportion | linked to index for | Index prepared by |  |  |
|  |  |  |  |  | 0.20% | Table D4 - CPI | SEIFSA |  |  |
|  |  |  |  |  | 0.65% | Table C3 – Actual Labour Cost | SEIFSA |  |  |
|  |  |  |  |  | 0. | [●] | [●] |  |  |
|  |  |  |  |  | 0.15% | non-adjustable |  |  |  |
|  |  |  |  |  | 1.00 |  |  |  |  |
| X2 |  |  | Changes in the law |  | There is no reference to Contract Data in this Option and terms in italics are identified elsewhere in this Contract Data. |  |  |  |  |
| X17 |  |  | Low service damages |  |  |  |  |  |  |
| X17.1 |  |  | The service level table is in Low Service Damage Description; Value of Low Service Damages; Limit of Low Service Damages. Submission Delays: Delays in submission of documents, plans, or reports as required in this contract (e.g. Method Statements, Safety Files, Progress Reports).; 8% of Purchase/Task Order value per day until corrected.; Limited to 10% of Purchase/Task Order value.. Failure to Mobilise Standby Team: Contractor fails to mobilise qualified welding personnel within the agreed response time during outage or breakdown event. (Response time 24hrs); R 20,000 per incident per day (or part thereof).; Limited to R 150,000 per outage event.. Unavailability During Outages: Welding team not available during agreed outage periods resulting in delays to Employer’s programme.; R 20,000 per day of delay.; Limited to 15% of Purchase/Task Order value.. Non-Compliance with Safety Requirements: Failure to comply with OHS Act, site rules, and contract safety provisions (e.g. lack of PPE, failed alcohol test, unsafe work practices).; R 10,000 per non-compliance per day until corrected.; Limited to R 50,000 total.. Failure to Complete Welding Works Within Outage Window: Welding repairs not completed within the allocated outage duration, leading to extended unavailability of waterways.; R 25,000 per day of delay beyond approved outage period.; Limited to 20% of Purchase/Task Order value.. Non-Availability of Required Documentation: Welding certificates, material certificates, or QA/QC records not submitted as contractually required.; R 5000 per document per day overdue.; Limited to R 25,000 total.. Note: The payment of Low Service Damages under this Option X17 does not relieve the Contractor of their obligation to correct the underlying non-compliance or Defect, nor does it waive any of the Employer's other rights under the contract.. |
| X18 |  |  | Limitation of liability |  |  |  |  |  |  |
| X18.1 |  |  | The Contractor’s liability to the Employer for indirect or consequential loss is limited to |  | R0.0 (zero Rand) |  |  |  |  |
| X18.2 |  |  | For any one event, the Contractor’s liability to the Employer for loss of or damage to the Employer’s property is limited to |  | the amount of the deductibles relevant to the event |  |  |  |  |
| X18.3 |  |  | The Contractor’s liability for Defects due to his design of an item of Equipment is limited to |  | The greater of - the total of the Prices at the Contract Date and - the amounts excluded and unrecoverable from the Employer’s insurance (other than the resulting physical damage to the Employer’s property which is not excluded) plus the applicable deductibles |  |  |  |  |
| X18.4 |  |  | The Contractor’s total liability to the Employer, for all matters arising under or in connection with this contract, other than the excluded matters, is limited to |  | the total of the Prices other than for the additional excluded matters. The Contractor’s total liability for the additional excluded matters is not limited. The additional excluded matters are amounts for which the Contractor is liable under this contract for - Defects due to his design, plan and specification, - Defects due to manufacture and fabrication outside the Affected Property, - loss of or damage to property (other than the Employer’s property, Plant and Materials), - death of or injury to a person and - infringement of an intellectual property right. |  |  |  |  |
| X18.5 |  |  | The end of liability date is |  | 12 months after the end of the service period. |  |  |  |  |
| X19 |  |  | Task Order |  |  |  |  |  |  |
| X19.5 |  |  | The Contractor submits a Task Order programme to the Service Manager within |  | Three (3) calendar days of receiving the Task Order |  |  |  |  |
| Z |  |  | The additional conditions of contract are |  | Z1 to Z14 always apply. |  |  |  |  |
| Z1 |  | Cession delegation and assignment |  |  |  |  |  |  |  |
| Z1.1 |  | The Contractor does not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer. |  |  |  |  |  |  |  |
| Z1.2 |  | Notwithstanding the above, the Employer may on written notice to the Contractor cede and delegate its rights and obligations under this contract to any of its subsidiaries or any of its present divisions or operations which may be converted into separate legal entities as a result of the restructuring of the Electricity Supply Industry. |  |  |  |  |  |  |  |
| Z2 |  | Joint ventures |  |  |  |  |  |  |  |
| Z2.1 |  | If the Contractor constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations then these persons or organisations are deemed to be jointly and severally liable to the Employer for the performance of this contract. |  |  |  |  |  |  |  |
| Z2.2 |  | Unless already notified to the Employer, the persons or organisations notify the Service Manager within two weeks of the Contract Date of the key person who has the authority to bind the Contractor on their behalf. |  |  |  |  |  |  |  |
| Z2.3 |  | The Contractor does not alter the composition of the joint venture, consortium or other unincorporated grouping of two or more persons without the consent of the Employer having been given to the Contractor in writing. |  |  |  |  |  |  |  |
| Z3 |  |  | Change of Broad Based Black Economic Empowerment (B-BBEE) status |  |  |  |  |  |  |
| Z3.1 |  |  | Where a change in the Contractor’s legal status, ownership or any other change to his business composition or business dealings results in a change to the Contractor’s B-BBEE status, the Contractor notifies the Employer within seven days of the change. |  |  |  |  |  |  |
| Z3.2 |  |  | The Contractor is required to submit an updated verification certificate and necessary supporting documentation confirming the change in his B-BBEE status to the Service Manager within thirty days of the notification or as otherwise instructed by the Service Manager. |  |  |  |  |  |  |
| Z3.3 |  |  | Where, as a result, the Contractor’s B-BBEE status has decreased since the Contract Date the Employer may either re-negotiate this contract or alternatively, terminate the Contractor’s obligation to Provide the Service. |  |  |  |  |  |  |
| Z3.4 |  |  | Failure by the Contractor to notify the Employer of a change in its B-BBEE status may constitute a reason for termination. If the Employer terminates in terms of this clause, the procedures on termination are P1, P2 and P4 as stated in clause 92, and the amount due is A1 and A3 as stated in clause 93. |  |  |  |  |  |  |
| Z4 |  | Confidentiality |  |  |  |  |  |  |  |
| Z4.1 |  | The Contractor does not disclose or make any information arising from or in connection with this contract available to Others. This undertaking does not, however, apply to information which at the time of disclosure or thereafter, without default on the part of the Contractor, enters the public domain or to information which was already in the possession of the Contractor at the time of disclosure (evidenced by written records in existence at that time). Should the Contractor disclose information to Others in terms of clause 25.1, the Contractor ensures that the provisions of this clause are complied with by the recipient. |  |  |  |  |  |  |  |
| Z4.2 |  | If the Contractor is uncertain about whether any such information is confidential, it is to be regarded as such until notified otherwise by the Service Manager. |  |  |  |  |  |  |  |
| Z4.3 |  | In the event that the Contractor is, at any time, required by law to disclose any such information which is required to be kept confidential, the Contractor, to the extent permitted by law prior to disclosure, notifies the Employer so that an appropriate protection order and/or any other action can be taken if possible, prior to any disclosure. In the event that such protective order is not, or cannot, be obtained, then the Contractor may disclose that portion of the information which it is required to be disclosed by law and uses reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed. |  |  |  |  |  |  |  |
| Z4.4 |  | The taking of images (whether photographs, video footage or otherwise) of the Affected Property or any portion thereof, in the course of Providing the Service and after the end of the service period, requires the prior written consent of the Service Manager. All rights in and to all such images vests exclusively in the Employer. |  |  |  |  |  |  |  |
| Z4.5 |  | The Contractor ensures that all his subcontractors abide by the undertakings in this clause. |  |  |  |  |  |  |  |
| Z5 |  | Waiver and estoppel: Add to core clause 12.3: |  |  |  |  |  |  |  |
| Z5.1 |  | Any extension, concession, waiver or relaxation of any action stated in this contract by the Parties, the Service Manager or the Adjudicator does not constitute a waiver of rights and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing. |  |  |  |  |  |  |  |
| Z6 |  |  | Health, safety and the environment: Add to core clause 27.4 |  |  |  |  |  |  |
| Z6.1 |  |  | The Contractor undertakes to take all reasonable precautions to maintain the health and safety of persons in and about the execution of the service. Without limitation the Contractor: - accepts that the Employer may appoint him as the “Principal Contractor” (as defined and provided for under the Construction Regulations 2014 (promulgated under the Occupational Health & Safety Act 85 of 1993) (“the Construction Regulations”) for the Affected Property; - warrants that the total of the Prices as at the Contract Date includes a sufficient amount for proper compliance with the Construction Regulations, all applicable health & safety laws and regulations and the health and safety rules, guidelines and procedures provided for in this contract and generally for the proper maintenance of health & safety in and about the execution of the service; and - undertakes, in and about the execution of the service, to comply with the Construction Regulations and with all applicable health & safety laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |  |  |  |  |  |
| Z6.2 |  |  | The Contractor, in and about the execution of the service, complies with all applicable environmental laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |  |  |  |  |  |
| Z7 |  | Provision of a Tax Invoice and interest. Add to core clause 51 |  |  |  |  |  |  |  |
| Z7.1 |  | Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice in accordance with the Employer's procedures stated in the Service Information, showing the amount due for payment equal to that stated in the payment certificate. |  |  |  |  |  |  |  |
| Z7.2 |  | If the Contractor does not provide a tax invoice in the form and by the time required by this contract, the time by when the Employer is to make a payment is extended by a period equal in time to the delayed submission of the correct tax invoice. Interest due by the Employer in terms of core clause 51.2 is then calculated from the delayed date by when payment is to be made. |  |  |  |  |  |  |  |
| Z7.3 |  | The Contractor (if registered in South Africa in terms of the companies Act) is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment. |  |  |  |  |  |  |  |
| Z8 |  | Notifying compensation events |  |  |  |  |  |  |  |
| Z8.1 |  | Delete the last paragraph of core clause 61.3 and replace with: If the Contractor does not notify a compensation event within eight weeks of becoming aware of the event, he is not entitled to a change in the Prices. |  |  |  |  |  |  |  |
| Z9 |  | Employer’s limitation of liability |  |  |  |  |  |  |  |
| Z9.1 |  | The Employer’s liability to the Contractor for the Contractor’s indirect or consequential loss is limited to R0.00 (zero Rand) |  |  |  |  |  |  |  |
| Z9.2 |  | The Contractor’s entitlement under the indemnity in 82.1 is provided for in 60.1(12) and the Employer’s liability under the indemnity is limited to compensation as provided for in core clause 63 and X19.11 if Option X19 Task Order applies to this contract. |  |  |  |  |  |  |  |
| Z10 |  | Termination: Add to core clause 91.1, at the second main bullet point, fourth sub-bullet point, after the words "against it": |  |  |  |  |  |  |  |
| Z10.1 |  | or had a business rescue order granted against it. |  |  |  |  |  |  |  |
| Z11 | Ethics |  |  |  |  |  |  |  |  |
| For the purposes of this Z-clause, the following definitions apply: |  |  |  |  |  |  |  |  |  |
| Affected Party |  |  |  | means, as the context requires, any party, irrespective of whether it is the Contractor or a third party, such party’s employees, agents, or Subcontractors or Subcontractor’s employees, or any one or more of all of these parties’ relatives or friends, |  |  |  |  |  |
| Coercive Action |  |  |  | means to harm or threaten to harm, directly or indirectly, an Affected Party or the property of an Affected Party, or to otherwise influence or attempt to influence an Affected Party to act unlawfully or illegally, |  |  |  |  |  |
| Collusive Action |  |  |  | means where two or more parties co-operate to achieve an unlawful or illegal purpose, including to influence an Affected Party to act unlawfully or illegally, |  |  |  |  |  |
| Committing Party |  |  |  | means, as the context requires, the Contractor, or any member thereof in the case of a joint venture, or its employees, agents, or Subcontractors or the Subcontractor’s employees, |  |  |  |  |  |
| Corrupt Action |  |  |  | means the offering, giving, taking, or soliciting, directly or indirectly, of a good or service to unlawfully or illegally influence the actions of an Affected Party, |  |  |  |  |  |
| Fraudulent Action |  |  |  | means any unlawfully or illegally intentional act or omission that misleads, or attempts to mislead, an Affected Party, in order to obtain a financial or other benefit or to avoid an obligation or incurring an obligation, |  |  |  |  |  |
| Obstructive Action |  |  |  | means a Committing Party unlawfully or illegally destroying, falsifying, altering or concealing information or making false statements to materially impede an investigation into allegations of Prohibited Action, and |  |  |  |  |  |
| Prohibited Action |  |  |  | means any one or more of a Coercive Action, Collusive Action Corrupt Action, Fraudulent Action or Obstructive Action. |  |  |  |  |  |
| Z11.1 | A Committing Party may not take any Prohibited Action during the course of the procurement of this contract or in execution thereof. |  |  |  |  |  |  |  |  |
| Z11.2 | The Employer may terminate the Contractor’s obligation to Provide the Services if a Committing Party has taken such Prohibited Action and the Contractor did not take timely and appropriate action to prevent or remedy the situation, without limiting any other rights or remedies the Employer has. It is not required that the Committing Party had to have been found guilty, in court or in any other similar process, of such Prohibited Action before the Employer can terminate the Contractor’s obligation to Provide the Services for this reason. |  |  |  |  |  |  |  |  |
| Z11.3 | If the Employer terminates the Contractor’s obligation to Provide the Services for this reason, the amounts due on termination are those intended in core clauses 92.1 and 92.2. |  |  |  |  |  |  |  |  |
| Z11.4 | A Committing Party co-operates fully with any investigation pursuant to alleged Prohibited Action. Where the Employer does not have a contractual bond with the Committing Party, the Contractor ensures that the Committing Party co-operates fully with an investigation. |  |  |  |  |  |  |  |  |

Z12		Insurance

Z _12_.1	Replace core clause 83 with the following:

| Insurance cover | 83 |  |
| --- | --- | --- |
|  | 83.1 | When requested by a Party, the other Party provides certificates from his insurer or broker stating that the insurances required by this contract are in force. |
|  | 83.2 | The Contractor provides the insurances stated in the Insurance Table A from the starting date until the earlier of Completion and the date of the termination certificate. INSURANCE TABLE A Insurance against; Minimum amount of cover or minimum limit of indemnity. Loss of or damage caused by the Contractor to the Employer’s property; The replacement cost where not covered by the Employer’s insurance. The Employer’s policy deductible as at Contract Date, where covered by the Employer’s insurance.. Loss of or damage to Plant and Materials; The replacement cost where not covered by the Employer’s insurance. The Employer’s policy deductible as at Contract Date, where covered by the Employer’s insurance.. Loss of or damage to Equipment; The replacement cost where not covered by the Employer’s insurance. The Employer’s policy deductible as at Contract Date, where covered by the Employer’s insurance.. The Contractor’s liability for loss of or damage to property (except the Employer’s property, Plant and Materials and Equipment) and liability for bodily injury to or death of a person (not an employee of the Contractor) arising from or in connection with the Contractor’s Providing the Service; Loss of or damage to property The replacement cost Bodily injury to or death of a person The amount required by the applicable law.. Liability for death of or bodily injury to employees of the Contractor arising out of and in the course of their employment in connection with this contract; The amount required by the applicable law.. |

Z __12.2	Replace core clause 86 with the following:

| Insurance by the Employer | 86 |  |
| --- | --- | --- |
|  | 86.1 | The Employer provides the insurances stated in the Insurance Table B |
|  |  | INSURANCE TABLE B Insurance against or name of policy; Minimum amount of cover or minimum limit of indemnity. Assets All Risk; Per the insurance policy document. Contract Works insurance; Per the insurance policy document. Environmental Liability; Per the insurance policy document. General and Public Liability; Per the insurance policy document. Transportation (Marine); Per the insurance policy document. Motor Fleet and Mobile Plant; Per the insurance policy document. Terrorism; Per the insurance policy document. Cyber Liability; Per the insurance policy document. Nuclear Material Damage and Business Interruption; Per the insurance policy document. Nuclear Material Damage Terrorism; Per the insurance policy document. |

| Z13 | Nuclear Liability |  |
| --- | --- | --- |
| Z13.1 | The Employer is the operator of the Koeberg Nuclear Power Station (KNPS), a nuclear installation, as designated by the National Nuclear Regulator of the Republic of South Africa, and is the holder of a nuclear licence in respect of the KNPS. |  |
| Z13.2 | The Employer is solely responsible for and indemnifies the Contractor or any other person against any and all liabilities which the Contractor or any person may incur arising out of or resulting from nuclear damage, as defined in Act 47 of 1999, save to the extent that any liabilities are incurred due to the unlawful intent of the Contractor or any other person or the presence of the Contractor or that person or any property of the Contractor or such person at or in the KNPS or on the KNPS site, without the permission of the Employer or of a person acting on behalf of the Employer. |  |
| Z13.3 | Subject to clause Z13.4 below, the Employer waives all rights of recourse, arising from the aforesaid, save to the extent that any claims arise or liability is incurred due or attributable to the unlawful intent of the Contractor or any other person, or the presence of the Contractor or that person or any property of the Contractor or such person at or in the KNPS or on the KNPS site, without the permission of the Employer or of a person acting on behalf of the Employer. |  |
| Z13.4 | The Employer does not waive its rights provided for in section 30 (7) of Act 47 of 1999, or any replacement section dealing with the same subject matter. |  |
| Z13.5 | The protection afforded by the provisions hereof shall be in effect until the KNPS is decommissioned. |  |
| Z14 | Asbestos |  |
| For the purposes of this Z-clause, the following definitions apply: |  |  |
| AAIA |  | means approved asbestos inspection authority. |
| ACM |  | means asbestos containing materials. |
| AL |  | means action level, i.e. a level of 50% of the OEL, i.e. 0.1 regulated asbestos fibres per ml of air measured over a 4 hour period. The value at which proactive actions is required in order to control asbestos exposure to prevent exceeding the OEL. |
| Ambient Air |  | means breathable air in area of work with specific reference to breathing zone, which is defined to be a virtual area within a radius of approximately 30cm from the nose inlet. |
| Compliance Monitoring |  | means compliance sampling used to assess whether or not the personal exposure of workers to regulated asbestos fibres is in compliance with the Standard’s requirements for safe processing, handling, storing, disposal and phase-out of asbestos and asbestos containing material, equipment and articles. |
| OEL |  | means occupational exposure limit. |
| Parallel Measurements |  | means measurements performed in parallel, yet separately, to existing measurements to verify validity of results. |
| Safe Levels |  | means airborne asbestos exposure levels conforming to the Standard’s requirements for safe processing, handling, storing, disposal and phase-out of asbestos and asbestos containing material, equipment and articles. |
| Standard |  | means the Employer’s Asbestos Standard 32-303: Requirements for Safe Processing, Handling, Storing, Disposal and Phase-out of Asbestos and Asbestos Containing Material, Equipment and Articles. |
| SANAS |  | means the South African National Accreditation System. |
| TWA |  | means the average exposure, within a given workplace, to airborne asbestos fibres, normalised to the baseline of a 4 hour continuous period, also applicable to short term exposures, i.e. 10-minute TWA. |
| Z14.1 | The Employer ensures that the Ambient Air in the area where the Contractor will Provide the Services conforms to the acceptable prescribed South African standard for asbestos, as per the regulations published in GNR 155 of 10 February 2002, under the Occupational Health and Safety Act, 1993 (Act 85 of 1993) (“Asbestos Regulations”). The OEL for asbestos is 0.2 regulated asbestos fibres per millilitre of air as a 4-hour TWA, averaged over any continuous period of four hours, and the short term exposure limit of 0.6 regulated asbestos fibres per millilitre of air as a 10-minute TWA, averaged over any 10 minutes, measured in accordance with HSG248 and monitored according to HSG173 and OESSM. |  |
| Z14.2 | Upon written request by the Contractor, the Employer certifies that these conditions prevail. All measurements and reporting are effected by an independent, competent, and certified occupational hygiene inspection body, i.e. a SANAS accredited and Department of Employment and Labour approved AAIA. The Contractor may perform Parallel Measurements and related control measures at the Contractor’s expense. For the purposes of compliance the results generated from Parallel Measurements are evaluated only against South African statutory limits as detailed in clause Z14.1. Control measures conform to the requirements stipulated in the AAIA-approved asbestos work plan. |  |
| Z14.3 | The Employer manages asbestos and ACM according to the Standard. |  |
| Z14.4 | In the event that any asbestos is identified while Providing the Services, a risk assessment is conducted and if so required, with reference to possible exposure to an airborne concentration of above the AL for asbestos, immediate control measures are implemented and relevant air monitoring conducted in order to declare the area safe. |  |
| Z14.5 | The Contractor’s personnel are entitled to stop working and leave the contaminated area forthwith until such time that the area of concern is declared safe by either Compliance Monitoring or an AAIA approved control measure intervention, for example, per the emergency asbestos work plan, if applicable. |  |
| Z14.6 | The Contractor continues to Provide the Services, without additional control measures presented, on presentation of Safe Levels. The contractually agreed dates to Provide the Services, including the Completion Date, are adjusted accordingly. The contractually agreed dates are extended by the notification periods required by regulations 3 and 21 of the Asbestos Regulations, 2001. |  |
| Z14.7 | Any removal and disposal of asbestos, asbestos containing materials and waste, is done by a registered asbestos contractor, instructed by the Employer at the Employer’s expense, and conducted in line with South African legislation. |  |

C1.2 Contract Data

# Part two - Data provided by the Contractor

[Instructions to the contract compiler: (delete these notes before issue to tenderers with an enquiry)

Whenever a cell is shaded in the left-hand column it denotes this data is optional and would be required in relation to the option selected.  In the event that the option is not required select and delete the whole row.]

Notes to a tendering contractor:

- Please read both the both the NEC3 Term Service Contract April 2013 and the relevant parts of its Guidance Notes (TSC3-GN) in order to understand the implications of this Data which the tenderer is required to complete.

- The number of the clause which requires the data is shown in the left-hand column for each statement however other clauses may also use the same data.

- Where a form field like this [     ] appears, data is required to be inserted relevant to the option selected. Click on the form field once and type in the data.  Otherwise, complete by hand and in ink.

Completion of the data in full, according to Options chosen, is essential to create a complete contract.

| ## Clause | ## Statement | ## Data |
| --- | --- | --- |
| 10.1 | The Contractor is (Name): |  |
|  | Address |  |
|  | Tel No. |  |
|  | Fax No. |  |
| 11.2(8) | The direct fee percentage is | % |
|  | The subcontracted fee percentage is | % |
| 11.2(14) | The following matters will be included in the Risk Register |  |
| 11.2(15) | The Service Information for the Contractor’s plan is in: |  |
| 21.1 | The plan identified in the Contract Data is contained in: |  |
| 24.1 | The key people are: |  |
|  | 1 Name: |  |
|  | Job: |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  | 2 Name: |  |
|  | Job |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  |  | CV's (and further key person's data including CVs) are in . |
| A | Priced contract with price list |  |
| 11.2(12) | The price list is in |  |
| 11.2(19) | The tendered total of the Prices is | R |

Part 2: Pricing Data

TSC3 Option A

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing assumptions: Option A | [●] |
| C2.2 | The price list | [●] |

C2.1 Pricing assumptions: Option A

# How work is priced and assessed for payment

Clause 11 in NEC3 Term Service Contract (TSC3) core clauses and Option A states:

| Identified and defined terms | 11 11.2 | (12) The Price List is the price list unless later changed in accordance with this contract. |
| --- | --- | --- |
|  |  | (17) The Price for Services Provided to Date is the total of - the Price for each lump sum item in the Price List which the Contractor has completed and - where a quantity is stated for an item in the Price List, an amount calculated by multiplying the quantity which the Contractor has completed by the rate. |
|  |  | (19) The Prices are the amounts stated in the Price column of the Price List. Where a quantity is stated for an item in the Price List, the Price is calculated by multiplying the quantity by the rate. |

This confirms that Option A is a priced contract where the Prices are derived from a list of items of service which can be priced as lump sums or as expected quantities of service multiplied by a rate or a mix of both.

# Function of the Price List

Clause 54.1 in Option A states: “Information in the Price List is not Service Information”.  This confirms that instructions to do work or how it is to be done are not included in the Price List but in the Service Information.  This is further confirmed by Clause 20.1 which states, “The Contractor Provides the Service in accordance with the Service Information”. Hence the Contractor does not Provide the Service in accordance with the Price List.   The Price List is only a pricing document.

# Link to the Contractor’s plan

Clause 21.4 states “The Contractor provides information which shows how each item description on the Price List relates to the operations on each plan which he submits for acceptance”.  Hence when compiling the price list, the tendering contractor needs to develop his first clause 21.2 plan in such a way that operations shown on it can be priced in the price list and result in a satisfactory cash flow in terms of clause 11.2(17).

# Preparing the price list

Before preparing the price list, both the Employer and tendering contractors should read the TSC3 Guidance Notes pages 14 and 15.  In an Option A contract, either Party may have entered items into the price list either as a process of offer and acceptance (tendering) or by negotiation depending on the nature of the service to be provided.  Alternatively, the Employer, in his Instructions to Tenderers or in a Tender Schedule, may have listed some items that he requires the Contractor to include in the price list to be prepared and priced by him.

It is assumed that in preparing or finalising the price list the Contractor:

- Has taken account of the guidance given in the TSC3 Guidance Notes relevant to Option A;

- Understands the function of the Price List and how work is priced and paid for;

- Is aware of the need to link operations shown in his plan to items shown in the Price List;

- Has listed and priced items in the price list which are inclusive of everything necessary and incidental to Providing the Service in accordance with the Service Information, as it was at the time of tender, as well as correct any Defects not caused by an Employer’s risk;

- Has priced work he decides not to show as a separate item within the Prices or rates of other listed items in order to fulfil the obligation to complete the service for the tendered total of the Prices.

- Understands there is no adjustment to items priced as lump sums if the amount, or quantity, of work within that item later turns out to be different to that which the Contractor estimated at time of tender. The only basis for a change to the (lump sum) Prices is as a result of a compensation event.

## Format of the price list

(From the example given in an Appendix within the TSC3 Guidance Notes)

Entries in the first four columns in the price list in section C2.2 are made either by the Employer or the tendering contractor.

If the Contractor is to be paid an amount for the item which is not adjusted if the quantity of work in the item changes, the tendering contractor enters the amount in the Price column only, the Unit, Expected Quantity and Rate columns being left blank.

If the Contractor is to be paid an amount for an item of work which is the rate for the work multiplied by the quantity completed, the tendering contractor enters the rate which is then multiplied by the Expected Quantity to produce the Price, which is also entered.

If the Contractor is to be paid a Price for an item proportional to the length of time for which a service is provided, a unit of time is stated in the Unit column and the expected length of time (as a quantity of the stated units of time) is stated in the Expected Quantity column.

C2.2 the price list

Drakensburg:

| Item nr | Description | Unit | Expected Quantity | Rate | Price |
| --- | --- | --- | --- | --- | --- |
| 1 | PRELIMINARIES |  |  |  |  |
| 1.1 | Site Establishment (offices, storage shed) | sum | 2 |  |  |
| 1.2 | Transport | days | 20 |  |  |
| 1.3 | Accommodation | days | 20 |  |  |
| 1.4 | Portable Toilets | Sum | 2 |  |  |
| 1.5 | Compliance with Employers Safety requirements, CompileHealth & Safety File | Sum | 2 |  |  |
| 1.6 | Plant, tools & Equipment. | Sum | 2 |  |  |
| 1.7 | Site De-establishment (offices, storage shed) | Sum | 2 |  |  |
| 2 | LABOUR, ETC |  |  |  |  |
| 2.1 | 1 x IWS Welding supervisor 8 days | Hours | 128 |  |  |
| 2.2 | 1 x IWS Welding supervisor for 2 Saturdays (Over timeRates) | Hours | 32 |  |  |
| 2.3 | 1 x IWS Welding supervisor for 1 Sunday days (Over timeRates) | Hours | 128 |  |  |
| 2.4 | 1 x International Welding Engineer or International Welding Technologist | Hours | 32 |  |  |
| 2.5 | 1 x IWE for Saturdays (Over time Rates) | Hours | 32 |  |  |
| 2.6 | 1 x IWE for Sundays (Over time Rates) | Hours |  |  | Rate only |
| 2.7 | 1 x Level 2 Quality Controller | Hours | 128 |  |  |
| 2.8 | 1 x Quality Controller for 2 Saturdays (Over time Rates) | Hours | 32 |  |  |
| 2.9 | 1 x Quality Controller for 1 Sunday (Over time Rates) | Hours |  |  | Rate only |
| 2.10 | 1 x Welding Inspector (SAIW Welding and Fabrication Inspector Level 2 or IIW International Welding Inspector Comprehensive (IWI-C)) | Hours | 128 |  |  |
| 2.11 | 1 x Welding inspector for 2 Saturdays (Over time Rates) | Hours | 32 |  |  |
| 2.12 | 1 x Welding inspector for Sunday (Over time Rates | Hours |  |  | Rate only |
| 2.13 | 2 x 6G Welder | Hours | 256 |  |  |
| 2.14 | 2 x 6G Welder for 2 Saturdays (Over time Rates) | Hours | 64 |  |  |
|  | 2 x 6G Welder for 1 Sunday (Over time Rates) | Hours |  |  | Rate only |
| 2.15 | 1 x semi-skilled labour for | Hours | 128 |  |  |
| 2.16 | 1 x semi-skilled labour for 2 Saturdays (Over time Rates) | Hours | 32 |  |  |
| 2.17 | 1 x semi-skilled labour for 1 Sunday (Over time Rates) | Hours |  |  | Rate only |
| 2.18 | 2 x 6G Welder to EN 10137-2 S690QL | Hours | 256 |  |  |
| 2.19 | 2 x 6G Welder to EN 10137-2 S690QL for 2 Saturdays (Over time Rates) | Hours | 64 |  |  |
| 2.20 | 2 x 6G Welder to EN 10137-2 S690QL for 1 Sunday (Over time Rates) | Hours |  |  | Rate only |
| 2.21 | Data book | No | 2 |  |  |
| 2.22 | 1 x pipe fitter | Hours | 128 |  |  |
| 2.23 | 1 x pipe fitter for 2 Saturdays (Over time Rates) | Hours | 32 |  |  |
| 2.24 | 1 x pipe fitter for 1 Sunday (Over time Rates) | Hours |  |  | Rate only |
| 2.25 | Heat treatment preparations (Repair to include all equipment and consumables) | Hours | 20 |  |  |
| 2.26 | Pre weld Hydrogen bake-out (Repair to include all equipment and consumables) | Hours | 18 |  |  |
| 2.27 | Post weld Hydrogen bake-out (Repair to include all equipment and consumables) | Hours | 18 |  |  |
| 2.28 | PWHT (Repair to include all equipment and consumables) | day | 2 |  |  |

## Additional by supplier

| Item nr | Description | Unit | Quantity | Rate |
| --- | --- | --- | --- | --- |
| 1 | Any additional price items to be included by the supplier |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

| The total of the Prices |  |
| --- | --- |

Ingula:

| Item nr | Description | Unit | Expected Quantity | Rate | Price |
| --- | --- | --- | --- | --- | --- |
| 1 | PRELIMINARIES |  |  |  |  |
| 1.1 | Site Establishment (offices, storage shed) | sum | 2 |  |  |
| 1.2 | Transport | days | 20 |  |  |
| 1.3 | Accommodation | days | 20 |  |  |
| 1.4 | Portable Toilets | Sum | 2 |  |  |
| 1.5 | Compliance with Employers Safety requirements, CompileHealth & Safety File | Sum | 2 |  |  |
| 1.6 | Plant, tools & Equipment. | Sum | 2 |  |  |
| 1.7 | Site De-establishment (offices, storage shed) | Sum | 2 |  |  |
| 2 | LABOUR, ETC |  |  |  |  |
| 2.1 | 1 x IWS Welding supervisor 8 days | Hours | 128 |  |  |
| 2.2 | 1 x IWS Welding supervisor for 2 Saturdays (Over timeRates) | Hours | 32 |  |  |
| 2.3 | 1 x IWS Welding supervisor for 1 Sunday days (Over timeRates) | Hours | 128 |  |  |
| 2.4 | 1 x International Welding Engineer or International Welding Technologist | Hours | 32 |  |  |
| 2.5 | 1 x IWE for Saturdays (Over time Rates) | Hours | 32 |  |  |
| 2.6 | 1 x IWE for Sundays (Over time Rates) | Hours | - |  | Rate only |
| 2.7 | 1 x Level 2 Quality Controller | Hours | 128 |  |  |
| 2.8 | 1 x Quality Controller for 2 Saturdays (Over time Rates) | Hours | 32 |  |  |
| 2.9 | 1 x Quality Controller for 1 Sunday (Over time Rates) | Hours | - |  | Rate only |
| 2.10 | 1 x Welding Inspector (SAIW Welding and Fabrication Inspector Level 2 or IIW International Welding Inspector Comprehensive (IWI-C)) | Hours | 128 |  |  |
| 2.11 | 1 x Welding inspector for 2 Saturdays (Over time Rates) | Hours | 32 |  |  |
| 2.12 | 1 x Welding inspector for Sunday (Over time Rates | Hours | - |  | Rate only |
| 2.13 | 2 x 6G Welder | Hours | 256 |  |  |
| 2.14 | 2 x 6G Welder for 2 Saturdays (Over time Rates) | Hours | 64 |  |  |
|  | 2 x 6G Welder for 1 Sunday (Over time Rates) | Hours |  |  | Rate only |
| 2.15 | 1 x semi-skilled labour for | Hours | 128 |  |  |
| 2.16 | 1 x semi-skilled labour for 2 Saturdays (Over time Rates) | Hours | 32 |  |  |
| 2.17 | 1 x semi-skilled labour for 1 Sunday (Over time Rates) | Hours | - |  | Rate only |
| 2.18 | 2 x 6G Welder to EN 10137-2 S690QL | Hours | 256 |  |  |
| 2.19 | 2 x 6G Welder to EN 10137-2 S690QL for 2 Saturdays (Over time Rates) | Hours | 64 |  |  |
| 2.20 | 2 x 6G Welder to EN 10137-2 S690QL for 1 Sunday (Over time Rates) | Hours | - |  | Rate only |
| 2.21 | Data book | No | 2 |  |  |
| 2.22 | 1 x pipe fitter | Hours | 128 |  |  |
| 2.23 | 1 x pipe fitter for 2 Saturdays (Over time Rates) | Hours | 32 |  |  |
| 2.24 | 1 x pipe fitter for 1 Sunday (Over time Rates) | Hours | - |  | Rate only |
| 2.25 | Heat treatment preparations (Repair to include all equipment and consumables) | Hours | 20 |  |  |
| 2.26 | Pre weld Hydrogen bake-out (Repair to include all equipment and consumables) | Hours | 18 |  |  |
| 2.27 | Post weld Hydrogen bake-out (Repair to include all equipment and consumables) | Hours | 18 |  |  |
| 2.28 | PWHT (Repair to include all equipment and consumables) | day | 2 |  |  |

## Additional by supplier

| Item nr | Description | Unit | Quantity | Rate |
| --- | --- | --- | --- | --- |
| 1 | Any additional price items to be included by the supplier |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

| The total of the Prices |  |
| --- | --- |

Palmiet:

| Item nr | Description | Unit | Expected Quantity | Rate | Price |
| --- | --- | --- | --- | --- | --- |
| 1 | PRELIMINARIES |  |  |  |  |
| 1.1 | Site Establishment (offices, storage shed) | sum | 3 |  |  |
| 1.2 | Transport | days | 30 |  |  |
| 1.3 | Accommodation | days | 30 |  |  |
| 1.4 | Portable Toilets | Sum | 3 |  |  |
| 1.5 | Compliance with Employers Safety requirements, CompileHealth & Safety File | Sum | 3 |  |  |
| 1.6 | Plant, tools & Equipment. | Sum | 3 |  |  |
| 1.7 | Site De-establishment (offices, storage shed) | Sum | 3 |  |  |
| 2 | LABOUR, ETC |  |  |  |  |
| 2.1 | 1 x IWS Welding supervisor 8 days | Hours | 192 |  |  |
| 2.2 | 1 x IWS Welding supervisor for 2 Saturdays (Over timeRates) | Hours | 48 |  |  |
| 2.3 | 1 x IWS Welding supervisor for 1 Sunday days (Over timeRates) | Hours | - |  | Rate Only |
| 2.4 | 1 x International Welding Engineer or International Welding Technologist | Hours | 192 |  |  |
| 2.5 | 1 x IWE for Saturdays (Over time Rates) | Hours | 48 |  |  |
| 2.6 | 1 x IWE for Sundays (Over time Rates) | Hours |  |  | Rate Only |
| 2.7 | 1 x Level 2 Quality Controller | Hours | 192 |  |  |
| 2.8 | 1 x Quality Controller for 2 Saturdays (Over time Rates) | Hours | 48 |  |  |
| 2.9 | 1 x Quality Controller for 1 Sunday (Over time Rates) | Hours | - |  | Rate Only |
| 2.10 | 1 x Welding Inspector (SAIW Welding and Fabrication Inspector Level 2 or IIW International Welding Inspector Comprehensive (IWI-C)) | Hours | 192 |  |  |
| 2.11 | 1 x Welding inspector for 2 Saturdays (Over time Rates) | Hours | 48 |  |  |
| 2.12 | 1 x Welding inspector for Sunday (Over time Rates | Hours | - |  | Rate Only |
| 2.13 | 2 x 6G Welder | Hours | 384 |  |  |
| 2.14 | 2 x 6G Welder for 2 Saturdays (Over time Rates) | Hours | 96 |  |  |
|  | 2 x 6G Welder for 1 Sunday (Over time Rates) | Hours | - |  | Rate Only |
| 2.15 | 1 x semi-skilled labour for | Hours | 192 |  |  |
| 2.16 | 1 x semi-skilled labour for 2 Saturdays (Over time Rates) | Hours | 48 |  |  |
| 2.17 | 1 x semi-skilled labour for 1 Sunday (Over time Rates) | Hours | - |  | Rate Only |
| 2.18 | 2 x 6G Welder to EN 10137-2 S690QL | Hours | 384 |  |  |
| 2.19 | 2 x 6G Welder to EN 10137-2 S690QL for 2 Saturdays (Over time Rates) | Hours | 96 |  |  |
| 2.20 | 2 x 6G Welder to EN 10137-2 S690QL for 1 Sunday (Over time Rates) | Hours | - |  | Rate Only |
| 2.21 | Data book | No | 3 |  |  |
| 2.22 | 1 x pipe fitter | Hours | 192 |  |  |
| 2.23 | 1 x pipe fitter for 2 Saturdays (Over time Rates) | Hours | 48 |  |  |
| 2.24 | 1 x pipe fitter for 1 Sunday (Over time Rates) | Hours | - |  | Rate Only |
| 2.25 | Heat treatment preparations (Repair to include all equipment and consumables) | Hours | 30 |  |  |
| 2.26 | Pre weld Hydrogen bake-out (Repair to include all equipment and consumables) | Hours | 27 |  |  |
| 2.27 | Post weld Hydrogen bake-out (Repair to include all equipment and consumables) | Hours | 27 |  |  |
| 2.28 | PWHT (Repair to include all equipment and consumables) | day | 3 |  |  |

## Additional by supplier

| Item nr | Description | Unit | Quantity | Rate |
| --- | --- | --- | --- | --- |
| 1 | Any additional price items to be included by the supplier |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

| The total of the Prices |  |
| --- | --- |

Part 3: Scope of Work

| Document reference | Title | No of pages |
| --- | --- | --- |
|  | This cover page | 33 |
| C3.1 | Employer’s Service Information |  |
| C3.2 | Contractor’s Service Information (insert at award stage or delete if not applicable) |  |
|  | Total number of pages |  |

C3.1: Employer’s service Information

Contents

Part 3: Scope of Work	1

C3.1: Employer’s service Information	2

1	Description of the service	5

1.1	Executive overview	5

1.1.1	Drakensberg Power Station	5

1.1.2	Ingula Power Station	6

1.1.3	Palmiet Power Station	8

1.2	Employer’s requirements for the service	9

1.2.1	The Contractor’s scope of supply	9

1.2.2	The Contractor’s Scope of Work	9

1.3	Interpretation and terminology	15

1.3.1	The following abbreviations are used in this Service Information:	15

1.3.2	Abbreviations	15

2	Management strategy and start up.	16

2.1	The Contractor’s plan for the service.	16

2.2	Management meetings	16

2.3	Contractor’s management, supervision and key people	16

2.4	Documentation control	17

2.5	Invoicing and payment.	17

2.6	Contract change management	18

2.7	Records of Defined Cost to be kept by the Contractor	18

2.8	Insurance provided by the Employer	18

2.9	Training workshops and technology transfer	18

2.10	Design and supply of Equipment	18

2.11	Things provided at the end of the service period for the Employer’s use	18

2.11.1	Equipment	19

2.11.2	Information and other things	19

2.12	Management of work done by Task Order	19

3	Health and safety, the environment and quality assurance	19

3.1	Health and safety risk management	19

3.1.1	Eskom Life-Saving Rules	20

3.1.2	Minimum requirements to access site	20

3.1.3	Contractor Site Manager	20

3.1.4	Contractor site supervisor	20

3.1.5	Contractor Health and Safety officer	21

3.1.6	Functional Requirements	21

3.1.7	Welding and Hot Work	21

3.1.8	Suspension of works and services under a contract	22

3.1.9	Health, Safety and the Environment	22

3.1.10	Health, safety and the environment File submission	23

3.1.11	Plant Safety Regulations	24

3.1.12	Reporting of Accidents	24

3.1.13	Speed Limit	24

3.1.14	Health and Safety Arrangements	24

3.1.15	Transportation of passengers: open LDV’s	25

3.2	Environmental constraints and management	25

3.2.1	Legislation	25

3.2.2	Green Practices	26

3.2.3	Functional Requirements	26

3.2.4	Method Statements	27

3.2.5	Temporary Services and Facilities	27

3.2.6	Protection of Rivers, Streams and Watercourses	27

3.2.7	Refuse and Waste Control	27

3.2.8	Protection of Flora	27

3.2.9	Protection of the Fauna	27

3.2.10	Dust	27

3.3	Quality assurance requirements	28

4	Procurement	28

4.1	People	28

4.1.1	Minimum requirements of people employed	28

4.1.2	BBBEE and preferencing scheme	28

4.1.3	Supplier Development, Localization, and Industrialization (SDL&I)	28

4.2	Subcontracting	28

4.2.1	Preferred subcontractors	28

4.2.2	Subcontract documentation, and assessment of subcontract tenders	28

4.2.3	Limitations on subcontracting	29

4.2.4	Attendance on subcontractors	29

4.3	Plant and Materials	29

4.3.1	Specifications	29

4.3.2	Correction of defects	29

4.3.3	Contractor’s procurement of Plant and Materials	29

4.3.4	Tests and inspections before delivery	30

4.3.5	Plant & Materials provided “free issue” by the Employer	30

4.3.6	Cataloguing requirements by the Contractor	30

5	Working on the Affected Property	30

5.1	Employer’s site entry and security control, permits, and site regulations	30

5.2	People restrictions, hours of work, conduct and records	31

5.3	Health and safety facilities on the Affected Property	31

5.4	Environmental controls, fauna & flora	31

5.5	Cooperating with and obtaining acceptance of Others	31

5.6	Records of Contractor’s Equipment	31

5.7	Equipment provided by the Employer	32

5.8	Site services and facilities	32

5.8.1	Provided by the Employer	32

5.8.2	Provided by the Contractor	32

5.9	Control of noise, dust, water and waste	32

5.10	Hook ups to existing works	32

5.11	Tests and inspections	32

5.11.1	Description of tests and inspections	32

5.11.2	Materials facilities and samples for tests and inspections	32

6	List of drawings	33

6.1	Drawings issued by the Employer	33

# Description of the service

## Executive overview

The Waterways System of a pumped storage scheme refers to the network of structures and channels that convey water from the upper dam to the lower dam via the pumped-turbine and vice versa. This system is an integral part of the power station as it ensures that water flows efficiently to the turbines in the correct volume and under the right pressure. The components of a waterways system are subject to varying pressures, water fluctuations, scour and water hammer. Therefore, requiring periodic inspection and maintenance as per the plant’s maintenance philosophies.

This contract therefore makes provision for the Standby Welding Services (repairs) at the three (3) Peaking Pumped Storage Schemes (Drakensberg, Ingula and Palmiet PS). This contract further constitutes a 10-year agreement that makes provision for the supply of all labour, equipment and materials, parts, supervision and transportation necessary to provide the Standby Welding Services as required by the relevant codes, regulations and standards for work performed on Employer’s Level 1 Classified Plant.

### Drakensberg Power Station

The Drakensberg Pumped Storage Scheme is reached from Harrismith via the R49 to Kestel and consists of 4 units with a generating capacity of 333MW per unit.

The waterways at Drakensberg Pumped Storage Scheme upstream of the machine hall complex comprise the headrace tunnel, the surge shaft, the pressure shafts, the pressure tunnels and the steel lined penstocks. There are two waterways serving four generator units and these are referred to as Waterways 1/2 and 3/4 respectively. The layout of these waterways is depicted on drawing No. 0.48/4821.

The Waterway System requiring Standby Welding Services at Drakensberg PS is limited to the Pressure Tunnel, Penstock, Bifurcation and Draft Tube.

The penstock consists of 79 cans constructed in shop and each can contain between 1 and 5 strakes. The stakes are either constructed with one or two longitudinal welds and is dependent on the diameter of the can.

The strake-to-strake circumferential welds were also constructed in shop and are of a better quality than site welds. The estimated total length of weldments that are inspected by Magnetic Particle Testing (MT) and

Ultrasonic Testing (UT) are approximately 5200m and 2600m respectively in total.

The maximum permissible design operating pressure within the waterway system is 7.2Mpa.

Figure 1: Waterway Can makeup

### Ingula Power Station

The Ingula Pumped Storage Scheme (IPSS) is situated north-east of Van Reenen’s Pass and consists of 4 units with a generating capacity of 333MW per unit. The plant is part of a water transfer scheme consisting of an upper and lower dam connected by underground waterways to reversible pump turbines, generating electricity for supply into the national grid during peak and emergency situations. The station was commissioned in December 2016 and has been dewatered twice since going into commercial operation, as per routine maintenance schedules.

A schematic layout of the steel lined section of the waterways is shown in Figure 2 below. The steel lined section starts downstream of the upper dam (Bedford) at the Low-Pressure Headrace Tunnels transition reducer (LH12 and LH34) to the Inclined High-Pressure Shafts (IHPS) with inner diameters of (LH12-ST and LH34-ST) of 5.1m. The upper Headrace Surge Riser (SR) originates from the LH with a T-piece at the Surge Riser Junction (LH12-RJ12 and LH34-RJ34). Downstream of the Surge Riser Junction and at the termination of the LPHT, is the High-Pressure Headrace Tunnel (HH12 and HH34) and terminates at the bifurcation (BF). Section HH12-S01 (and HH34-S01) is a section of the HH immediately upstream of the BF which is not encased in concrete. From the bifurcations the four High Pressure Penstocks (PU1, PU2, PU3 and PU4) extends up to the Main Isolation Valve (MIV) at each respective turbine.

The Full Supply Level (FSL), Minimum Operating Level (MOL) and Extreme Operating Level (EOL) of Bedford dam are 1738.6, 1720 and 1740.6 meters above sea level (masl) respectively. The maximum surge level for transient events in the surge riser is set at 1768masl.

The elevation and chainage length (from the LH reducer) for pertinent points along the Waterways is listed in Table 2: Schematic of Steel-lined section of the Waterways, below.

Note that the MIV and spiral casing is positioned downstream of the penstock section PU01.

Figure 2: Schematic of Steel-lined section of the Waterways (Drawing WSB-ING-DO-DF-159)

### Palmiet Power Station

Palmiet Pumped Storage Scheme is reached travelling on the N2 over Sir Lowry’s Pass towards Grabouw. As you exit the pass, travel for approximately 10 km before you reach a sign-posted Eskom board on your right. Take this turn off and travel along the access road for another 5 km before you reach the Power Station.

The Waterway System at Palmiet PS is steel lined except at the Intake Tower, Surge Shaft and Tailrace.

- The steel-lined section of the waterways consists of three (3) groups of sections:

- Group 1: High Stressed Sections

- Group 2: Lower Stressed Sections and

- The Bifurcation

- The steel-lined section of the waterways is as follows:

- Headrace Tunnel – Can 01 to 104 (Group 2)

- Inclined Shaft – Can 105 to 121 (Group 2)

- Pressure Tunnel – Can 122 to 171 (Group 2)

- Pressure Tunnel – Can 172 to 230 (Group 1

- Penstock – Can 231 to 270 (Group 1)

- Bifurcation – Can 271

- Penstock Shaft 1 – Can 272 to 291 (Group 1)

- Penstock Shaft 2 – Can 292 to 309 (Group 1)

- Spiral Casings

- Surge Tank – Can 350 to 355

- Manholes 1 to 4

## Employer’s requirements for the service

### The Contractor’s scope of supply

The scope of supply includes, but is not limited to the following:

- Make provision for the supply of labour, equipment and materials, parts, supervision and transportation for the completion of the services.

- The Contractor submits detailed reports on completion of inspections, and tests for the respective works covered during each service period and for any service calls that are attended to.

- The Contractor provides certification on completion of inspections, servicing, and tests.

- Where applicable the Contractor supplies, third-party test certificates for all material used for installation and repairs.

- Material and dimensional certificates are supplied where required.

- The Contractor is responsible for the supply of PPE (Personal Protective Equipment) to their own personnel working on site.

- Supply safety file prior to start of the services, allowing for enough time to be reviewed by the Service Manager.

### The Contractor’s Scope of Work

The Works make provision for a Stand-by Emergency Weld repair team, to repair any defects if found during the inspection and NDT of the steel lined section of the Waterways at Drakensberg, Ingula and Palmiet Power Station for a ten-year period from the commencement of the contract.

The Contactor notes that Waterway inspections occur as per Table 1 below with last waterway outages being concluded as noted in Table 2.

Table 1: Waterway Inspection Frequency

| Station | Visual Inspection | Non-Destructive Examinations (NDE) |  |  |
| --- | --- | --- | --- | --- |
|  |  | High Stressed Sections | Low Stressed Sections | Bifurcation |
| Drakensberg PS | 10 Years | 10 Years | 10 Years | 10 Years |
| Ingula PS | 7 Years | 7 Years | 7 Years | 7 Years |
| Palmiet PS | 36 months | 15 Years | 20 Years | 8 Years |

Table 2: Completed Waterway Outages (Year)

| Station | Visual Inspection | Non-Destructive Examinations (NDE) |  |  |
| --- | --- | --- | --- | --- |
|  |  | High Stressed Sections | Low Stressed Sections | Bifurcation |
| Drakensberg PS (U1/2) | 2023 | 2023 | 2023 | 2023 |
| Drakensberg PS (U3/4) | 2020 | 2020 | 2020 | 2020 |
| Ingula PS (U1/2) | 2025 | 2025 | Visual and NDT was not planned in current outage | 2025 |
| Ingula PS (U3/4) | 2025 | 2025 | Visual and NDT was not planned in current outage | 2025 |
| Palmiet PS (U1/2) | 2023 | 2023 | 2023 | 2020 |

The inspections and repairs are done during a Waterway Outage typically as per the frequency period in Table 1

Typically, the welds and steel lined section of the waterways are in a good condition and is typically recoated (as required) during the outage. A detailed scope will be developed should Emergency Welding Services be required in the waterways.

The Contractor therefore makes provision for the following as a minimum:

- The Contractor responsible for the welding shall be ISO 3834-2 certified (current) and approved, in terms of the relevant Product/Construction Standards, Welding Processes and required Parent Material Groups, by the Employer to perform Level 1 plant welding related work (maintenance, refurbishment and fabrication).

- A qualified and experienced welding team on standby in the event the need arises.

- The weld repair team are to be certified and coded welders.

- The Contractor can subcontract other companies to carry out certain services (if required), such as Heat Treatment (HT) and machining, given that these companies are adequately qualified. The Contractor will remain responsible for the final product.

- The Contractor shall provide all necessary tools, equipment, resources, consumables and relevant services to complete the works.

- In the event of a weld defect/flaw being detected by NDE and requiring repairs, the Contractor will compile a weld design/ repair based on the weld defect/flaws.

- Welding to include build up / weld repair of fillet and butt welds.

- Where welding services are required, the scope, Method Statements and Quality Control Plans will be submitted for review and acceptance by Eskom, prior to execution.

- Welding to be performed according to qualified Welding Procedure Specification (WPS) and Welding Procedure Qualification Record (WPQR) as per the Standard for welding Requirements on Eskom Plant (240-106628253)

- The Contractor must be able to qualify Welding Procedure Specifications as well as Welders, if necessary, to complete the welding requirements within the stipulated duration.

- All repairs or welds shall be assessed in terms of application, dimensions, weld position, parent material and the requirement for heat treatment to determine the most appropriate repair procedure.

- NDT will be done, by the Employer’s NDT service provider, on all welds performed by the Contractor.

- NDT acceptance criteria will be as per the following:

- BS EN ISO 5817 Welding Quality Levels for Imperfections – Quality Level B

- All welding documentation will be subject to acceptance by the Employer.

- The Contractor shall perform Positive Material Identification (PMI) of all base materials prior to welding as well as verify the relevant thicknesses.

- The Contractor shall ensure that the correct cutting, profiling and brushing tools (if required), in terms of material, are utilised for the various parent materials to prevent unwanted weld contamination and adverse effects.

- Proper cleaning and degreasing of the identified areas shall be implemented prior to welding.

- The necessary weld preparations and machining of the parent materials shall be implemented, including excavation of defects, removal of weld metal as well as heat affected zones (HAZ) of previous welds.

- The Contractor shall perform delayed inspection, for High Strength Low Alloy material (HSLA) and Quenched and Tempered (Q&T) steels, as per (240-106628253).

- Pre-heating and bakeout heat treatment will be required as an additional controlling measure.

#### Drakensberg Pumped Storage Scheme (DPSS)

The penstock is defined as the steel lined sections of Penstock 1/2 and 3/4 from termination point (as per drawing 048/2941RV2SH1) up to the penstock shafts for Units 1, 2 3 and 4. This includes a total of four manholes as well as two bifurcations.

The estimated total length of weldments for each unit (1 / 2 and 3 / 4) that needs to be inspected by MT and UT are approximately 5200m and 2600m respectively.

Each penstock consists of 79 cans constructed in shop with each can containing between 1 and 5 strakes. The stakes are either constructed with one or two longitudinal welds and is dependent on the diameter of the can.

#### Ingula Pumped Storage Scheme

The estimated total length of each waterway system is approximately 3000m.

The steel and concrete portion of the waterway is approximately 1100m and 1900m respectively per unit.

The steel lined sections of Penstock 1/2 and 3/4 will be inspected by MT and UT. This includes all manholes and two (2) bifurcations.

The estimated of the total length of weldments that needs to be inspected by MT and UT is approximately 1250m per penstock which totals approximately 6000m.

The penstocks consist of a total of 80 cans. Each can, was constructed in an offsite workshop and contains between 1 and 5 strakes. Depending on the diameter of the can, the strakes will be constructed with one or two longitudinal welds. The strake-to-strake circumferential welds would also have been done in the offsite workshop, which are of a better quality than site welds.

The steel lined sections of the Low-Pressure Headrace, Surge Risers and High-Pressure Headrace will have a visual inspection.

#### Palmiet Pumped Storage Scheme (PPSS)

The waterway at Palmiet Pump Storage Scheme consists of the following:

- The steel lined section of the waterway is coated with an epoxy coating system of Copon Hot-cote DW and Sigma guard EHB. The steel-lined section consists of the:

- Headrace Tunnel - 750m long, 6.2m diameter

- 55-degree Inclined Shaft - 130m long, 6.2m diameter

- Pressure Tunnel - 487m long, 6.2m diameter

- Penstock - 561m long, 5.4m diameter

- 2 x incl. penstock shafts - 131m & 134m long, 3.9m dia.

- Refer to Table 3 for can details. Concrete lined Section

- 2 x Tailrace Tunnels - 84m and 57m long

Figure 3 diagram showing layout of the waterway

Table 3:

| SECTION | CAN | DESCRIPTION |
| --- | --- | --- |
| S1 | Cans 1 to 102 | Headrace tower to top of incline shaft |
| S2 | Cans 103 and 350 to 353 | Surge tank branch pipe and throttle |
| S3 | Cans 104 to 120 | Incline shaft incl. upper & lower bends |
| S4 | Cans 122 to 189 | Bottom of incline to pressure tunnel |
| S5 | Cans 190 to 231 | Pressure tunnel to taper section |
| S6 | Cans 232 to 252 | Pressure tunnel to down steam of bend |
| S7 | Cans 253 to 270 | Pressure tunnel to the bifurcation |
| S8 | Cans 271 | Bifurcation |
| S9A and 9B | Cans 272 to 274 and 292 to 293 | Horizontal section of penstock branches |
| S10A and 10B | Cans 275 to 287 and 294 to 305 | Incline penstock shafts |

#### Weldment Repair Technical Specifications

The Contractor ensures that the following weldment repair technical specifications are met as a minimum:

- The Contractor must comply with ISO 3834-2 – all work performed is on Eskom Level 1

Classified Plant.

- All Welding works are to comply with Welding Requirements on Eskom Plant (240-

106628253), BS EN standards and/or ASME standards where required.

- The Contractor notes the following plant specifications and ensures all welding services considers the below:

  - Weld Joint Type: Butt

  - Parent metal:	Ingula Penstock Steel Liner = S690QL

Palmiet Penstock Steel Liner = ROQ TUF AD690

Drakensberg Penstock Steel Liner sections

- ROQ TUF C.550 (ASTM 537 cl.2 MODIFIED)

- AE 690 (ASTM 517 Gr. M)

- AD 690 (ASTM 517 Gr. J)

  - Thicknesses of pipe range between 3mm and 70mm.

  - Welding processes limited to Gas Tungsten Arc Welding (GTAW) and Shielded Metal Arc Welding (SMAW).

  - The system design and operating pressure for Drakensberg and Ingula PS is 7.22MPa and for Palmiet PS is 5.39MPa

  - The working medium is water.

  - The pipes are coated with COPON EP 2300.

  - NDT Acceptance level, according to BS EN ISO 5817 Level B.

  - Related to High Strength Low Alloy material (HSLA) and Quenched and Tempered

  - (Q&T) steels, refer to the Eskom Welding Requirements on Eskom Plant (240-106628253), with regards to delayed inspection as well as additional requirements in terms of pre-heating and bakeout heat treatment required.

- The Contractor ensures that all welding activities include pre-, interpass- and post heating. Post weld heat treatment (PWHT) is specified if deemed applicable by the Contractor. The Contractor utilises the appropriate welding consumables suitable for the material of the specified material in this document. The Eskom Standard, 240-106628253: Standard for Welding Requirements on Eskom Plant, is adhered to.

##### Welding Procedure Specifications (WPS)

The Contractor submits to the Employer for acceptance, a WPS for parent material butt weld procedure covering a qualified thickness range of 3 - 70mm. The WPS must be approved by IWE/IWT. (WPS is in accordance with BS EN ISO15614-1 L2 or ASME IX.)

##### Welding Procedure Qualification Records (WPQR)

The Contractor submits to the Employer for acceptance, a WPQR for parent material butt weld procedure covering a qualified thickness range of 3 - 70mm. The WPQR must be approved by an AIA as well as IWE/IWT. Welding and testing (destructive and non-destructive) of the test pieces shall be witnessed and approved by an AIA or Notified Body, as per 240-106628253 Standard for Welding Requirements on Eskom Plant. (WPQR is in accordance with BS EN ISO15614-1 L2 or ASME IX). WPQR testing/result reports to be issue to Eskom.

##### Welder Qualification Records (WQRs)

The Contractor submits to the Employer for acceptance, a valid Welder Qualification Records (WQRs) covering the PQR filler material group and dimensions. WQR is approved by the Contractor’s responsible welding coordinator. Refer to 240-106628253 Standard for Welding Requirements on Eskom Plant.

##### Deliverables

The Contractor will be required to submit a report including but not limited to the following items:

- Overall status and appraisal of the Waterway systems.

- Quantify nature and extent of defects found.

- Baseline of defects for future inspection and monitoring

- Detailed Report of the welding service which includes but is not limited to the type of weld, location, parent material, weld material, weld plug etc.

#### Constraints on how the Contractor provides the Works

##### Quality Management

The Contractor is responsible for Quality Control to ensure the performed welding and associated services meet the requirements of the Employer. Quality, inspection, testing and documentation requirements include the following:

- No work will be done without a quality control plan (QCP) that is accepted by the Employer. A QCP will therefore be submitted to the Employer.

- Each QCP shall contain a space, separate from the individual intervention points, where the names of the nominated quality representative from each party will print their names and sign next to it; this is to aid signature identification.

- Intervention points will be signed as work progresses, and no backdating will be allowed.

- QCP’s will make provision for referencing of the relevant documents.

- The following minimum intervention points must be included in each of the weld repair QCP’s for the Employer’s quality control representative:

- Approval of QCP (H)

- As-Found Inspection (W)

- PMI (Positive Material Identification) (H)

- NDT Procedures and Operators (H)

- Weld Maps (R)

- WPS/WPQR (H)

- Welder Qualifications (H)

- Welding Consumable Material Certificate (H)

- Machining (W) (only if applicable to repair)

- Weld as per WPS (S)

- PWHT (H) (only if applicable to repair)

- NDT (H)

- Final Inspection (H)

- Final Databook Acceptance (H)

##### Documentation

- All documents supplied by the Contractor shall be of good quality and subject to the

Service Manager’s acceptance.

- The Contractor notes that metric sizes, as specified by the International Standards

Organization and agreed to by the South African Metrication Boards, are used. International System of Units (SI units) are used on drawings, pamphlets, calculations and documents.

- The Contractor shall provide a consolidated Databook that will consist of, as a minimum and not limited to, the following:

QCP Requirements stipulated as above 1.2.2.5.1.

- NDT Procedures and Operator Qualifications

- The Employer will provide the relevant information, as received from the Employer’s NDT service provider to the Contractor for Databook consolidation purposes as well as references within the QCP and relevant reports.

- Welding Procedure Specification (WPS) & Welding Procedure Qualification Record

(WPQR/PQR)

- The Contractor will provide, as per Section 1.2.2.4, a qualified WPS supported by a valid WPQR/PQR approved (signed) by the Contractor’s registered IWE or IWT as well as the independent AIA or notified body (examiner) who witnessed the welding and testing of the test pieces. WPQR testing/result reports to be issue to Eskom

- Welder Qualifications

- The Contractor will provide, as per Section 1.2.2.4, valid Welder Qualifications

(Welder Approval Certificates) approved by the Contractor’s IWE/IWT as well as the Authorized Inspection Authority (AIA) who witnessed the welding and testing of the test pieces.

- PMI Report

- The Contractor will provide PMI reports, obtained from a calibrated X-Ray Fluorescence (XRF) meter, to verify the material grade of each weld repair, prior to welding.

- Weld Map

- A weld map will be provided by the Contractor, clearly indicating welded areas with allocated weld numbers for traceability purposes.

- NDT Reports

- NDT reports as received from the Employer’s NDT service provider will be reviewed by the Contractor to ensure accuracy and traceability. The weld numbers, as per the weld maps, must be referenced on NDT reports.

- Welding Consumable Certificates

- 3.1 Material Certificates will be provided by the Contractor.

- Heat Treatment

- Heat Treatment Procedures, Record Graphs and Calibration Certificates.

##### Access

- The Employer will provide access to the Works to enable execution of the works. Where required, scaffolding will be constructed in the penstock to enable repair to the Waterways.

- Access into the penstocks will be via the 750mm Ø manholes.

- The Contractor notes that the working space may be restricted and/ or in a confined space.

- General access to the power station complex is controlled and it is mandatory that the

Contractor always adheres to all security regulations in force.

## Interpretation and terminology

### The following abbreviations are used in this Service Information:

| Definition | Description |
| --- | --- |
| Inspection | Activities, which by means of examination, observation or measurement, determine the conformance of material, parts, components etc., to predetermined specifications and quality requirements. |
| Maintenance | A combination of all technical, administrative and managerial actions during the life cycle of an item intended to retain it in, or restore it to, a condition in which it can perform its required function. |
| Repair | Restore (something damaged, faulty, or worn) to a good condition. |

### Abbreviations

| Abbreviation | Explanation |
| --- | --- |
| ECSA | Engineering Council of South Africa |
| ISO | International Standards Organisation |
| NEC | New Engineering Contracts |
| No | Number |
| OHSA | Occupational Health & Safety Act |
| Abbreviation | Explanation |
| QA | Quality Assurance |
| QC | Quality Control |
| QCP | Quality Control Plan |
| SANS | South African National Standard |
| PM | Project Manager |
| PPE | Protective Personal Equipment |
| SOW | Scope of Works |

# Management strategy and start up.

## The Contractor’s plan for the service.

- The Contractor shall provide, at the time of service, a detailed service programme (in MSP and PDF formats) outlining the objective as stated in the scope of work.

- The plan shows all the information required by Clause 21.2 of NEC3 TSC.

- The Contractor updates the plan daily during execution and present it to the Service Manager by not later than 10H00 the following morning or when required to do so.

- A financial cash flow projection shall be attached to the plan indicating the intended invoicing dates and amounts as for the entire contract period.

- The availability of materials intended for use, including the approval timeframe thereof, shall also be indicated on the plan.

## Management meetings

Meetings shall be held to mutually promote and to pro-actively and jointly manage the administration of the contract with the objective of minimising the adverse effects of risks and surprises for both Parties.

Regular meetings of a general nature may be convened and chaired by the Supply Manager as follows:

| Title and purpose | Approximate time & interval | Location | Attendance by: |
| --- | --- | --- | --- |
| Kick-off | Once-off | MS Teams/On-Site | Employer, Contractor, Service Manager, employer’s personnel (Site representative, SDL&I representative, environmental, Technical & Quality) |
| Risk register and compensation events | As and when required | MS Teams/On-Site | Contractor, Service Manager, Site representative |
| Overall contract progress and feedback | As and when required | MS Teams/On-Site | Contractor, Service Manager, Site representative |
| Toolbox talk | Daily (morning prior-work execution) | On-site | Contractor |
| Outage meetings | Daily During outage | On-site | Contractor, Site representative |

Meetings of a specialist nature may be convened as specified elsewhere in this Service Information or if not so specified by persons and at times and locations to suit the Parties, the nature and the progress of the service. Records of these meetings shall be submitted to the Service Manager by the person convening the meeting within five days of the meeting.

All meetings shall be recorded using minutes or a register prepared and circulated by the person who convened the meeting. Such minutes or register shall not be used for the purpose of confirming actions or instructions under the contract as these shall be done separately by the person identified in the conditions of contract to carry out such actions or instructions.

All attendees shall have the necessary delegated authority to make decisions in respect of matter discussed at each meeting.

## Contractor’s management, supervision and key people

- The Contractor provides an organogram depicting the resources on-site and their lines of authority and communication.

- Contractor’s key people to provide their CVs and qualifications before the commencement of the work. The Contractor’s Service Manager is trained on the NEC TSC3 prior the starting date.

- The Employer reserves the right to object to and require the Contractor to remove from the services, forthwith, any person employed by the Contractor in or about the Provision of the Services who, in the opinion of the Service Manager is incompetent, misconduct’s himself or negligent in the proper performance of his duties and such person is not again employed for the services without the written permission of the Service Manager.

- The Contractor employs in and about the Provision of the Services only such persons that are careful,

competent and efficient in their several trades and callings, to achieve safety excellence and highest quality standard.

- The Contractor does not modify any plant or materials unless accepted by the Employer prior to implementation.

- The Contractor notifies the Employer at least two days in advance of a Hold or Witness point on the Works.

- The Contractor informs the Employer of any defect found and notifies the Employer at least two (2) days in advance of a Hold or Witness point on the Works

- The Contractor does not operate any Equipment on Site unless specific authorization is obtained from the Employer.

- The Contractor makes arrangements for the use of the available workshop equipment and site-specific tools

- The Contractor provides the necessary personnel resources to complete the service. A detail contract organization structure and resource are provided by the Contractor. The Contractor provides a list of Subcontractors, detailing their roles and accountabilities.

## Documentation control

- All contractual communications are through formal compiled letters and or forms on the company’s letterhead

- The formal letters and or forms are attached to emails and not as a message in the email itself.

- The receiver of a formal letter or forms signs off an acknowledgement of receipt of the communication and returns the acknowledgement of receipt to the sender of the formal communication.

- Contract forms templates can be provided to the contractor on request.

- Technical documentation control is outlined on 1.2.2.5.2 Documentation.

## Invoicing and payment.

- Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice showing the amount due for payment equal to that stated in the Service Manager’s payment certificate.

- The Service Manager is to be copied on all emailed electronic invoices.

- Failure to submit the invoice to the correct address could delay payment.

- The Contractor’s Tax Invoices comply with the requirements stated in clause Z7 of the Contract Data.

- Invoices are submitted electronically to Local Invoices - invoiceseskomlocal@eskom.co.za

- Details required when submitting invoices and additional data:

      - The subject line of your email should contain your vendor number.

      - Each invoice in PDF should be named with your invoice number only.

      - All electronic invoices must be sent in PDF format only.

      - Attach the proof of delivery to your invoice for items delivered to the site with the acceptance signature.

      - Where applicable, supporting documents must be attached to the scanned PDF invoice as one attachment.

      - A copy of the signed assessment certificate.

      - CPA (Contract Price Adjustment) calculation sheet.

      - Retention Certificate where it is a retention invoice.

- Ensure compliance with the tax requirements for submitting invoices electronically

- Each PDF should contain only one credit note, one debit note, or one credit note. More than one invoice can be submitted per email.

- Any applicable CPA must be invoiced separately so that if there are issues with the CPA, the rest of the invoices can be paid while the CPA issues are resolved.

- Include the following information on the Invoice:

      - Name and address of the Contractor and the Project Manager.

      - The contract number and title,

      - VAT registration number,

      - The Employer VAT registration number is 4740101508,

      - The total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT,

      - company registration number, if applicable,

      - The banking details,

      - Name and address of the recipient,

      - Tax invoice number and date of issue,

      - Description of goods/services provided,

      - Quantity or volume of goods/services,

      - Period time for which the Tax Invoice is being rendered,

      - Relevant Task Order Number (commencing with a 45 prefix),

      - Relevant line-item number,

      - Statement whether value-added tax is included or excluded.

## Contract change management

Contract change management is managed in accordance with clause 6 of the core clauses in TSC3.

## Records of Defined Cost to be kept by the Contractor

Clear records of hours worked or time sheets in respect of all time charges shall be kept by the Contractor and shall indicate the resource utilised, location, duration, and times, associated expenses incurred, and a summary of the services rendered which shall be cross-referenced to deliverables rendered. The Service Manager shall review all time sheets.

Records to be kept and separated in the following categories:

- SHE related

- Labour costs

- Transport

- Accommodation

- Living out

- Materials

- Plant and equipment

The Contractor maintains records of all documentation and shall be provided to the Service Manager in electronic format and hard copy

## Insurance provided by the Employer

As per Clause Z12.  Queries regarding insurance claims and/or procedures can be addressed with the Service Manager.

## Training workshops and technology transfer

Not Applicable

## Design and supply of Equipment

The scope of the work is described in this specification and (167A/16067) Scope of Work for Standby Welding Services for the Waterways at Peaking Pumped Storage Schemes (Drakensberg, Ingula and Palmiet PS). No alteration to- or on equipment is allowed without the written consent of the Service Manager.

## Things provided at the end of the service period for the Employer’s use

### Equipment

Not Applicable

### Information and other things

The Contractor hands over the file with service records. This file shall contain all contract data including, but not limited to, all communication, instructions, compensation events, disputes, warnings, certificates, reports and health & safety instructions.

## Management of work done by Task Order

a) All work is managed through a Task Order.

b) The process for placing a Task Order is:

- A Task Order Request is issued by the Service Manager to the Contractor

- The Contractor prepares and submits a Task Order quote to the Service Manager

- The Service Manager assesses the Task Order quote for acceptability and conducts clarification with the Contractor if required

- The Service Manager accepts the Task Order quote by issuing the Task Order and PO to the Contractor

# Health and safety, the environment and quality assurance

## Health and safety risk management

- The Contractor undertakes to take all reasonable precautions to maintain the health and safety of persons in and about the execution of the works. Without limitation the Contractor:

- Will adhere to Eskom’s Occupational Health and Safety policies, standards, procedures, directives, OHS Specification/requirements, applicable health and safety laws and regulations and other requirements, as amended.

- May not commence work until the Health and Safety file has been approved by the respective Contract Custodian together with the OHS professional.

- Warrants that the total of the Prices as at the Contract date includes a sufficient amount for proper compliance with, all applicable health & safety laws and regulations and the health and safety rules, guidelines and procedures provided for in this contract and generally for the proper maintenance of health & safety in and about the execution of works.

- Health and safety risk management

- The Contractor shall comply with the health and safety requirements contained in OHS Specification and the approved safety file. Service Manager reserves the right to review the OHS Specification to address the Operational risks and the contractor shall comply with the latest SHE Specification as amended at no cost.

- The OHSACT 37(2) agreement must be signed by Employer and Contractor/service provider’s representatives.

- The Contractor OHS professional must conducts internal audits at planned intervals to monitor compliance to the contractual health and safety requirements.

- The Contract Custodian must conduct inspections at planned intervals to monitor compliance to the contractual health and safety and legal requirements.

- The Contractor may be selected during internal and/or external Eskom Power Station audits to verify compliance to legal and contractual OHS requirements. The Contract Custodian will communicate this at relevant time periods and the contractor shall avail themselves for this audit.

- Below are minimum Safety requirements to be adhered to by contractors/service providers, to gain access to Eskom Power Stations:

- Valid Medical fitness certificate

- Clearance from SAPS or accredited service provider linked to SAPS AFIS system not older than thirty (30) days

- Identification document (RSA ID or equivalent)

- National Drivers Licence (applicable to drivers)

- Adherence to the Eskom Life-saving rules 3 Buckle up and 4, Be Sober

- Applicable risk based Personal Protective Equipment

- Valid letter of good standing (COIDA or equivalent). Access to site to perform work will be denied should the Letter of good standing be expired.

- Induction will only be conducted after all documents have been submitted and accepted by Service Manager.

- The contractor/supplier/consultant who is working alone and not eligible to register with the compensation fund, shall provide Service Manager with the member benefit statement of the insurance cover which include life and disability cover to the minimum fund of R500 000. Note: Induction will only after the above documents have been submitted and accepted by Service Manager.

- Contractor/service provider Management Key Performance Indicators (KPI’s)

- Maintain Health and Safety file, and compliance with the health and safety plan, Eskom OHS requirements and applicable legislation as amended.

- Always maintain good housekeeping where the task is being carried out and/or within the area of responsibility.

- Implement and monitor near miss reporting strategy / Programme (reporting of near misses).

- Develop and comply with Behavioural Safety Observation (BSO) and Planned Job Observation programmes (PJO).

- Maintain Zero Fatalities for the duration of the contract.

- At any given point, the OHS performance must be within the lost time injury (LTI) tolerance level as amended.

- All incidents must be reported immediately or before the end of the particular shift during which the incident occurred.

- All incident investigations shall be completed within 30 days of the occurrence of an incident.

- Incident investigation recommendations shall be closed within the recommended time frame recorded in the Incident investigation report.

- Close audit findings as per the Eskom procedure or audit report recommended time frames.

- Close Non-conformance as per the recommended time frames.

- Note: Monitoring of the above mentioned KPI’s will take place through regular audits and inspection.

- On completion of the Service/contract, Service Manager together with the Contractor shall conduct the final meeting to identify the gaps prior to the contract close out. Before the final invoice is paid/processed, the Contractor shall ensure that the below requirements are met:

- Close all incidents and audit findings.

- Clean the respective yard and ensure good housekeeping where the contractor was working.

- Contractor shall submit safety statistics and a safety file to Eskom Business Unit Safety department for   closeout and filling.

- Completion of a closeout report to close the contractual work.

### Eskom Life-Saving Rules

- The Employer places a high value on health and safety and urges the Contractor who is undertaking Works for to do the same.

  - The Employer has developed Six life-saving rules that apply to all Employer’s employees, Agents, Consultants, and Contractors. Any Employer’s employee or employee of a Contractor or Subcontractor who fails to follow these rules will be deemed a serious violation. These rules are in place to protect any employee, labour broker, or Contractor working from significant injury or death.

  - If any contractual work, including the delivery of any product, is carried out on the Employer’s premises, the Contractor and its employees shall comply with all rules and regulations applicable to those premises.

  - The Rules are:

| RULE | DESCRIPTION OF RULE |
| --- | --- |
| Rule 1 | OPEN, ISOLATE, TEST, EARTH AND CREATE AN EQUIPOTENTIAL ZONE BEFORE TOUCH (That is plant, any plant operating above 1000 V) |
| Rule 2 | HOOK UP AT HEIGHTS Working at height is defined as any work performed above a stable work surface or where a person puts himself/herself in a position where he/she exposes himself/herself to a fall from or into. |
| Rule 3 | BUCKLE UP No person may drive any vehicle on Eskom business and/or on Eskom premises: Unless the driver and all passengers are wearing seat belts. |
| Rule 4 | BE SOBER No person is allowed to be under the influence of intoxicating liquor or drugs while on duty. |
| Rule 5 | PERMIT TO WORK Where an authorisation limitation exists, no person shall work without the required permit to work. |
| Rule 6 | ENSURE SAFE LIVE WORKING CONDITIONS Ensure all live work basic principles are adhered to. |

### Minimum requirements to access site

- The minimum requirements for the Contractor to gain access to Peaking Power Station include but not limited to following:

- Valid Medical fitness certificate

- Police clearance from SAPS or accredited supplier/service provider linked to SAPS AFIS

- system not older than thirty (30) days

- Identification document (RSA ID or equivalent)

- National Drivers Licence (applicable to drivers)

- Adherence to the Employer’s Life-saving rules 3 and 4, Buckle up and Be Sober.

- Specific site Safety Induction

### Contractor Site Manager

The Contractor Site Manager must be trained in the following:

- Hazard Identification and Risk Assessment (HIRA), Incident Investigation training, Supervisor training & Legal Liability training.

### Contractor site supervisor

The contractor site supervisor must be trained in the following:

- Hazard Identification and Risk Assessment (HIRA), Incident investigation training, Supervisor training & Legal liability.

Must:

- Be competent to perform the required supervisory tasks.

- Ensures the Contractor’s employees and all Subcontractors comply with the required statutory and Employer’s Service requirements.

- Inspect all work done by the Contractors to ensure adherence to Employer’s standards and requirements.

- Conduct follow-up inspections to ensure findings are closed out and preventative action is in place.

- Monitor Contractors for adhere to statutory requirements and safety standards.

- Monitor Contractors overall OHS performance on site to achieve excellent results.

- Discuss all OHS related problems with the relevant Contractor management timeously in the first instance and thereafter the Service Manager in the second instance relating to procedure requirements, non-conformances identified, corrective actions, audits and inspection schedules.

- Continual liaison between the Contractor, Subcontractors and employees.

- Ensures that employees and Subcontractors are aware of latest standards, procedures, work instructions and safety regulations issued by the Employer.

- Conduct site Inspections for compliance to OHS requirements and compiles the relevant inspection reports.

- Submit the observation reports to the relevant Service Manager.

- Submit the required OHS reports communicated by Employer e.g. manpower numbers, statistics report etc.

- Have meaningful participation in the Site and statutory health & safety committee meetings.

- Participate in all Subcontractor incident investigations.

- Participate in the main Contractor's emergency preparedness planning.

- Ensure that their own employees and those of any appointed contractor are competent to perform the tasks assigned.

### Contractor Health and Safety officer

- The Contractor to provide a Full time Safety Officer for this contract.

- The Contractor Health and Safety Officer must be trained in the following:

  - SAMTRAC, Hazard Identification and Risk Assessment (HIRA), Incident investigation training, Legal Liability Training, Knowledge and understanding of ISO 45001:2018 and Minimum work experience of 2yrs.

  - Contractor Safety Officer’s daily plant walks and reports to be submitted to the Employer’s Power Station Safety Department.

  - The Contractor Health and Safety Officer to conduct monthly safety internal audit of their Subcontractors and submit to Eskom the report and corrective action that has root causes of all identified deviations.

### Functional Requirements

- The Contractor submits a complete condition assessment report of the welding service

required and executed.

- The Contractor is to be certified (in terms of the South African Occupational Health and

Safety Act of 1993 and Construction Regulations 2014), and has the necessary skills to

carryout the works.

- The Contractor provides detailed procedures that are to be employed, describing step by

step how the Contractor performs the works.

- The Contractor provides an organogram, specific to this particular supply, detailing all the

positions and individuals responsible for technical expertise and logistic support. CVs of all key personnel.

- A professionally registered person is required to compile and review the final inspection

report.

### Welding and Hot Work

- The Contractor and its Subcontractors shall ensure compliance to the General Safety Regulations, regulation 9, with regards to all welding and similar operations.

- The Contractor and its Subcontractors shall ensure that prior to any such activities taking, it complies with the Employers permit-to-work requirements for Hot-work activities.

- The Contractor when required to perform Hot Work shall appoint in writing at a Hot Work Monitor (HWM) for that day or outage related work. The Hot work monitor must preferably not be responsible for more than four hot Work areas simultaneously.

- The Hot Work Monitor must complete a Hot Work Application form prior to the permit being issued; the relevant Responsible Person must provide the Appointed Person with the completed and signed Hot Work Application form. The Hot work Application form must be cross-referenced (linked) to the Permit to work (as per Generation Plant Safety Regulations /Operating Regulation for High Voltage Systems).

- A daily hot work Approval form must be completed by the Fire Watch and displayed on the Hot Work area.

- The Hot Work Monitor is responsible to ensure that all hot work requirements are communicated to the relevant responsible person. This must be done daily.

- The Hot Work monitor shall do inspection after daily hot work of all relevant areas where hot work is completed and signed.

- The Hot Work Monitor shall also do the final inspection of all areas where hot work is completed and if satisfactory shall then sign and hand over to the Responsible Person for clearance and auditing purposes. Approval needs to be obtained all the time when hot work needs to be conducted in a non-dedicated hot workplace e.g. Plant.

### Suspension of works and services under a contract

Any person may stop an activity, unsafe act or unsafe condition that poses or may pose a threat to

the health and safety of an individual or create a risk of degradation of the environment. This includes

any unauthorised work or service performed by or legally or contractually non-compliant acts or

omissions by a Contractor or Its subcontractor.

### Health, safety and the environment File submission

The Contractor is expected to ensure that adequate time is allocated for the approval of their Safety,

Health and Environmental (SHE) File. This compulsory document must be prepared before an appointment with the Health & Safety Officer is made. The Health & Safety Officer will, upon receipt

of this document, and after ten working days, approve or reject the submission. No work shall start

before the approval of the Health, Safety & Environmental File.

- The SHE file is submitted to the Services Manager for review and acceptance, 60 days before the commencement of the service on site and includes, but are not limited to the following:

- Safety, Health and Environmental Plan (SHE Plan)

- SHE organization within the Company-Responsibility & Accountability

- OHS Incident management Procedure (32-95)

- Planning of conduct of work activities including planning for changes and emergency work (Operational Plan)

- Management of PPE - Personal Protective Equipment (Procedure with the matrix)

- Emergency planning and fire risk management

- Vehicle and driver behaviour safety (Competency, Traffic Management, etc.)

- Sub-Contractor or supplier selection and management

- Key personnel competency, training, appointments

- Communication and awareness Plan

- Behavioural Based Safety Procedure

- Employer’s Baseline SHE Risk Assessment (BRA).

- Contractor’s Baseline Risk Assessment in line with the Employer’s BRA (Identification,

- assessment and management of Safety, Health and Environmental risks related to the scope

- of work. The methodology used for the risk assessment is provided together with the BRA.)

- Valid Letter of Good Standing (COIDA or equivalent)

- SHE policy signed by CEO / MD - Complying to OHS Act Section 7 or ISO 45001

- Occupational hygiene and health risk assessment

- Medical surveillance

- Method Statements / Safe Working Procedures

- Only after the SHE file met all the requirements and are approved by the OHS department the Employer’s representative will arrange with the OHS department for the Contractor’s employees to attend Induction. The Contractor’s personnel attend an induction meeting on site and sign the attendance register provided. Contractor will not be allowed to participate in any Eskom Plant activities before Induction was attended. In addition, reference is made to Health and Safety Specification, for documents and policies which the Contractor is required to adhere to.

- The Contractor is responsible for the safety and security of his/her personnel, equipment on site and the Service.

- The Contractor applies safety awareness through continuous training of its workforce and Sub-Contractors.

- The Contractor is responsible for the safety and security of the materials (on site) required for the Service.

- The Contractor adheres to the safety regulations pertaining to the power station.

- The Contractor adheres to the safety regulations pertaining to working at height where training certificates to work at heights are mandatory.

- The Employer’s Safety Risk Management Directive for Contractors is provided to the Contractor.

- The Contractor shall ensure that its Employees are provided with adequate PPE with clearly identifying motifs for the site Service they may provide and are in accordance with the requirements of General Safety Regulation 2(1) of OHSA and further ensure that its Employees wear the PPE issued to them at all relevant times.

- Medical fitness and working at heights/elevated positions certificates are required before commencing work. The Contractor ensures that all persons who work at height and those who are required to do rescue at height are trained according to the relevant unit standards. As a minimum, individuals who work at height and are not responsible for performing a rescue must undergo three days of FAS training (Unit Standard 229998), and the rescuers must furthermore undergo two days of rescue training in accordance with unit standard 229995. Rescuers are to be appointed in writing for that particular site/project.

- The Contractor may identify further training (e.g. Advanced rescue US229999) applicable to the scope of work and ensure that their employees are trained. Only training providers that use competent training instructors and assessors who are SETA accredited and SAQA-registered in terms of the relevant unit standards may be used. Regarding Work in heights/elevated position the Contractor ensure that its Employees work in accordance with the requirements of General Safety Regulation 6 of OHSA

- The Contractor shall ensure that all the plant, machinery, equipment it may wish to utilise on site is/are at all times of sound order and fit for the purpose for which it is intended, and that it complies with the requirements of General Safety Regulation 10 of OHSA

- The Contractor complies with Employer’s transport requirements while performing contract work for Eskom. Without prejudice to any other requirements of this Service Information or the Conditions of Contract, the Contractor complies with the following: Eskom Life-saving Rules Directive 240-62196227 All equipment can be tested on site, but if equipment is to be taken out of the Power station Boundaries, then the insurance for and responsibility of the items will be borne by the Contractor. Preliminary and general expenses must be accounted for separately and will apply to the testing of all of the items listed. A reduction in scope will not affect the aforementioned tariff. Minimum Safety Constraints:

- Competencies (training)

- Risk Assessment

- Letter of Good Standing

- Valid accreditation certificate issued by the accreditation authority

- Proof of accreditation

- Medical Certificates or procedure for such implementation

### Plant Safety Regulations

- The Contractor requests the Employer’s Representative to arrange the isolation of the plant from all sources of danger as described in the Plant Safety Regulations.

- The Employer shall, on request, make available a copy of the latest revision of the Plant Safety Regulations to the Contractor when it is a requirement for the Contractor to be trained and authorised in terms of the PSR.

- The Contractor shall conform to all rules and regulations applicable to Plant Safety and shall complete the Workman’s Register prior to working on the plant.

### Reporting of Accidents

The Employer follows an accident prevention policy which includes the investigation of all accidents

involving personnel and property. This is done with the intention of introducing control measures to

prevent a recurrence of the same incident. The Contractor is expected to co-operate fully to achieve

this objective. The Service Manager must be informed immediately of any Category B or C incidents.

Category A incidents and any damage to property or equipment must be reported to the Service

Manager within 24-hours.

NOTE: This report does not relieve the Contractor of his legal obligation to report incidents to the

Department of Labour, or to keep records in terms of the Occupational Health and Safety Act, and

Compensation for Occupational Injuries and Diseases Act.

### Speed Limit

All vehicles must be driven with due consideration for personnel and property. Maximum speed limit

will be always adhered to on the premises.

### Health and Safety Arrangements

- The Contractor must ensure that all his personnel attend a Health and Safety Induction Course prior to starting with the Service. A one- (1) hour course will be provided by the Employer and will be valid for the duration of one- (1) year.

- Safety Risk Management has the right and authority to visit and inspect the Contractor’s workplace or site establishment to ensure that tools, machinery and equipment comply with the minimum safety requirements.

- The Employer’s Representative are entitled to instruct the Contractor to stop work, without penalty to the Employer where the Contractor’s personnel fail to conform to safety standards or contravene health and safety regulations.

### Transportation of passengers: open LDV’s

With effect from 31 May 2006 no Eskom employee or Contractor would be allowed to transport

passengers on the back of open light delivery vehicles (LDV’s). It is a legal requirement to provide

safe transportation of Eskom and Contractor employees – therefore the following will be enforced:

- Ensure that no employee, including Contractor employees or any other person, when on an

Eskom site and/or performing work for Eskom, is allowed to be transported in the back of open

vehicles.

- There will be cases where this may not be reasonable or practicable, namely where vehicles are

used during line inspections on sites or on private roads, or similar cases, and in these cases

such vehicles must be driven at less than 30km per hour or at a speed suitable to the prevalent

conditions. In such cases, the carrying of passengers in the back of such open vehicles could

be explicitly allowed, after:

- a risk assessment has been carried out, indicating a very low risk.

- mitigating factors have been identified to control any risk identified.

- proper seating and handrails have been provided on the back of the open vehicle:

- these measures have been discussed at the relevant Health and Safety Committee Meeting and approved by the Employer. is defined and contained in a formal written division's or BU's policy, including the appropriate mitigating factors.

- such a policy has been communicated to all employees and Contractors.

- The risk assessment findings/outcomes must always be available for audit purposes.

- Tools and equipment must be properly secured.

- Only authorised drivers may transport passengers.

- Proof must be submitted on request in terms of valid roadworthiness of the vehicle/s.

- The above must apply to onsite and off-site transportation of passengers.

- No person may be transported in the back of vehicles closed by means of canopies, unless provided with factory-fitted or manufactured-approved, proper seating and safety belts, i.e. crew cabs.

- The driver must ensure that no employees are transported in the back of open vehicles unless it is allowed in terms of a divisional or BU-specific policy as referred to in paragraph f). This also applies to Contractor and Contractor employees when performing work for Eskom.

- The driver must ensure that all canopies are being properly fitted and secured and that all loose tools and objects in vehicles are properly secured. The driver must ensure that their passengers are seated and wear seatbelts at all times.

## Environmental constraints and management

The Contractor, in and about the execution of the service, complies with all applicable environmental

laws and regulations and rules, guidelines and procedures otherwise provided for under this contract

and ensures that his Subcontractors, employees and others under the Contractor’s direction and

control, likewise, observe and comply with the foregoing.

### Legislation

The Contractor complies with all environmental legislation of South Africa in respect of controlling

air pollution, water pollution and waste disposal, etc.

The Contractor’s rates tendered shall cover all costs that will be incurred to comply with all requirements of the environmental requirements. Special attention is drawn inter alia to the following aspects:

- The Contractor’s attention is drawn to the fact that the Affected Property is situated in a highly sensitive environmental area and that any incident that may result in an environmental impact must be brought to the attention of the Service Manager as soon as it is possible. The site is managed in accordance with an ISO 14001 certified management system, and the Contractor is be expected to manage all processes in line with environmentally sound principles.

- The Contractor, in and about the execution of the service, complies with all applicable national, provincial and Municipal environmental legislation and by laws.

- Comply with all environmental legislation of South Africa, including but not limited to:

  - National Environmental Management Act 107 of 1998

  - National Environmental Management Waste Act 59 of 2008

  - National Water Act 36 of 1998

  - Eskom Waste Standard latest revision

  - Waste Management: Norms and standards: Act 59 of 2008 latest revision

- Adhere to all permits, licenses, and Environmental Authorisations (EAs) applicable to the site.

- Comply with local municipal bylaws on waste disposal, noise, and hazardous materials

- The Contractor shall comply to all National and Local legislation requirements as well as Eskom procedures and policy. Eskom’s goal is to ensure zero harm to the environment, and to ensure that any possible impact is mitigated or managed.  The Duty of Care and implementation of best practice is critical during operations, and full communication on environmental issues is required at all times.

- Site/laydown demarcation: The Contractor shall demarcate his camp site, be restricted to that specific area and take full responsibility to restore the area to its original condition before the contract commenced.

- Waste management: The Contractor shall dispose of all waste off-site at a licensed waste disposal facility and submit proof to Eskom. The method statement on waste management will need to include the identification of possible waste streams, temporary storage and disposal options for each waste type, and contingency plans in the case of any environmental incident. A Safety Data Sheet must be supplied for all chemical or hazardous / potentially hazardous material brought onto site.”

- Sanitation: The Contractor shall provide an appropriate enclosed temporary sanitation facility

- Dust control: The Contractor shall be responsible to apply effective dust control measures.

- Fire prevention: It shall be the responsibility of the Contractor to prevent fires at all times during the contract.

- The Contractor shall take full responsibility for protecting the natural environment and eliminating or minimising the negative impacts of construction on the environment during construction. Nothing specified herein shall relieve the Contractor of any obligations or responsibilities in this regard.

- The Contractor shall implement an Environmental Policy and plan, in line with relevant various compliance obligations, statutory regulations, including all national, provincial and municipal legislation/regulations.

- Method statements which include environmental protection shall be submitted to the Service Manager within 14 days after the.

- The Contractor shall conduct his activities so as to cause the least possible disturbance and adverse impact to the existing amenities, whether natural or man-made, in accordance with all the currently applicable statuary requirements. Special care shall be taken by the Contractor to prevent irreversible damage to the environment.

- The Contractor shall take adequate steps to educate all members of his workforce as well as his Supervisory staff on the relevant environmental laws and regulations. The Contractor shall supplement these steps by prominently displayed notices and signs in strategic locations to remind personnel of environmental concerns.

### Green Practices

The Contractor must carry out good environmental practices in carrying out the works for conserving

the global & local environment. Such practices shall include but not be limited to the replacing all chemical-based cleaning agents by other natural/organic alternatives when such chemicals is provided by the Contractor. During sweeping and dusting, the Contractor shall ensure that a minimum amount of dust is liberated into the atmosphere. The use of compressed air for cleaning is prohibited.

### Functional Requirements

- The Contractor submits a complete condition assessment report of the welding service required and executed.

- The Contractor is to be certified (in terms of the South African Occupational Health and Safety Act of 1993 and Construction Regulations 2014) and has the necessary skills to carry out the works.

- The Contractor provides detailed procedures that are to be employed, describing step by step how the Contractor performs the works.

- The Contractor provides an organogram, specific to this service, detailing all the positions and individuals responsible for technical expertise and logistic support. CVs of all key personnel.

- A professionally registered person is required to compile and review the final inspection report.

### Method Statements

The Contractor shall submit, before 14 calendar days of commencement of any activity, a Method Statement containing details of all site layouts and environmental protection measures proposed to the Service Manager for review and acceptance.

These shall include but not limited to:

- Site establishment layout.

- Pollution prevention measures.

- Waste including water management plan.

- Incident and emergency management

The Contractor shall identify the potential environmental aspects and impacts that may occur

as a result of his/her activities and accordingly prepare separate Method Statements

describing how each of these impacts will be prevented or managed so that the standards

set out in this document are achieved.

In addition, the Contractor shall provide detailed method statements on how he intends to carry out the works; this shall apply to all, and any part of the works as provided in the conditions of contract.

### Temporary Services and Facilities

Cleaning, maintenance and repairs of vehicles shall be done off site.

### Protection of Rivers, Streams and Watercourses

- All rivers, streams and watercourses shall be protected from direct or indirect spills of pollutants such as garbage, sewage, cement, oils, fuels, chemicals, aggregate tailings, silt and wastewater or organic material resulting from the Contractor’s activities. In the event of a spill prompt action shall be taken to clear polluted or affected areas.

- The Contractor shall not work within river flood lines, streams, water courses and wetlands without the written acceptance of the Service Manager as required for the execution of the work.

### Refuse and Waste Control

- The management of solid waste on Site shall be strictly controlled and monitored. Only licenced waste disposal landfill sites shall be used.

- The quantities of waste generated on Site shall be minimised; Labelled recycling bins shall be used and waste separated where possible. In addition, a recycled-material collection schedule shall be established, and the bins shall be collected regularly.

- Eating areas for the construction staff shall be designated and supplied with waste bins.

- No on-site burying or dumping or unauthorised burning of any waste materials, vegetation, litter, or refuse shall occur.

- Bins provided must have lids and will be sufficient to store the solid waste produced on a daily basis.

- The bins should be emptied at least once a day.

- Waste from bins may be temporarily stored on Site in a central waste area that is weatherproof and scavenger-proof and which the Service Manager has accepted.

- All solid waste shall be disposed of off site, at a licenced landfill site. The Contractor shall supply the Service Manager with a certificate of disposal; and waste shall be separated into domestic waste, building/construction rubble, scrap metal, oil and grease and hazardous waste and dealt with in the following manner:

Chemicals and Detergent Usage

- The contractor shall ensure that only SABS-approved, environmentally friendly, and non-toxic chemicals/products are used.

- Safety Data Sheets (SDS) must be provided and accessible on-site for all chemicals and detergents used.

- New chemicals must be submitted with full Material Safety Data Sheets (SDS) for approval before use.

- The Contractor shall ensure that containers are clearly labelled with content, hazard warnings, and expiry dates. A chemical and detergent inventory log must be maintained and updated.

- Mixing and dilution must be done following manufacturer guidelines to avoid overuse or wastage

### Protection of Flora

The removal, damage and disturbance of indigenous flora are prohibited.

### Protection of the Fauna

- The Contractor shall protect fauna living within the site and shall ensure that hunting, snaring, poisoning, shooting, nest raiding, or egg-collecting and disturbance does not occur.

- The Contractor is to ensure that his employees are instructed not to feed wild animals.

- The use of pesticides is prohibited unless accepted by the Service Manager.

- No domestic pets or livestock are permitted on site.

- The Contractor must adhere to speed limits and other site rules to protect local flora and fauna.

- The Contractor shall ensure that all vehicles operate within the designated speed limits on Eskom premises at all times, in order to promote safety, reduce the risk of accidents, and prevent road kills involving wildlife or site fauna

### Dust

- A dust control programme shall be implemented by the Contractor to maintain a safe and healthy working environment/.

- The Contractor shall act appropriately to minimise the generation of dust resulting from his works operations and activities.

- The Contractor shall prepare and submit a Dust Control Method Statement to the Supervisor within 14 days after the Starting Date.

## Quality assurance requirements

- The quality requirements are as per ISO 9001:2008 and as per Eskom document 240-105658000,

SUPPLIER CONTRACT QUALITY REQUIREMENTS SPECIFICATION.

- The Contractor’s company quality documents are subject for verification and acceptance by Eskom.

# Procurement

## People

### Minimum requirements of people employed

- A detailed service organogram of the Company’s Branch, indicating specifically Operating officers, financial officers, Communication / liaison personnel and technical staff intended for this contract are required as a tender returnable and are to be kept updated during the entire duration of the contract. Changes in the structure must be communicated to the Service Manager immediately of it coming into effect. The Organogram shall include current contact details and emergency response (24-hour) information

- The Contractor provides a detailed Curriculum Vitae (CV) containing qualifications, skills, competencies, and experience with certified copies of qualifications and certificates, from a recognised South African body e.g. SETA, SAQA etc. People with non-South African qualifications need to have their qualifications verified by SAQA and a Certification of Evaluation issued.

- Contractor provides valid work permits for all foreigners.

- Staff to have good verbal and written skills in English

- The Contractor ensures that only qualified and accredited people will be allowed to work on plant. The Service Manager is entitled to verify the qualifications of the key people.

- Only personnel with a clear criminal result will be granted access to site.

- The Contractor acquires general labour locally from site of work in liaison with the station management.

- The Contractor must comply with the South African Labour Relations Act and ensure that their staff is compensated with a fair and reasonable wage

### BBBEE and preferencing scheme

Contractor to ensure the Service Manager has an updated valid certified copy of BBBEE certificate or sworn affidavit during contract period. Failure to do so, could result in Employer’s Vendor Management Department blocking vendor details on Employer vendor management system which affects payment processing of invoices.

### Supplier Development, Localization, and Industrialization (SDL&I)

The Contractor shall comply with the SDL&I requirements contained in Annexure … attached as addendum to this Service Information.

## Subcontracting

### Preferred subcontractors

Not Applicable

### Subcontract documentation, and assessment of subcontract tenders

It is compulsory for the Contractor to use NEC system when subcontracting.

### Limitations on subcontracting

The Contractor shall not sub-contract more than 20% of the work. This will not apply to any

documentational work at/during tender stage. And Supervision may not be subcontracted.

### Attendance on subcontractors

It is the sole responsibility of the Contractor.

## Plant and Materials

### Specifications

| Document number | Revision | Title | Tick if publicly available |
| --- | --- | --- | --- |
| 32 - 421 | Latest Revision | Eskom Life Saving Rules | * |
| 32 - 727 | Latest Revision | Safety, Health, Environment and Quality (SHEQ) Policy |  |
| OHS Act | Latest Revision | Occupational Health and Safety Act (Act 85 of 1993) |  |
| ISO 9001:2008 | Latest Revision | Quality Management System |  |
| SANS 10400 | Latest Revision | National Building Regulations and Building Standards Act |  |
| 240-106628253 | Latest Revision | Welding Requirements on Eskom Plant | * |
| SANS 1200 | Latest Revision | SANS Standard Specifications for Civil Engineering Construction |  |
| R1010 | Latest Revision | Construction Regulations |  |
| 240-83539994 | Latest Revision | Standard for Non-Destructive Testing on Eskom Plant | * |
| 167A/143 | Latest Revision | Drawing Office Standard | * |
| 167A/49 | Latest Revision | Drawing and documentation standard for Contractors | * |
| 32-136 | Latest Revision | Contractor Health and Safety Requirements | * |
| ISO 9001 | Latest Revision | Quality Management Systems. | * |

* Available on request

### Correction of defects

All defects identified to be corrected immediately or if not possible, the Contractor notifies the Service

Manager.

### Contractor’s procurement of Plant and Materials

- The Contractor provides the Employer with a quotation with the agreed markup percentage for all materials, parts and spares required to perform repairs. The Contractor attaches the Vendor’s invoice or proof of purchase together with the Contractor’s quotation as supporting evidence. The warrantees from suppliers are to be in favour of the Employer and not just the Contractor.

- It shall remain the sole responsibility of the Contractor to procure Plant and Material of a reasonable and acceptable quality.

- For any deliveries, Service Manager to be notified three (3) days in advance.

- Deliveries times for Mondays to Thursdays 08h00 to 15h30, for Fridays from 08h00 to 11h00. No deliveries on weekends and public holidays. Driver to produce Identity document on arrival.

- All chemicals shall always come with its safety data sheets, and all chemicals’ materials arrived on site shall conform with global harmonised system requirements.

### Tests and inspections before delivery

- In accordance with Core Clause 41.1

- Where applicable, material, dimensional, material safety data sheets (MSDS) and pressure test certificates are required for parts and equipment supplied or for any refurbishments/reconditioning conducted by the Contractor.

- The Service Manager may request to inspect Plant and Materials together with the Contractor on arrival before use on site and from time to time during execution. The Contractor keeps records of such inspections and the records be available for Service Manager on request. Findings from these inspections will be tracked in the monthly meetings.

### Plant & Materials provided “free issue” by the Employer

None

### Cataloguing requirements by the Contractor

None

# Working on the Affected Property

## Employer’s site entry and security control, permits, and site regulations

- Access and security control shall be done according to the Employer’s Access Control Policies.

- The Employer reserves the right to refuse entry to all persons with criminal records.

- Original Identity document (ID) or passport is presented to Security on arrival.

- It is mandatory that the Contractor adheres to all security regulations in force during the period of the contract.

- Before being granted entry to site, all the Contractor’s employees and any Subcontractors are required to undergo an alcohol Breathalyzer test, which must be passed. Any individual who fails the test will be denied access to the site and will be subject to the consequences of contravening Rule 4: Be Sober.

- Only reverse parking is allowed on site

- General access to the power stations is controlled and each site’s Induction is compulsory before work is allowed to start.

- The Contractor’s Site Supervisor is on site the entire Duration of the services.

- The Contractor shall always abide by the Employer’s Security and access control procedures.

- The Contractor is not permitted to enter unauthorised areas without prior approval.

- The Contractor’s employees should only enter locations where they are permitted to work.

- The following are prohibited items and shall not be allowed on Employer’s sites unless the necessary authorisation for possession has been obtained:

- Firearms and ammunition

- Liquor/ Alcohol

- Dangerous weapons

- Drugs

- Camera

- Any other items that may be declared prohibited as per National Key point Act

- Parking is allowed in the demarcated areas only and should it be required to drive on site, then the following must be adhered to:

- Speed limit

- Obey all road signs

- Damage to Employer’s plant/property will be for the Contractor’s account.

- Tool registers are verified on arrival by security personnel

- Only reverse parking is allowed on site

- The Contractor shall be subject to searches, including vehicles, tools, equipment, objects, or materials, or anything else deemed appropriate for searching, at any time when entering or exiting the Employer’s premises.

- Removal of equipment or materials from site without proper authorisation is strictly prohibited.

- The Contractor communicates any resignations or suspensions to the Service Manager and ensures that replacement personnel have undergone criminal background checks and work permit verifications prior to reporting to the Employer’s premises.

- The Contractor is required to comply with the access control standard and security instructions to maintain a secure working environment at the Employer’s premises.

- No recruitment on site or at the main access gates or any of the Employer’s premises is allowed.

- All activities on plant must be preceded by a task risk assessment – Risk assessment as per the Employer’s standard, to be current at all times (Live Document).

- Asset registers of all tools and equipment incorporated or consumed in providing the service shall be maintained by the Contractor and shall be audited and inspected by Employer from time to time.

## People restrictions, hours of work, conduct and records

- The Employer does not permit any passengers to be transported at the back of any Truck, light domestic vehicle or enclosed light commercial vehicle.

- All Life Saving rules as specified shall be adhered to.

- In normal circumstances, the premises may be entered from 07:00 to 16:15 Mon-Thu, excluding public Holidays and from 07:00 to 12:00 on Fridays. During outages, these times could differ but averaging from 07:00 to 17:30. Each person shall sign the site entrance Register and this information shall also be collated by the Contractor for use during the scheduled meetings.

- Parking is allowed in the demarcated areas only and should it be required to drive on site, then please adhere to the following:

- Maximum speed is 20km/h

- For Ingula (60km/h main entrance, 40km/h around admin building and 30km/h underground)

- Obey all road signs

- Only Diesel-powered vehicles are allowed underground, except at Drakensberg PS.

- Any Damage to Employer’s plant/ property will be for the Contractor’s account.

## Health and safety facilities on the Affected Property

The Health and Safety facilities on site is discussed in detail during the Site Induction.

## Environmental controls, fauna & flora

The Contractor’s attention is drawn to the fact that the Employer’s Power Stations are situated in

highly sensitive areas with respect to the environment.

The Contractor acquaints himself with all statutory and local environment regulations and adheres

to these without exception.

The Contractor complies with the Hazardous Chemical Regulations, GNR. 1179 of 25 August 1995

as amended by GNR.930 of 25 June 2003 and GNR.683 of June 2008 when using any hazardous

chemicals, as well as complying with the requirements of the National Environmental Management

Act of 1988.

The Contractor will be required to ensure that all Services are carried out as per the ISO 14001

standard and Eskom’s Environmental Policy. The following environmental requirements are

complied with at all times:

- Zero liquid effluent discharge.

- No chemicals will be dumped into the station drains or on the premises.

- No oil or waste will be dumped in an unauthorised area or unlicensed waste site.

- Asbestos will be handled and stored according to Act 15 of 1973 (hazardous substancesAct).

- No materials or waste will be burnt on site. Hazardous substances shall be handled and stored according to the hazardous substances Act no 15 of 1973. No effluent shall be discharged into the public streams.

- Construction Safety, Health, and Environmental Management Rev. 0 32-136

## Cooperating with and obtaining acceptance of Others

All activities are performed according to the Accepted Plan.

## Records of Contractor’s Equipment

The Contractor shall, before entering the site for the first time, provide a comprehensive list of all equipment and tools intended for use during the contract period, to the Service Manager. Access will be postponed until such time as the inventory is approved and available at each site visit. Material intended for use shall be approved beforehand as stipulated. The exact amounts consumed during a particular service visit must be declared and reconciled in order to reflect on the quarterly report.

## Equipment provided by the Employer

None

## Site services and facilities

### Provided by the Employer

The Service Manager shall make available to the Contractor, or their representatives, the following

facilities during the contract period:

- Ablution facilities.

- Eating amenities in the Powerhouse.

- First-aid in the Powerhouse building.

The Contractor shall provide everything else necessary for providing the Service.

### Provided by the Contractor

The Contractor makes provision for all required site services and facilities.

## Control of noise, dust, water and waste

The Contractor ensures that all activities comply with the Site-specific requirements

## Hook ups to existing works

| Rule 2 | HOOK UP AT HEIGHTS Working at height is defined as any work performed above a stable work surface or where a person puts himself/herself in a position where he/she exposes himself/herself to a fall from or into. |
| --- | --- |

## Tests and inspections

### Description of tests and inspections

Refer to 1.2.2.5.1

### Materials facilities and samples for tests and inspections

None

# List of drawings

## Drawings issued by the Employer

This is the list of drawings issued by the Employer at or before the Contract Date and which apply to this contract.

| Drawing number | Revision | Title |
| --- | --- | --- |
| Ingula PSS |  |  |
| 0.83/23 250 Sheet 1 | 4 | Plan Layout in Relation to Overall Scheme |
| 0.83/23 306 Sheet 4 | 1 | HP Shaft 3/4 FCW Weld Map Location |
| 0.83/23 306 Sheet 3 | 1 | HP Shaft 1/2 FCW Weld Map Location |
| Drakensberg PSS |  |  |
| 0.48/2294 | 0 | Weld Types |
| 0.48/20249 | 0 | Inclined shaft and Surge Tank connection |
| 0.48/21261 | 1 | Pressure Tunnel |
| 0.48/21262 | 1 | Bifurcation and Portals of Penstock Shafts |
| 0.48/20252 | 0 | Penstock Shafts |
| Palmiet PSS |  |  |
| 0.48/4821 | 0 | Layout of the Scheme |
| 0.48/20938 | 0 | Welding types |
| 0.48/20941 | 2 | Lower Penstock Pipe |

This total is required by the Employer for budgeting purposes only.  Actual amounts due will be assessed in terms of the conditions of contract.

Available from Engineering Contract Strategies Tel 011 803 3008 Fax 086 5391902 or www.ecs.co.za