Part 3: Scope of Work

| Document reference | Title | No of pages |
| --- | --- | --- |
|  | This cover page | 1 |
| C3.1 | Employer’s Service Information |  |
| C3.2 | Contractor’s Service Information (insert at award stage or delete if not applicable) |  |
|  | Total number of pages |  |

C3.1: Employer’s service Information

Contents

Part 3: Scope of Work	1

C3.1: Employer’s service Information	2

1	Description of the service	4

1.1	Executive overview	4

1.2	Employer’s requirements for the service	4

1.3	Interpretation and terminology	4

2	Management strategy and start up.	5

2.1	The Contractor’s plan for the service	5

2.2	Management meetings	5

2.3	Contractor’s management, supervision and key people	6

2.5	Documentation control	6

2.6	Invoicing and payment	6

2.7	Contract change management	6

2.8	Records of Defined Cost to be kept by the Contractor	7

2.9	Insurance provided by the Employer	7

2.10	Training workshops and technology transfer	7

2.11	Design and supply of Equipment	7

2.12	Things provided at the end of the service period for the Employer’s use	7

2.12.1	Equipment	7

2.12.2	Information and other things	7

2.13	Management of work done by Task Order	8

3	Health and safety, the environment and quality assurance	9

3.1	Health and safety risk management	9

3.2	Environmental constraints and management	9

3.3	Quality assurance requirements	9

4	Procurement	10

4.1	People	10

4.1.1	Minimum requirements of people employed	10

4.1.2	BBBEE and preferencing scheme	10

4.1.3	Accelerated Shared Growth Initiative – South Africa (ASGI-SA)	10

4.2	Subcontracting	10

4.2.1	Preferred subcontractors	10

4.2.2	Subcontract documentation, and assessment of subcontract tenders	10

4.2.3	Limitations on subcontracting	11

4.2.4	Attendance on subcontractors	11

4.3	Plant and Materials	11

4.3.1	Specifications	11

4.3.2	Correction of defects	11

4.3.3	Contractor’s procurement of Plant and Materials	11

4.3.4	Tests and inspections before delivery	11

4.3.5	Plant & Materials provided “free issue” by the Employer	12

4.3.6	Cataloguing requirements	12

5	Working on the Affected Property	13

5.1	Employer’s site entry and security control, permits, and site regulations	13

5.2	People restrictions, hours of work, conduct and records	13

5.3	Health and safety facilities on the Affected Property	13

5.4	Environmental controls, fauna & flora	13

5.5	Cooperating with and obtaining acceptance of Others	13

5.6	Records of Contractor’s Equipment	13

5.7	Equipment provided by the Employer	14

5.8	Site services and facilities	14

5.8.1	Provided by the Employer	14

5.8.2	Provided by the Contractor	14

5.9	Control of noise, dust, water and waste	14

5.10	Hook ups to existing works	14

5.11	Tests and inspections	14

5.11.1	Description of tests and inspections	14

5.11.2	Materials facilities and samples for tests and inspections	14

6	List of drawings	15

6.1	Drawings issued by the Employer	15

# Description of the service

## Executive overview

Eskom Telecommunications (ET) requires the service of an installation team to install and

commission various telecommunications systems into their existing network. The service contract

will be for a period of 5 years and orders will be placed as and when the service is required.

ET expectations from the contractor/s:

- The prospective contractor is deemed to be competent in the installation and commissioning

of telecommunication equipment/s. The installation should be done by a qualified technician with relevant skills.

- It will be preferred to have a technician who has track record in installation and

commissioning of telecommunications equipment and who has done training in installation

and commission of various telecommunications equipment. The contractor should be

accredited by the Original Equipment Manufacturer (OEM) of equipment that they are going

to install. If new equipment is introduced while the contract for installation is in place, the

new OEM will be requested to provide training to the installation contract technicians.

- The prospective contractor will be expected to have authorization to work at Eskom sites.

(Distribution, Transmission, ET radio sites, customer premises, power stations, IPP etc.)

without any supervision.

- The contractor must collect all installation material from Eskom offices (as applicable) &

transport to the installation site/s as required.

- The contractor should be able to meet all requirements to work at heights as stated in the

safety specification.

- The prospective contractor will have to familiarize themselves with the attached specifications

and standards for installation (Installation team scope of work document 240-151683746  (refer to Section 2.3 Normative / Informative References), of ET equipment, additional documentation can be provided depending on the project.

## Employer’s requirements for the service

### Scope of Work

All the installations will be done according to Eskom specifications and standards.

Details include but not limited to: Hauling of microwave dishes/antennas; DC cable installation and

termination to end of isle (to point of supply) in a control room; installation & commissioning of the

network equipment microwave radios, UHF & VHF repeaters, routers, cabinets and multiplexers

equipment.

The contractor will be given a detailed scope of work document which is contained in the planning

book that will be specific for a project. In the scope of work there will be details on the work that

needs to be done for the site/s in that project. The scope will include site drawings. These drawings

are site layout, room layout, cabinet layout, DC connection layout and tower layout depending on

the site and the project. The contractor shall collect all the equipment from Eskom as per project

manager instruction.

If a project requires an outage, the PM will arrange for the outage and then inform the installer.

### Equipment housing inside the control room.

ET uses 19” standard steel cabinets or 19”swing frame cabinets to house their equipment

on site. The installer will be provided with the layout of the cabinet in the planning book per

project. There will be a room layout that will indicate were the cabinet should be installed on

site. The PM/Planner will go with the installer to site for scope clarification before the work

can start.

### Equipment powering

The equipment in the cabinet will be powered from a DC charger that will be on site. The

DC is usually supplied as 110VDC on DX/TX sites, most of ET equipment uses a 48V DC

supply or sometimes 24V. Hence most of the project will require a DC -to- DC convertor to

be installed in the cabinet. The installer will be required to install a DC rail inside the equipment cabinet

and connect it to the power supply. The contractor must have the

relevant skills to be able to do DC connections.

1.2.4 ET equipment to be installed inside the control room

ET has different equipment that will need to be installed depending on the project .This

section will provide an overview of the different equipment that ET uses in their network.

The installer will be given a planning book that will be specific per project and will provide

the details of the work that need to be done per project per site. The equipment used will

depend on the equipment supplier contract that will be in place at the time of project execution.

- Multiplexers differ, depending on the capacity requirements. Currently we are using

MSAP.

- Modems that are used to convert the electrical to optical interfaces.

- Different types of radios i.e microwave indoor units and outdoor units. Mobile radios that

are used as repeaters and out station mobile radios.

- CISCO switches and routers currently we are using the CGR router and ASR series and

VG350 gateway and IP telephone handsets.

- Mobile radio repeaters both VHF and UHF currently we are using the Tait TB series.

1.2.5 ET equipment to be installed on the radio tower

Antennas are mounted on brackets that attach to the tower. The brackets differ according

to the tower and antenna that will be used per project.

Antennas per radio link can either be one or two depending on the radio link design

configuration. For two antenna installations there might be a splitter unit installed as well.

There are different antenna sizes depending on the design of the radio link. The antennas

must be panned as per installation standard to get the required signal levels or better; 3db

variation is allowed but must be confirmed with ET planner before it can be set permanently.

1.2.6 Equipment Cables

There are different cables/waveguides used in ET. The installer will run and connect all

cables/waveguides per project in line with the applicable specification/s.

1.2.7 Commissioning and testing of equipment and services

ET provides different services to their customers. The circuits that are required depend on

the customer requests. The installer will be expected to connect the equipment to NMC.

NMC must be able to see the equipment. Only then can the services be commissioned.

The installer will commission the required services as per the works order that will be

provided in the planning book per project.

As this will involve logging into the ET network .The installer will be expected to comply with

all cyber security requirements.

The installer might have to fill in non disclosure agreement and confidentiality of information.

In a case where the old equipment needs to be recovered, the installer will remove the

equipment from site and take it where the PM will instruct.

1.2.8 Completion

The installer must label all equipment and cables as stated in the planning book. The

installer must complete all provided ATPs as applicable depending on the project scope.

The ATP’s will be provided with the planning book per project.

Upon completion of the installation the installer shall do quality acceptance with ET relevant

stakeholders as arranged by the PM.

Project Asset Identification form (PAIF) to be completed by contractor, will be used by the

PM.

7 days soak test needs to be run before circuit connection can be allowed.

All results should be signed off by contractor and Eskom representative.

## Interpretation and terminology

The following abbreviations are used in this Service Information:

| Abbreviation | Meaning given to the abbreviation |
| --- | --- |
| OBL | Outside battery limits |
| ECSA | Engineering Council of South Africa |
| QCP | Quality Control Plan |
| SHEQ | Safety, Health, Environment and Quality |
| SACPCMP | South African Council for the Project and Construction Management Professional |
| PDH | Plesiochronous Digital Hierarchy |
| SDH | Synchronous Digital Hierarchy |
| OEM | Original Equipment Manufacture |
| MSAP | Multi-Services Access Platform |
| NMC | Network Management Centre |
| PM | Project Manager |
| EAS | Environmental Alarm System |
| Planning book | Detailed project scope of work document |
| ATP | Acceptance Test Procedure |
| QA | Quality Assurance |
| UHF | Ultra-High Frequency |
| VHF | Very High Frequency |
| DC | Direct Current |
| OLTE | Optical Line Terminating Equipment |
| Gx | Generation |
| Tx | Transmission |
| Dx | Distribution |
| ET | Eskom Telecommunications |
| IPP | Independent Power Producers |

# Management strategy and start up.

## The Contractor’s plan for the service

## Management meetings

Regular meetings of a general nature may be convened and chaired by the Project Manager as follows:

| Title and purpose | Approximate time & interval | Location | Attendance by: |
| --- | --- | --- | --- |
| Overall contract progress and feedback. | Monthly on _____ at ___ | tbc | Employers’ reps, Contractors’ reps |

Meetings of a specialist nature may be convened as specified elsewhere in this Works Information or if not so specified by persons and at times and locations to suit the Parties, the nature and the progress of the works.  Records of these meetings shall be submitted to the Project Manager by the person convening the meeting within five days of the meeting.

All meetings shall be recorded using minutes or a register prepared and circulated by the person who convened the meeting.   Such minutes or register shall not be used for the purpose of confirming actions or instructions under the contract as these shall be done separately by the person identified in the conditions of contract to carry out such actions or instructions.

There will be initial meeting for the contract. Then meetings will be arranged when there is a need.

## Contractor’s management, supervision and key people

State any additional constraining requirements on Contractor’s supervision and key people that are not already stated in other sections such as for Health and Safety.  This section could be used to solicit an organogramme from the Contractor showing his people and their lines of authority / communication.  This would be essential if the Contractor is a Joint Venture.

## Documentation control

The documentation supplied by the Contractor shall be in both hard copy and electronic form. A minimum of three hard copies will be provided. Each document shall include, at a minimum, the following information:

•	Title

•	Status

•	Revision

•	References

•	Purpose

•	Description

## Invoicing and payment

The Z clauses make reference to invoicing procedures stated here in this Service Information. Also include a list of information which is to be shown on an invoice.

Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice showing the amount due for payment equal to that stated in the Service Manager’s payment certificate.

The Contractor shall address the tax invoice to ESKOM HOLDINGS SOC LIMITED (Reg No. 2002/015527/06)

and include on each invoice the following information:

- Name and address of the Contractor and the Service Manager;

- The contract number and title;

- Contractor’s VAT registration number;

- The Employer’s VAT registration number 4740101508;

- Description of service provided for each item invoiced based on the Price List;

- Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT;

- (add other as required)

Add procedures for invoice submission and payment (e.g. electronic payment instructions)

## Contract change management

Where standard forms are available they should be used.

## Insurance provided by the Employer

TSC3 data by the employer Clause Z12.2

## Design and supply of Equipment

On some complex services (e. g. nuclear) it could be in the Parties best interests that some details of the design of Equipment are shared with the Service Manager, not necessarily for his acceptance but as an assurance that the Equipment will be able to allow the Contractor to Provide the Service efficiently and without delay.  For example specialised handling Equipment for a particular maintenance operation.  Clause 23.1 is always available to the Service Manager if this paragraph is not used.

Also the Employer may wish to exercise constraints or include witness and hold points during manufacture, assembly or delivery of such Equipment.   Include these constraints here.

Draft in such a way that there is no doubt that the liability for such design supply and use of the Equipment remains with the Contractor.

## Things provided at the end of the service period for the Employer’s use

### Equipment

None

### Information and other things

Clause 70.2 requires that information and other things which the Contractor is to provide at the end of the service period be stated in the Service Information.

## Management of work done by Task Order

Only use this heading if Option X19 applies to this contract.

In some cases all work may be done in terms of Task Orders in which case it may be logical to move this section closer to the start of this part 2 of the Service Information.   In some cases only parts of the service may require to be handled by Task Order, for example a major repair which has become necessary during a continuous maintenance service contract.

Please read Option X19 before drafting requirements here as much of the procedure for the administration of Task Orders is already provided in X19, for example X19.2 specifies what a task Order should include

A Task Order format could be provided in an Annexure to this Service Information.

Many considerations can apply to Task Orders, such as availability of resources, arrangements for emergency work, Task Order reporting (work carried out and service results), assessment of additional Prices for service not included in the Price List etc.

Clause X19.6 requires information which should be included on a Task Order programme.

Further requirements for Task Orders include things to be provided by the Employer under a Task Order and the conditions under which the Employer or Others are to work.

Work to be issued out as per task order.

# Health and safety, the environment and quality assurance

## Health and safety risk management

The Contractor shall at all times comply with the health and safety requirements prescribed by law as they may apply to the works.  The Contractor shall comply with the health and safety requirements contained in in the following documents:

•	SHEQ policy – 32 727

•	Eskom Procurement and supply chain management procedure – 32-1034

•	SHE Requirements for the Eskom Commercial process – 32- 726

•	Contractor health and safety requirements – 32-136

•	Integrated SHE organisation: roles and responsibilities and statutory appointments – 32-296

•	Life saving rules – 240-62196227

•	Eskom Vehicle safety specification – 32-345

•	Employer’s Health and Safety requirements - TST32-136

The authorization procedure for a permit to work shall be followed by the Contractor before commencing work on site. It is the Contractor’s responsibility to ensure that a permit to work is obtained before access to the work can be given. It is the Contractor’s responsibility to also ensure that the safety file has been audited by the Health and Safety Representatives before establishing site.

The Contractor must be in possession of current first aid certificate. The Contractor’s trucks must have a valid and current crane test certificate with the truck driver and crane operator’s certificate. All tools must have valid and current test certificates, which must be produced two weeks before site establishment.

The Contractor will only leave site once a written site instruction has been issued by an Eskom site representative. Working hours will be from 08h00 to 16h00 during week days (as per outages) ,weekend work to be carried out only on request by  Eskom.

The Contractor is to have an Eskom certified and authorized person available in each area where work is being performed at all times in accordance with Eskom transmission standard TST32-136 contractor safety in a high voltage environment.

A complete safety and risk assessment must be done BEFORE the contractor starts works on site. The Site Supervisor will be monitoring the works continuously to ensure strict adherence to Safety rules. If needed, the contractor is to visit the site at the Contractor’s own cost before work commences to familiarize with the scope of works and to assess any safety issues.

Before any excavation is commenced, it will be the responsibility of the Contractor to ascertain from the Site Supervisor the position of any existing services on site.  Once these are indicated to the contractor they shall be deemed “known”.  Any costs incurred for repairs to any “known” services shall be for the contractor’s account.

The Contractor shall allow safe access for other contractors and Eskom personnel when required.

The Contractor shall establish a refuse control system.  All waste is to be collected and disposed of as required by Eskom and the local authority.

The Contractor shall make his own arrangements for the provision of accommodation for his employees.

The Contractor shall comply with the health and safety requirements contained in  the Service Information.

## Environmental constraints and management

The Contractor shall comply with the environmental criteria and constraints stated in TRM FM-0081

The Contractor is required to ensure that all goods, services or works supplied in terms of the tender/contract/order conform to

•	all applicable environment legislation,

•	EPC32-727: Eskom SHEQ Policy,

•	ST32-726: SHE Requirements for the Eskom Commercial Process.

•	Eskom  Environmental, Occupational Health and Safety Incident Management procedure 32-95

•	Eskom Waste Management Standard 32-245

The Eskom Transmission Environmental Management Programme provides the aspects and impacts that will require management and must be followed strictly.  For tendering purposes, contractor shall prepare the following method statements for all environmental concerns raised through the Eskom Transmission Environmental Management Plan and in any other relevant forum such clarification meetings

•	Water supply

•	Waste management

•	Storage of hazardous material

•	Noise management

•	Dust management

•	Soil erosion

•	Stormwater management

•	Mixing of concrete

•	Vehicle maintenance and refuelling (in case of an emergency)

•	Vegetation clearance

•	Accessibility of the site (access road)

•	Equipment and construction material storage

•	Top soil management

•	Rehabilitation

Any changes to the approved method statements / mitigation plan shall be reported and approved by Eskom Transmission Environmental representative and Project Manager prior to the commencement of work and during construction. The main supplier must ensure that all sub-contractors’ environmental mitigation plan comply with legal and other requirements and also includes all the environmental risks associated with the scope of work. The main (principal) contract shall define the specific system elements (risk) applicable to the subcontractor’s scope of work or supply.

No environmental records shall be destroyed or discarded by the supplier. Eskom and the supplier shall agree that the supplier retains certain environmental records.

The Contractor is to send a flash report for any environmental incidents that have occurred on site as soon as possible or within 24 hours to the Grid Environmental Advisor Contact person: Luckyboy Isaac, Contact No. +27 78 337 0241 and PM, clearly stating any impact to the environment.

Waste generated during watershed strengthening project must be disposed at a registered site and contractor shall retain records of disposal. This include waste generated during demolish of the existing type oil holding dam and existing septic tank

NB: Contractor will be required to provide the following documents prior to the tender being awarded

•	Waste transporters must be registered to do so with the National or Provincial Governments. A registration certificate must be provided as evidence.

•	Waste disposal – Contractor to submit the name of the waste disposal site to be used and its permit. Contractor to provide a letter  from the facility to indicate that permission has been granted to dispose waste in that facility

•	Submit the registration certificate for waste disposal site in terms of the National Waste Information System

•	Copies of vehicles authorized to transport waste e.g. TREM cards for vehicles to be used

•	Provide a sample of a waste manifest / safe disposal certificates from the waste site. Waste manifest documents  must contain the following declarations:

a) signed by the consignor: "I hereby declare that the content of this consignment is fully and accurately described above by the proper shipping name, and is classified, packaged, marked and labelled, and is in all respects in proper condition for transport in accordance with the relevant national legislation.

b) Signed by the driver: “The consignment above has been received into my vehicle. My vehicle is correctly labelled and I am in possession of all necessary transport documentation pertaining to the transport of dangerous goods, including the procedure to be followed in the case of an emergency”

c) Signed by waste disposal facility: “I hereby declare that I am permitted by law to receive this waste and can deliver the services to dispose of the waste in an environmentally sound manner”.

Should the contractor be required to recycle waste during project, Contractor will be required to submit the name, registration certificate and /or waste management licence for a company which will be doing the recycling. Contractor should provide letter of agreement between the facility and them (recycling only).

Deviations from these requirements will be regarded as a non-conformance. Should there be a concerns regarding environmental performance and non-conformance to environmental requirements, management engagements and interventions will be introduced to determine a means to addressing the shortfalls.

Once these interventions have been explored and exhausted, then the Eskom supplier disciplinary process must be followed.

NB: The Contractor is to compile a complete environmental file. The file needs to be audited and approved by the Transmission Environmental Department (Contact person: Luckyboy Isaac, Contact No. +27 78 337 0241), prior to commencement of work.

The Contractor shall comply with the environmental criteria and constraints stated in Annexure Environmental Requirements for Contractors and/or Suppliers, Unique Identifier: TPDMAN-ST-37REV 2

## Quality assurance requirements

The following standards contain provisions that, through reference in this text, constitute provisions of this specification. At the time of publication the revisions indicated were valid. All standards are subject to review, and parties entering into service agreements based on this specification are encouraged to investigate the possibility of applying the most recent revisions of the standards listed below. Information on currently valid national and international standards may be obtained from the Information Centre at Megawatt Park and Technology Standardisation Department.

In the event of conflict between documents invoked here and the contents of this specification, the contents of this specification shall be considered to have preference. Such conflict shall be pointed out to the Employer for confirmation.

•	Eskom NWS 1674   - 	“Standard Specification for approval of drawings submitted by Contractors and Contractors.”

•	Project Quality plan

The Employer requires that the Contractor operate a quality management system as stated in the Scope.

The Employer requires that the Contractor provide a quality policy statement and quality plan which complies with requirements stated in the Scope.

# Procurement

There is a cross reference from the core clause 11.2(6) definition of Disallowed Cost to the Service Information regarding procurement procedures.  This part of the Service Information MUST include any such procedures to be able to administer Disallowed Cost.

## People

### Minimum requirements of people employed

All people employed on site by the Contractor shall be vetted through the Grid Security Manager’s office according to the Grid code before accessing site.

All workers will be subject to ad hoc breathalyser tests at any time when on duty.

All workers must wear seat belts at all times when travelling in their vehicles while on Eskom business.

No passenger should be carried at the back of the bakkie.

### BBBEE and preferencing scheme

BBBEE and CIDB level requirements are stated in the Invitation to Tender letter.

  - Supplier Development Localisation and Industrialisation

- SDL&I mandate is to achieve maximum and sustainable local development impact through leveraging Eskom’s procurement spend in a manner that allows flexibility within the business in order to accommodate government local development initiatives and policies

As a State-Owned Enterprise, ESKOM supports Government’s socio-economic development initiatives that it addresses through Supplier Development and Localisation objectives, which include enterprise development, transfer of skills, job creation, incubation, localisation of procurement initiatives and industrialisation.

For the purposes of tendering, the tenderer must demonstrate the manner in which the SD&L requirements will be met in due course in an implementation program. If the tender is awarded all SD&L undertakings (the Contractor’s SD&L Obligations) must be made by the Contractor at the time of contracting.

SDL&I Undertaking

- The SDL&I undertaking generally identifies the following areas for SDL&I evaluation. These are procurement from EMEs, QSEs, LMEs (Generic); local content of the tender as a whole; Job creation and Skills Development commitments of the tenderer.

- Targets and weighting are set for each individual project.

- Tenderers who complete and submit the undertaking as required, but who do not meet Eskom’s

targets, will not be disqualified. SDL&I undertakings do not form part of scoring but commitments will

form part of contractual obligations.

Skills Development

| Criteria | Eskom Target | Tenderer Commitment |
| --- | --- | --- |
| Technicians |  |  |

Job Creation

Tenderer to indicate number of Jobs to be created and/or retained from this contract;

| Number of Jobs to be created | Number of Jobs to be retained |
| --- | --- |

Definitions and Interpretation

The definitions below shall be referred to in the interpretation of this document. The targets for EMEs, and QSEs are a percentage of the local content portion of the tender only.

EXEMPTED MICRO ENTERPRISE (EME)

- In terms of the Generic Codes of Good Practice, an enterprise including a sole propriety with annual total revenue of R10 million or less qualifies as an EME.

- In instances where Sector Charters are developed to address the transformation challenges of specific sectors or industries, the threshold for qualification as an EME may be different from the generic threshold of R10 million. In such instances, the relevant Sector Charter thresholds will therefore be used as a basis for a potential bidder to qualify as an EME. (For example the approved thresholds for EMEs for the Tourism and Construction Sector Charters are R2.5 million and R1.5 million respectively).

- An EME automatically qualifies as a level 4 contributor with B-BBEE recognition level of 100% in terms of the Codes of Good Practice.

- An EME with at least 51% black ownership qualifies as Level 2 Contributor with B-BBEE level of 125% in terms of the Codes of Good Practice.

- An EME with 100% black ownership qualifies as a Level 1 contributor with B-BBEE level of 135% in terms of the Codes of Good Practice.

- An EME that is regarded as a specialized enterprise with at least 75% black beneficiaries qualifies as Level 1 contributor with B-BBEE level of 135% in terms of Codes of Good Practice.

- An EME that is regarded as a specialized enterprise with at least 51% black beneficiaries qualifies as a Level 2 contributor with B-BBEE level of 125% in terms of the Codes of Good Practice.

- An EME is required to submit a sworn affidavit confirming their annual total revenue of R10 million or less and level of black ownership to claim points as prescribed by regulation 6 and 7 of the Preferential Procurement Regulations 2017.

QUALIFYING SMALL ENTERPRISES (QSE)

- The Codes define a QSE as any enterprise with annual total revenue of between R10 million and R50 million.

- A QSE with at least 51% black ownership qualifies as a Level 2 contributor.

- A QSE with 100% black ownership qualifies as a Level 1 Contributor.

- A QSE that is regarded as a specialized enterprise with at least 75% black beneficiaries qualifies as a Level 1 contributor with B-BBEE level of 135% in terms of the Codes of Good Practice.

- A QSE that is regarded as a specialized enterprise with at least 51% black beneficiaries qualifies as a Level 2 contributor with B-BBEE level of 125% in terms of the Codes of Good Practice.

- A QSE is required to submit a sworn affidavit confirming their annual total revenue of between R10 million and R50 million and level of black ownership or a B-BBEE level verification certificate to claim points as prescribed by regulation 6 and 7 of the Preferential Procurement Regulations 2017.

LARGE MEASURED ENTITY (LME) /GENERIC

- A generic Enterprise’s B-BBEE compliance is measured using the Generic Scorecard.  The Generic scorecard is based on five elements each of which has an assigned weigting which correlates with the importance of that specific element and a set target.

- A generic Enterprise has a annual turnover that is more than R 50 million rands.

SDL&I Progress Report

Means the Contractor’s SDL&I progress report contemplated in clause 7 of this annexure.

Local Content

- Goods made in South Africa (from local raw materials).

- Only good that are made within the borders of SA can be claimed to be local content.

- Local Content ( is mainly based on local manufacturing, there must be value addition to

the product.

- LC is measured on the product which must be manufactured in South Africa at a specified

minimum threshold (LC).

- LC percentage is determined based on the availability of input materials.

- Assembly of products is considered to have some level of local content.

- Example where 100 local content is required, no imports are allowed all materials

including the production process must be local.

- If local content is less than 100 imported raw materials can be used without any

Exemption.

- Key to protect local industry against imports, build industrial capacity, create jobs and

contribute to the economic growth in South Africa.

Local Procurement

- Goods and services purchased locally irrespective of where they were made or produced.

- It is based on geographical area, may be a region/district/province.

- Local procurement is based on the location of the business.

- Imported goods are considered.

- Using local resources to stimulate growth and development.

- Simply buying from a local supplier.

Imported Goods and Services

“Imported goods and services” means, but is not limited to:

Goods and services directly imported into South Africa;

Goods which although stored in South Africa are produced and/or wholly manufactured outside the borders of South Africa and/or have a minimum of 50% (fifty percent) of production costs (including labour) incurred outside of South Africa and payable to foreign residents and/or foreign registered entities;

Goods that have been "substantially transformed" outside of South Africa. Substantially transformed refers to the irreversible incorporation of imported components in the goods, with the labour costs and profit content earned by foreign residents and/or foreign registered entities exceeding 50% (fifty percent) of the Contract Amount  and/or the significant assembly and manufacture of the goods occurring outside of South Africa's borders; and/or

Services with at least 50% (fifty percent) of the labour cost incurred outside of South Africa's borders and/or with at least 50% (fifty percent) of the service fee payable to foreign residents and/or foreign registered entities, regardless of whether the service involves domestic capital goods or other domestic costs

Final Review

Final Review means the review (to be conducted at the completion date of the whole of works by the Project Manager) of the Contractor’s performance in respect of the Contractor SDL&I Obligations.

Skills Development

This is the requirement that tenderers commit to train certain individuals in specified trades.

The requirement is that the targeted numbers of individuals are trained and complete practical tasks to achieve the outcome of passing a trade test and qualifying as an artisan, or the equivalent for any other required skill.

Contractor’s SDL&I Commitments

Means those commitments regarding local content, skills development, Job creation and procurement from EMEs and QSEs made by the Contractor in his tender submission and used by the Employer for the purposes of calculating the Contractor’s SD&L score in the tender evaluation process.

Contractor’s SDL&I Obligations

Means those obligations of the Contractor regarding local content, skills development and procurement from QSEs and EMEs derived from Contractor’s SDL&I Commitments and agreed between the Contractor and the Employer.

Certificate of Fulfilment

Means the certificate issued by the Employer after the Final Review as evidence of the Contractor’s successful fulfilment of the Contractor SDL&I Obligations.

Monitoring and Reporting

- The suppliers shall on a monthly/quarterly basis submit a report to Eskom in accordance with Data Collection Template on their compliance with the SDL&I obligations described above.

- Eskom shall review the SDL&I reports submitted by the suppliers within 60 (sixty) days of receipt of the reports and notify the suppliers in writing if their SDL&I obligations have not been met.

- Upon notification by Eskom that the suppliers have not met their SDL&I obligations, the suppliers shall be required to implement corrective measures to meet those SDL&I obligations before the commencement of the following report, failing which Retention clauses shall be invoked.

Every contract shall be accompanied by the SDL&I Implementation Schedule which must be completed by the suppliers and returned to SDL&I representative for acceptance 28 days after contract award.

SDL&I Progress Reports

The Contractor shall submit monthly SDL&I progress reports to the Project Manager.  SDL&I progress reports shall be submitted by the 7th (seventh) day of the month following the months to which the report relates.  Each report shall include:

An executive summary;

Charts and detailed descriptions of the progress in narrative format, including each stage of progress of the Contractor SDL&I Obligations, the meeting (or delay in the meeting) of anticipated dates and targets (as set out in the program) and any documents, statistics or other form of verification of the dates and targets to be provided in respect thereof;

Percentage progress and the actual or expected dates of commencement of any of the major stages making up the Contractor SDL&I Obligations;

Schedule of forecast and actual, together with a 3 (three) month look-ahead of major activities and events;

Comparisons of actual and planned progress in terms of the Implementation Program;

Details of actual and planned resources;

An Affidavit from the sub-Contractors stating the work that has been subcontracted to meet the Contractor’s SDL&I obligations;

a schedule identifying all details of persons in the process of undergoing or who have successfully completed the Skills Transfer for the relevant period (including details of their personal information and certified copies of their test results and certificates received);

a risk register and assessment dealing with all areas of concern which may cause delays to the fulfilment of the SDL&I obligations and details of the corrective or other measures being adopted, or to be adopted to mitigate or overcome such delay; and such other matters and information (including schedules and charts) as the Project Manager may require to be included in the SDL&I progress report from time to time.

An electronic copy and two hard copies of each SDL&I progress report shall be submitted to the Project Manager.

Additional Reports

The Project Manager shall be entitled to request the Contractor to provide additional reports when in his opinion they are warranted to monitor the progress of the fulfilment of the Contractor SD&L obligations.

The Final Review

The parties’ record that the purpose of the final review is for the Project Manager to determine whether the Contractor has fulfilled the Contractor’s SDL&I obligations as at completion date.

The Contractor shall provide the Project Manager with the following documentation to be used by the Project Manager as a basis for the final review:

A consolidated SDL&I progress report recording all steps taken to meet the Contractor’s SD&L obligations from the starting date to the completion date including all information and documentation referred to in clause 8.1 above;

All of the SDL&I progress reports provided by the Contractor during the course of the contract and any other additional report, documentation or information that the Project Manager deems to be reasonably relevant to the conduct of the final review (to be provided by the Contractor at least 21 (twenty one) business days prior to the final review). The Project Manager shall notify the Contractor of such request by way of written notice at least 30 (thirty) business days prior to the final review.

The Employer shall, in its reasonable discretion, conduct the final review by comparing those Contractor’s SDL&I obligations actually fulfilled by the Contractor as at the time of the final review against with the Contractor’s SDL&I obligations as a whole.

The Project Manager shall notify the Contractor of its findings on the final review by way of written notice within 30 (thirty) business days of the final review. The notice shall contain the Project Manager’s reasons for its findings.

Should the final review reveal that the Contractor has not fulfilled and/or complied with any of the Contractor’s SD&L obligations as at the completion date:

The Contractor shall be in breach of a material obligation under the contract and the employer shall be entitled to have immediate recourse to and make a claim against the whole of the retention as the penalty for the Contractor’s breach of the Contractor SDL&I obligations.

Should the final review reveal that the Contractor has fulfilled and/or complied with all of the Contractor’s SDL&I obligations as at the completion date, the employer shall issue a certificate of fulfilment.

SDL&I Penalty and Performance Security

As security for the fulfilment of all SDL&I obligations, Eskom will apply a penalty of 2.5% of every invoice amount (excluding VAT) for failure to submit SDL&I performance reports every quarter; or failure to meet the SDL&I obligations in a contract.

## Subcontracting

Clause 26 applies

### Preferred subcontractors

TSC3 does not make use of nominated subcontracting, but the Employer may list which subcontractors or suppliers the Contractor is required to enter into subcontracts with.  This is usually only required where specialist services need to be obtained from a particular supplier or group of suppliers in order to comply with operational standards.

### Subcontract documentation, and assessment of subcontract tenders

Specify any constraints on how the Contractor is to prepare subcontract documentation, whether use of the NEC system is compulsory or not (compulsory is recommended) and how subcontract tenders are to be issued, received, assessed (using a joint report?) and awarded.

### Limitations on subcontracting

The Employer may require that the Contractor must subcontract certain specialised work, or that the Contractor shall not subcontract more than a specified proportion of the whole of the contract.

### Attendance on subcontractors

State requirements for attendance on Subcontractors, if any

## Plant and Materials

### Specifications

Plant and Materials are defined as items intended to be included in the Affected Property.  This will refer to replacement of worn or defective parts, routine replacement as part of regular preventative maintenance and supply of spare parts.  Quality is usually designed in or specified in the technical specifications.  However to cover circumstances where quality may not be prescribed, this sub-paragraph could also be used to state an overarching default requirement – fitness for purpose etc.

Either specify here or provide a list of the applicable specifications and attach them as Annexure or state where they can be obtained from.

Clause 70 applies

### Correction of defects

State any constraints when dealing with defective Plant and Materials such as how repairs are carried out - can the item be fixed up or must it be replaced by a new one.

Clause 42 applies

Clause X 19.1.3 and clause X19.8 applies

### Contractor’s procurement of Plant and Materials

Specify any constraints on how the Contractor is to order, codify, expedite, freight, import, transport to the Affected Property and any other requirements for delivery and storage before installation.  The Employer may require warranties from suppliers to be in favour of the Employer and not just to the Contractor.   The Employer may also need schedules of vendor data for his own use after the end of the service period.

### Tests and inspections before delivery

Core Clause 41.1 makes reference to the Service Information stating which Plant and Materials are to be inspected and tested before delivery.  Specify any requirements particularly if such tests and inspections are to be carried out by agents of the Employer overseas.

Acceptance Test Procedure per system to be filled on site upon completion of the works.

Generic Quality Assurance TICK for projects (latest revision).

Quality Assurance sheet to be signed off on site by both Contractor and Employer’s representative upon completion of the works.

### Plant & Materials provided “free issue” by the Employer

1. Material will be collected from Eskom premises/where project manager instructs.

2. Material will be issued to the contractor, Capital Project Material Hand Over sheet to be a material issue sheet will be signed off by both parties (contractor and employer representatives). Is the responsibility of the contractor to safe keep the material issued until the material is used/installed on site. All unused material should be returned to Eskom.

### Cataloguing requirements by the Contractor

State whether cataloguing is applicable, if it is, reference the requirements for cataloguing that need to be satisfied by the Contractor (consult Procurement Instruction Number 1 of 2018 – Incorporating Cataloguing into the Procurement Environment, Unique Identifier 240-1289988974).

# Working on the Affected Property

This part of the Service Information addresses constraints, facilities, services and rules applicable to the Contractor whilst he is doing work on the Affected Property.

## Employer’s site entry and security control, permits, and site regulations

Sites such as Koeberg Nuclear Power Station have very strict entrance requirements which tendering contractors need to allow for in their prices, and the Contractor has to comply with.  State these or similar requirements here.

In addition to the above there may be other restrictions once on the site, plus rules relating to roads, walkways and the provision of barricades

Clause 15 applies

## People restrictions, hours of work, conduct and records

Restrictions and hours of work may apply on some sites.  It is very important that the Contractor keeps records of his people working on the Affected Property, including those of his Subcontractors.  State that the Service Manager shall have access to them at any time.  These records may be needed when assessing compensation events.

## Environmental controls, fauna & flora

This sub-paragraph may not be required in a service contract or if these matters are dealt with in the general environmental requirements referred to in section 3 above.

## Cooperating with and obtaining acceptance of Others

This sub-paragraph could be used to deal with two issues.

1) The cross reference from core clause 25.1 about cooperation generally as well as details about Others with whom the Contractor may be required to share the Affected Property. See clause 11.2(9) for the definition of Others.

2) Requirements for liaison with and acceptance from statutory authorities or inspection agencies.

## Records of Contractor’s Equipment

This sub-paragraph is intended to address how records are to be kept of Equipment on Site including whether it is owned or hired.  Include any constraints about scaffolding, rigs, heavy lifts and cranes, including removal from the Affected Property.

N/A

## Equipment provided by the Employer

N/A

## Site services and facilities

### Provided by the Employer

N/A

### Provided by the Contractor

Contractor needs to provide ablution facilities, accommodation for their employees.

Contractor is responsible for safe guarding of material/facilities their facilities while on site.

Upon completion of the work, the contract shall all the provided facilities from site.

## Control of noise, dust, water and waste

Keep noise level low at all times.

## Hook ups to existing work

Connecting on to existing network outage may be required.

Refer to the health and safety files and scope.

## Tests and inspections

### Description of tests and inspections

All necessary test and inspection need to be done as required.

### Materials facilities and samples for tests and inspections

N/A

# List of drawings

## Drawings issued by the Employer

This is the list of drawings issued by the Employer at or before the Contract Date and which apply to this contract.

| Drawing number | Revision | Title |
| --- | --- | --- |