SPECIFICATION

Title:   Supplier Quality Management: Specification

Document Identifier:       240-105658000

Alternative Reference

Number:

QM 58

Area of Applicability:       Eskom Holdings SOC Ltd Functional Area:             Quality Management Revision:                        2

Total Pages:                   28

Next Review Date:         October 2021

Disclosure

Classification:

Controlled Disclosure

File name: QM 58_240-105658000 Final Draft 20181011/EDC TN published 24.10.2018

Content                                                                                                             Page

1.   Introduction............................................................................................................................... 3

2.   Supporting Clauses .................................................................................................................. 3

2.1   Scope............................................................................................................................... 3

2.1.1   Purpose................................................................................................................. 3

2.1.2   Applicability ........................................................................................................... 3

2.1.3   Effective date......................................................................................................... 3

2.2   Normative/Informative  References ................................................................................... 3

2.2.1   Normative.............................................................................................................. 3

2.2.2   Informative............................................................................................................. 4

2.3   Definitions ........................................................................................................................ 4

2.4   Abbreviations ................................................................................................................... 6

2.5   Roles and Responsibilities ............................................................................................... 7

2.6   Process for Monitoring...................................................................................................... 7

2.7   Related/Supporting Documents........................................................................................ 7

3.   Pre-Contract Award: Quality Requirements .............................................................................. 7

3.1   Supplier and Sub-Supplier Quality Management System Requirements .......................... 8

3.2   Quality Plan...................................................................................................................... 9

3.3   Contract Quality Plan........................................................................................................ 9

3.4   Quality Control Plan ....................................................................................................... 11

4.   Pre-Contract Award: Quality Requirement .............................................................................. 14

4.1   Supplier and Sub-supplier Categories ............................................................................ 14

4.1.1   Category 1:  Quality Requirements...................................................................... 14

4.1.2   Category 2:  Quality Requirements...................................................................... 15

4.1.3   Category 3:  Quality Requirements...................................................................... 16

4.1.4   Category 4:  Quality Requirements...................................................................... 17

4.2   Supplier and Sub-supplier Site Assessment ................................................................... 17

5.   Post-Contract Award .............................................................................................................. 17

5.1   Contract Execution ......................................................................................................... 17

5.2   Supplier Quality Performance Monitoring Phase ............................................................ 18

6.   Standard Conditions ............................................................................................................... 19

6.1   Eskom Rights of Access................................................................................................. 19

6.2   Eskom Rights to Information........................................................................................... 20

6.4   Supplier Quality Audits ................................................................................................... 25

6.5   Management of Nonconformities and Nonconforming Outputs Identified by Eskom ....... 26

6.6   Special Processes.......................................................................................................... 26

7.   Acceptance............................................................................................................................. 27

8.   Revisions................................................................................................................................ 28

9.   Development Team ................................................................................................................ 28

10. Acknowledgements ................................................................................................................ 28

1.    Introduction

The intention of this specification is to specify and describe the minimum quality requirements for all  existing  and  potential  Eskom  suppliers  and    define  the  quality  criteria  for  the  selection, evaluation,  vendor registration,  management,  monitoring,  assessment  and  auditing  of suppliers. Eskom’s   position   is  to  partner   with  suppliers   who  fully   demonstrate   commitment   to  the development,  implementation,  and  maintenance  of  a  quality  management  system  (QMS)  that conforms  to the requirements  of ISO 9001  standard.   The priority is to encourage  suppliers  to continually improve their QMS and enhance service delivery by implementing  and conforming to the standard.

2.   Supporting Clauses

2.1    Scope

2.1.1   Purpose

The purpose of this specification is to outline the requirements according to which suppliers shall develop,

implement, maintain, and continually improve

A  quality  management  system  (QMS)  based  on  ISO  9001,  which  should  form  the  basis  for

conformity to Eskom quality requirements, and continually adhere to them.

2.1.2   Applicability

This  specification  shall  apply  throughout  Eskom  Holdings  Limited  divisions,  its  subsidiaries, suppliers,  and  sub-suppliers  and  shall  form  part  of  all  Eskom  requests  for  information  (RFI)/ requests for quotation (RFQ)/ requests for proposal (RFP), including contracts for the procurement of products and services.

2.1.3    Effective date

Date of authorisation of the specification.

2.2    Normative/Informative References

Parties  using this document  shall apply the most recent edition of the documents  listed in  the following paragraphs.

2.2.1   Normative

[1]  ISO 9001 Quality Management Systems – Requirements

[2]  ISO 10005 Quality Management Systems – Guidelines for Quality Plans

2.2.2   Informative

[3]  ISO 9000 Quality Management Systems – Fundamentals and Vocabulary

[4]  32-727:  Safety, Health, Environment, and Quality (SHEQ) Policy

[5]  ISO 10006 Quality Management Systems – Guidelines for Quality Management in Projects

[6]  ISO 9004 Managing for the Sustained Success of an Organisation  – A Quality Management

Approach

[7]  32-1033:  Eskom’s Procurement and Supply Chain Management Policy

[8]  32-1034:  Eskom’s Procurement and Supply Chain Management Procedure

[9]  PPPFA:  Preferential Procurement Policy Framework Act, 2000 (Act No. 5 of 2000) [10] CIDB 1004:  Best Practice Guideline A4:  Evaluating Quality in Tender Submissions [11] 240-12248652 Supplier Quality Management: List of Tender Returnables

[12] QM-14:     Supplier  Auditing,  Including  the  Qualification   and  Requalification   of   Strategic

Suppliers

[13] IAEA  Safety  Standard  GS-R-3.1  Application  of the Management  System  for Facilities  and

Activities

[14] QM-15:  Supplier Assessment Procedure

[15] SANS 10845-1 Construction Procurement Part1: Processes, Methods and Procedures

2.3    Definitions

The  vocabulary  of  ISO  9000  and  the  following  definitions  apply  in  the  application  of  this specification.

2.3.1   Component: a constituent part of the product or sub-assembly of the product.  The product may comprise multiple individual components

2.3.2   Contract  Quality Plan: a document  of the supplier’s  process  for delivering  the  level  of quality required by the contract. It is a framework for the contractor’s process for delivering quality. Purpose of a CQP is to outline how the results defined in the specifications will be achieved.

2.3.3   Hold Point: a predetermined  stage in the quality control plan (QCP) beyond which work/ manufacturing shall not proceed without the attendance of, and written authorisation of, an Eskom representative or Eskom inspection agency, whichever is applicable.

2.3.4   Intervention  Points:  those  control  points  indicated  by  the  various  controlling  bodies concerned  with the implementation  of a specific QCP/ ITP. These can be in  the form of inspection, hold points, surveillances, witnesses, reviews and verifications.

2.3.5   Inspection  Agency:  an organisation  or person appointed  by Eskom  for the  purpose  of performing  quality  assurance/  quality  control,  monitoring,  inspection  and/  or  expediting services.

2.3.6   Level 1 Plant Items: equipment, whose failure has an effect on personnel safety and/ or health, causes an environmental incident, cause a huge production loss or major equipment

damage. Equipment that are safety/ redundancy/ protective device or covered by statutory regulations requirements.

2.3.7   Level 2 Plant Items: equipment, whose failure impacts plant availability and/or reliability, causes significant costs or secondary damage.

2.3.8   Level 3 Plant Items: equipment that does not impact on personnel safety and/ or health, environmental, cost, availability and/ or reliability of plant.

2.3.9   Nonconformity:  a deficiency in material, composition,  characteristic,  or performance that renders the quality of an item, component, or product unacceptable or indeterminate.   The term   also  covers   a  deficiency   in,  or  deviation   from/non-adherence   to,  the  quality management   system   requirements,   prescribed   production   processes,   and/or   related documentation such as procedures and instructions.

2.3.10 Quality Plan: document specifying which processes, procedures and associated resources will be applied by whom and when, to meet the requirements of a specific project, product, process or contract

2.3.11 Quality Control Plan: a document specifying the activities to be inspected throughout the execution  of the project,  inclusive  of test methods,  procedures,  and acceptance  criteria. (This term is equivalent to QIP and ITP.)

2.3.12 Requirement:  the  need  or  expectation  that  is  stated,  generally  implied,  or  obligatory.

Requirements are generally specified in the purchase order and/or contract documentation, but may not be limited to these.

2.3.13 Primary Plant (Power Plant): primary plant include High Voltage equipment situated inside the control room (breakers, bus-bars, CT’s, VT’s and transformers)

2.3.14 Secondary Plant (Control Plant): secondary plant includes   all equipment used to control and protect the HV equipment on the primary plant side. (Protection, metering, AC/DC and tele-control)

2.3.15 Special  Process:  is  any  production  or  service  process  which  generates  products  or services which cannot be measured, monitored, or verified prior to delivery and use.

2.3.16 Supplier:  is  a  current  or  potential  supplier,  vendor,  contractor,  consultant,  or  service provider.   A supplier may be a natural or legal person and includes any employee acting within the course and scope of his/her employment or any agent or manager acting for, or on behalf of, or in the interests of, the person registered as supplier on the Eskom supplier database.

2.3.17 Sub-supplier:  an organisation  that provides a product/service  to the supplier and/or  that enters into a subcontract  and assumes some of the obligations  of the supplier  or  prime contractor.

2.3.18 Witness  Point:  a predetermined  stage in the quality control  plan where and  inspection activity will take place. Work may proceed, provided Eskom or its inspection agency has been formally notified and confirmed that inspection is waived.

2.4    Abbreviations

| Abbreviation | Explanation |
| --- | --- |
| AIA | Approved Inspection Authority |
| CA | Corrective Action |
| CQP | Contract Quality Plan |
| FIDIC | Federation Internationale Des Ingenieurs- Conseils |
| FMECA | Failure Mode, Effects and Criticality Analysis |
| HAZOP | Hazard and Operability Study |
| ISO | International Organisation for Standardisation |
| ITP | Inspection and test plan |
| NC | Nonconformity |
| NDT | Non Destructive Testing |
| NEC | New Engineering Contract |
| PA | Preventive action |
| PMI | Positive material identification |
| QCP | Quality control plan |
| QMR | Quality management representative |
| QMS | Quality management system |
| PQP | Project Quality Plan |
| RFI | Request for information |
| RFQ | Request for quotation |
| RFP | Request for proposal |
| SHEQ | Safety, health, environment, and quality |
| SETA | Skills Education Training Authorities |
| WPS | Welding procedure specifications |
| WQR | Welder’s qualification record |

2.5    Roles and Responsibilities

Eskom  representative   will  select  applicable  requirements   for  existing  and  potential  Eskom suppliers using Form A (Tender and Contract Quality Requirements  for QM 58 and Quality Requirements for ISO 9001 Standard).

The existing  and/ or potential  suppliers  must complete,  sign and return Form A with the  other returnables as listed in the List of Tender Returnables document (240-12248652). Other roles and responsibilities for this standard are defined within the text of this specification.

2.6    Process for Monitoring

The application of this specification throughout Eskom shall be audited as per the audit schedule.

2.7    Related/Supporting Documents

The documents superseded by this specification:   all divisional and business unit supplier quality requirements standards and/or specifications.

Forms and templates:

[1]  240-68099512   Tender   and   Contract   Quality   Requirements   for   QM   58   and   Quality

Requirements for ISO 9001 Standard (Form A)

[2]  240-109253698 Template for a Typical Contract Quality Plan [3]  240-109253302 Quality Control Plan/Inspection and Test Plan [4]  240-109251490 Corrective Action Request (CAR)

[5]  240-109254030  Concession: Contractor’s Application for Eskom Inspection of the Works/Part of the Works

[6]  240-109254710 Concession:  Application for Defect (Concession) Acceptance

[7]  240-109254324 Defect Notification

3.   Pre-Contract Award: Quality Requirements

The quality assessment criteria and Form A of this specification will be selected and completed by an Eskom representative who will identify the applicable supplier quality requirements to be met.

Form A of this specification shall be signed by the supplier responding to an Eskom invitation to tender.

3.1    Supplier and Sub-Supplier Quality Management System Requirements

3.1.1   The  supplier  and  sub-supplier  shall  develop,  implement  and  maintain  a  formal  quality management  system  that  conforms  to the  latest  ISO  9001  standard  or  any  applicable standard of quality management system (latest applicable revision) and in accordance with the requirements of this specification.

3.1.2   Such a formal system  shall consist  of the appropriate  documentation  such as a  quality manual, quality plans, work procedures,  work instructions,  method statements,  work flow documentation,  etc., as the case may be.   This requirement  constitutes  the most basic quality management system requirements.

3.1.3   Unless specifically excluded from the quality list of tender returnables, as per the categories of quality requirements  (Category 1, 2, 3, or 4), such a quality management system shall carry a valid ISO 9001 certificate from an accredited certification body, as indicated in the applicable Eskom invitation (this requirement applies equally to both the supplier and any/ all manufacturing third-party organisations mentioned above).

3.1.4   Unless specifically excluded in the quality list of tender returnables, as per the categories of quality requirements  (Category 1, 2, 3, or 4), the supplier shall have a fully documented, implemented, and maintained quality management system that complies with the ISO 9001 standard or any applicable standard of quality management system.  In the event that the supplier  invariably  requires  the  assistance of a sub-supplier  in order  to realise  its own supply obligations. The aforementioned requirement applies equally in all cases where any such sub-supplier’s  scope of responsibility  includes  the provision  of any of the following activities,  namely,  design  and  development,  manufacturing,   testing,  storage,  delivery, installation, commissioning, and project management.

3.1.5   Eskom reserves the right to request and perform necessary assessments  at sub-supplier facilities.

3.1.6   The supplier  shall be responsible  for defining  and managing  the specific  quality  control elements applicable to the respective sub-supplier’s scope of work/supply and ensure that its sub-supplier(s) quality programmes support Eskom requirements.

3.1.7   The  supplier  shall  inform  Eskom  of any proposed  changes  to the quality  management system or staff that will affect the quality system prior to implementation of these changes.

3.1.8   The supplier shall develop and implement a performance management programme for their sub-supplier. The programme shall include, but not limited to:

Verification of the QMS Audits and surveillances

Regular assessment of the CQPs and reviews of QCPs. NC and Defect Management

Inspections and tests

Risk management

3.2    Quality Plan

The information in this section constitutes the minimum requirements for a quality plan.

3.2.1   Where specified in the Evaluation Criteria and/ or quality list of tender returnables , as per the  categories  of quality  requirements  (Category  1,  2, 3,  or  4);  all  individual  products, services and processes shall have a documented,  implemented,  and maintained contract quality plan and/or quality control plan (inspection and test plan).

3.2.2   Where  specified  in the evaluation  criteria  and/  or quality  list of tender  returnables.    All production and/ or service provision shall be carried out in accordance with a documented and agreed contract quality plan (CQP) and/ or quality control plan (QCP)/ inspection and test plan (ITP).

3.2.3   The supplier shall plan for the required quality-related  activities and interfaces  within  the supplier’s  quality system  in order to demonstrate  its ability towards  both  controlling  and meeting specified Eskom requirements.

3.3    Contract Quality Plan

The supplier  shall require sub-suppliers  to submit project quality plans (PQPs)/ contract  quality plans (CQPs) and associated documentation in accordance with the requirements of project quality management system processes applicable to the sub-supplier’s scope of work.

The supplier shall, where applicable, based on scope of work criticality, ensure that procurement documents clearly and unambiguously require sub-supplier submission of a sub-supplier CQP for supplier and Eskom review.

The supplier shall ensure that sub-supplier CQPs are developed and implemented in accordance with the ISO 10005 Quality Management System Guidelines for Quality Plans.   In addition to the elements  specified  in ISO 10005,  the supplier’s  and/ or sub-suppliers’  CQPs  shall include  the following:

3.3.1   The management  of records, including material tests, positive material identification (PMI)

testing, material certification, etc.

3.3.2   The provision for free and uninhibited access by the supplier and/or personnel at the time of inspection.

3.3.3   The proposals  for submission  of final documentation,  the final manufacturing  data  book, prior to shipment.

3.3.4   The   management   of   the   welder’s   qualification   record   (WQR),   welding   procedure specifications  (WPS), and procedures qualification  records (PQR) that will be used in the performance of work for supplier review and acceptance prior to commencing manufacture. Welders  shall  be  qualified  to  the  specified  Codes  of  Construction  for  the  applicable procedures.    The  requirements  for  qualification  shall  be  specified  by the  supplier,  and welder records shall be maintained by sub-suppliers performing the work.

3.3.5   The  special  installation   procedures   and  other  required   fabrication   or   manufacturing procedures (that is, those required for post-weld heat treatment, tube rolling, coatings, etc.) that will be used in the performance of work shall require supplier review and acceptance prior  to  commencing  manufacture.  The  personnel  carrying  out  special  processes  (for example,  NDE, welding,  coating,  heat treatment,  etc.) where  the results  cannot  be fully verified by subsequent inspection and test shall be suitably qualified and, where applicable, registered  with  statutory  bodies  as  legally  required,  that  is, as  radiographic  workers  to conduct  radiography.     The  requirements  for  the  qualification  shall  be  specified,  and personnel  records  shall  be maintained  in accordance  with the Project Quality Personnel Qualification Specification and, where applicable, legal requirements.

3.3.6   The personnel required to perform special processes shall be certified competent through a certificate of competency in accordance with the company’s internal training management and competency  control procedures  or an external certification  body (for  example,  NDT) through an accredited service provider as per Skills Education Training Authorities (SETA) requirements.

3.3.7   All  personnel  who  perform  activities  that  affect  quality  shall  have  their  training  needs identified and documented.  The required training shall be implemented in accordance with the company’s training management  and competency control procedures.   All the training certificates  shall  meet  the  SETA  requirements  in  terms  of  having  the  unit  standard completed and the accreditation number of the service providers.

3.3.8   Instructions  and  requirements  for  equipment  and  materials  storage,  preservation,  and maintenance,    including    identification    of   materials    required    for    preservation   and maintenance, are to be provided sufficiently prior to receipt (prior to shipment or earlier) to ensure that appropriate resources are available at the time of delivery.

3.3.9   Specific quality monitoring and verification activities are to be undertaken on the supplier’s sub-suppliers by Eskom or it agent.

3.3.10 The CQP information  need to  include, but not limited to:

Spells out the aspects of the quality management  system to be applied within a specific

Eskom project, and the methods to be utilised to ensure quality.

Outline the resources, the communication  channels, applicable documents and records to be generated.

Management  Authority and Responsibility from both supplier and client need to outline in the CQP.

List of documents and records that will be used and submitted during the execution of the project.

Communications channels should include contact person and contact details

Monitoring & Measurement procedures for activities need to be indicated.

3.3.11 The Supplier and sub-supplier  CQPs shall comply with the Eskom Quality Requirements Specifications and shall be submitted prior to the initial scope of work kick-off or initial pre- fabrication meeting and prior to commencement of manufacturing, whichever is earlier.

3.4    Quality Control Plan

The supplier shall develop and implement processes and procedures that efficiently and effectively monitor, verify, and document the quality of the scope of work for deliverables.

The supplier shall ensure that sub-supplier QCPs/ ITPs are prepared at a level of detail sufficient to address  all quality-control-related  activities  in chronological  order, from contract  review through materials  verification,  manufacturing,  fabrication,  assembly,  final  testing,  documentation,   and certification.  In addition, the supplier shall ensure compliance with the following requirements:

3.4.1   All stages of manufacturing, fabrication, assembly, and installation shall be controlled by a supplier’ QCP/ ITP that clearly and unambiguously  identifies the quality verifications to be performed and special attention to controls related to critical products and services.

3.4.2   QCP/ ITP shall be reviewed by Eskom, its inspection authority or agency, and they shall allow for the insertion of Eskom specific requirements,  including hold and  witness points prior to the commencement of work.

3.4.3   Subsequent changes to the Eskom accepted QCP/ ITP shall require Eskom, its inspection authority or agency’s agreement  prior to the commencement  of work involving an activity affected by such changes.

3.4.4   All sub-supplier  QCP/ ITP activity shall be performed  using an Eskom-accepted  supplier

QCP/ ITP.

3.4.5   All applicable codes, standards, and relevant acceptance criteria documents are available at the work location, and Eskom representatives on site shall have on-going access to this information.   Workplace documentation shall be available in English and in any workforce- appropriate language.

3.4.6   Where activities subject to inspection and test procedures are to be undertaken by a sub- supplier, the QCP/ ITP shall make reference to this fact and shall include descriptive details of the sub-supplier’s  involvement.   A separate QCP/ ITP shall be  required for each sub- supplier scope of work.

3.4.7   The  supplier  shall  be  ultimately  accountable  and  responsible  for  the  development  and proper  implementation   of  all  sub-supplier   QCPs/  ITPs,  including  those   reviewed  or developed by sub-suppliers.

3.4.8   Eskom  reserves  the right  to select  witness  and  hold  points  on QCPs/  ITPs  for  Eskom oversight of selected functions and to perform surveillance or audits of the work.

3.4.9   All completed  ITPs with the supplier’s  intervention  points will be submitted  to  Eskom  to enable the latter to fill in its preferred intervention points.  Once signed, the ITPs and CQPs become  addendums  to  the  main  contract.    These  ITPs  can  be  reviewed  at  Eskom’s discretion based on its assessment of the supplier’s performance or other risks.  The ITPs should   cover   materials   certification,   fabrication   works,   in-process   inspections,   final acceptance  tests,  packaging  and  pre-  shipment/  transportation,  shipping/  transportation inspections where contracted, preservation, site acceptance tests, construction and erection works, and pre-commissioning and commissioning tests.

3.4.10 A QCP/ ITP shall contain the following information: Eskom contract number and title

The supplier’s order number

Identification of the area of works/contract

Description of the work, with components, item number, and activity date

QCP/ITP unique number

The dates on which the activities are due to start and end

A list of the sequence of operations, including inspection and tests

The identification of the specification,  drawing number, or procedure for each operation, with reference to the relevant criticality risk rating

The acceptance criteria, with reference to the technical specification, in-house, national, or international standard, with the relevant clause number for each operation

The inspection and test activities that the supplier has nominated for its hold and witness points

Provision  for the inclusion  of hold and witness  points  nominated  by Eskom  and/or  its authority/ agency

Provision  for hold  and witness  point  acceptance  by date and signature  for all  parties having intervention in the plan

Inspection  and test records to be generated  by the supplier for each operation and  an indication of records to be provided to Eskom (as applicable)

3.4.11 The   supplier   shall   require   sub-suppliers   to   submit   QCPs/   ITPs   and   associated documentation  applicable  to the sub-supplier  scope of work.   Any  changes made to the QCP after submission must be resubmitted to Eskom for further review.  The supplier shall ensure  that  all  sub-supplier  QCPs/  ITPs  are  in  compliance  with  the  Eskom  Quality Requirements Specifications, including, but not limited to, the following requirements:

Clear  and  unambiguous  description  of  the  equipment  and  location(s)  at  which  each activity will take place, including facility location(s)

Identification of quality verification activity and stage

The details of reference documents,  procedures,  or method statements to be utilised in performance  of the activity, including specific reference to actual sections and pages of procedures, standards, instructions, specifications, etc.

Definition of acceptance criteria

Listing of certifying or verifying documents generated to provide evidence of compliance with  specified  requirements;  documents  are  to  be  provided  using  the  proper  Eskom document numbering requirements

Identification   of   supplier   and   sub-supplier   (where   applicable)   third-party/approved inspection  authority  (AIA) and Eskom  inspection  activities  defined  in terms of witness, hold,  document  review,  and verification  monitoring  points  and provision  for sign-off  of each of the above-mentioned parties for each intervention point

Qualification  requirements  for  quality  control  inspectors,  including  any  third-party/AIA

inspectors

Listing of all proposed test procedures

Acceptance criteria for each inspection or test in alignment with specified tolerances

A  section  for  signed  acceptance  of  the  QC/ITP  by  the  supplier,  sub-supplier  (where applicable), and Eskom prior to commencement of work

Inspection  or  testing  witness  and  hold  points,  including,  but  not  limited  to,  factory acceptance test and package acceptance test, witness, and hold points

3.4.12 A quality kick-off meeting will be held at the start of the contract and, if required, at the start of each subsequent phase.

The supplier shall arrange coordination meetings with Eskom prior to placement of orders for items or equipment to ensure that all technical and commercial requirements are clear and understood.  Fourteen days’ advance notice of meetings shall be given to Eskom.

Supplier inspection personnel, including inspection agency personnel, shall be competent and qualified  to perform  inspection  and testing  assignments.    Mobilisation  of all such personnel  shall  be  in  compliance   with  the  Project   Quality  Personnel   Qualification Specification.

3.4.13 Where QCP/ ITP is applicable,  the supplier  shall ensure that sub-suppliers  are  provided with  comprehensive,  clearly  written,  and unambiguous  inspection  and  testing  protocols, including processes, procedures, and methods that shall include, but not be limited to, the following:

Requirements for inspection checklists and inspection assignments, with lists of items to be inspected

An inspection and testing report format, report content, schedule for report processing and distribution, and report retention requirements

inspection and test report results response tracking (log) and resolution of nonconformity in inspection and test processes, procedures, or methods and nonconformity identified in inspection and test results

Associated Failure Mode, Effects and Criticality Analysis (FMECA) reports relating to the equipment and sub-systems (if applicable)

Hazard and Operability Study (HAZOP) report, as applicable

3.4.14 The  supplier  shall  establish  processes  and  procedures  for  formal  assessment  of  sub- supplier  inspection  and testing programmes.   These shall include review of  sub-supplier inspection reports and other quality control documentation.  Additional formal assessment of manufacturing,  fabrication,  and  assembly  facility  operations  shall  be  conducted  by  the supplier to ensure continuing suitability, adequacy, and effectiveness of the sub-supplier’s inspection  and  testing  programmes.     Assessment  frequency  shall  be  established  in consideration of the sub-supplier scope of work, criticality of scope of work deliverables, and performance  information.    The  assessment  scope  and  schedule  shall  be  developed  in consultation with Eskom.

3.4.15 Supplier processes and procedures for verification of supplier and sub-supplier purchased product compliance  with specifications  shall obtain document return/review status prior to implementation.

3.4.16 The objective is to finalise any outstanding procedural or other issues before proceeding to deliver the works.

3.4.17 Eskom, in consultation with the supplier, develops an agenda for the meeting, and Eskom will keep minutes of these meetings.

3.4.18 Mandatory pre-inspection meetings will be convened by Eskom or its inspection agency or AIA  to be attended  by the  supplier’s  and  sub-supplier’s  representatives,  including  their quality representatives who will be involved in the works, and records are to be kept.

3.4.19 Eskom reserves the right to appoint resident quality inspectors who can be based at the supplier’s or sub-supplier’s premises and on site where the work is being performed.   The supplier  is  expected  to  provide  workspace  at  no  cost  to  Eskom  for  the  inspector,  as required.

3.4.20 Eskom may appoint  any organisation  it prefers to perform  quality assurance  and  quality control  activities,  either  in  the  capacity  as  an  AIA  or  inspection  agency, on  the  works contracted  to the supplier,  and the supplier  or its sub-suppliers  may not  object, prevent, hinder,  undermine,  circumvent,  question,  discredit,  or in any way  make it impossible  for such organisation to carry out its work on behalf of Eskom.

4.   Pre-Contract Award: Quality Requirement

4.1    Supplier and Sub-supplier Categories

Eskom supplier quality requirements for all existing and potential suppliers and sub-suppliers are classified into four categories (category 1, 2, 3 and 4). Suppliers must prepare and submit quality documentation as per the tender selected category (indicated in Form A) using the list of tender returnables document. The following are the minimum documentation for Categories 1 to 4:

4.1.1   Category 1:  Quality Requirements

The supplier shall complete and sign Form A (Enquiry/Contract/Quality Requirements for QM

58 and ISO 9001).

The supplier shall submit a valid copy of ISO 9001 or any applicable  certificate of a  quality management  system  (the latest applicable  revision).   The QMS should  drive the  supplier’s business management processes to ensure that all of Eskom’s requirements are fully met on a consistent basis.

The supplier shall submit the latest copy of an internal and external management system audit reports.  The audit reports must include, if applicable, nonconformity identified, and the resulting remedial actions (correction and/ or corrective action reports).

The supplier shall submit a draft contract quality plan that is specific to the scope of work as described in the tender documents.  The plan must address the minimum requirements as per ISO 10005.

Where applicable; the supplier shall submit an example of an inspection and test plan (ITP) or quality control plan (QCP) on similar and/ or previous work done.  The plan must address the minimum requirements as per ISO 10005.

The   supplier   shall   submit   documented   information   for  Control   of  Externally   Provided

Processes, Products and Services.

The  supplier  shall  submit  a copy of documented  information  for roles,  responsibilities  and authorities.

Note:  specific requirements per tender will be selected using the List of Tender Returnables document (240-12248652).

4.1.2   Category 2:  Quality Requirements

The supplier shall complete and sign Form A (Enquiry/Contract/Quality Requirements for QM

58 and ISO 9001).

The  supplier  shall  submit  objective  evidence  of  a  developed  and  implemented  QMS  that complies with ISO 9001 or any applicable standard of quality management system (the latest applicable revision).  The following documents (approved copies) shall be submitted:

Quality Management  System manual or a document that have defines and describes the

QMS and its scope

Quality Policy

Quality Objectives

Control of documented information

Records required by ISO 9001 standard (List of Records)

Internal audit procedure

Control of non-conformity outputs

Nonconformity and Corrective action procedure

The QMS should drive all the supplier’s  business  management  processes  to ensure that all  of

Eskom’s requirements are fully met on a consistent basis.

The supplier shall submit the latest copy of an internal management system audit reports.  The audit reports must include, if applicable, nonconformity  identified, and the resulting remedial actions (correction and/ or corrective action reports).

The supplier shall submit a draft contract quality plan that is specific to the scope of work as described in the tender documents.  The plan must address the minimum requirements as per ISO 10005.

Where applicable; the supplier shall submit an example of inspection and test plan (ITP) or quality control plan (QCP) on similar or previous work done.   The plan must address the minimum requirements as per ISO 10005 (if applicable).

The   supplier   shall   submit   documented   information   for  Control   of  Externally   Provided

Processes, Products and Services.

The supplier  shall submit  a copy of documented  information  for roles,  responsibilities  and authorities.

Note:  specific requirements per tender will be selected using the List of Tender Returnables document (240-12248652).

4.1.3   Category 3:  Quality Requirements

The supplier shall complete and sign Form A (Enquiry/Contract/Quality Requirements for QM

58 and ISO 9001).

The supplier shall submit objective evidence of a developed QMS that complies with ISO 9001 (or the latest applicable revision).  The following documents (approved/signed copies) shall be submitted:

o 	Quality  management   system  manual  or  a  document  that  have  defines  and describes the QMS and its scope

o Quality Policy

o Quality Objectives

o Control of documented information

o Records required by ISO 9001 standard (List of Records)

o Internal audit procedure

o Control of nonconformity outputs

o Nonconformity and Corrective action procedure

The QMS should drive all the supplier’s business management processes to ensure that all of

Eskom’s requirements are fully met on a consistent basis.

The supplier shall submit a draft contract quality plan that is specific to the scope of work as described in the tender documents.  The plan must address the minimum requirements as per ISO 10005.

Where applicable;  the supplier shall submit an example  inspection  and test plan (ITP)  or quality control plan (QCP).   The plan must address the minimum requirements  as per ISO

10005 (if applicable).

The   supplier   shall   submit   documented   information   for  Control   of  Externally   Provided

Processes, Products and Services.

The supplier  shall submit  a copy of documented  information  for roles,  responsibilities  and authorities.

NB:   specific requirements  per tender will be selected using the List of Tender  Returnables document (240-12248652).

4.1.4   Category 4:  Quality Requirements

The supplier shall complete and sign Form A (Enquiry/Contract/Quality Requirements for QM

58 and ISO 9001).

The supplier shall submit a quality method statement based on ISO 9001 and specific to the scope of work, or a document that have defined the QMS and its scope.

The method statement should address all the supplier’s business management processes to ensure that all of Eskom’s requirements are fully met on a consistent basis.

The supplier shall submit a signed quality policy.

The supplier shall submit a copy of quality objective.

The   supplier   shall   submit   documented   information   for  Control   of  Externally   Provided

Processes, Products and Services.

The supplier shall submit a copy of the documented information for roles, responsibilities and authorities.

Note:  specific requirements per tender will be selected using the List of Tender Returnables document (240-12248652).

4.2    Supplier and Sub-supplier Site Assessment

Supplier  capability  and  capacity  assessments  shall  be  performed  prior  to  contract  award  on potential suppliers participating in Eskom Holdings procurement process to:

provide high-risk products and services work on critical plant and equipment

supply of critical plant items or components provide special processes

All sub-suppliers  and sub-contractors  used by the main supplier/ contractor, performing work on Eskom critical plant equipment, supplying commodities and providing specialised services shall be subjected to the capability and capacity assessment.

Critical plant includes the following: Generation Level 1 & 2 plant

Transmission and Distribution Power Plant & Control Plant

5.   Post-Contract Award

5.1    Contract Execution

The supplier shall submit the following documents within 30 days after the contract date, prior to the commencement of work, for acceptance by Eskom:

The supplier shall complete a QCP before contract award.   This shall be reviewed and signed off by Eskom within 30 days after contract award.

The supplier shall complete a quality control plan and ITP(s) for review and acceptance by Eskom prior to the commencement of any work, inclusive of subcontracted work, within 30 days after contract award.

The sub-supplier  QCP/ ITP shall be submitted for review and comment by the  supplier and by Eskom  within 30 days after the award  of the tender.   All supplier  and Eskom comments shall be resolved prior to commencing work.

The equipment lists and an indication of pressurised components and systems

Method statements for works (describing how work will be executed)

Note:   these plans are to be compiled  in line with Eskom’s  requirements  and will have to  be discussed with, and approved by, Eskom prior to any work commencing.

Correspondence  shall be directed  to the project  manager,  and periodic  quality  review meetings shall be convened by Eskom with the supplier.

The mandatory  quality  review  meetings  are to be convened  by the nominated  project quality manager or his/her representative for the contract.

Monthly quality performance and management reports are to be prepared by the supplier during contract execution.   The content of these reports shall be agreed by Eskom when submitted to Eskom on a monthly basis.

5.2    Supplier Quality Performance Monitoring Phase

During the contract execution phase, suppliers shall be monitored by Eskom for performance on quality-related aspects.

The outcomes of such monitoring will enable Eskom to take any appropriate actions pertaining to the supplier.

The monitoring shall be carried out periodically by Eskom or at predetermined intervals during the execution of a contract.

The monitored key performance areas include the following: Quality

Delivery Design Cost

Management system

Subsequent key performance indicators associated with these areas will include the following: Nonconformity monitoring

Audit and assessment evaluation scoring

Management system compliance and accreditation Achievement of delivery targets as per contractual agreements Process improvements

Corrective and preventive action response and closure

6.   Standard Conditions

6.1    Eskom Rights of Access

Eskom:

6.1.1   shall  be  granted  electronic   and  hard-copy   access  to  all  quality  plans,   procedures, documentation,  and other quality records relating to the work, including, but not limited to, data extracts;

6.1.2   reserves the right to review, inspect, and audit any or all parts of the supplier’s QMS, as well as any documentation,  materials,  or equipment  associated  with the work, at any  time or project work location; and

6.1.3   reserves  the  right  to carry  out  assessments  and  audits  on all new  suppliers  and  sub- suppliers.

The supplier:

6.1.4   shall support Eskom’s effort to monitor, verify, and/or witness any activities associated with the work at any time;

6.1.5   shall  cooperate  with  Eskom  requests  for  documentation,  records,  and  inspection  and witnessing.  Eskom participation in audits, appraisals, assessment of plans, and verification shall be conducted at no extra cost to Eskom;

6.1.6   shall ensure that a sub-supplier provides access to Eskom to all work procedures, records, and  supporting  documentation  through  provision  of  access  to  view  and  photocopy,  as required, to support verification of scope of work requirements.   Access shall include the ability to photograph Eskom equipment, systems, system components, materials, etc.;

6.1.7   shall provide access to all quality-related  information pertaining to activities performed by itself or sub-suppliers,  where Eskom might not have participated in the witnessing of their quality assurance or control (this refers to inspections, audits, etc. performed by the supplier on its own sub-suppliers);

6.1.8   shall  allow  Eskom  to assess,  audit,  approve,  or  reject  any  sub-suppliers  employed  by

Eskom’s suppliers to assist with the product and/or service delivery to Eskom; and

6.1.9   shall ensure that the above requirements flow down to sub-suppliers.

6.2    Eskom Rights to Information

6.2.1   To expect that the works will be conducted  in accordance  with the contract between the parties.

6.2.2   To have access to the supplier’s information as determined by applicable legislation.

6.2.3   Eskom reserves  the right to oversee the supplier’s  audit programmes  by  participating  in selected  audits  as an observer  and by assessing  the supplier  during  key work  stages. Eskom will coordinate with the supplier to develop an oversight schedule aligned with the supplier’s audit schedule.

6.2.4   To obtain access to any audit reports of audits performed by the supplier reflected in the audit programme.

6.2.5   To conduct independent  quality audits during all phases of the contract, and the supplier shall provide all resources to support these activities.

6.2.6   Eskom shall have the right to participate  in, or request that, a technical investigation  be launched and conducted at the supplier’s and sub-suppliers’ premises or other sites when risk to Eskom products or service deliverables is identified.

6.2.7   To participate in, and/or lead, investigations related to incidents involving its products.

6.2.8   To require from suppliers to be responsible for the cost of re-inspections.

6.2.9   To withhold payment from suppliers as a result of outstanding nonconformities, irrespective of the agreed payment schedule and in accordance with the conditions of contract.

6.2.10 Shall  be  granted  electronic   and  hard-copy  access  to  all  quality  plans,   procedures, documentation,  and other quality records relating to the work, including, but not limited to, data extracts.

6.2.11 Reserves the right to review, inspect, and audit any or all parts of the supplier’s QMS, as well as any documentation, materials, or equipment associated with the work, at any time or project work location.

6.2.12 Shall carry out assessments and audits on all new suppliers and sub-suppliers.

6.2.13 Reserves the right to appoint resident quality inspectors who can be based at the supplier’s or sub-supplier’s premises and on site where the work is being performed.

6.2.14 Reserves the right to select witness and hold points within all developed  supplier  QCPs/ ITPs for Eskom oversight of selected functions and to perform surveillance or audits of the work.

6.2.15 Shall be given access at all reasonable  times before, during, and after manufacture  and before delivery, construction, erection, and commissioning to measure, test, and inspect the products and workmanship, as necessary, at the supplier’s premises and at Eskom sites.

6.2.16 Reserves  the right to suspend any pending deliveries  by the issuing of a cease  delivery order at any time and for any portion of the work that is not being performed in accordance with the specified/agreed requirements.

6.3    Preservation and Storage

The  supplier  shall  develop  and  implement  a  comprehensive   preservation  programme consisting  of  plans,  processes,  procedures,  and  actions  undertaken  for  the  purpose  of planning for, and maintenance of, material deliverables quality.   The supplier preservation programme scope includes, but is not limited to, the following:

6.3.1   Engagement  of  personnel  suitably  qualified  for  oversight  of,  and  (as  required)  direct implementation of, preservation programme requirements

6.3.2   Development  and implementation  of preservation  programme training appropriate to work need

6.3.3   Eskom may make use of its appointed  service provider  tasked to provide  a full  suite  of services encompassing an online monitoring system and asset tracking during at least, but not limited to, the following stages:   inspections, testing, shipping, transportation,  storage, and commissioning.  The supplier is to enable full access during all of these stages in order to allow the installation of the devices on Eskom-identified products and equipment, which include  the  sub-supplier’s  testing  facilities,  processing  plant,  and  any  other  processes deemed important towards effective and efficient quality control.  Eskom seeks cooperation between  the  supplier’s  designers  and  those  of  Eskom’s  service  provider  in  ensuring seamless installation of the device and other associated installations.   Moreover, there is also a need to integrate data flows and systems between Eskom and the supplier.  Further details are included in the Eskom specifications and works information.

6.3.4   Review and tracking of compliance  with Eskom and supplier engineering  specification  of preservation requirements

6.3.5   Review and tracking  of compliance  with sub-supplier-provided  preservation  requirements and recommendations

6.3.6   Evaluation of prospective temporary and longer-term material storage sites for consistency with preservation programme expectations

6.3.7   Preservation  work  plan  development  and  plan  execution  performance  evaluation  of  all parties engaged for provision of material transportation, handling,  or storage services

6.3.8   Oversight of material quality preservation plan preparation and plan execution performance at all work locations

6.3.9   Development  of a preservation  programme  records management  process,  in  compliance with  Eskom  information  management  requirements,  which  comprehensively  addresses generation,  maintenance,  and  ready  access  by  Eskom  to  all  preservation  programme records

6.3.10 The   supplier   shall   deploy   a  clearly   defined   documented   programme   providing   for identification of all physical asset pre-operation preservation of quality requirements.  In this reference,  the  term  “physical  assets”  should  be  understood  to  include  bulk  materials, including  consumable  items,  equipment  systems,  system  components,  and  any  other procured  or  supplied  materials  or  equipment  transferred  to project  control,  but  not  yet deployed for operational purposes.

6.3.11 Where  the  project  responsibility  for  equipment  and  materials  management  has  been formally   delegated,   the   supplier’s   preservation   programme   shall   ensure   clear   and unambiguous communication of pre-operation preservation of goods quality requirements to sub-suppliers.

6.3.12 The   supplier’s   preservation   programme   shall   clearly   and   unambiguously   document processes   and  procedures   for  efficient  and  effective  monitoring   of   compliance   with programme requirements.

6.3.13 Compliance  monitoring  shall  commence  with  ensuring  comprehensive  consideration  of preservation  requirements  in the engineering  instruction and subsequent inclusion of said instruction  in  procurement  documentation  and  shall  be  applicable  until  such  time  as equipment  or materials have been incorporated  in  an operating or operational  system or structure.

6.3.14 Compliance evaluation frequency shall anticipate transfer of tactical-level responsibility for management of preservation responsibilities between project functional areas, for example, procurement   to  logistics,   logistics   to  fabrication,   fabrication   to  logistics,   logistics   to construction, etc., and shall, in similar fashion, anticipate transfer of support for tactical-level responsibility between various subcontracted service providers.

6.3.15 Supplier  engineering  shall  ensure  that  preservation   requirements   for  scope  of  work systems, system components, equipment, materials, and other procured goods are clearly and  unambiguously  documented  and  that  preservation  requirements  are  efficiently  and effectively  communicated   to  project  procurement,   logistics,  construction  management, quality, security, and other project functional areas, as required, for efficient and effective implementation  of preservation  requirements.   This  shall take the form of a preservation programme applicable to all systems, system components, equipment, materials, customer- supplied materials, and other goods procured or managed under the scope of work.

6.3.16 The  supplier’s   preservation   management   programme   shall  encompass   identification, planning,   acquisition   of  materials   and  services,   and  performance   monitoring   of  all preservation management systems, processes, procedures, methods, work practices, etc.

6.3.17 The  supplier’s  preservation  management  programme  shall  clearly  and  unambiguously address temporary, long-term, and in-transit preservation requirements, including, but not limited to:

requirements  for  protection  against,  or  insulation  from,  atmospheric  conditions, sunlight,  temperature,  soil, dust, humidity,  salt spray,  corrosive  atmospheres,  or other physical environment conditions;

detailed procedures for application, use, monitoring, and maintenance of coatings, coverings, fasteners, lines, and other components for internal and external weather proofing;

requirements for electrical grounding or isolation;

requirements  for internal or external environment  creation, for example, inert gas charging, heating, cooling, etc., inclusive of gas storage, electric power supply, etc.;

detailed  procedures  for  initial  set-up,  charging,  activation,  and  maintenance  of internal atmosphere  generation,  regeneration,  monitoring,  and relieving  systems, for example, inert gas management systems;

requirements  for  protection  against,  or  insulation  from,  vibration  or  long-period cyclical  motion  in  transit,  for  example,  wave-generated  movement  during  sea transport;

internal  and  external  structural  integrity  protection,  for  example,  internal  and external bracing, padding, framing, chocking, etc.;

support  structure  requirements,   for  example,  stools,  pads,  or  other  devices, substrates,  or  support  required  to  ensure  in-storage  and  in-transit  stability  of systems, system components,  equipment, and material, or other discrete units or items;

provision  for  physical  separation  and/or  barriers  to  prevent  airborne  or  direct transmittal  of  contaminants  between  work  areas  or  between  work  areas  and storage areas, for example,  prevention  of carbon steel grinding or cutting debris impact on stainless steel elements, airborne drift of blast aggregate into vessels or machinery, etc.;

provision for, and final disposition of, temporary and longer-term storage or transit required  supports  and related  binding  devices,  for example,  stools,  stands,  sea fasteners, platforms, chocks, spacers, cabling, etc.;

provision of requirements for temporary work platforms or other support structures required to ensure provision of preservation  services, for example, provision of a self-elevating  work platform for periodic access to elevated fittings, gauges, man- ways, etc.;

requirements  for protection against, or insulation from, contact with other objects, for  example,  padding  or  other  protection  for  external  tubing,  fittings,  or  other impact-sensitive structures or components;

clear   physical    delineation    of   temporary    and   longer-term    storage    areas supplemented  by  hard  and  soft  barriers,  as  required,  to maintain  a  protective perimeter;

documented    agreements    with   storage   facility   and   transportation   provider management  regarding security management,  including, but not limited to, facility access and egress control and control of access to project  goods and materials within facility boundaries or aboard vehicles or vessels; and

detailed procedures for inspection and testing to verify performance of preservation procedures  and  to  provide  for  timely  notice  and  corrective  action  to  maintain preservation status.

6.3.18 The supplier’s preservation management programme scope shall encompass management of   preservation   requirements,    from   initial   transfer   of   ownership   or   management responsibility to project scope of responsibility, through any period of temporary or longer- term storage and through any period of transit, including transit for final delivery at point of active use or installation.

6.3.19 The  supplier’s  preservation  management  programme  shall  clearly  and  unambiguously address  processes  and procedures  to ensure  that storage  and  control of materials  are accomplished   in  accordance  with  manufacturer  recommendations,   specifications,   and project-specific requirements.

6.3.20 The supplier’s preservation management programme shall incorporate special precautions to  address   preservation   and  control   of  valves,   electrical   motors   and  components, mechanical  and  rotating  equipment,  piping  and  fittings,  instrumentation,  flange  faces, gaskets, coatings, insulation, and other materials.  Special precautions include, but are not limited to, supplier-specified  maintenance  procedures  related to engines,  electric motors, pumps, compressors, etc., such as periodic shaft rotation, engine turnover, lubrication, etc.

6.3.21 The supplier shall ensure that clear and unambiguous requirements for preservation of the system, system components,  equipment,  materials, and other procured goods are clearly and  unambiguously   documented   in  purchase  orders,  work  authorisations,  and  other communications between the supplier and sub-suppliers.

6.3.22 Where  sub-supplier  expertise  is  utilised  in  determination  of  the  preservation  protocol, supplier  procurement  processes  shall  ensure  clear  and  unambiguous  documentation  of sub-supplier input into preservation management programme requirements.

6.3.23 Supplier  procurement  shall  ensure  that  preservation  requirements  for  scope  of  work systems, system components, equipment, materials, and other procured goods are clearly and  unambiguously  documented  and  that  preservation  requirements  are  efficiently  and effectively  communicated  to project logistics,  construction  management,  quality, security, and other project functional areas, as required, for efficient and effective implementation of preservation requirements.

6.3.24 The  supplier  shall  ensure  comprehensive,  clear,  and  unambiguous  designation  of  sub- supplier responsibility for execution of all preservation management programme elements, including, but not limited to, all systems, processes, procedures, methods, ready access to records, and provision of equipment,  tools, or services essential to  efficient and effective execution of the preservation management programme.

6.3.25 The supplier  shall ensure that preservation  management  programme  responsibilities  are clearly and unambiguously  defined  within the project team and efficiently  and  effectively implemented at all project scope of work locations.   Inclusion of supplier and sub-supplier scope  of  work  in the  development  and  implementation  of  a  preservation  management programme   shall   be   considered   essential   to   efficient   and   effective   preservation management programme execution.

6.3.26 The supplier shall ensure clear and unambiguous designation of project team responsibility for oversight and management  of preservation  management  programme  elements during every stage of project development.

6.3.27 The supplier shall ensure that Eskom has free and unrestricted access to all preservation records for inspection and audit.

6.4    Supplier Quality Audits

6.4.1   Quality audits and related quality performance reviews are intended to provide an objective evaluation of compliance with performance expectations defined in this specification, in the supplier contract quality plan (CQP), and in any other project scope of work specification.

6.4.2   Quality audits and related quality performance reviews include, but are not limited to, any quality  or  other  project  functional  area  audits,  assessments,  verification  of  compliance reviews, surveillance,  inspections,  or other interim or final assessments  of  scope of work deliverables provided by the supplier or sub-suppliers.

6.4.3   Quality  audits  and  related  quality  performance  reviews  shall  be carried  out  by  trained, accredited, and experienced personnel in accordance with procedures documented in the CQP.

6.4.4   The supplier shall submit, for Eskom review, documented processes for conducting project scope  of work  quality  audits  and related  quality  performance  reviews.    Supplier  quality audits  and  related  quality  performance  review  processes  shall  be  designed  to address evaluation of progress towards completion of project functional area deliverables as well as final deliverable quality.

6.4.5   The supplier  shall provide a schedule  of anticipated  quality audits covering all  functional areas and related quality performance reviews at the time of first post-contract award CQP submission.

6.4.6   The supplier shall maintain an accurate quality audit and related quality performance review schedule and shall incorporate the current schedule as an attachment to the supplier CQP.

6.4.7   The supplier’s quality audit and related quality performance review schedule development process  shall  be  designed  to  incorporate  consideration   of   information  generated  by previously   conducted   audits   and  reviews,   by  input   from   project   risk  management evaluations (risk register), or from Eskom or sub-supplier subject matter expertise.

6.4.8   Eskom reserves the right to oversee supplier audit programmes by participating in selected audits as an observer and by assessing the supplier during key work stages.   Eskom will coordinate  with the supplier to develop an oversight  schedule aligned  with  the supplier’s audit schedule.

6.4.9   Eskom will have the right to obtain access to any audit reports of audits performed by the supplier reflected in the audit programme.

6.4.10 Eskom   reserves   the   right   to   conduct   independent   quality   audits,   scheduled   and unscheduled, during all phases of the contract.  The supplier shall provide all resources to support these activities.

6.4.11 Eskom shall be given access at all reasonable times before, during, and after manufacture and  before  delivery,  construction,  erection,  and  commissioning  to  measure,  test,  and inspect  the products  and workmanship,  as necessary,  at the  supplier’s  premises  and at Eskom sites.

6.4.12 The supplier  shall obtain access for Eskom to measure,  test, witness tests, and  inspect products that are being manufactured by any sub-supplier.  This includes surveillances.

6.4.13 The  assessments  and  audits  shall  be  carried  out  on  all  new  suppliers  and  their  sub- suppliers.

6.4.14 Eskom shall have the right to participate  in, or request that, a technical investigation  be launched and conducted at the supplier’s and sub-suppliers’ premises or other sites when risk to Eskom products or service deliverables is identified.

6.4.15 Qualification  requirements  for supplier and sub-supplier  personnel engaged in conducting quality audits and related quality performance reviews shall be defined in the supplier CQP and shall be in compliance with the Project Quality Personnel Qualification Specification.

6.5    Management of Nonconformities and Nonconforming Outputs Identified by Eskom

6.5.1   Nonconformity   reports   raised   by  Eskom   and  issued   against   the  supplier   shall   be investigated  by the supplier as a matter of urgency in order to determine the root cause, corrective action, and preventive measures, as required, with implementation time frames.

6.5.2   A formal response  shall be prepared  in respect  of the defined  criteria and  submitted  to Eskom for its review, evaluation, and acceptance, within a maximum of 14 calendar days from  the  date  of  issue  of  the  nonconformity,   and  should  be  aligned  with  the  site requirements/procedure.

6.5.3   Eskom  may,  at its discretion,  request  a response  sooner  and, in any case,  before  the supplier proceeding  with any pending/further  intervention  or corrective action, as may be required by Eskom.

6.5.4   Should  Eskom  or  its  inspection  authority/agency  identify  any  non-conforming  products during the conduct of its audits/surveillances/inspections, the supplier shall be deemed to be in breach of contract and shall be held liable for any repair, rework, and/or associated replacement costs.  The supplier may, in such instances, also be held liable for the full costs associated with the conducting of follow-up audits/surveillances/inspections.

6.5.5   The nature, magnitude, and/or frequency of nonconformity  and inspection defect/rejection reports raised by Eskom or its appointed inspection authority/agency shall form the basis of any action to rescind/withdraw the supplier’s qualification status.

6.5.6   Nonconforming  outputs  identified  by Eskom  shall be documented  via a NC Report  and issued  to  the  suppliers  via  the  contract  communication   protocol.  The  suppliers  shall investigate the matter and respond in writing to Eskom of disposition within seven (7) days identifying.

6.5.7   Eskom shall identify repeat deficiencies  as systematic failures of the supplier’s QMS and shall notify the supplier of the trends. Eskom can initiate an internal audit to highlight the system  failures.  The supplier  with raise a Corrective  Action Report  and  undertake  Root Cause Analysis. In such cases, QMS rectification and/ or update measures shall be taken immediately.

6.6    Special Processes

The following requirements shall be applicable as well as additional requirements as specified in the scope of work for the provision of the following special process services:

6.6.1   The supplier shall ensure that all processes which require that procedures be pre-qualified or work methods and operators tested and qualified are controlled and all steps followed before the work can commence.

6.6.2   This typically covers such activities as welding, non-destructive  testing, special fabrication techniques, coating, painting, etc.

6.6.3   All  special  processes  (procedures  and  processes)  shall  be  submitted  for  review  and acceptance by Eskom, accredited or certified agency. No work shall commence until these are accepted.

6.6.4   Where applicable, a relevant Management System for the special process shall be certified or approved by an accredited body and proof of certification shall be submitted to Eskom for review. An example for this will be the Welding Management System based on ISO 3834.

6.6.5   Where samples are required for acceptance, these shall be submitted to Eskom for review and acceptance.

6.6.6   The supplier  shall ensure that all operators  are suitably qualified  for these  processes in accordance with the procedures, processes and/ or applicable standards/ codes.

6.6.7   The records of qualification of procedures, processes and operators shall be maintained by the supplier in accordance with the applicable procedure or code and these made available to Eskom at all times.

7.   Acceptance

This document has been seen and accepted by:

| Name | Designation |
| --- | --- |
| Kerseri Pather | General Manager: Sustainability Systems |
| Fiona Havenga | Senior Manager: Quality Management & Business Excellence |
| Pamela Dondashe | Middle Manager: Supplier Quality Management |
| Meisie Sindane | Middle Manager: SHEQ Procurement and Supply Chain Management |
| Andy Mabena | Middle Manager: QM Auditing & Support |
| Suzette Manthe | Senior Advisor: Quality Reporting, Planning and Performance |
| Lenock Meyer | Middle Manager: Quality Assurance and Quality Control |
| Lorna Ndlela | Middle Manager: Eskom Document and Records Management |

8.   Revisions

| Date | Rev. | Compiler | Remarks |
| --- | --- | --- | --- |
| October 2018 | 2 | SA Sambo | Specification reviewed to be aligned with the requirements of ISO 9001:2015 |
| March 2016 | 1 | SA Sambo | Specification was due for revision and also to repackage the requirements and tender returnable documents into four categories. |
| December 2011 | 0 | A Hunter | New document |

9.   Development Team

The following people were involved in the development of this document: Thobile Ngalimani

Lesego Garegae Bongi Tshabalala Prudence Motloung Leslie Too

Sivu Faltein Xolani Zuma Oupa Fokazi Khutso Mokuwe Vuyiswa Katasa Feziwe Mogamisi Philisile Munetsi Andrew Else

10. Acknowledgements GCD: Sydwell Baloyi Transmission:  Sandesh Bipat

Power Delivery Projects (PDP):  Vusumuzi Mthimunye