NEC3 Term Service Contract (TSC3)

Maintenance, repairs, and verification of fume cupboards and Extraction arms for all Specialised Testing and Sustainable Energy Research Laboratories situated at Rosherville and all Branch Laboratories on as and when required basis for a period of five (5) years.

| Between | ESKOM HOLDINGS SOC LIMITED (Reg No. 2002/015527/06) |  |
| --- | --- | --- |
| and |  |  |
| for | Maintenance, repairs, and verification of fume cupboards and Extraction arms for all Specialised Testing and Sustainable Energy Research Laboratories situated at Rosherville and all Branch Laboratories on as and when required basis for a period of five (5) years. Insert title of the service |  |
| Contents: |  | No of pages |
| Part C1 | Agreements & Contract Data |  |
| Part C2 | Pricing Data |  |
| Part C3 | Scope of Work |  |
| CONTRACT No. |  |  |

# PART C1:	AGREEMENTS & CONTRACT DATA

| Contents: |  | No of pages |
| --- | --- | --- |
| C1.1 | Form of Offer and Acceptance |  |
| C1.2a | Contract Data provided by the Employer |  |
| C1.2b | Contract Data provided by the Contractor |  |
| C1.3 | Proforma Guarantees |  |

C1.1 Form of Offer & Acceptance

## Offers

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a contract for the procurement of:

Maintenance, repairs, and verification of fume cupboards and Extraction arms for all Specialised Testing and Sustainable Energy Research Laboratories situated at Rosherville and all Branch Laboratories on as and when required basis for a period of five (5) years.

The tenderer, identified in the Offer signature block, has examined the documents listed in the Tender Data and addenda thereto and by submitting this Offer has accepted the Conditions of Tender.

By the representative of the tenderer, deemed to be duly authorised, signing this part of this Form of Offer and Acceptance the tenderer offers to perform all of the obligations and liabilities of the Contractor under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the Contract Data.

Delete the row for the Options which do not apply

| Options A | The offered total of the Prices exclusive of VAT is |  |
| --- | --- | --- |
|  | Sub total | As per price schedule |
|  | Value Added Tax @ 15% is | As per price schedule |

This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer. Acceptance and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the period of validity stated in the Tender Data, or other period as agreed, whereupon the tenderer becomes the party named as the Contractor in the conditions of contract identified in the Contract Data.

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| For the tenderer: |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |

## Acceptance

By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the tenderer’s Offer.  In consideration thereof, the Employer shall pay the Contractor the amount due in accordance with the conditions of contract identified in the Contract Data.  Acceptance of the tenderer’s Offer shall form an agreement between the Employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement.

The terms of the contract, are contained in:

Part C1		Agreements and Contract Data, (which includes this Form of Offer and Acceptance)

Part C2		Pricing Data

Part C3		Scope of Work: Service Information

and drawings and documents (or parts thereof), which may be incorporated by reference into the above listed Parts.

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Returnable Schedules as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance.  No amendments to or deviations from said documents are valid unless contained in this Schedule.

The tenderer shall within two weeks of receiving a completed copy of this agreement, including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any securities, bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the Contract Data at, or just after, the date this agreement comes into effect.  Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed original copy of this document, including the Schedule of Deviations (if any).

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| for the Employer |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |

C1.2 TSC3 Contract Data

# Part one - Data provided by the Employer

Completion of this data in full, according to the Options chosen, is essential to create a complete contract.

| Clause |  |  | ## Statement |  | ## Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  | ## General |  |  |  |  |  |
|  |  |  | The conditions of contract are the core clauses and the clauses for main Option: |  |  |  |  |  |
|  |  |  |  |  | A: Priced contract with price list |  |  |  |
|  |  |  | dispute resolution Option |  | W1: Dispute resolution procedure |  |  |  |
|  |  |  | and secondary Options |  | X1: Price adjustment for inflation. |
|  |  |  |  |  | X2: Changes in the law X9: Transfer of rights X10: Employer’s Agent X11: Termination by the Employer X17: Low services damages X18: Limitation of liabilities |  |  |  |
|  |  |  |  |  | Z: Additional conditions of contract |  |  |  |
|  |  |  | of the NEC3 Term Service Contract (June 2005) |  |  |  |  |  |
| 10.1 |  |  | The Employer is (name): |  | Eskom Holdings SOC Limited (Reg No: 2002/015527/06), a juristic person incorporated in terms of the company laws of the Republic of South Africa |  |  |  |
|  |  |  | Address |  | Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg |  |  |  |
|  |  |  | Tel No. |  | 011 800 8111 |  |  |  |
|  |  |  | Fax No. |  | 011 800 4472 |  |  |  |
| 10.1 |  |  | The Service Manager is (name): |  | Kateko Mathe |  |  |  |
|  |  |  | Address |  | Eskom Research and Innovation centre, Lower Germiston, Rosherville, Cleveland. |  |  |  |
|  |  |  | Tel |  | 011 629 5757 |  |  |  |
|  |  |  | Fax |  | N/A |  |  |  |
|  |  |  | e-mail |  | MatheKG@eskom.co.za |  |  |  |
| 11.2(2) |  |  | The Affected Property is |  | Eskom Research & Innovation Centre |  |  |  |
| 11.2(13) |  |  | The service is |  | Maintenance, repairs, and verification of fume cupboards and Extraction arms for all Specialised Testing and Sustainable Energy Research Laboratories situated at Rosherville and all Branch Laboratories on as and when required basis for a period of five (5) years. |  |  |  |
| 11.2(14) |  |  | The following matters will be included in the Risk Register |  | None |  |  |  |
| 11.2(15) |  |  | The Service Information is in |  | Part 3: Scope of Work and all documents and drawings to which it refers. |  |  |  |
| 12.2 |  |  | The law of the contract is the law of |  | the Republic of South Africa |  |  |  |
| 13.1 |  |  | The language of this contract is |  | English |  |  |  |
| 13.3 |  |  | The period for reply is |  | N/A |  |  |  |
| ## 2 |  |  | ## The Contractor’s main responsibilities |  | (If the optional statement for this section is not used, no data will be required for this section) |  |  |  |
| 21.1 |  |  | The Contractor submits a first plan for acceptance within |  |  |  |  |  |
| ## 3 |  |  | ## Time |  |  |  |  |  |
| 30.1 |  |  | The starting date is. |  |  |  |  |  |
| 30.1 |  |  | The service period is |  | Five years (5) 60 months |  |  |  |
| ## 4 |  |  | ## Testing and defects |  | ## No data is required for this section of the conditions of contract. |  |  |  |
| ## 5 |  |  | ## Payment |  |  |  |  |  |
| 50.1 |  |  | The assessment interval is |  | Not applicable |  |  |  |
| 51.1 |  |  | The currency of this contract is the |  | South African Rand |  |  |  |
| 51.2 |  |  | The period within which payments are made is |  | 30 days of correct invoice issued to finance. |  |  |  |
| 51.4 |  |  | The interest rate is |  | (i) zero percent above the publicly quoted prime rate of interest (calculated on a 365-day year) charged by from time to time by the Standard Bank of South Africa (as certified, in the event of any dispute, by any manager of such bank, whose appointment it shall not be necessary to prove) for amounts due in Rands and (ii) the LIBOR rate applicable at the time for amounts due in other currencies. LIBOR is the 6 month London Interbank Offered Rate quoted under the caption “Money Rates” in The Wall Street Journal for the applicable currency or if no rate is quoted for the currency in question then the rate for United States Dollars, and if no such rate appears in The Wall Street Journal then the rate as quoted by the Reuters Monitor Money Rates Service (or such service as may replace the Reuters Monitor Money Rates Service) on the due date for the payment in question, adjusted mutatis mutandis every 6 months thereafter (and as certified, in the event of any dispute, by any manager employed in the foreign exchange department of The Standard Bank of South Africa Limited, whose appointment it shall not be necessary to prove. |  |  |  |
| ## 6 |  |  | ## Compensation events |  | (If the optional statement for this section is not used, no data will be required for this section) |  |  |  |
|  |  |  | These are additional compensation events: |  | N/A. |  |  |  |
| ## 7 |  |  | ## Use of Equipment Plant and Materials |  | ## No data is required for this section of the conditions of contract. |  |  |  |
| ## 8 |  |  | ## Risks and insurance |  |  |  |  |  |
| 80.1 |  |  | These are additional Employer's risks |  |  |  |  |  |
|  |  |  |  |  | - Natural disaster - Faulty machines |  |  |  |
| 83.1 |  |  | The Employer provides these insurances from the Insurance Table |  | as stated for “Format TSC3” available on http://www.eskom.co.za/live/content.php?Item_ID=9248 (See Annexure A for basic guidance). |  |  |  |
| 83.1 |  |  | The Employer provides these additional insurances |  | as stated for “Format TSC3” available on http://www.eskom.co.za/live/content.php?Item_ID=9248 (See Annexure A for basic guidance) |  |  |  |
| 83.1 |  |  | The minimum amount of cover for insurance against loss and damage caused by the Contractor to the Employer’s property is |  | the amount of the deductibles relevant to the event described in the “Format TSC3” insurance policy available on http://www.eskom.co.za/live/content.php?Item_ID=9248 |  |  |  |
| 83.1 |  |  | The minimum amount of cover for loss of or damage to Plant and Materials provided by the Employer is: |  | the amount of the deductibles relevant to the event described in the “Format TSC3” insurance policy available on http://www.eskom.co.za/live/content.php?Item_ID=9248 |  |  |  |
| 83.1 |  |  | The minimum amount of cover for insurance in respect of loss of or damage to property (except the Employer’s property, Plant and Materials and Equipment) and liability for bodily injury to or death of a person (not an employee of the Contractor) arising from or in connection with the Contractor’s Providing the Service for any one event is: |  | whatever the Contractor deems necessary in addition to that provided by the Employer. |  |  |  |
| 83.1 |  |  | The minimum limit of indemnity for insurance in respect of death of or bodily injury to employees of the Contractor arising out of and in the course of their employment in connection with this contract for any one event is: |  | As prescribed by the Compensation for Occupational Injuries and Diseases Act No. 130 of 1993 and the Contractor’s common law liability for people falling outside the scope of the Act with a limit of Indemnity of not less than R500 000 (Five hundred thousand Rands).. |  |  |  |
| ## 9 |  |  | ## Termination |  | There is no Contract Data required for this section of the conditions of contract. |  |  |  |
| ## 10 |  |  | ## Data for main Option clause |  |  |  |  |  |
| A |  |  | Priced contract with price list |  |  |  |  |  |
| 20.5 |  |  | The Contractor prepares forecasts of the final total of the Prices for the whole of the service at intervals no longer than |  | 4 weeks. |  |  |  |
| ## 11 |  |  | ## Data for Option W1 |  |  |  |  |  |
| W1.1 |  |  | The Adjudicator is (Name) |  | To be appointed when a dispute arise. |  |  |  |
| W1.2(3) |  |  | The Adjudicator nominating body is: |  | the Chairman of the Joint Civils Division of the South African Institution of Civil Engineering. (See www.jointcivils.co.za) |  |  |  |
| W1.4(2) |  |  | The tribunal is: |  | Arbitration |  |  |  |
| W1.4(5) |  |  | The arbitration procedure is |  | the latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body. |  |  |  |
|  |  |  | The place where arbitration is to be held is |  | Johannesburg, South Africa |  |  |  |
|  |  |  | The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or - if the arbitration procedure does not state who selects an arbitrator, is |  | the Chairman for the time being or his nominee of the Association of Arbitrators (Southern Africa) or its successor body. |  |  |  |
| ## 12 |  |  | ## Data for secondary Option clauses |  |  |  |  |  |
| X1.1 |  |  | The index is |  | ## The Price Adjustment Factor is the average CPI for the previous 12 months (skipping the prior month) as published by Statistics SA. |  |  |  |
| X1.2 |  |  | The calculation to establish the CPA is: |  | ## The average of the index of the StatsSA, PO141 CPI Headline Table B2, for the previous 12 months (skipping the prior month due to publishing delays). Rounded-off to 2 decimal places. For example, if the first escalation is due on the 1st October 2023, the CPA is calculated as the average of the index from September 2022 to August 2023. For the second escalation, the CPA is calculated as the average of the index from September 2023 to August 2024 etc. |  |  |  |
| X1 X2 X9 X10 X11 X18 |  |  | Price adjustment for inflation Changes in the law Transfer of rights Employer’s Agent Termination by the employer Limitation of liability |  | No data is required for this Option |  |  |  |
| Z |  |  | The additional conditions of contract are |  | Z1 to Z11 always apply. |  |  |  |
| Z1 |  | Cession delegation and assignment |  |  |  |  |  |
| Z1.1 |  | The Contractor does not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer. |  |  |  |  |  |
| Z1.2 |  | Notwithstanding the above, the Employer may on written notice to the Contractor cede and delegate its rights and obligations under this contract to any of its subsidiaries or any of its present divisions or operations which may be converted into separate legal entities as a result of the restructuring of the Electricity Supply Industry and the Electricity Distribution Industry. |  |  |  |  |  |
| Z2 |  | Joint ventures |  |  |  |  |  |
| Z2.1 |  | If the Contractor constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations then these persons or organisations are deemed to be jointly and severally liable to the Employer for the performance of this contract. |  |  |  |  |  |
| Z2.2 |  | Unless already notified to the Employer, the persons or organisations notify the Service Manager within two weeks of the Contract Date of the key person who has the authority to bind the Contractor on their behalf. |  |  |  |  |  |
| Z2.3 |  | The Contractor does not substantially alter the composition of the joint venture, consortium or other unincorporated grouping of two or more persons without the consent of the Employer having been given to the Contractor in writing. |  |  |  |  |  |
| Z3 |  |  | Change of Broad Based Black Economic Empowerment (B-BBEE) status |  |  |  |  |
| Z3.1 |  |  | Where a change in the Contractor’s legal status, ownership or any other change to his business composition or business dealings results in a change to the Contractor’s B-BBEE status, the Contractor notifies the Employer within seven days of the change. |  |  |  |  |
| Z3.2 |  |  | The Contractor is required to submit an updated verification certificate and necessary supporting documentation confirming the change in his B-BBEE status to the Service Manager within thirty days of the notification or as otherwise instructed by the Service Manager. |  |  |  |  |
| Z3.3 |  |  | Where, as a result, the Contractor’s B-BBEE status has decreased since the Contract Date the Employer may either re-negotiate this contract or alternatively, terminate the Contractor’s obligation to Provide the Works. |  |  |  |  |
| Z3.4 |  |  | Failure by the Contractor to notify the Employer of a change in its B-BBEE status may constitute a reason for termination. If the Employer terminates in terms of this clause, the procedures on termination are P1, P2 and P4 as stated in clause 92, and the amount due is A1 and A3 as stated in clause 93. |  |  |  |  |
| Z4 |  | Ethics |  |  |  |  |  |
| Z4.1 |  | Any offer, payment, consideration, or benefit of any kind made by the Contractor, which constitutes or could be construed either directly or indirectly as an illegal or corrupt practice, as an inducement or reward for the award or in execution of this contract constitutes grounds for terminating the Contractor’s obligation to Provide the Service or taking any other action as appropriate against the Contractor (including civil or criminal action). |  |  |  |  |  |
| Z4.2 |  | The Employer may terminate the Contractor’s obligation to Provide the Service if the Contractor (or any member of the Contractor where the Contractor constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations) is found guilty by a competent court, administrative or regulatory body of participating in illegal or corrupt practices. Such practices include making of offers, payments, considerations, or benefits of any kind or otherwise, whether in connection with any procurement process or contract with the Employer or other people or organisations and including in circumstances where the Contractor or any such member is removed from the approved vendor data base of the Employer as a consequence of such practice. |  |  |  |  |  |
| Z4.3 |  | Notwithstanding the provisions of core clause 90.2, the procedures on termination in terms of this clause are P1, P2 and P4 as stated in the core clause 92 and the amount due is A1 and A3 as stated in core clause 93. |  |  |  |  |  |
| Z5 |  | Confidentiality |  |  |  |  |  |
| Z5.1 |  | The Contractor does not disclose or make any information arising from or in connection with this contract available to Others. This undertaking does not, however, apply to information which at the time of disclosure or thereafter, without default on the part of the Contractor, enters the public domain or to information which was already in the possession of the Contractor at the time of disclosure (evidenced by written records in existence at that time). Should the Contractor disclose information to Others in terms of clause 25.1, the Contractor ensures that the provisions of this clause are complied with by the recipient. |  |  |  |  |  |
| Z5.2 |  | If the Contractor is uncertain about whether any such information is confidential, it is to be regarded as such until notified otherwise by the Service Manager. |  |  |  |  |  |
| Z5.3 |  | In the event that the Contractor is, at any time, required by law to disclose any such information which is required to be kept confidential, the Contractor, to the extent permitted by law prior to disclosure, notifies the Employer so that an appropriate protection order and/or any other action can be taken if possible, prior to any disclosure. In the event that such protective order is not, or cannot, be obtained, then the Contractor may disclose that portion of the information which it is required to be disclosed by law and uses reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed. |  |  |  |  |  |
| Z5.4 |  | The taking of images (whether photographs, video footage or otherwise) of the Affected Property or any portion thereof, in the course of Providing the Service and after the end of the service period, requires the prior written consent of the Service Manager. All rights in and to all such images vests exclusively in the Employer. |  |  |  |  |  |
| Z5.5 |  | The Contractor ensures that all his subcontractors abide by the undertakings in this clause. |  |  |  |  |  |
| Z6 |  | Waiver and estoppel: Add to core clause 12.3: |  |  |  |  |  |
| Z6.1 |  | Any extension, concession, waiver or relaxation of any action stated in this contract by the Parties, the Service Manager or the Adjudicator does not constitute a waiver of rights, and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing. |  |  |  |  |  |
| Z7 |  |  | Health, safety and the environment: Add to core clause 27.4 |  |  |  |  |
| Z7.1 |  |  | The Contractor undertakes to take all reasonable precautions to maintain the health and safety of persons in and about the execution of the service. Without limitation the Contractor: - accepts that the Employer may appoint him as the “Principal Contractor” (as defined and provided for under the Construction Regulations 2003 (promulgated under the Occupational Health & Safety Act 85 of 1993) (“the Construction Regulations”) for the Affected Property; - warrants that the total of the Prices as at the Contract Date includes a sufficient amount for proper compliance with the Construction Regulations, all applicable health & safety laws and regulations and the health and safety rules, guidelines and procedures provided for in this contract and generally for the proper maintenance of health & safety in and about the execution of the service; and - undertakes, in and about the execution of the service, to comply with the Construction Regulations and with all applicable health & safety laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |  |  |  |
| Z7.2 |  |  | The Contractor, in and about the execution of the service, complies with all applicable environmental laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |  |  |  |
| Z8 |  | Provision of a Tax Invoice and interest. Add to core clause 51 |  |  |  |  |  |
| Z8.1 |  | Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice in accordance with the Employer's procedures stated in the Service Information, showing the amount due for payment equal to that stated in the payment certificate. |  |  |  |  |  |
| Z8.2 |  | If the Contractor does not provide a tax invoice in the form and by the time required by this contract, the time by when the Employer is to make a payment is extended by a period equal in time to the delayed submission of the correct tax invoice. Interest due by the Employer in terms of core clause 51.2 is then calculated from the delayed date by when payment is to be made. |  |  |  |  |  |
| Z8.3 |  | The Contractor (if registered in South Africa in terms of the companies Act) is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment. |  |  |  |  |  |
| Z9 |  | Notifying compensation events |  |  |  |  |  |
| Z9.1 |  | Delete from the last sentence in core clause 61.3, “unless the Service Manager should have notified the event to the Contractor but did not”. |  |  |  |  |  |

| Z10 | Employer’s limitation of liability |
| --- | --- |
| Z10.1 | The Employer’s liability to the Contractor for the Contractor’s indirect or consequential loss is limited to R0.00 (zero Rand) |
| Z10.2 | The Contractor’s entitlement under the indemnity in 82.1 is provided for in 60.1(12) and the Employer’s liability under the indemnity is limited to compensation as provided for under the compensation events stated in this contract. |
| Z11 | Termination: Add to core clause 91.1, at the second main bullet point, fourth sub-bullet point, after the words "against it": |
| Z11.1 | or had a judicial management order granted against it. |

# Annexure A:	Insurance provided by the Employer

These notes are provided as guidance to tendering contractors and the Contractor about the insurance provided by the Employer. Details of the insurance itself are available from the internet web link given below.

- Services provided in a TSC3 contract could include some element of construction or refurbishment as well as a continuous maintenance or operational service activity.  If an event occurs which causes loss or damage, a claim could be made either against the Employer’s “works” type policy which may be in place for the Employer’s portion of the Affected Property concerned or against the Employer’s assets policy which may be in place for the Employer’s portion of the Affected Property concerned, or both.

- The cover provided and the deductibles under the works policy are different to those under the assets policy.   Each policy has a range of applicable deductibles depending on the location of the Affected Property and the nature of the insurable event.

- The Contractor is required in terms of Contract Data for clause 83 to provide cover for the deductibles in the insurance provided by the Employer.  This can be provided from his own resources on a ‘self insured’ basis or obtained by him from his own insurers.   In order to assess the extent of this cover, tendering contractors and their brokers should consult the internet web link given below and scroll to ‘Format TSC3’ to establish both the cover and the deductibles in relation to the service provided in terms of this contract.

- Tendering contractors should note that cover provided by the Employer is only per the policies available on the internet web link listed below and may not be the cover required by the tendering contractor or as intended by each of the listed insurances in the left hand column of the Insurance Table in clause 83.2.  In terms of clause 83.1 “the Contractor provides the insurances stated in the Insurance Table except any insurance which the Employer is to provide”.  Hence the Contractor provides insurance which the Employer does not provide and in cases where the Employer does provide insurance the Contractor insures for the difference between what the Insurance Table requires and what the Employer provides.

- If Marine Insurance is required the Contractor needs to obtain a copy of the latest edition of Eskom’s Marine Policies Procedures found at internet website given below.

- Further information and full details of all Eskom provided policies and procedures may be obtained from:

http://www.eskom.co.za/live/content.php?Item_ID=9248

Annexure B:	The Employer’s Panel of Adjudicators

The following persons listed in alphabetical order of their surname have indicated their willingness to be included in the Eskom Panel of Adjudicators.  Their CV’s may be obtained by using the contact details provided.

| Name | Location | Contact details (phone & e mail) |
| --- | --- | --- |
| Nigel ANDREWS | Gauteng | +27 11 836-6760 nigela@quoin.net |
| Andrew BAIRD | Gauteng | +27 11 803 3008 andrewbaird@ecsconsult.co.za |
| Christopher BINNINGTON | Gauteng | +27 11 888-6141 cdb@bca.co.za |
| Peter HIGGINS | UK | +44 1293 873 868 peterhiggins@pdconsult.co.uk |
| Bruce LEECH | Gauteng | +27 11 290 4000 leech@counsel.co.za |
| Nigel NILEN | Gauteng | +27 11 465 3601; nilences@global.co.za |
| Peter THURLOW | Gauteng | +27 11 787 6226 info@thurlowassoc.com |

Information about the Panel and appointment of the selected Adjudicator is available from Eskom Supply Chain Operations management, by contacting Leighton Itholeng (Tel.: +27 (0)11 800 4031)

(Fax :+27 (0)86 668 0419) E-mail: Leighton.Itholeng@eskom.co.za

C1.2 Contract Data

# Part two - Data provided by the Contractor

| ## Clause | ## Statement | ## Data |
| --- | --- | --- |
| 10.1 | The Contractor is (Name): |  |
|  | Address |  |
|  | Tel No. |  |
|  | Fax No. |  |
| 11.2(8) | The direct fee percentage is | N/A. |
|  | The subcontracted fee percentage is | N/A. |
| 11.2(14) | The following matters will be included in the Risk Register | Natural disaster |
| 11.2(15) | The Service Information for the Contractor’s plan is in: | Supplier’s manual |
| 21.1 | The plan identified in the Contract Data is contained in: | Supplier’s manual |
| 24.1 | The key persons are: |  |
|  | 1 Name: |  |
|  | Job: |  |
|  | Responsibilities: |  |
| A | Priced contract with price list |  |
| 11.2(12) | The price list is in | Refer to activity schedule |
| 11.2(19) | The tendered total of the Prices is | Refer to activity schedule |

# Part 2: Pricing Data

TSC3 Option A

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing assumptions: Option A | 2 |
| C2.2 | The price list | [●] |

C2.1 Pricing assumptions: Option A

# The conditions of contract

  - How work is priced and assessed for payment

Clause 11 in NEC3 Term Service Contract, June 2005 (TSC3) core clauses and Option A states:

| Identified and defined terms | 11 11.2 | (12) The Price List is the price list unless later changed in accordance with this contract. |
| --- | --- | --- |
|  |  | (17) The Price for Services Provided to Date is the total of - the Price for each lump sum item in the Price List which the Contractor has completed and - where a quantity is stated for an item in the Price List, an amount calculated by multiplying the quantity which the Contractor has completed by the rate. |
|  |  | (19) The Prices are the amounts stated in the Price column of the Price List. Where a quantity is stated for an item in the Price List, the Price is calculated by multiplying the quantity by the rate. |

This confirms that Option A is a priced contract where the Prices are derived from a list of items of service which can be priced as lump sums or as expected quantities of service multiplied by a rate or a mix of both.

  - Function of the Price List

Clause 54.1 in Option A states: “Information in the Price List is not Service Information”.  This confirms that instructions to do work or how it is to be done are not included in the Price List but in the Service Information.  This is further confirmed by Clause 20.1 which states, “The Contractor Provides the Service in accordance with the Service Information”. Hence the Contractor does not Provide the Service in accordance with the Price List.   The Price List is only a pricing document.

  - Link to the Contractor’s plan

Clause 21.4 states “The Contractor provides information which shows how each item description on the Price List relates to the operations on each plan which he submits for acceptance”.  Hence when compiling the price list, the tendering contractor needs to develop his first clause 21.2 plan in such a way that operations shown on it can be priced in the price list and result in a satisfactory cash flow in terms of clause 11.2(17).

  - Preparing the price list

It will be assumed that the tendering contractor has read Pages 14, 15 and 73 of the TSC3 Guidance Notes before preparing the price list.  Items in the price list may have been inserted by the Employer and the tendering contractor should insert any additional items which he considers necessary.  Whichever party provides the items in the price list the total of the Prices is assumed to be fully inclusive of everything necessary to Provide the Service as described at the time of entering into this contract.

      - As the Contractor has an obligation to correct Defects (core clause 42.1) and there is no compensation event for this unless the Defect was due to an Employer’s risk, the lump sum Prices and rates must also include for the correction of Defects.

      - If the Contractor has decided not to identify a particular item in the price list at the time of tender the cost to the Contractor of doing the work must be included in, or spread across, the other Prices and rates in the price list in order to fulfil the obligation to complete the service for the tendered total of the Prices.

      - There is no adjustment to lump sum prices in the price list if the amount, or quantity, of work within that lump sum item of service later turns out to be different to that which the Contractor estimated at time of tender. The only basis for a change to the Prices is as a result of a compensation event. See Clause 60.1.

      - Hence the Prices and rates tendered by the Contractor in the price list are inclusive of everything necessary and incidental to Providing the Service in accordance with the Service Information, as it was at the time of tender, as well as correct any Defects not caused by an Employer’s risk.

      - The Contractor does not have to allow in his Prices and rates for matters that may arise as a result of a compensation event.  It should be noted that the list of compensation events includes those arising as a result of an Employer's risk event listed in core clause 80.1.

  - Format of the price list

(From page 73 of the TSC3 Guidance Notes)

Entries in the first four columns in the price list in section C2.2 are made either by the Employer or the tendering contractor.

If the Contractor is to be paid an amount for the item which is not adjusted if the quantity of work in the item changes, the tendering contractor enters the amount in the Price column only, the Unit, Expected Quantity and Rate columns being left blank.

If the Contractor is to be paid an amount for an item of work which is the rate for the work multiplied by the quantity completed, the tendering contractor enters the rate which is then multiplied by the Expected Quantity to produce the Price, which is also entered.

If the Contractor is to be paid a Price for an item proportional to the length of time for which a service is provided, a unit of time is stated in the Unit column and the expected length of time (as a quantity of the stated units of time) is stated in the Expected Quantity column.

C2.2 the price list

Pricing Structure

| COST BREAKDOWN - MAINTENANCE AND VERIFICATION OF EXTRACTION SYSTEMS AS AND WHEN REQUIRED FOR A PERIOD OF 5 YEARS |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Estimated Qty | Description | Unit Price R’s | Total |
| Air flow verification (Annually) |  |  |  |  |
| 1 | 31 | Fume hood extraction cabinet including validation |  |  |
| 2 | 9 | Extraction arm air-flow validation |  |  |
| Spares/consumables and Repairs (As and when required- Ad-hoc) |  |  |  |  |
| 4 | 9 | Fume extraction cabinet -Extraction motor |  |  |
| 5 | 9 | Fume extraction cabinet -Double base 2 Fluorescent lights |  |  |
| 6 | 9 | Fume extraction cabinet -PC board |  |  |
| 7 | 9 | Fume extraction cabinet -Sash assembling |  |  |
| 8 | 9 | Fume extraction cabinet -Ducting |  |  |
| 9 | 8 | Fume extraction cabinet -Extraction fan |  |  |
| 10 | 28 | Fume extraction cabinet -Ad hoc repairs |  |  |
| 11 | 5 | Fume Arms-Ad hoc repairs |  |  |
| 12 | 40 | Stickers |  |  |
| 13 | 40 | Certificate and stickers |  |  |
| 14 | 87 | Labour (labour rate /per hour-certified Technician) |  |  |
| 15 | 111 | Travel Time |  |  |
| 16 | 4560 | Travel kilometre |  |  |
| 17 | 4 | Accommodation |  |  |
| 18 | 4 | Flights and car |  |  |
|  |  | Total excluding VAT |  |  |

Note:

# Part 3: Scope of Work

| Document reference | Title | No of pages |
| --- | --- | --- |
|  | This cover page | 1 |
| C3.1 | Employer’s Service Information |  |
| C3.2 | Contractor’s Service Information (insert at award stage or delete if not applicable) |  |
|  | Total number of pages |  |

# C3.1: Employer’s service Information

SCOPE OF WORK

Scope of work / supply

Maintenance, repairs, and verification of fume cupboards and Extraction arms for all Specialised Testing and Sustainable Energy Research Laboratories situated at Rosherville and all Branch Laboratories on as and when required basis for a period of five (5) years.

- Verify all fume cupboards / extraction arms annually for a period of five years and issue a report and a certificate.

- Air verification for fume cupboards should be less or equal to 0.5m/s.

- Air verification for fume cupboards should be greater or equal to 0.3m/s.

- Supplier to perform maintenance as and when coming for verification and issue report.

- Verification certificate and stickers for next verification date to be issued and displaced every time service is provided.

- The supplier must perform work according to ASHRAE standard.

- Calibration certificate must contain minimum information as follows:

- Name of the requester,

- unique number for the certificate,

- address of requester and supplier,

- supplier company name,

- accreditation number (if accredited),

- Serial number of instruments being calibrated,

- Summary of status,

- Results,

- Uncertainty of measurements,

- Environmental conditions at the time of calibration,

- Date calibrated,

- Name and signature of the technician calibrated the instrument

- Supplier to perform maintenance and repairs as well as provision of spares on as and when required basis and issue a report.

Table of equipment that will be verified yearly for a period of 5 years and maintained as and when required.

| Site | Location | Application | Name /Brand | Model | Capacity | Serial | Inventory no |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Bloemfontein | Bloemfontein | Extraction Cabinet; Dual; 3 phase | None | None | None | None | RTD2638 |
| Brackenfell | Brackenfell | Fume-hoods | Esco | EFA-4UDRVW-8 | None | 2013-77247 | RTD6751 |
| Klerksdorp | Klerksdorp | Fume-hoods |  |  | None | RTD2609 | RTD2609 |
| Pietermaritzburg | Pietermaritzburg | Fume-hoods | Esco | EFD-4A0 | None | 2013-63505 | RTD2290 |
| Port Elizabeth | Port Elizabeth | Fume-hoods | Alpha | Unknown | None | None | OOG193 |
| Seshego | Seshego | Fume-hoods | Fumex | Unknown | None | None | RTD3124 |
| Witbank | Witbank | Fume-hoods | ESCO | Frontier Acela/EFA | None | 2020-129139 | RTD2175 |
| Rosherville - GC-GC-MS Lab | GC-GC-MS Lab | Fume-hoods | ESCO-GCXGC | EFA-5UDRVW-8 | None | 2011-62638 | None |
| Rosherville - Trasformer 2 | Transformer 2 | Extraction arm | Nederman 147227/100 | Nederman 147227/100 | None | RTD 4659 | RTD 4659 |
| Rosherville - Trasformer 2 | Transformer 2 | Extraction arm | Nederman 147227/100 | Nederman 147227/100 | None | RTD 4660 | RTD 4660 |
| Rosherville - Trasformer 2 | Transformer 2 | Extraction arm | Nederman 147227/100 | Nederman 147227/100 | None | RTD 4661 | RTD 4661 |
| Rosherville - Research Lab | Research Lab | Extraction arm | Nederman 147227/100 | Nederman 147227/100 | None | RTD 2097 | RTD 2097 |
| Rosherville | Transformer 2 | Fume-hoods | Amadwala | PP 1500 FC | None | 17FC15HLE-19 | RTD 2029 |
| Rosherville | Transformer 2 | Fume-hoods | Amadwala | PP 1500 FC | None | 17FC15HLE-07 | RTD 2027 |
| Rosherville | Transformer 2 | Fume-hoods | Amadwala | PP 1500 FC | None | 16FC15HLE-08 | RTD 2028 |
| Rosherville | Transformer 1 | Fume-hoods | Amadwala | PP 1500 FC | None | 16FC15HLE-09 | RTD 2063 |
| Rosherville | Transformer 1 | Fume-hoods | Amadwala | PP 1500 FC | None | 16FC15HLE-10 | RTD 2064 |
| Rosherville | Lube Lab | Fume-hoods | Amadwala | PP 1500 FC | None | 16FC15HLE-03 | None |
| Rosherville | Lube Lab | Fume-hoods | Amadwala | PP 1500 FC | None | 16FC15HLE-04 | None |
| Rosherville | Research Lab | Fume-hoods | Amadwala | PP 1500 FC | None | 16FC15HLE-05 | RTD 0718 |
| Rosherville | Micro lab | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-11 | None |
| Rosherville | Coal | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-01 | None |
| Rosherville | Coal | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-02 | None |
| Rosherville | Water Lab | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-12 | None |
| Rosherville | AC&M | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-13 | None |
| Rosherville | AC&M | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-14 | None |
| Rosherville | AC&M | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-15 | None |
| Rosherville | AC&M | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-16 | None |
| Rosherville | AC&M | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-17 | None |
| Rosherville | AC&M | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-18 | None |
| Rosherville | AC&M | Fume-hoods | None | PP 1500 FC | None | 16FC15HLE-19 | None |
| Rosherville | AQCCEM | Fume-hoods | None | PP 1500 FC | None |  | None |
| Rotek | Rotek | Fume-hoods | ESCO | EFA-4UDRVW-8 | None | 2015-77244 | RTD2283 |
| Rotek | Rotek | Fume-hoods | ESCO | EFA-4UDRVW-8 | None | 2015-98680 | RTD2282 |
| Rotek | Rotek | Extraction arm | NEDERMAN | None | None | FPP3.1 | None |
| Rotek | Rotek | Extraction arm | NEDERMAN | None | None | FPP3.2 | None |
| Rotek | Rotek | Extraction arm | NEDERMAN | None | None | FPP3.3 | None |
| Rotek | Rotek | Extraction arm | NEDERMAN | None | None | FPP3.4 | None |
| Rotek | Rotek | Extraction arm | NEDERMAN | None | None | FPP3.5 | None |

The supplier to provide service at the following STSER laboratories

Scope of work / supply

Maintenance, repairs, and verification of fume cupboards and Extraction arms for all Specialised Testing and Sustainable Energy Research Laboratories situated at Rosherville and all Branch Laboratories on as and when required basis for a period of five (5) years.

- Verify all fume cupboards / extraction arms annually for a period of five years and issue a report and a certificate.

- Air verification for fume cupboards should be less or equal to 0.5m/s.

- Air verification for fume cupboards should be greater or equal to 0.3m/s.

- Supplier to perform maintenance as and when coming for verification and issue report.

- Verification certificate and stickers for next verification date to be issued and displaced every time service is provided.

- The supplier must perform work according to ASHRAE standard.

- Calibration certificate must contain minimum information as follows:

- Name of the requester,

- unique number for the certificate,

- address of requester and supplier,

- supplier company name,

- accreditation number (if accredited),

- Serial number of instruments being calibrated,

- Summary of status,

- Results,

- Uncertainty of measurements,

- Environmental conditions at the time of calibration,

- Date calibrated,

- Name and signature of the technician calibrated the instrument

- Supplier to perform maintenance and repairs as well as provision of spares on as and when required basis and issue a report.

- The supplier to provide service at the following STSER laboratories

Addresses where the services will be delivered:

- ROTEK ESKOM TRANSFORMER LAB

## ESKOM HOLDINGS SOC LTD - ROTEK

## Next to Site & Switchgear Workshop

1 Lower Germiston Road

Rosherville

2022

PRIVATE BAG x40175

CLEVELAND

2022

- KZN TRANSFORMER OIL LAB

## ESKOM HOLDINGS SOC LTD - PIETERMARITZBURG

1 Portland Road

Mkondeni

Pietermaritzburg

3201

- WESTERN CAPE TRANFORMER OIL LAB

## ESKOM HOLDINGS SOC LTD - BRACKENFELL

## Eskom Road

## Brackenfell

## Cape Town

## 7560

- NORTHWEST TRANSFORMER OIL LAB

## ESKOM HOLDINGS SOC LTD - KLERKSDORP

## 22 Goue Avenue

## Townlands

## Klerksdorp

## 2570

- MPUMALANGA TRANSFORMER OIL LAB

## ESKOM HOLDINGS SOC LTD – WITBANK

## Eskom Park

## Electrical Workshop

## Eskom Park

## Witbank

- EASTERN CAPE TRANSFORMER LAB

ESKOM HOLDINGS SOC LTD – PORT ELIZABETH

c/o Eastcape Training Centre

Workshop 2

Spondo Road

Struandale

Port Elizabeth

- FREESTATE TRANSFORMER LAB

ESKOM HOLDINGS SOC LTD – BLOEMFONTEIN

c/o Spoornet Locomotive Depot

Loco Street

East End

Bloemfontein

- LIMPOPO TRANSFORMER LAB

ESKOM HOLDINGS SOC LTD – SESHEGO

55 Moletsie Street

Seshego

Polokwane

- ROSHERVILLE LAB (Oil, Microbiology, Water and Coal)

## ESKOM RESEARCH & INNOVATION CENTRE

Lower Germiston Road

Rosherville

Cleveland

2022

Description of the service

  - Invoicing and payment

Clause 50.2 states invoices submitted by the Contractor include the details stated in the Scope to show how the amount due has been assessed.  Also state what must be shown on the Invoice.  The following text is suggested.

The following details shall be shown on or attached to each Invoice to show how the amount due has been assessed:

The Contractor shall address the tax invoice to Eskom Research and Innovation centre and include on it the following information:

Name and address of the Contractor and the Employer’s Agent;

The contract number and title;

Contractor’s VAT registration number;

The Employer’s VAT registration number 4740101508;

Itemized Billing with description and quantities as per the Scope of work

Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT.

  - Health and safety

The Contractor shall at all times comply with the health and safety requirements prescribed by law as they may apply to the services.

       Letter of Good Standing

       Acknowledgment of Life Saving Rules

       Signed SHE Policy

       37(2) Eskom Agreement

       Baseline Risk Assessment

  - Quality Requirements to be adhered to as recommended.

  - Environmental Requirements to be adhered to as recommended.

  - Eskom’s cardinal rules

The Eskom Cardinal Rules are non-negotiable safety rules that aim to prevent serious at-risk behaviours and promoting a safe working environment at all locations. There may be instances where divisions and or business units have additional cardinal rules addressing their specific risks and these will be supplementary to the five Eskom Cardinal Rules.

The five Eskom Cardinal Rules that the service provider must adhere to, and are as follows:

- Rule 1: “Open, isolate, test, earth, bond and/or insulate before touch”

- Rule 2: “Hook up at height”

- Rule 3: “Buckle Up”

- Rule 4: “Be Sober”

- Rule 5: “Ensure that you have a permit to work”

All safety rules and requirements are important and must be adhered to. The Eskom Cardinal Rules are different from regular safety rules in that they are considered higher order rules. If any of the Eskom Cardinal Rules are not adhered to, it will result in a disciplinary process in accordance with the Eskom Disciplinary Code and Procedure, which will have the power of dismissal

Available from Engineering Contract Strategies Tel 011 803 3008 Fax 011 803 3009